3GPP TSG-SA5 Meeting #147 	S5-232430

Athens, Greece, 27th February - 3rd March 2023

(revision of xx-yyxxxx)

# Source:	China Mobile

# Title:	New WID on Charging Aspects for Enhanced Support of Non-Public Networks

# Document for:	Approval

# Agenda Item:	7.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Charging Aspects for Enhanced Support of Non-Public Networks

Acronym: eNPN_CH

Unique identifier:

Potential target Release:	Rel-18

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  |  |
| Don't know |  |  |  |  | X |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_eNPN_CH | SA5 | 940043 | Study on Charging Aspects for Enhanced Support of Non-Public Networks |

2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 800007 | Service requirements for cyber-physical control applications in vertical domains | SA1 work item |
| 820017 | 5GS Enhanced support of Vertical and LAN Services | SA2 stage 2 work item |
| 900015 | Enhanced support of Non-Public Networks | SA2 stage 2 work item |

Dependency on non-3GPP (draft) specification:

3	Justification

A Non-Public Network is a 5GS deployed for non-public use. Non-Public Network has been supported in 3GPP, in terms of:

-	Non-Public Network service requirements as specified in TS 22.261;

-	System architecture and procedures for the 5G System supporting Non-Public Network as specified in in TS 23.501, TS 23.502, TS 23.503, TS 23.228 and TS 23.167.

SA5 has studied the charging aspects for enhanced support of Non-Public Network in TR 28.828, which identified the use cases, potential charging requirements, and key issues, and evaluated possible solutions for the following aspects for Non-Public Network charging:

-	Charging for SNPN

-	Converged charging for data connectivity in SNPN;

-	Converged charging for access connection in SNPN;

-	Converged charging for data connectivity in PLMN.

-	Charging for PNI-NPN

-	Converged charging for access connection in PNI-NPN;

-	Converged charging for data connectivity in PNI-NPN.

As recommended in TR 28.828, normative work is required for Non-Public Network charging in Rel-18.

4	Objective

The objective of this work item is to specify charging architecture and charging information for

-	Charging for SNPN

-	Converged charging for data connectivity in SNPN;

-	Converged charging for access connection in SNPN;

-	Converged charging for data connectivity in PLMN.

-	Charging for PNI-NPN

-	Converged charging for access connection in PNI-NPN;

-	Converged charging for data connectivity in PNI-NPN.

This work will be based on the corresponding conclusions documented in clauses 5.1.6, 5.2.6, 5.3.6, 6.1.6 and 6.2.6 of TR 28.828.

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | (New) 28.xxx | Charging management; Non-public networks charging in the 5G System (5GS) | TSG#101 (Sep. 2023) | TSG#102 (Dec. 2023) | Chen, Ai, China Mobile, chenai at chinamobile dot com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 32.240 | Update charging specifications structure to support non-public networks charging | TSG#102 (Dec. 2023) |  |
| 32.255 | Update SMF charging to support non-public networks charging | TSG#102 (Dec. 2023) |  |
| 32.256 | Update AMF charging to support non-public networks charging | TSG#102 (Dec. 2023) |  |
| 32.290 | Update common converged charging service description to support non-public networks charging | TSG#102 (Dec. 2023) |  |
| 32.291 | Update Nchf_ConvergedCharging service API to support non-public networks charging | TSG#103 (Mar. 2024) |  |
| 32.298 | New CDR(s) definition and ASN.1 to support non-public networks charging | TSG#103 (Mar. 2024) |  |
| 32.297 | Update Charging Data Record (CDR) file format and transfer for new CDR(s) | TSG#103 (Mar. 2024) |  |

6	Work item Rapporteur(s)

Chen, Ai, China Mobile, chenai at chinamobile dot com

7	Work item leadership

SA5

8	Aspects that involve other WGs

None

9	Supporting Individual Members

Supporting IM name

China Mobile