## Slide 1: Exec Report SA5#150 Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
SWG Charging proposes the following nominations
  Gerald Görmer (MATRIXX Software) for SWG Charging chair
  Chen Shan (Huawei) for SWG Charging vice chair
Issue with 3GU: The generated Tdocs list does not allow CRs differentiation for CR packages because of CR title change (e.g. Rel-16 CR 32.240 <title>, the highlighted part will be removed)
SWG is monitoring the consolidation of the Forge process of SA5
Rel-19 update on collected charging aspect needs to be aligned between the provided list and the SA5 presentation

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-235042 | LS on charging aspects of AI/ML traffic | S2-2305426 | replied | S5-235752

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-235752 | LS on charging aspects of AI/ML traffic | SA2 | SA1 | S5-235042
S5-235800 | LS reply to LS from WSOLU to 3GPP SA5 - 5G charging architecture for wholesale scenarios | GSMA WSOLU | 3GPP SA2 GSMA NG, GSMA IDS | (S5-213020)

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-235753 | New WID on Charging Aspects of TSN | Huawei
S5-235754 | New WID on Charging Aspects of B2B Charging | Huawei
S5-235755 | New WID on charging enhancements on 5WWC phase 2 | China Unicom
S5-235756 | New WID on charging for roaming and additional actor using CHF to CHF interface | Ericsson LM
S5-235757 | New WID on charging aspects of Satellite in 5GS | CATT

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 40% | SP-230176 | 50 % | TS for Information
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 10% | SP-230182 | 40 % | 
990028 | Charging aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 10% | SP-230177 | 30 % | 
1080008 | Charging Aspects of IMS Data Channel | IDC_CH | 09/09/2023 | 0% | SP-230179 | 20 % | 
1080010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 0% | SP-230177 | 30 % | 
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 92% | SP-210390 | 96 % | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 97% | SP-210391 | 100 % | completed
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 70% | SP-220979 | 100 % | completed
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 12% | SP-221160 | 18 % | 
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 | 80% | SP-221161 | 100 % | completed
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/09/2023 | 30% | SP-221162 | 80 % | TR for Information
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 15/12/2023 | 0% | SP-230622 | 15 % | 
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 40% | SP-230176 | 50 % | 
Progress since SA#100:
  8 pCRs for TS 28.203 were approved covering
    Update of basic principles for NSACF
    Introduce CDR generation, Ga record and CDR file transfer
    Correction on Number of UEs per network slice flow description
    Introduce definition of charging information
    Introduce NSACF specific charging information
    Update of quota management for NSACF
  Draft TS 28.203 (email approval S5‑235740)
  TR 28.839 for Information (S5‑235129)
RAN impacts and dependencies:
  None identified
Next steps:
  complement on stage 2 parameter definitions

## Slide 10: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 10% | SP-230182 | 40 % | 
Progress since SA#100:
  5 pCRs for TS 28.204 were approved covering
    Introduce charging scenarios principles
    Introduce applicable triggers
    Introduce message flow for IEC, ECUR and PECD
  Draft TS 28.204 (email approval S5‑235741)
RAN impacts and dependencies:
  None identified
Next steps:
  complement on stage 2 parameter definitions

## Slide 11: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940043 | Charging Aspects for Enhanced support of Non-Public Networks | eNPN_CH | 03/03/2024 | 10 % | SP-230177 | 30 % | 
Progress since SA#100:
  6 CRs were approved covering
    Addition of access type for SNPN
    Addition of identifier for PNI-NPN charging
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 12: Rel-18 Charging Aspects of IMS Data Channel
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 10 % | SP-230621 | 20 % | 
Progress since SA#100:
  4 CRs were approved covering
    Add charging principle of duration-based charging for IMS data channel
    Add charging principle of volume-based charging for IMS data channel
    Support of Caller and Callee Information in PDU session charging
    Support of Caller and Callee Information in Stage 3
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 13: Rel-18 Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 10 % | SP-230623 | 30 % | 
Progress since SA#100:
  7 CRs were approved covering
    Add charging requirements, principle, and architecture for 5MBS
    Add MB-SMF in charging architecture for 5GS
    Add charging procedures for 5MBS
    Add MB-SMF as consumer of ConvergedCharging service
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 14: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 92 % | SP-210390 | 96 % | 
Progress since SA#100:
  12 pCRs for TR 28.826 were approved covering
    Additional solutions for IoT charging optimization, bitrate charging, and handing of undefined charging attribute values
    Updated evaluations and conclusion
    Clarifications and corrections
  Draft TR 28.826 (email approval S5‑235742)
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluation and conclusion of the study

## Slide 15: Rel-18 Study on 5G roaming charging architecture for wholesale and retail scenarios (FS_CHROAM)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 97% | SP-210391 | 100% | completed
Progress since SA#100:
  9 pCRs for TR 28.827 were approved covering
    Finalizing evaluation and conclusion
    Clarifications and corrections
  Draft TR 28.827 (email approval S5‑235743)
  TR 28.827 for Approval (S5‑235799)
RAN impacts and dependencies:
  None identified
Next steps:
  Study concluded, a new WID is proposed and LS to GSMA

## Slide 16: Rel-18 Study on Time Sensitive Networking charging (FS_TSNCH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 70 % | SP-220979 | 100% | completed
Progress since SA#100:
  5 pCRs for TR 28.839 were approved for introduction of:
    Resolving editor's note in solution #1, solution #4 and solution $6 and clarifying solution #2
    Adding the key issues and solutions mapping
    Adding the evaluation and conclusion.
  Draft TR 28.839 (email approval S5‑235744)
  TR 28.839 for Approval (S5‑235509)
RAN impacts and dependencies:
  None identified
Next steps:
  New WID is proposed for SA#101 meeting

## Slide 17: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 12% | SP-221160 | 18 % | 
Progress since SA#100:
  3 pCRs for TR 28.840 were approved covering
    Overview Clause
    3 CHF Selection Scenarios (NF Consumers Information, SUPI or Group ID, Charging Domain) and Key Issues
  Draft TR 28.840 (email approval S5‑235745)
RAN impacts and dependencies:
  None identified
Next steps:
  CHF Selection Solutions and Evaluation

## Slide 18: Rel-18 Study on Structure of Charging for Verticals (FS_SCV)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 | 80% | SP-221161 | 100% | completed
Progress since SA#100 :
  2 pCRs for TR 28.843 were approved covering
    clarification on the concept and business roles
    references and terminologies update
  Draft TR 28.843 (email approval S5‑235746)
  TR 28.843 for Approval (S5‑235889)
RAN impacts and dependencies:
  None identified
Next steps:
  New WID is proposed for SA#101 meeting

## Slide 19: Rel-18 Study (FS_5GSAT_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/09/2023 | 30 | SP-221162 | 80 % | New WID for approval
Progress since SA#100 :
  11 pCRs for TR 28.844 were approved covering
    Converged Charging satellite backhaul Solution Update
    Satellite backhaul Key Issue
    Add solution on charging for 5G connection via satellite access, 5G data connectivity via satellite access,
    Update solutions for satellite backhaul charging
    Resolve EN of edge computing charging with satellite backhaul
    Add solutions for satellite access charging, edge computing charging with satellite backhaul, SSC-to-SSC communications via satellite backhaul and EAS on-board deployment charging
    Add Evaluation for satellite access charging and for satellite backhaul charging
    Add Conclusion for satellite backhaul charging
  Draft TR 28.844 (email approval S5‑235747)
  TR 28.844 for Information (S5‑235900)
RAN impacts and dependencies:
  None identified
Next steps:
  Drafting solutions and evaluation for the study, new WID is proposed for SA#101 meeting

## Slide 20: Rel-18 Study (FS_Ranging_SL_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 15/12/2023 | 0% | SP-230622 | 15 % | 
Progress since SA#100 :
  11 pCRs for TR 28.845 were approved covering
    Initial skeleton
    Update on skeleton, Scope, Reference, terms, symbols and abbreviations
    Update on overview and business roles
    Add charging scenarios and key issues for Ranging Sidelink Positioning UE Discovery
    Add charging scenarios and key issues for UE positioning assisted by Sidelink Positioning and involving 5GC
    Add charging scenarios and key issues for UE only Sidelink Positioning for Target UE using Located UE
    Add charging scenarios and key issues for Ranging SL Positioning service exposure
  Draft TR 28.845 (email approval S5‑235748)
RAN impacts and dependencies:
  None identified
Next steps:
  Key Issues details and solutions

## Slide 21
Charging TSs & TRs to be sent to SA#101
Number | Title | For
S5-235129 | Presentation of TS 28.203 Network Slice Admission Control charging in the 5G System (5GS) | Information
S5-235799 | Presentation of TR 28.827 Study on 5G charging for additional roaming scenarios and actors | Approval
S5-235509 | Presentation of TR 28.839 Study on charging aspects for time sensitive networking | Approval
S5-235746 | Presentation of TR 28.843 Study on Structure of Charging for Verticals | Approval
S5-235900 | Presentation of TR 28.844 Study on charging aspects of satellite in 5GS | Information

## Slide 22: Charging CRs
eNPN_CH
IDC_CH
5MBS_CH
Maintenance and Rel-18 small Enhancements

## Slide 23: Thank you!