## Slide 1: Exec Report SA5#157 Charging Management (CH)
Gerald Görmer, SA5 Charging Chair, MATRIXX Software

## Slide 2: Administrative aspects
Charging Work progress on Rel-19 (see S5-245871)
Forge process with good progress, thanks to the CH code moderators:
  Yaml / ASN.1 code has been made available for Rel-17, Rel-18 and Rel-19
  Rel-19 TS 32.291 (Yaml) / TS 32.298 (ASN.1) will not have the code inside of the TS
  Rel-19 CRs on stage 3 TS 32.291 / TS 32.298 code must have the Forge MR link with commit id at the cover sheet
SA5 SWG CH statistics:
  participation to this meeting
  9 delegates participated
  8 delegates followed remote
  documents to this meeting
  92 total input and 47 output contributions
  5 Rel-19 WID (1 completed) and 4 Rel-19 SID
  1 liaison postponed (1 in, 0 out)
  3 agreed CRs for Rel-19, 33 pCRs for Rel-19, 11 CRs for Maintenance

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-245375 | LS on Ranging/Sidelink Positioning Charging | SA2 | postponed | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
- | - | - | - | -

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
- | - | -

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-19 Work Items | ------ | ----- | ------ | ---- | ---- | 
1040012 | WID on CHF Segmentation | CHFSeg | 03/03/2025 | 25 % | SP-241001 | 40 % | 
1040013 | WID on Charging Aspects of Ranging and Sidelink Positioning | Ranging_SL_CH | 03/03/2025 | 50 % | SP-241002 | 50 % | No contribution
1040018 | WID on charging aspects for energy efficiency of 5G | EnergySys_CH | 13/06/2025 | 45 % | SP-241003 | 45 % | No contribution
1040019 | WID on charging enhancement for indirect network sharing | NetShare_CH | 12/12/2024 | 0 % | SP-241004 | 100 % | completed
1050030 | New WID on Charging for 5G ProSe Ph3 | 5G_ProSe_Ph3_CH | 12/09/2025 | 0 % | SP-241004 | 0 % | No contribution
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ---- | 
1040014 | Study on charging aspects of satellite access Phase 3 | FS_5GSAT_Ph3_CH | 1212/2024 | 40 % | SP-240980 | 55 % | 
1040015 | SID on Charging Aspects of CAPIF | FS_CAPIF_CH | 12/12/2024 | 35 % | SP-240981 | 45 % | 
1040016 | SID on Charging aspects of next generation real time communication services phase 2 | FS_NG_RTC_Ph2_CH | 12/12/2024 | 45 % | SP-240982 | 55 % | 
1040017 | SID on Charging aspects of Uncrewed Aerial Vehicle | FS_UAS_CH | 12/12/2024 | 40 % | SP-240983 | 55 % | 
 | Rel-20 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-19 WID on CHF Segmentation
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040012 | WID on CHF Segmentation | CHFSeg | 03/03/2025 | 25 % | SP-241001 | 40 % | 
Progress since SA#105
  2 CRs agreed covering:
    Adding use of charging characteristics for CHF Group (32.255, 32.256)
RAN impacts and dependencies:
  None identified
Next steps:
  Use of CHF Group Id for CHF selection and procedures/message flow, PCF interaction when N107 is used

## Slide 10: Rel-19 WID on Charging Aspects of Ranging and Sidelink Positioning
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040013 | WID on Charging Aspects of Ranging and Sidelink Positioning | Ranging_SL_CH | 03/03/2025 | 50 % | SP-241002 | 50 % | 
Progress since SA#105
  No contribution at this meeting
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce OpenAPI extension and charging information to CDR

## Slide 11: Rel-19 WID on charging aspects for energy efficiency of 5G
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040018 | WID on charging aspects for energy efficiency of 5G | EnergySys_CH | 13/06/2025 | 45 % | SP-241003 | 45 % | 
Progress since SA#105
  No contribution at this meeting
RAN impacts and dependencies:
  None identified
Next steps:
  Message flow and parameter definition

## Slide 12: Rel-19 WID on charging enhancement for indirect network sharing
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040019 | WID on charging enhancement for indirect network sharing | NetShare_CH | 12/12/2024 | 0 % | SP-241004 | 100 % | completed
Progress since SA#105
  1 CR agreed covering:
    Addition network sharing (TS 32.240)
RAN impacts and dependencies:
  None identified
Next steps:
  None

## Slide 13: Rel-19 New WID on Charging Aspects for 5G ProSe Ph3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
xxx | New WID on Charging Aspects for 5G ProSe Ph3 | 5G_ProSe_Ph3_CH | 12/09/2025 | 0 % | 1050030 | 0 % | 
Progress since SA#105
  No contribution at this meeting
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID

## Slide 14: Rel-19 Study (FS_5GSAT_CH_Ph3)
Progress since SA#105
  9 pCRs for TR 28.846 were approved covering
    Update of business roles and scenarios
    Add store and forward satellite operation charging solutions for SMS
    Add store and forward satellite operation charging solutions for Control Plane CIoT
    Add evaluation for store and forward satellite operation charging
    Update charging scenario for Satellite Roaming Charging
    Introduce the solution for Satellite Roaming Charging
    Clarification of topic 1,2 and 3 use cases
  Draft TR 28.846(email approval S5-245964)
RAN impacts and dependencies:
  None identified
Next steps:
  Drafting of requirements, key issues, solutions, evaluation and conclusion for the study
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040014 | Study on charging aspects of satellite access Phase 3 | FS_5GSAT_Ph3_CH | 12/12/2024 | 40 % | SP-240980 | 55 % | 

## Slide 15: Rel-19 Study (FS_CAPIF_CH)
Progress since SA#105
  14 pCRs for TR 28.849 were approved covering
    Editorial and Business Relations corrections
    New Use Case: API Invoker
    Solutions: API Service Management, Multiple API Providers, Service API Management, and API Invoker Management
  Draft TR 28.849 (email approval S5-245965)
RAN impacts and dependencies:
  None identified
Next steps:
  CAPIF use cases, solutions for existing use cases, new topic (API Usage) and topic evaluations
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040015 | SID on Charging Aspects of CAPIF | FS_CAPIF_CH | 12/12/2024 | 35 % | SP-240981 | 45 % | 

## Slide 16: Rel-19 Study (FS_NG_RTC_Ph2_CH)
Progress since SA#105
  4 pCRs for TR 28.851 were approved covering
    Adding solution on IMS converged charging for standalone IMS Data Channel
    New charging solution for IMS network capabilities exposure
    Update charging scenario for DC application usage
    New charging solution for DC application download
  Draft TR 28.851 (email approval S5-245966)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more use cases, key issues and corresponding solutions.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040016 | SID on Charging aspects of next generation real time communication services phase 2 | FS_NG_RTC_Ph2_CH | 12/12/2024 | 45 % | SP-240982 | 55 % | 

## Slide 17: Rel-19 Study (FS_UAS_CH)
Progress since SA#105
  6 pCRs for TR 28.853 were approved covering
    Introduce the Aircraft-to-Everything for UAS Charging.
    Add UAS charging solution with UAV indication.
    Update charging solution for UAS service invocation.
  Draft TR 28.853 (email approval S5-245967)
RAN impacts and dependencies:
  None identified
Next steps:
  Add possible solutions, evaluations and conclusions.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040017 | SID on Charging aspects of Uncrewed Aerial Vehicle | FS_UAS_CH | 12/12/2024 | 40 % | SP-240983 | 55 % | 

## Slide 18
Charging TSs & TRs to be sent to SA#106
Number | Title | For

## Slide 19: Charging CRs
Maintenance
TEI18
5GS_Ph1-SMSCH
CHRACHF
Release 19
CHFSeg
NetShare_CH

## Slide 20: Thank you!