## Slide 1: SA5 Charging workplan for Rel-19
Gerald Görmer, 3GPP SA5 SWG CH Chair, MATRIXX Software

## Slide 2: SA5 CH Rel-19 study progress (4 SID approved)
  Non exhausted lists of collected proposals for Rel-19 at SA5#158
INPUT (*) | Related SID/WID Tdoc | Status | Description | Company | Moderator
DP+SP | SP-240980 | approved | Study on charging aspects of satellite access Phase 3 | CATT | Yingying Liu
DP+SP | SP-240981 | approved | SID on Charging Aspects of CAPIF | Nokia | João Rodrigues
DP+SP | SP-240982 | approved | SID on Charging aspects of next generation real time communication services phase 2 | China Mobile | Chen Ai
DP+SP | SP-240983 | approved | SID on Charging aspects of Uncrewed Aerial Vehicle | China Mobile | Jia Dong
SP | S5-246529 | Noted | New SID on Charging Aspects of EE | Nokia | João Rodrigues
DP | S5-242582 | Noted | Use of OAM KPIs for energy consumption calculations in charging | Ericsson LM | Robert Törnkvist
DP | S5-243310 | Noted | Discussion paper on AIML charging considerations for a new Rel-19 Study | MATRIXX Software | Maryse Gardella
DP | S5-245873 | Noted | DP Femto Support | Nokia | João Rodrigues
SP | S5-242786 | Not pursued | SID on charging enhancement for application functions | Ericsson LM | Robert Törnkvist
SP | S5-245543 | Not pursued | SID on Charging Aspects of Energy Efficiency/Energy Saving | Nokia | João Rodrigues
(*) NPUT: Discussion paper (DP)/ SID proposal (SP)/Approved SID (SID)

## Slide 3: SA5 CH Rel-19 work progress (5 WID approved)
  Non exhausted lists of collected proposals for Rel-19 at SA5#158
INPUT (*) | Related SID/WID Tdoc | Tdoc Status | Description | Company | Moderator
WID | SP-241001 | approved | WID on CHF Segmentation | Nokia | João Rodrigues
WID | SP-241002 | completed | WID on Charging Aspects of Ranging and Sidelink Positioning | China Telecom | Zhiwei Mo
DP+WP | SP-241003 | approved | WID on charging aspects for energy efficiency of 5G | Huawei | Yimeng Deng
WP | SP-241004 | completed | WID on charging for indirect network sharing | Ericsson LM | Robert Törnkvist
WP | SP-241377 | approved | New WID on Charging Aspects for 5G ProSe Phase 3 | China Telecom | Xiaoqian Jia
DP+WP | S5-246602 | withdrawn | New WID on Charging for Ambient power-enabled Internet of Things | Huawei | Yimeng Deng
WP | S5-246820 | withdrawn | New WID on charging information including device identities | Ericsson | Robert Törnkvist
DP+WP | S5-242784 | Not pursued | New WID on charging enhancement on Nchf | Huawei | Yimeng Deng
WP | S5-242784 | Not pursued | New WID on charging enhancement for disaster roaming | Ericsson LM | Robert Törnkvist
DP+WI | S5-245577 | Not pursued | New WID on Charging for Ambient power-enabled Internet of Things | Huawei | Yimeng Deng
(*) NPUT: Discussion paper (DP)/
WID proposal (WP)/
Approved WID (WID)