## Slide 1: FS_AIMLAPP – Status and discussion
Manos Pateromichelakis
Lenovo
S6-23xxxx

## Slide 2: AIML SID status based on the objectives
Rapporteur Remarks:
- detailed information flows are usually in normative phase – ENs related to this should not affect the feasibility (can convert to NOTEs or remove)
- SID progress based on fulfilment of objectives at the minimum acceptable level
- Role of SA plenary discussion for SA-wide alignment on AI/ML (looking towards normative phase)
- Visibility of the SID outside 3GPP (status presented in IETF 119 - 6GIP side meeting)
SID progress: 55%
* Green on track, yellow needs work
Analyze Rel-18 and Rel-19 requirements in 3GPP TS 22.261 related to AI/ML model distribution, transfer, training and further identify key issues, develop corresponding architectural requirements and potential enhancements to the application layer architecture, taking into consideration existing 5GC capabilities to assist with application AI/ML operations described in Re1-18 AIMLsys (TS 23.501 and TS 23.502).
Study architectural and functional implications on existing SA6 application enablers (e.g. ADAES and other SEAL services, EDGEAPP) for supporting AI/ML lifecycle operations (e.g., operations including the data collection, data preparation, training/inference/federated learning for the ML models to be used for ADAE layer analytics).
Identify potential solutions, including the information flows and developer-friendly application enablement APIs, where necessary to satisfy the architectural requirements and enhancements identified in bullets 1) and 2).
Investigate possible impacts of application layer support for AI/ML services for different deployments and business models.
Two ENs need to be resolved in clause 4:
Editor's Note: The analysis of stage 2 work which is relevant to SA6 is FFS.
Editor's Note: The analysis of stage 1 requirements which are relevant to SA6 is FFS, based on the progress of the Key Issues.
Solution #1 provides the potential enhancements to architecture
Architecture requirements need to be filled; Architecture clause needs to be filled
19 solutions (without evaluation and with ENs) provide architectural and functional enhancements to ADAES, A-ADRF, new SEAL service, ..for
- ADAES enhancements with new analytics services
- Assist in FL/VLF operations
- Support for ML model discovery, storage and registration
- Support for ML/FL member discovery, advertisement and registration
- Support for ML model LCM operations
- Support for ML model splitting and distribution
Deployments and business models are missing

## Slide 3: FS_AIMLAPP status
FS_AIMLAPP key differentiators from other WGs (can be listed in conclusions)
  Support application layer aspects on top of 5GC/OAM, where the ML models and the ML/FL member are application layer entities at the server or UE side
  VAL UE plays role in the AI/ML model lifecycle/ workflow (SA2 only targets the 5GC side)  for example VAL UE can be selected as FL client which is not considered in other works
  Support ML operation continuity / adapting to dynamic changes (e2e QoS downgrades, app mobility, availability change)
  Can better provide coordination on top of multiple PLMN/NPNs e.g. for cross-domain AI
Potential key capabilities/ services for AIML support (based on solutions)
  Edge/Cloud support services to undertake ML/FL members for registration, discovery, publishing, notifications,..
  Edge/Cloud support services to undertake ML model registration, storage, discovery, publishing,..
  Perform ML model lifecycle operations on behalf or in addition to the VAL layer (e.g. training, inference, data management)
  Assist in ML operations splitting use cases (e.g., split inference)
  Enhanced ADAE analytics for supporting AI-enabled predictions

## Slide 4: TU planning status
Meeting | TUs Planned |  | Work Planned | TUs Consumed | Work Completed
 | SID | WID |  |  | 
SA6#56 (Aug) | - | - | SID Approval | - | SID Approval completed
SA6#57 (Oct-09) | 2.0 TU |  | Skeleton, Scope, Key Issues, Solutions | 2.0 TU | Skeleton, Scope, 3 Key Issues Approved, 3 Solutions Approved
SA6#58 (Nov-13) | 1.0 TU |  | Key Issues, Architecture Requirements, Solutions, Background Analysis | 2.0 TU | Generic Requirements, Definitions, Background Analysis, 4 Key Issues Approved, 7 Solutions Approved
SA6#59 (Feb-24) | 1.0 TU |  | Key Issues (Freeze), Solutions and solution updates | 3.0 TU | Definitions Update Updates to Key Issues #1 and #3 9 new Solutions and 10 solution updates Approved
SA6#60 (Apr-24) | 1.0 TU |  | Stable Architecture, Solution Updates and Evaluations, Deployment/ Business Models | ?? | ??
SA6#61 (May-24) | 1.0 TU |  | Overall Evaluation and Conclusions. Send for Information. WID Approval |  | 
SA6#62-Adhoc-e (Jul-24) (TBC) | - | 1.0 TU | Architecture, Deployments and Features (procedures and flows) |  | 
SA6#62 (Aug-24) | - | 1.0 TU | Features (procedures and flows) and APIs |  | 
SA6#63 (Oct-24) | - | 1.0 TU | Features (procedures and flows) and APIs |  | 
SA6#64 (Nov24) | - | 1.0 TU | Complete unfinished work, Send for Approval. |  | 
Total | 6.0 TUs | 4.0 TUs |  |  | 

## Slide 5: Targets for SA6 #60
Stable architecture in clause 7
  New SEAL service (AIML Enablement)
  ADAES enhancements
  Other entities enhancements (A-ADRF, edge/cloud repository,...)
  Service-based AIML enablement architecture
  On-network (UE-to-Server) and off-network (UE-to-UE)
Solution Evaluations, EN resolutions and missing info (e.g., corresponding APIs)  target to Freeze Solutions
  Individual solution evaluations will help sketching the overall evaluations and conclusions at SA6#61
Background analysis (either add some analysis to resolve ENs or remove clause 4)
Business Models and Deployment models