## Slide 1: SA6 working methods/guidelines
Huawei

## Slide 2: Background
As per our experience from past releases, SA6 meetings have spent enormous amount of time in discussions in one meeting and also spanning several meetings (due to postponed contributions and discussions) to gain common understanding on topics like below (not an exhaustive list):
  Initiating normative WIDs overlapping with on-going study
  Tracking work progress
  Understanding dependencies with other WGs
  Use cases and requirements related to KI and solutions
  Requirements from other SDOs/Forums like GSMA, 5GAA, 5GACIA, etc.
  Commenting methods
These discussions were usually contentious and difficult to converge. While, every WG in 3GPP is compliant with the 3GPP rules and work procedures, they also follow their own internal working methods/guidelines and best practices to enable the WG activities to progress efficiently and smoothly.
Hence, it is required that a common understanding of SA6 working methods/guidelines/best practices is achieved to assist all members to conduct SA6 work activities efficiently and smoothly.

## Slide 3: Introduction
This document combines the information from the following contributions into a framework to enable development of SA6 working methods/guidelines.
  S6-221759 (Huawei)
  S6-221766 (InterDigital)
  S6-221767 (Qualcomm)
  S6-221768 (Samsung)
The following aspects are addressed in this document.
  The following areas for the SA6 working methods are identified with corresponding draft guidelines in Topic/Question-Guideline pattern.
    Initiating Study
    Progressing Study
    Initiating Normative WID
    Revising Normative WID
    Tracking Work Progress
    Conducting meetings
    Agreement on contributions
    Informal calls
    New Release planning
  The model for developing SA6 working methods/guidelines is proposed.
  The document structure for the internal WG document for “SA6 working methods” is proposed.

## Slide 4: A.1 Initiating Study [Draft]
When to propose SIDs during a release?
  Bring SID proposals early into the release so that normative spec development gets sufficient time.
How to address dependencies with other WGs?
  Scope the study without interfering with other working groups, and/or highlighting the dependencies.
  Having dependencies on other WGs is normal but consider other WGs timeline and keep adequate time for co-ordination through LS(s).

## Slide 5: A.2 Progressing study [Draft]
Criteria for accepting Key Issues into a TR?
  Develop Key Issues with a clear industry use case as basis, including the reference e.g. SA1 requirements where applicable
  Have sufficient discussion to bring more clarity and keep entry barrier higher at early stage
Criteria for accepting solutions into a TR?
  Technical viability of TR solutions? Explicit or implied support?
  Be flexible to document multiple solutions but insist on capturing more accurate Solution Evaluations
  Try for merging Solutions with other Solutions at early stage which can speed up conclusions
  Any other WG dependency should be resolved or well-documented for consideration during the normative work
Guidelines for Overall evaluation and Conclusion?
  Stable solutions should have Solution Evaluations asap, so that Overall Evaluation can be built early
  Bring Conclusions asap to allow Normative work to start in parallel, where required

## Slide 6: A.3 Initiating Normative WID (1/2) [Draft]
Can normative WIDs be initiated without corresponding study?
  Normative WIDs with clear objectives can be agreed if there is no corresponding study item (SID).
Guidelines for normative WID proposal when a dependent study item exists?
  Normative WID proposal cannot be agreed, if no conclusions are provided in the dependent study.
  The objectives in the normative WID should clearly identify the work (e.g. items) to be undertaken in normative phase. Minor open issues should be considered to be discussed during Normative phase.
  Avoid initiating normative WID when there are no conclusions for key features identified for the release in the study.
  If Normative WID proposal is proposed to overlap with on-going study then, such proposals should provide the justification for the overlapping work and the scope of the overlapping work.
  If Normative WID for External TR have dependencies on other Normative WID(s) which develop a set of features in a release then,
    Normally, the work plan of Normative WID for external TR should avoid overlapping with the dependent Normative WID(s) activities for such features.

## Slide 7: A.3 Initiating Normative WID (2/2) [Draft]
Guidelines for initiating normative WIDs with dependencies on other WG(s)?
  SA6 WID with dependency on other WG (e.g. SA2 for 5GC architecture) of previous releases, e.g. WID(s) postponed from previous release due to timeline issue.
    There should be clear timelines for the work completion and should be able to fulfill the work without any coordination with other WG.
    There is no impact due to on-going release work in other WG.
  SA6 WID with dependency on SA2 for 5GC architecture for the same release.
    SA6 can start the WID in parallel with dependent WG(s) and completes WID once outstanding dependent issues are concluded and no new outstanding issues are identified, even before the completion time of the dependent WG(s).
    Dependency with other WG(s) should be based on outstanding issues.
Other Guidelines?
  WID objectives for existing specification should ensure backward compatibility, where applicable.
  All Normative WIDs does not require to have the completion time to be the release freeze time for stage 2. (This situation is usually a project management nightmare)

## Slide 8: A.4 Revising Normative WID [Draft]
Trigger for revision of Normative WIDs?
  Revised Normative WID(s) can propose change to Objectives
    In order to meet the timeline.
    To accommodate alignment with impacting work of other WGs for which the normative WIDs are dependent on, for the same release.
    To postpone some items to future release with justification.
Revision of normative WIDs for time planning?
  If not originally planned, the revision of Normative WIDs should avoid to change timeline to be the release freeze time for stage 2. (This situation is usually a project management nightmare as all WIDs with end time as stage 2 release freeze date will occupy too many TUs during the meetings closer to the stage 2 release freeze.)

## Slide 9: A.5 Tracking work progress [Draft]
Criteria for work progress assessment?
  The work progress should based on the assessment of the completion status of the WID/SID objectives
  Outstanding ENs related features corresponding to the WID/SID objectives contribute to the assessment of an objective completion status.
  Outstanding issues based on WID/SID objectives should be identified and discussed during progress tracking, if the SI/WI does not complete in time as per the approved SID/WID.
  If the outstanding issue is based on the dependency with other WG, then clear evidence of the other WG work impacting SA6 work should be identified and discussed.
  SI/WI(s) should be progressed as complete, if the SI/WI objectives have been met.
  There is always maintenance work which may be due to FASMO, alignment asked by other WGs and such maintenance activities should not be accounted towards the progress of the WI but tracked under outstanding maintenance work.
Criteria for work progress reporting?
  The Rapporteur should report the status of work progress considering (1).
  Negotiating the number for percentage progress should be avoided without any evidence for outstanding issues.

## Slide 10: A.6 Conducting meetings [Draft]
Methods for conducting future meetings with a mix of physical meetings and e-meetings (non-hybrid case).
  Consider a moderator for all agenda items, to monitor discussions and propose agreement of documents during the meeting.
  Consider a simple «raise of hand» mechanism to include more companies in the decision making process.
    Use TOHRU tool to gauge general support within the group or use the GTM chat and voice tool?
  [Not propose new tools, but how to apply the existing tools provided according to the 3GPP working methods.]

## Slide 11: A.7 Agreement on contributions [Draft]
Guidelines for commenting?
  During e-meetings the email threads for the contributions are initiated. Timely comments should be provided. Should be initially provided as soon as possible during the meeting.
  Should we use NWM tool for document editing and comment tracking?
  Provide feedback with clear reasoning and specific proposal (if possible) e.g. where and what change you want to see (i.e. add/modify/remove), to help understand the comment better
Guidelines for contribution formatting?
  Contributing companies to strictly follow drafting rules, which saves meeting/rapporteur time
Guidelines for using exceptional methods for decision making on contributions
  Chair can initiate email agreement for contributions which were very close to agreement at the end of the meeting.

## Slide 12: A.8 Informal calls [Draft]
Guidelines for organization of informal calls?
  Informal calls should be dedicated to difficult subjects.
  Rapporteur should suggest the informal call with agenda addressing the difficult subjects.
  Any participant can organize informal calls / drafting sessions to make progress

## Slide 13: A.9 New Release Planning [Draft]
Guidelines for new release planning activities?
  Chair to initiate release planning activities as per the plenary guidance at WG level.
  Participate at plenary level for topics which have impact with other WG(s) work planning.
  Chair can present the overall agreed release work package to plenary as per WG agreement.

## Slide 14: B. Model for developing SA6 working methods/guidelines
Develop a WG internal document to capture the working methods with the preliminary areas identify in (A).
  Suggested document title – “SA6 working methods”
  Planned completion time – SA6#52 (either F2F or e-meeting)
  Discussions Moderator – Basavaraj Pattan (Basu) - newly elected SA6 VC
  Rapporteur – Niranth Amogh
Assign a dedicated agenda item for inviting contributions towards the SA6 working methods document from SA6#50-e to SA6#52.
Target “internal” endorsement of the document at SA6#52 (either F2F or e-meeting).
Store the internally document as a reference for every SA6 meeting and also provide a reference to it in the SA6 meeting agenda document.

## Slide 15: C. Document structure
Introduction
SA6 Working Methods
  Initiating Study
    <Question/Topic Titles>
      <Guidelines/Methods description>
      <Guidelines/Methods description>
  Progressing Study
  Initiating Normative WID
  Revising Normative WID
  Tracking Work Progress
  Conducting meetings
  Agreement on contributions
  Informal calls
  New Release planning
  <Other Areas>

## Slide 16: Summary
SA6 endorsement is requested for the following:
  Model for developing SA6 working methods/guidelines as in B (slide 14)
  Document structure as in C (slide 15)
  Add the questions/topics and some draft agreed guidelines to the areas, as captured in A including A.1 to A.9 (slides 4 to 13), as the first version of SA6 working methods document.
  Apply some agreed principles (from this meeting and next meeting) to areas (E.g. WID proposals, work progress tracking) in the next meeting.

## Slide 17: Thank you!