## Slide 1: FS_eEDGEAPP Workplan
Basavaraj (Basu) Pattan
FS_eEDGEAPP Rapporteur,
Samsung

## Slide 2: FS_eEDGEAPP - Key Issue Status (1/4)
Key Issue | Overall Evaluation Available? | Conclusion Available? | Tdocs to SA6#51-e meeting | Rapporteur remarks
Key issue #1: Enhanced notification service to the EEC | Yes | Yes | No tdocs | Ready for normative
Key issue #2: Enablement of Service APIs exposed by EAS | Yes | Yes | No tdocs | Ready for normative
Key issue #3: Enhancements to service continuity planning | Yes | Yes | S6-222687 (correction - Approved) | Ready for normative
Key issue #4: EDGE-5 | Yes | Yes | No tdocs | Ready for normative
Key issue #5: Alignment of EDGEAPP and ETSI MEC | Yes | Yes | S6-222702 (Conclusion, S6-222950 - Approved) S6-222715 (merged to S6-222687) | Ready for normative
Key issue #6: Edge services support across ECSPs | Yes | No | S6-222845 (Use case discussion - Noted) S6-222690 (Architecture enhancements, S6-222918 - Approved) S6-222827 (New Solution, S6-223013 – Noted) S6-222846 (New Solution, S6-222954 – Postpone) S6-222704 (Sol#4 Update, Merged to S6-222825) S6-222705 (Sol#5 Update, Merged to S6-222825) S6-222825 (Sol#4,#5 - working assumption, S6-223012 - Approved) S6-222688 (Sol#13 update - Approved) S6-222689 (Sol#13 update, S6-222888 – 3053 pre-Approved) S6-222847 (Sol#4,5 update, S6-222955 - Approved) S6-222703 (Conclusion, S6-222951 – Postpone) | Need another meeting to get Overall Evaluation and Conclusion.
Key issue #7: Application traffic filter exposure | Yes | Yes | No tdocs | Ready for normative
Key issue #8: EAS selection synchronization | Yes | Yes | No tdocs | Ready for normative
Key issue #9: Enhancement of dynamic EAS instantiation triggering | Yes | Yes | S6-222720 (New Solution, S6-222958 - Approved) S6-222821 (Sol#40 update, S6-223008 - Approved) S6-222824 (Sol#33 updates, S6-223011 - Approved) S6-222820 Overall evaluation and Conclusion,S6-223007 - Approved) S6-222648 (Conclusion - Merged to S6-222820) | Ready for normative.

## Slide 3: FS_eEDGEAPP - Key Issue Status (2/4)
Key Issue | Overall Evaluation Available? | Conclusion Available? | Tdocs to SA6#51-e meeting | Rapporteur remarks
Key issue #10: Support for roaming Ues | Yes | No | S6-222836 (Architecture Requirements, S6-223020 - Approved) S6-222647 (Overall Evaluation, S6-222885 – TBD) S6-222703 (Conclusion, S6-222951 – Postpone) | Need another meeting to get Conclusion.
Key issue #11: ACR between EAS and Cloud Application Server | Yes | Yes | S6-222719 (New Solution - Withdrawn) S6-222780 (Sol#25 Update, S6-222957 – Pre-approved) S6-222829 (Sol#25 Update, S6-223015 – Pre-approved) S6-222727 (Conclusion - merged to S6-222779) S6-222779 (Conclusion, S6-223024 - Pre-approved) | Ready for normative
Key issue #12: EEL service differentiation | Yes | Yes | S6-222713 (Sol#16 update, S6-222937 - Approved) S6-222721 (New Solution, S6-222960 – TBD) S6-222741 (Sol#16 update - Noted) S6-222742 (Sol#16 update, S6-222895 – TBD) S6-222755 (New Solution, S6-222921 – TBD) | Ready for normative
Key issue #13: Edge enabler layer support for EAS synchronization | No | No | S6-222756 (New Solution - S6-222756 – Postpone) | Need another meeting to get Overall Evaluation and Conclusion.
Key issue #14: Application traffic influence for initially selected EAS | Yes | Yes | S6-222672.(Sol#15 update, S6-222979 – 3061 pre-Approved) S6-222726.(Sol#15 update, S6-222726 – Merged to S6-222979) | Ready for normative
Key issue #15: Support of constrained devices for Edge | Yes | Yes | S6-222728 (Conclusion - Approved) | Ready for normative.
Key issue #16: support of NAT deployed within the edge data network | Yes | Yes | No tdocs | Ready for normative.

## Slide 4: FS_eEDGEAPP - Key Issue Status (3/4)
Key Issue | Overall Evaluation Available? | Conclusion Available? | Tdocs to SA6#51-e meeting | Rapporteur remarks
Key issue #17: Discovery of a common EAS | No | No | S6-222848( Requirements - Approved) S6-222849 (Discussion - Noted) S6-222863 (Discussion - Noted) S6-222831 (New Solution, S6-223017 – Postpone) S6-222646 (Sol#29 update, S6-222873 - Approved) S6-222671 (Sol#27 update, S6-222978 – Approved) S6-222712 (Sol#29 update - Approved) S6-222729 (Sol#30 update, S6-222964 – Approved) S6-222778 (Sol#31 update, S6-223023 – Approved) S6-222833 (Sol#31 update – Approved) S6-222861 (Sol#29 update - Approved) S6-222862 (Sol#29 update - Approved) S6-222828 (Overall Evaluation, S6-223014 – Postpone) | Need another meeting to get Overall Evaluation and Conclusion.
Key issue #18: Linkage between EASs | Yes | Yes | S6-222842.(Terminology change, S6-222952 - Approved) S6-222843 (Discussion on Open Issues - Noted) S6-222822 (New Solution, S6-223009 – Approved) S6-222823.(New Solution, S6-223010 – Approved) S6-222826 (Sol#26 Update - Noted) S6-222832 (Sol#26 Update, S6-223018 – Approved) S6-222844 (Sol#26 update, S6-222953 – Approved) | Ready for normative
Key issue #19: ACR scenario combination | Yes | Yes | No tdocs | Ready for normative
Key issue #20: Method of supporting federated EAS service | No | No | S6-222842.(Terminology change) S6-222725 (New Solution, S6-222963 - Approved) S6-222735 (New Solution, S6-222932 – Postpone) S6-222737 (New Solution, S6-222939 - Postpone) | Need another meeting to get Overall Evaluation and Conclusion.
Key issue #21: Simultaneously EAS connectivity in ACR | Yes | Yes | No tdocs | Ready for normative

## Slide 5: FS_eEDGEAPP - Key Issue Status (4/4)
Key Issue | Overall Evaluation Available? | Conclusion Available? | Tdocs to SA6#51-e meeting | Rapporteur remarks
Key issue #22: EAS discovery in Edge Node sharing scenario | No | No | S6-222732 (New Solution , S6-222967 – 3055 pre-Approved) S6-222830 (New Solution, S6-223016 – 3056 pre-Approved) S6-222754 (New Solution, S6-222920 – 3057 pre-Approved) S6-222753 (New Solution, Evaluation and Conclusion, S6-222919 - Postpone) S6-222736 (New Solution, S6-222946 – Postpone) | Need another meeting to get Overall Evaluation and Conclusion.
Key issue #23: Reliable Edge service | No | No | S6-222626 (New solution - Noted) S6-222733.(New Solution, S6-222968 – Approved) | Need another meeting to get Overall Evaluation and Conclusion.
Key issue #24: SEAL capability access for EEL support | Yes | Yes | S6-222673 (New Solution - Noted) S6-222835 (New Architecture, S6-223019 - Approved) S6-222774 (Overall evaluation and Conclusion, S6-222944 - Approved) | Ready for normative.

## Slide 6: Summary
FS_eEDGEAPP Status:
Total 24 Key Issues
12 Key Issues Concluded until SA6#50-e meeting
5 Key Issues are Concluded in SA6#51-e meeting
7 Key Issues need to be Concluded by next meeting
Update completion from present 90% to 95%
Work Plan for FS_eEDGEAPP during SA6#52 Meeting:
Mark 100% completed
Spend maximum 20% of EDGEAPP TUs for FS_eEDGEAPP
  Rest 80% to be spent for normative EDGEAPP_Ph2 and any Essential Corrections for EDGEAPP Rel-17.
Mainly focus on Concluding remaining Key Issues
Any remaining issues in existing solutions after SA6#52 meeting, can be handled directly under normative work