## Slide 1: Release 19 for SA6
Alan Soloway (Qualcomm)
SA6 Chair

## Slide 2: Release 19 Timeline

## Slide 3
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…)
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
100%
SA1 Stage 1 80%
SP-230390 - 3GPP TSG#99, 20 -24 March 2023, Rotterdam, The Netherlands

## Slide 4: Release 19 timeline (SA Focused)
June 2023 (TSG#100)
  SA workshop on Rel-19 content
Sept 2023 (TSG#101)
  Stage 1: 80% normative work
  Approve 1st part of SA Stage 2 package (SA/CT)
Dec 2023 (TSG#102)
  Stage 1: 100% normative work
  Approve final package of SA Stage 2 with RAN/CT
Dec 2024 (TSG#106)
  Stage 2 Functional work (SA2, SA6, …) Freeze

## Slide 5: Meeting Hosting Planning Group
Proposed 2023 meeting plan (confirmed)
  August WGs: F2F in Europe (RAN in Toulouse/FR, SA&CT in Gothenburg/SE)
  October WGs: F2F in China (Xiamen)
  November WGs: F2F in NA (Chicago)
Proposed 2024 meeting plan (confirmed)
  January WG ad-hocs Not assumed to be needed. Topical Electronic ad-hoc, if needed
  Jan/February ordinary WGs: F2F in Europe (SA4 in ETSI)
  April WGs: F2F in China
  May WGs: F2F (RAN in Japan, SA in Korea, CT in India)
  August WGs: F2F in Europe
  October WGs: F2F (RAN in China, SA in India, CT in China)
  November WGs: F2F in NA

## Slide 6: SA6 Release 19 Calendar
Meeting | Date | Location
2023 |  | 
SA6#56 | 21 – 25 August 2023 | Gothenburg, Sweden
SA6#57-e | 9 – 13 October 2023 | Xiamen, China
SA6#58 | 13 – 17 November 2023 | Chicago, USA
2024 |  | 
SA6#59-Adhoc-e | 22 – 31 January 2024 | Online, TBC
SA6#59 | 26 Feb – 01 Mar 2024 | Europe, Location, TBC
SA6#60 | 15 – 19 April 2024 | China, Location, TBC
SA6#61 | 20 – 24 May 2024 | Korea, Location, TBC
SA6#62 | 19 – 23 August 2024 | Europe, Location, TBC
SA6#63 | 14 – 18 October 2024 | India, Location, TBC
SA6#64 | 18 – 22 November 2024 | North America, Location, TBC

## Slide 7: Possible Release 19 Study/Work Items

## Slide 8: Continuation SIDs/WIDs?
Mission Critical Topics (MBS, ProSe, GW UE, MCPTT, IRail, AHGC)
FFAPP
5GMARCH
SNAAPP
NSCALE
EDGEAPP / External TR
UASAPP
SEAL (Support for other topics, SEAL DD)
V2XAPP
ADAES
5GFLS
PINAPP

## Slide 9: New SIDs/WIDs?
Release 18 SA6 Studies
  MC Shared AC
Release 19 SA1 SIDs/WIDs (with SA6 implications?)
  Integrated Sensing and Communication
  Ambient power-enabled Internet of Things
  Localized Mobile Metaverse Services
  FRMCS Phase 5
  AI/ML Model Transfer Phase2
  UAV Phase 3
  Energy Efficiency as service criteria
  Network of Service Robots with Ambient Intelligence
  Measurement Data Collection
  Edge Computing for Industrial Scenarios

## Slide 10: Release 19 Planning

## Slide 11: Number of Time Units (TUs)
Assumptions/Rules for total number of time units in Release 19 for SA6
  There will be 9 F2F meetings scheduled for the Release 19 Stage 2 efforts in SA6
  The January 2024 ad-hoc meeting is not included in the time units calculation
  A “quarter” is a 1.5 hours session at a F2F meeting and identified as a time unit (TU)
  For planning purposes, 4 quarters per meeting day will be scheduled
  Only quarters used for new study/work item technical document introduction are counted
  2 quarters Monday and 4 each on Tuesday and Wednesday are applicable
  There will be no more than 2 parallel sessions in those quarters
  That makes 20 TUs per meeting for planning purposes
There will be a total of 180 TUs in Release 19 for SA6
  This can be increased by including the January 2024 ad-hoc and utilizing additional quarters (Q0 or Q5) on Monday, Tuesday and/or Wednesday

## Slide 12: Maximum Number of SIDs/WIDs
The endorsed Release 18 workload assessment in S6-212840.zip (3gpp.org) included a spreadsheet for the 20 study/work items to be scheduled for the release
  Release 17 and 18 corrections were also included totaling 22 items
  There were 220 TUs estimated for all items
  This resulted in an average of 10 TUs per study/work item
Using that average, 18 study/work items in Release 19 is supportable
Given the opportunity to increase the number of TUs, a reasonable assumption is that SA6 could schedule a maximum of 20 study/work items for Release 19 which would include Release 18 and 19 corrections
  The estimated number of TUs for a topic should include the combined SID/WID efforts, but the split between the SID and WID of a single topic is specific to that topic

## Slide 13: Release 19 SID/WID Selection
We should ask ourselves …
  Is a SID/WID “worth it”?
  Are there significant risks to adoption of 3GPP technology if a SID/WID is not included in Release 19?
  Are there impacts to 3GPP “success” if SA6 does not address a new feature in a continuation study/work item or a new study/work item?
Should we consider “postponing” some SIDs/WIDs?
  Avoid getting too far ahead of products / available implementations
  Some items could be considered “downscoped” until an actual market need is identified
  This would free up TUs for critical efforts targeted at expected deployments

## Slide 14: Summary
SA6 is not expected to participate in an “SA2-like” prioritization effort at SA Plenary
SA6 is expected to provide inputs into SA Plenary for planning purposes
  This information is not yet defined
  This information will be specified by the incoming SA Chair “soon”
The expectation is that SA6 will need to create the necessary input document to SA#100 (June 2023) during SA6#55 (May 2023)