## Slide 1: SA6#56 Work Plan Review
Alan Soloway (Qualcomm)
SA6 Chair

## Slide 2: Overview: Ongoing Studies
Study Item | WI Code | SID Approved | SA6#55 | SA6#56 | Target Completion | Remarks
Study on enhanced application layer support for location services | FS_eLSAPP | SA#100 (06/2023) | NA | 15% | SA#104 (06/2024) | 
Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | SA#100 (06/2023) | NA | 10% | SA#105 (09/2024) | 

## Slide 3: Overview: Rel-19 Work-Items
Work Item | WI Code | WID Approved | SA6#55 | SA6#56 | Target Completion | Remarks
enhMC – Enhanced Mission Critical Architecture for Rel-19 | enhMC | SA#100 (06/2023) | NA | 5% | SA#106 (12/2024) | 
MCShAC – Sharing of administrative configuration between interconnected MC service systems | MCShAC | SA#100 (06/2023) | NA | 5% | SA#106 (12/2024) | 
FRMCS_Ph5 – Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | SA#100 (06/2023) | NA | 10% | SA#106 (12/2024) | 
5GMARCH_Ph3 – Application Architecture for MSGin5G Service Phase 3 | 5GMARCH | SA#100 (06/2023) | NA | 0% | SA#105 (09/2024) | 
Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | SA#96 (062022) | 50% | 65% | SA#100 (06/2023) | 

## Slide 4: Rel-19 Planning
SA6 Rel-19 SI/WIs - TUs |  |  |  |  |  | 
Sl.No. | Tdoc # | Title | Source | TUs (SID) | TUs (WID) | Total TUs
1 | SP-230692 | New WID on sharing of administrative configuration between interconnected MC service systems (MCShAC) | Andreas Flander, BDBOS | 0 | 6 | 6
2 | SP-230780 | New WID on Railways specific Enhancements to Mission Critical Services (FRMCS_Ph5) | Oettl, Martin, Nokia | 0 | 8 | 8
3 | SP-230781 | Application Architecture for MSGin5G Service Phase 3 (5GMARCH_Ph3) | Liu, Yue, China Mobile | 0 | 5 | 5
4 | SP-230778 | Study on enhanced application layer support for location services (FS_eLSAPP) | Liping Wu, CATT | 5 | 3 | 8
5 | SP-230779 | Study on Service aspects for supporting the eMMTel Service (FS_eMMTelAPP) | Liu, Yue, China Mobile | 6 | 4 | 10
6 | S6-232541 | Revised WID for Enhanced Mission Critical Architecture for Rel-19 | Motorola Solutions UK Ltd. (Karthik Murugesan) | 0 | 8 | 8
7 | S6-232779 | New WID on Application Architecture for UAS applications Phase 3 | InterDigital (Atle Monrad) | 0 | 5 | 5
8 | S6-232773 | New SID on application enablement for Localized Mobile Metaverse Services | Samsung (Sapan Shah) | 10 | 9 | 
9 | S6-232774 | New WID on architecture for enabling Edge Applications Phase 3 | Samsung (Hyesung Kim) | 0 | 9 | 9
10 | S6-232603 | SID Study on application layer support for Factories of the Future phase2 | ZTE Corporation (Weixiang Shao) | 5 | 5 | 
11 | S6-232775 | New SID on Application enabler for XR Services | China Mobile (Suzhou) Software (Shaowen Zheng) | 5 | 5 | 
12 | S6-232776 | New Study on application enablement for Satellite access enabled 5G Services | Samsung (Basavaraj (Basu) Pattan) | 9 | 9 | 
13 | S6-232777 | New SID for study on Sensing enabler for vertical applications | Huawei, Hisilicon (Yajie Hu) | 10 | 6 | 
14 | S6-232778 | Study on application layer support for AI/ML services | Lenovo (Emmanouil Pateromichelakis) | 6 | 4 | 10
15 | S6-232607 | New WID on further enhancements on SEALDD | Huawei, Hisilicon, (Cuili Ge) | 0 | 8 | 8
16 | S6-232781 | Guidelines for CAPIF Usage | NTT DOCOMO INC. (Junpei Uoshima) | 3 | 0 | 3
17 | S6-232538 | Study on application layer support for ATSSS | Lenovo (Emmanouil Pateromichelakis) | 4 | 2 | 
 |  |  |  | 63 | 96 | 80

## Slide 5: Conference calls and other items
Pre-SA6#57 conference calls (Dates are TBD) – 1-hour sessions
  Rel-19 Planning (Postponed or New SID/WID proposals) – 2 sessions
  EDGEAPP – 1 session
  Exclude holidays
    Plenary Week
    Chinese National Day (29 September – 6 October)
    Korean Chuseok (28-30 September)
    US Labor (4 September)
    Ganesha Festival (18-19 September)
Rapporteurs to make the draft TRs/TSs available within one week
All documents must be uploaded within 48 hours of the meeting close

## Slide 6: Thank You!