## Slide 1: SA6 Rel-19: Content Definition Approach – Part 2
15 Aug, 2023
Basu Pattan (Samsung)
SA6 Vice-Chair

## Slide 2: From endorsed plenary contribution SP-230758
SA6 Rel-19 capacity summary
SA6 Capacity
  Max TUs: 160
    Additional buffer TUs: not defined
  Max number of SIs/WIs: 16 - 20
    Note: one feature made up of SI+WI is counted as one item
  Max TUs per Feature: not defined
Assumptions
  Start: June 2023, End: Dec 2024 (18 months)
  Number of ordinary meetings: 9
  Expected total TUs per meeting (for all the work including maintenance and Rel-19): 20
  Total TUs (for all releases): 180
  TUs for maintenance of past releases: 20

## Slide 3
Future SA6 meetings
Meeting | Date | Location
2023 |  | 
SA6#56 | 21 – 25 August 2023 | Gothenburg, Sweden
SA6#57 | 9 – 13 October 2023 | Xiamen, China
SA6#58 | 13 – 17 November 2023 | Chicago, USA
2024 |  | 
SA6#59-Adhoc-e | 22 – 31 January 2024 | Online, TBC
SA6#59 | 26 Feb – 01 Mar 2024 | Europe, Location, TBC
SA6#60 | 15 – 19 April 2024 | China, Location, TBC
SA6#61 | 20 – 24 May 2024 | Korea, Location, TBC
SA6#62 | 19 – 23 August 2024 | Europe, Location, TBC
SA6#63 | 14 – 18 October 2024 | India, Location, TBC
SA6#64 | 18 – 22 November 2024 | North America, Location, TBC

## Slide 4: Outcome from SA#100 - Approved
Title | Rapporteur | New Item or Continuation? | SID/WID | TUs SA6 Agreed (SID+WID) | TUs SA Approved | Total TUs | Disposition
New WID on sharing of administrative configuration between interconnected MC service systems (MCShAC) | Andreas Flander, BDBOS | Continuation | WID | 0+6 | 6 | 6 | SP-230692 Approved
New WID on Railways specific Enhancements to Mission Critical Services (FRMCS_Ph5) | Oettl, Martin, Nokia | Continuation | WID | 0+8 | 8 | 8 | SP-230780 Approved
Application Architecture for MSGin5G Service Phase 3 (5GMARCH_Ph3) | Liu, Yue, China Mobile | Continuation | WID | 0+5 | 5 | 5 | SP-230781 Approved
Study on enhanced application layer support for location services (FS_eLSAPP) | Liping Wu, CATT | Continuation | Both | 5+3 | 5 | 8 | SP-230778 Approved
Study on Service aspects for supporting the eMMTel Service (FS_eMMTelAPP) | Liu, Yue, China Mobile | New | Both | 6+4 | 6 | 10 | SP-230779 Approved
New WID on Enhanced Mission Critical Architecture for Rel-19 (enhMC) | Negalaguli, Harish, Motorola Solutions | Continuation | WID | 0+8 | 8 | 8 | SP-230695 Approved
 |  |  | Total = | 45 | 38 | 45 | 
Total 6 SI/WIs Approved = 4 WIs + 2 SIs
Total 45 TUs = 38 TUs Approved (by SA) + 7 TUs Agreed (by SA6) for normative work of SI Approved
  7 TUs Agreed (by SA6) = 3 TUs (eLSAPP) + 4 TUs (eMMTelAPP)

## Slide 5: Outcome from SA6#55 - Endorsed
Title | Source | New Item or Continuation? | SID/WID | Proposed TUs (SID) | Proposed TUs (WID) | Disposition
Architecture for enabling Edge Applications Phase 3 (EDGEAPP_Ph3) | Samsung (Sapan Shah) | Continuation | WID | 0 | 9 | S6-231705 Postponed (Endorsed)
Study on application layer support for AI/ML services (FS_AIMLAPP) | Lenovo (Emmanouil Pateromichelakis) | Continuation | Both | 6 | 4 | S6-232218 Postponed (Endorsed)
Study on further enhancements on Application Architecture for UAS applications (FS_UASAPP_Ph3) | InterDigital (Michel Roy) | Continuation | Both | 4.5 | 3.5 | S6-232219 Postponed (Endorsed)
Study on application enablement for Localized Mobile Metaverse Services (FS_MetaApp) | Samsung (Sapan Shah) | New | Both | 13 | 14 | S6-232211 Postponed (Endorsed)
Study on Application enabler for XR Services (FS_AEXRS) | China Mobile (Suzhou) Software (Shaowen Zheng) | New | Both | 5 | 5 | S6-232217 Postponed (Endorsed)
Study on Sensing enabler for vertical applications (FS_SAE) | Huawei, Hisilicon (Yajie Hu) | New | Both | 10 | 6 | S6-232221* Postponed (Endorsed)
Study on application enablement for Satellite access enabled 5G Services (FS_5GSAT_App) | Samsung (Basavaraj (Basu) Pattan) | New | Both | 11 | 9 | S6-232225 Postponed (Endorsed)
 |  |  | Total = | 49.5 | 50.5 | 
Total 7 SI/WIs Endorsed = 1 WIs + 6 SIs
Total 100 TUs Proposed
* Subject to SA2 decision

## Slide 6: Outcome from SA6#55 - Candidate
Title | Source | New Item or Continuation? | SID/WID | Proposed TUs (SID) | Proposed TUs (WID) | Disposition
Study on application layer support for Factories of the Future; Phase 2 (FS_FFAPP2) | ZTE Corporation (Weixiang Shao) | Continuation | Both | 5 | 5 | S6-232196 Postponed (Candidate)
SNAAPP_EXT Guidelines for SNAAPP/RNAA | NTT DOCOMO (Yuji Suzuki) | Continuation | SID | 9 | 0 | S6-231704 Postponed (Candidate)
Study on SEAL DD (Data Delivery) Phase 2 (FS_SEALDD_Ph2) | Huawei, Hisilicon (Zhang Jian) | Continuation | SID | 6 | 4 | S6-231910 Postponed (Candidate)
Total 3 SIs Candidates
Total 29 TUs Proposed
 |  |  | Total = | 20 | 9 | 

## Slide 7: Summary and conclusion
Max TUs: 160
Max number of SIs/WIs: 16 - 20
Total 6 SI/WIs Agreed + 7 SI/WIs Endorsed + 3 SIs Candidates = 16 SIs/WIs
Total 45 TUs Agreed + 129 TUs Proposed = 174 TUs (agreed + proposed)
Conclusion:
Number of SIs/WIs – under control, unless several new proposals are submitted
Number of TUs – ~10% more than Max TUs (note: this includes capacity of 20 TUs from SA6#56)

## Slide 8: General Guidance for Rel-19 work
SI/WI Proposals
  To align with the SA Rel-19 planning freeze, no new proposals are expected after SA6#58
  Bring any proposals to the attention of the group as soon as possible!
  Any SID/WID proposal received after SA6#56 meeting – can be accommodated ONLY IF any TUs are remaining for Rel-19, and preferably number of WID/SIDs <= 16
  Work with other SI/WI proposers to remove duplication of objectives
  Request the minimum number of TUs needed to complete for your proposed objectives
Continuation topics (i.e. also included as part of Rel-17 and Rel-18)
  Only those objectives that are considered essential should be proposed
  A study is not encouraged as the scope is mostly to finalize the existing TS(s)
TU Management
  Consumption of TUs will be monitored each meeting
  This should help manage Planned TUs v/s Actual TUs consumed for subsequent meetings

## Slide 9: Thank You!