## Slide 1: SAx progress -Summary
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
 | Rel-18 Studies on Railways | ------ | ------ | ----- | ----- | ------ |  | 
850044 | Study on Supporting of Railway Smart Station Services | FS_RAILSS | Rel-18 | S1 | Dec-2022 | 35% | 45% | New target: Dec. 23
 | Rel-19 Studies | ------ | ------ | ----- | ----- | ------ |  | 
950003 | Study on Integrated Sensing and Communication | FS_Sensing | Rel-19 | S1 | Jun-2023 | ----- | 0% | New
950004 | Study on Ambient power-enabled Internet of Things | FS_AmbientIoT | Rel-19 | S1 | Dec-2022 | ----- | 0% | New
950005 | Study on Localized Mobile Metaverse Services | FS_Metaverse | Rel-19 | S1 | Mar-2023 | ----- | 0% | New
950006 | Study on Network Sharing Aspects | FS_NetShare | Rel-19 | S1 | Dec-2022 | ----- | 0% | New
950007 | Study on FRMCS Phase 3 | FS_FRMCS_Ph3 | Rel-19 | S1 | Sep-2023 | 95 | 100% | New WID in xxx
950008 | Study on AI/ML Model Transfer_Phase2 | FS_AIML_Ph2 | Rel-19 | S1 | Dec-2022 | ----- | 0% | New
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
Updates in RED
Note: this slide has been generated by a direct copy-paste from the Work Plan. To re-use this template:
Open the Excel version of the Work Plan, hide columns E (Outline level) and H (Start). Filter as needed (by WG, by Release, etc), copy the lines to be presented here, from column B (UID) to column J (% complete). Then, in PPT, locate your cursor in the empty cell just below “UID”, then press “CTL+V”, and then, if needed, “CTL+SPACE” (reset styles) and then “CTL+<” (reduce the font size) a few times

## Slide 2: 2.4) Rel-17 Study/Work (xx/yy)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950007 | Study on FRMCS Phase 3 | FS_FRMCS_Ph3 | Rel-19 | S1 | Sep-2023 | 95 | 100% | New WID in xxx
Progress since SA#94-e:
  15 CRs for TS 23.548/TS 23.501/23.502/23.503 were approved.
  A LS is sent to SA plenary for providing SA2 inputs on LS from GSMA OPAG
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance