3GPP TSG RAN meeting #87e							RP-200217

Electronic Meeting, March 16-19, 2020				(revision of RP-192581)

# Source:	Intel Corporation, Ericsson

# Title:	Revised WID: NR Positioning Support

# Document for:	Approval

Agenda Item:	9.3.7

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: NR Positioning Support

## Acronym: NR_POS

## Unique identifier: 830077

NOTE:	For new WIs/SIs leave the Unique identifier empty but you may make a proposal for an Acronym.

If this is a RAN WID including Core and Perf. Part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

## Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No |  |  |  |  |  |
| Don’t know | X |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

NOTE:	Normally, Core/Perf./Testing parts in RAN WIDs are Building Blocks. Only if they are under an SA or CT umbrella, we define them as work tasks. If you are in doubt, please contact MCC.

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. Part WI or Testing part WI in one WID. Therefore the table above should just include the feature WI Unique ID and title and Nature of relationship is “parent WID”.

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 800092 | Study on NR Positioning Support | Preceding Study Item |

NOTE:	Classical examples: List a preceding SI or a preceding WI (e.g. if you further enhance a topic). Also related or dependent Wis in other TSGs should be indicated.

## 3	Justification

Location is one of the most required applications, which is continuing to impose more and more stringent requirements on the latency and accuracy of positioning, which in an ideal case should be independent of the environment (e.g. indoor, outdoor, etc). In many location applications, accurate positioning is typically achieved through a combination of multiple technologies, including: 1) GNSS based solutions, providing accurate location in outdoor scenarios, 2) radio-technologies (e.g. LTE networks, offering multiple design options to locate a user, Wi-Fi networks, terrestrial beacon systems, etc.), 3) Inertial Measurement Units (IMU) or sensors (e.g. tracking user position based on accelerometers, gyroscopes, magnetometers or vertical positioning by means of atmospheric pressure sensors). All these technologies are expected to play a significant role in achieving accurate user positioning in future.

The 3GPP NR radio-technology is uniquely positioned to provide added value in terms of enhanced location capabilities. The operation in low and high frequency bands (i.e. FR1 and FR2) and utilization of massive antenna arrays provides additional degrees of freedom to substantially improve positioning accuracy. The possibility to use wide signal bandwidth in low and especially in high frequency bands brings new performance bounds for user location for well-known positioning techniques based on OTDOA and UTDOA, Cell-ID or E-Cell-ID etc., utilizing timing measurements to locate a UE. The recent advances in massive antenna systems (massive MIMO) can provide additional degrees of freedom to enable more accurate user location by exploiting spatial and angular domains of propagation channel in combination with time measurements.

Rel-15 NR WI specified Cell-ID (with cell portion ID) and RAT-independent positioning methods by reusing LPP from LTE. The support of NR standalone based RAT-dependent positioning was studied in Rel-16 3GPP TR38.855, where it was recommended to introduce radio-layer support to facilitate implementation of DL-TDOA, DL-AoD, UL-TDOA, UL-AoA, RTT and E-CID positioning techniques [3GPP TR38.855] including definition of reference signals and UE/gNB measurements, as well as signalling protocols/procedures. In addition, location management functionality in RAN was recommended by RAN2.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of this work item is to specify solutions to enable RAT dependent (for both FR1 and FR2) and RAT independent NR positioning techniques while considering E911 (e.g. floor level) and commercial requirements for horizontal and vertical positioning accuracies according to TR38.855. The specification work for regulatory use cases is prioritized. The specific objectives of this work are:

RAN1 centric objectives

Specify NR DL and UL reference signals to facilitate support of NR positioning techniques (DL-TDOA, DL-AoD, UL-TDOA, UL-AoA, multi-cell RTT and E-CID) [RAN1]

  - Support E-CID downlink measurements based on at least RRM measurements defined in NR Rel. 15

  - Identify whether and which Rel-15 NR reference signals can be used for different NR positioning techniques

  - Define new DL positioning reference signals applicable at least for DL-TDOA, DL-AoD, RTT

  - Define UL SRS with possible enhancements for positioning which is applicable at least for RTT, UL-TDOA, UL-AoA

Define UE measurements based on DL reference signals applicable for NR positioning. The following UE measurements are specified for serving, reference, and neighboring cells [RAN1]

  - DL RSTD (reference signal time difference) measurements for NR positioning

  - DL RSRP (reference signal received power) measurements for NR positioning

  - UE RX-TX time difference measurements for NR positioning

Define gNB measurements based on UL reference signals applicable for NR positioning. The following gNB measurements are specified [RAN1]:

  - UL RTOA (relative time of arrival) measurements for NR positioning

  - UL Angle of Arrival (AoA) measurements (including Azimuth and Zenith Angles) for NR positioning

  - UL RSRP (reference signal received power) measurements for NR positioning

  - gNB RX-TX time difference measurements for NR positioning

If necessary, define physical-layer procedures to support UE/gNB measurements for NR positioning [RAN1]

RAN2 centric objectives

Define functional interfaces, signaling and procedures including UE reporting, to support NR RAT-dependent positioning for the NR positioning techniques listed in RAN1 objectives [RAN2]

Define extensions of LPP protocol for NR RAT-dependent positioning [RAN2]

Define extensions of LPP protocol to support GNSS SSR (PPP-RTK support) based on the “Compact SSR” definitions specified for QZSS for both LTE and NR[RAN2]

  - Note: Both, PPP and RTK, are already supported in Rel-15 LPP. The extensions are for PPP-RTK which requires additional info in Rel-16.

Study and, if agreed, specify system level aspects of the DL-only UE based positioning [RAN2]

RAN3 centric objectives

Define extensions of NRPPa protocol for NR positioning [RAN3]

RAN2 + RAN3 centric objectives

Resolve open aspects on architecture and proceed with normative work for the following items [RAN2/RAN3]:

  - Location of the transmission measurement function

Define signaling for broadcast assistance data delivery [RAN2/RAN3/SA2/SA3]

RAN4 centric objectives

Define corresponding core requirements for NR positioning [RAN4]

  - Discuss which requirements are specified

Notes:

It is up to RAN2 to decide whether identified NR positioning techniques are to be considered as a standalone technique or under common signaling framework

Solutions for RAT-dependent positioning are designed to operate in both frequency ranges (i.e. FR1 & FR2)

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

RAN4 centric objectives

Define corresponding performance requirements and test cases for NR positioning [RAN4]

  - Discuss which requirements are specified

### 4.3	RAN time budget request (not applicable to RAN5 Wis/Sis)

NOTE:	For all RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed leave the field empty otherwise enter a number in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID’s zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each of them in the attached Excel table.

Additional comments to the time budget request in the attached Excel table:

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Proposed Spec no. or series | Type (see note 1) | Title | For info at TSG# | For approval at TSG# | Remarks |

Note 1:	Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
“Internal TR” is intended for 3GPP internal use only whereas “External TR” may be transposed by Ops.

NOTE:	If this is a RAN WID including Core and Perf. Part, then all new Core part specs have to be listed first and then all new Perf. Part specs. Indicate “Core part” or “Perf. Part” under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.133 | NR; Requirements for support of radio resource management -Core | 88 | Core part |
| 38.211 | Introduction of NR positioning | 86 | Core part |
| 38.212 | Introduction of NR positioning | 86 | Core part |
| 38.213 | Introduction of NR positioning | 86 | Core part |
| 38.214 | Introduction of NR positioning | 86 | Core part |
| 38.215 | Introduction of NR positioning | 86 | Core part |
| 38.305 | NG Radio Access Network (NG-RAN); Stage 2 functional specification of User Equipment (UE) positioning in NG-RAN | 87 | Core part |
| 36.355 | Evolved Universal Terrestrial Radio Access (E-UTRA); LTE Positioning Protocol (LPP) | 87 | Core part |
| 38.331 | NR; Radio Resource Control (RRC); Protocol specification | 87 | Core part |
| 38.306 | NR; User Equipment (UE) radio access capabilities | 87 | Core part |
| 38.300 | NR; NR and NG-RAN Overall Description; Stage 2 | 87 | Core part |
| 38.401 | NG-RAN; Architecture description | 88 | Core part |
| 38.413 | NG-RAN; NG Application Protocol (NGAP) | 88 | Core part |
| 38.423 | NG-RAN; Xn application protocol (XnAP) | 88 | Core part |
| 38.455 | NG-RAN; NR Positioning Protocol A (NRPPa) | 88 | Core part |
| 38.473 | NG-RAN; F1 application protocol (F1AP) | 88 | Core part |
| 36.331 | Evolved Universal Terrestrial Radio Access (E-UTRA);Radio Resource Control (RRC);Protocol specification | 87 | Core part |
| 38.133 | NR; Requirements for support of radio resource management -Performance | 90 | Performance part and test cases |
| 36.305 | Evolved Universal Terrestrial Radio Access (E-UTRA); Stage 2 functional specification of User Equipment (UE) positioning in E-UTRAN | 87 | Core part |
| 38.321 | NR; Medium Access Control (MAC); Protocol specification | 87 | Core part |

NOTE:	If this is a RAN WID including Core and Perf. Part, then all new Core part specs have to be listed first and then all new Perf. Part specs. Indicate “Core part” or “Perf. Part” under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. Part), then it has to be listed twice with appropriate approval dates.

## 6	Work item Rapporteur(s)

Name: Alexey Khoryaev

Company: Intel Corporation

Email:	alexey.khoryaev@intel.com

Name: Florent Munier

Company: Ericsson

Email: 	florent.munier@ericsson.com

## 7	Work item leadership

Primary: RAN WG1

Secondary: RAN WG2, RAN WG3, RAN WG4

## 8	Aspects that involve other WGs

NOTE:	For RAN WIDs: Section 8 applies only to WGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

RAN2 and RAN3 define the following objective in section 4.1, provide inputs to SA2, and consult SA2/SA3 where needed.

- Define signaling for broadcast assistance data delivery [RAN2/RAN3/SA2/SA3]

## 9	Supporting Individual Members

Supporting IM name

Acorn Technologies

ASUSTeK

AT&T

BlackBerry

CATT

China Unicom

CHTTL

CMCC

Deutsche Telekom

Ericsson

ESA

FirstNet

Fraunhofer HHI

Fraunhofer IIS

HiSilicon

Huawei

Huawei Device

III

Intel Corporation

InterDigital

ITL

ITRI

Korea Railroad Research Institute

KT Corporation

Lenovo

LG Electronics

LG Uplus

Mitsubishi Electric

Motorola Mobility

NextNav

Nokia

Nokia Shanghai Bell

NTT DOCOMO

Polaris Wireless

Rohde & Schwarz

Samsung

Sierra Wireless

SK Telecom

SONY

Spirent Communications

Telecom Italia

Telefonica

T-Mobile USA

Toyota InfoTechnology Center

u-blox AG

Qualcomm

Verizon Wireless

vivo

ZTE