3GPP TSG RAN Meeting #93e	RP-212227

Electronic Meeting, September 13 - 17, 2021	(revision of RP-202727)

# Source:	CATT

# Title:	Revised WID on UE Conformance Test Aspects for NR Positioning Support

# Document for:	Approval

Agenda Item:	13.5.24

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	UE Conformance Test Aspects for NR Positioning Support

Acronym: NR_pos-UEConTest

Unique identifier: 	UID-900057

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  |  |  |
| No | X |  | X | X | X |
| Don’t know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

2.2	Parent Work Item

The following lists of RAN1 and RAN4  led work items that will be tested in this RAN5 basket work item will be maintained in future revisions of this WI description:

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| NR_POS |  | 830077 | NR Positioning Support |
| NR_pos-Core | RAN1 | 830177 | Core part: NR positioning support |
| NR_pos-Perf | RAN4 | 830277 | Perf. Part: NR positioning support |

2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

3	Justification

The 3GPP NR radio-technology is uniquely positioned to provide added value in terms of enhanced location capabilities. The operation in low and high frequency bands (i.e. FR1 and FR2) and utilization of massive antenna arrays provides additional degrees of freedom to substantially improve positioning accuracy. The possibility to use wide signal bandwidth in low and especially in high frequency bands brings new performance bounds for user location for well-known positioning techniques based on OTDOA and UTDOA, Cell-ID or E-Cell-ID etc., utilizing timing measurements to locate a UE. The recent advances in massive antenna systems (massive MIMO) can provide additional degrees of freedom to enable more accurate user location by exploiting spatial and angular domains of propagation channel in combination with time measurements.

The objective of the parent work item is to specify solutions to enable RAT dependent (for both FR1 and FR2) and RAT independent NR positioning techniques while considering E911 (e.g. floor level) and commercial requirements for horizontal and vertical positioning accuracies according to TR38.855. The specification work in the parent work item except the performance parts is finished. Standardized conformance testing specification is required for commercial use on feature NR Positioning Support.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

The objective of this work item is to define the UE conformance requirements corresponding to WID on NR Positioning Support completed by RAN1, RAN2 and RAN4. This work item will cover signalling and RRM conformance test specifications aspects for NR Positioning Support including the Applicability, Test Environment, Initial Conditions, Test Procedure, Message Exceptions, Test Setup, Connection Diagram, etc.

5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.508-1 | Definition of common environment for Rel-16 NR Positioning Support | TSG RAN#94 (Dec-21) |  |
| TS 38.508-2 | Introduction of common implementation conformance statements for Rel-16 NR Positioning Support | TSG RAN#94 (Dec-21) |  |
| TS 38.509 | Update the RESET UE POSITIONING STORED INFORMATION message for Rel-16 NR Positioning Support | TSG RAN#94 (Dec-21) |  |
| TS 38.903 | Introduction of test tolerance and measurement uncertainty analysis for RRM test cases impacted by R16 NR Positioning Support | TSG RAN#94 (Dec-21) |  |
| TS 37.571-1 | Introduction of the RRM test cases for R16 NR Positioning Support | TSG RAN#94 (Dec-21) |  |
| TS 37.571-2 | Introduction of the protocol test cases for R16 NR Positioning Support | TSG RAN#94 (Dec-21) |  |
| TS 37.571-3 | Introduction of test applicability and ICS for R16 NR positioning support | TSG RAN#94 (Dec-21) |  |
| TS 37.571-4 | Introduction of test models for protocol test cases for R16 NR positioning support | TSG RAN#94 (Dec-21) | Progress of TTCN development is tracked in MCC TF160 reports to RAN5/RAN |
| TS 37.571-5 | Update to the test scenarios and assistance data for Rel-16 NR positioning support | TSG RAN#94 (Dec-21) |  |

6	Work item Rapporteur(s)

Xiaoyang, TIAN (CATT) tianxiaoyang@catt.cn

7	Work item leadership

RAN5

8	Aspects that involve other WGs

None

9	Supporting Individual Members

Supporting IM name

CATT

China Unicom

CMCC

Huawei

Lenovo

Motorola Mobility

Qualcomm

Rohde & Schwarz

Ericsson

DISH Network

Spirent Communications

Verizon

ZTE

AT&T

China Telecom