#### 3GPP Work Plan – Cover page

# Introduction

This paragraph contains recurrent information provided to the reader not familiar with the 3GPP Work Plan. The usual reader can skip it and go to the section “Content of this version”.

The Work Plan is a living document, aiming at providing co-operations between all the 3GPP TSGs and WGs to help them reaching common targets.

These targets are called “Features”, and are new or substantially enhanced functionality which represents added value to the existing system. A feature should normally embody an improved service to the customer and / or increased revenue generation potential to the supplier. The features are divided into “Building Blocks”, a BB being a set of technical functionality which would generally be expected to reside in a single system element, i.e. a single physical or logical entity or a single protocol. The Building Blocks are divided into “Work Tasks”, a WT being by definition handled by a single Working Group. The output of a work task is the creation of one or more new Technical Specifications (or Reports) and / or Change Requests to existing TSs / TRs.

These definitions are extracted from SP-000109.

This tree structure is established to ease the monitoring of the 3GPP work progress for R00, and to make explicit the purpose of the work assigned to one WG in the global system.

A Work item is a generic term to refer to a feature, building block or work task, i.e. all the lines of the Work Plan are work items. A full description of the a work item can be found in the 3GPP Working Procedures, available at http://www.3gpp.org/About_3GPP/3gpp_wp.zip .

## General description

The Work Plan is provided in the form of a Gantt chart: the left part contains the names and attributes of the Work Items, the right part contains a calendar view reflecting the work progress (blue and grey lines apply to foreseen tasks, black lines for completed tasks).

The indentation of WI names reflects the hierarchical level in the tree structure (Features, Building Blocks, and Work Tasks).

## Attributes applicable to a WI

From the Work Plan perspective, a WI is fully characterised by the following set of attributes:

Name, Acronym, Resource name (defining the responsible WG or TSG), Modified (see next section), Modified since last TSG (see next section), IGC (defining the responsible IGC), Start, Finish,  % completed, Impacted TS and TR, Approved (clarifying if the WI coversheet has been approved at TSG level or if it’s just a proposal), hyperlink (to the proposed/approved WI coversheet), WI rapporteur name, WI rapporteur e-mail, Unique ID, Notes (free field).

These attributes are fully defined in a separate document.

For better readability, only some of these attributes are shown in the PDF views.

## How is the Work Plan updated?

The Work Plan is updated according to the proposals of the Working Groups and the decisions of the TSGs.

The “Approved” attribute reflects the actual status of each WI: “No” means the WI is only a proposal at this stage (made generally by a WG), “Yes” means it has been officially approved by the corresponding TSG plenary. If the WG’s proposal is rejected by the TSG, then the WI has to be deleted from the Work Plan.

The “Modified since last TSG” attribute reflects the fact that the WI contains a change proposed by the WG but not yet approved by the TSG plenary (not to be confused with the “Modified” attribute, which is for internal use, introduced to cope with the fact that MS Project does not support revision marks).

The rules for modifications of WIs are the following:

- A WG can only modify the WIs under its responsibility, as well as the WIs below it: e.g. if the WG is responsible of a BB, it can modify the BB and all the corresponding WTs, even it does not have the main responsibility for these WTs. These WI modifications have to be later officially approved by the corresponding TSGs. This rule applies also to the creation and the deletion of WI(s). A TSG can act on behalf of all his WGs.

- All the actual changes to the Work Plan (WGs’ proposals, track of the work progress, TSG’s decisions) are performed by MCC: each member of the MCC support team includes the changes proposed or decided by his/her group. Comments on the inaccuracy of the Work Plan on a given WI shall then be addressed directly to the responsible MCC support team member.

- A modification proposed by a WG on a WI that impacts other WG(s) has to be pointed out to all the impacted WGs and, if possible, the impacted WGs’ chairmen have to be consulted before the modification is proposed (as to minimise the risk of disagreement between WGs).

# Content of this version

The content of this version is the same as version 1.3 in MS Word format, except that now, a UNIQUE GROUP (WG or TSG) is allocated to each and every WI: this will highly improve the maintenance of the Work Plan.

Version 1.3 was produced on top of version 1.2, presented at last plenaries (#8), and version 1.3 was supposed to incorporate all the results of plenaries #8. It was circulated on TSG_leaders, IGC and MCC e-mail lists for review and no comment was raised. Now, some errors and inaccuracies have been pointed out after the deadline (and so were not incorporated), like: problems with many RAN WIs, with SoLSA WI, with S4 WIs or with R2 implication in LCS.

However, MCC has decided to produce this version because the maintenance system is now clarified (comments on the inaccuracy of the Work Plan for a given WI shall be addressed directly to the responsible MCC support team member), and this better repartition of the workload will help in correcting accurately and quickly this version and future ones.

# Future versions

The future versions will no longer be identified by a number (e.g. version 1.3) but directly by the file date (e.g. version of the 18th of July) under the name “3GPP_Work_Plan”. This is due to the fact that it is expected to have the work plan constantly updated, ideally every week or twice a month, to reflect the actual work progress of the WGs. In addition, the work plan as agreed by the last TSG plenaries will be available as “Work_Plan_after_TSGxx”, “xx” standing for the number of the TSG plenaries.

The last version of the Work Plan and of all the related documents (cover page, WI attributes, PDF view, etc) is available at:

ftp://ftp.3gpp.org/information/work_plan