#### 3GPP Work Plan – Cover page

Version 2000, November 6th

# Introduction

This cover sheet contains 3 parts:

Part 1: Specific comments for this version

Part 2: General recurrent information

Part 3: History

The last version of the Work Plan and all the related documents (cover page, PDF views, etc) are available at:

ftp://ftp.3gpp.org/information/work_plan

For comments on a given WI, contact the MCC support of the given WI’s responsible WG/TSG (mapping “WG/TSG to MCC support” and MCC e-mail addresses available at: http://www.3gpp.org/About_3GPP/structure.htm ).

For comment on a Feature, contact the feature’s responsible MCC support.

For general comments, contact Alain Sultan at: alain.sultan@etsi.fr, mentioning in the e-mail subject “General comment on the Work Plan”.

# Specific comments for this version

## General comments

Acronyms have been added.

The Unique ID field is now appearing just before the name.

A “Release” field, based simply on the end date, has been added. It applies to the non-splitable feature. For splitable feature, the “Release” field applies to each individual Building Block composing the feature (provided that the Building Blocks are non-splitable). It does not apply to Feasibility Studies, Testing nor Charging Activities.

Warning: the Rel4/Rel5 values of the “Release” field have been established only on the basis of today’s (11th of October) estimated end dates by the simple following algorithm:

- End date before or equals end of March 2001 => Release 4

- End date after end of March 2001 => Release 5

The actual content of each Release is subject of further discussions.

Enhancements of the layout have been made: the names of the features are in bigger characters than BB names, and BB names are bigger than WT names.

## Considered inputs

This version contains (or is supposed to contain) the agreed material from SA #9. It also incorporates some corrections of the incorporations of other TSG’s #9 results.

More specifically, the following inputs have been considered:

Review with T. Kokkola (Nokia) for S1’s activities

Incorporation of S2 agreed material at SA #9 provided by A. Sultan (MCC)

Incorporation of S3 agreed material at SA #9 provided by M. Pope (MCC)

Incorporation of S4 agreed material at SA #9 provided by P. Usai (MCC)

Incorporation of S5 agreed material at SA #9 provided by A. Zoicas (MCC)

Incorporation of N3 agreed material at CN #9 provided by D. Boswarthick (MCC)

Editorial enhancements of T3 tasks by M. Sanders (MCC)

Comments from Alexander Milinski (Siemens, IGC convenor),  Denis Fauconnier (R2 chairman) and François Courau (Alcatel, RAN vice-chairman).

Please note that GERAN WIs need to be reviewed.

N1 updates on version 11th of October (incorporated in version 31st of October)

QoS is also an Issue to be studied by N1, also UE-CN QoS channel is needed to be studied.

Emergency call enhancement- Packet based: Extension of date agreed in TSGN#9 to make it as the end of the multimedia WI where it is not possible to have the EMC before the basic call!

Changes agreed by the meeting:

- ID 1998 it is changing the title and to Signalling flows and add the specification number 3GPP TS 24.228

- ID 1278 needs to be named the title of 3GPP TS 24.229 and add the spec number.

- ID 1804 and ID 1651 is under N1 responsibility but we need feed back from S1 for the requirements.

- ID 1321 add the work task "Emergency call recalling capability enhancement" to PS ECE- BB

- ID 1315 add a comment will not cause to create a new specification as such , it will be covered in CN1 multimedia specifications. Detailed CLFWS for EMC in 24.228

- ID 1646 will be covered by 24.229. Change the titles to " Stage 3 for emergency calls and packet emergency calls in general". 3 different work task for this issue should be aligned with the Multimedia work task , the third is for 23.228/ S2!!Alain is informed.

- ID 1408, ID 1412 neither is clear, CN1 would like to know what we are expected to do. We have not done anything yet!

- ID 892 is questionable, delete and keep 1656, David B is informed to do it.

- ID 1656 and 1657: link these two with a note in both as one common set of codec negotiation procedures will be specified.

- ID 1180 , ID 526, ID 527 check how they related, the notation.. Ask Alain to remove ID 1180.

- ID 1659 and 1545: The note from 1551 to be duplicated to these WTs as it applies to all of them.

- ID 1661 is to be marked 100%

- UE triggered re-authentication is missing . Suppose to be S3, if something is expected from CN1 they need to say that.

Conclusion: Changes are to be incorporated in the new version of the work plan. Duncan Mills is to clarify the "UE triggered re-authentication" issue.

## Main changes performed

GTT end date moved to June (due to S2 delay in providing Stage 2 TS in v.1)

Two “features” were presented by SA5 and approved by SA: “Subscription Management” and “UTRAN Operations and Maintenance procedures”. They are then incorporated in this version. However, it should be checked if they are really features.

Lot of review by S3.

# General recurrent information

This paragraph contains recurrent information provided to the reader not familiar with the 3GPP Work Plan.

## General description

The Work Plan is a living document, aiming at providing co-operations between all the 3GPP TSGs and WGs to help them reaching common targets.

These targets are called “Features”, and are new or substantially enhanced functionality which represents added value to the existing system. A feature should normally embody an improved service to the customer and / or increased revenue generation potential to the supplier. The features are divided into “Building Blocks”, a BB being a set of technical functionality which would generally be expected to reside in a single system element, i.e. a single physical or logical entity or a single protocol. The Building Blocks are divided into “Work Tasks”, a WT being by definition handled by a single Working Group. The output of a work task is the creation of one or more new Technical Specifications (or Reports) and / or Change Requests to existing TSs / TRs.

These definitions are extracted from SP-000109.

This tree structure is established to ease the monitoring of the 3GPP work progress for R00, and to make explicit the purpose of the work assigned to one WG in the global system.

A Work item is a generic term to refer to a feature, building block or work task, i.e. all the lines of the Work Plan are work items. A full description of the a work item can be found in the 3GPP Working Procedures, available at http://www.3gpp.org/About_3GPP/3gpp_wp.zip .

The Work Plan is provided in the form of a Gantt chart: the left part contains the names and attributes of the Work Items, the right part contains a calendar view reflecting the work progress (blue and grey lines apply to foreseen tasks, black lines for completed tasks).

The indentation of WI names reflects the hierarchical level in the tree structure (Features, Building Blocks, and Work Tasks).

## Attributes applicable to a WI

From the Work Plan perspective, a WI is fully characterised by the following set of attributes:

- Unique ID

- Name

- Release (based on the completion date). It applies to non-splitable features. If the feature is splitable, it applies to each individual Building Block composing the feature, provided that the Building Blocks are non-splitable. It does not apply to Feasibility Studies, Testing nor Charging Activities.

- Splitable: defines whether the WI has to be considered as a single block or if it can be realised onto different releases

- Acronym

- Resource name: defines the responsible WG or TSG

- Modified (see next section)

- Modified since last TSG (see next section)

- Start

- Finish

- % completed

- Impacted TS and TR

- Approval Level: MCC<CHAIR<WG<TSG. Each level can delete the proposal from the levels bellow. Only TSG Approved Wis are officially approved. All the other Wis are proposals, more or less stable according to the approval level.

- Hyperlink (to the proposed/approved WI coversheet)

- WI rapporteur name

- WI rapporteur e-mail

- MCC responsible: defines who in MCC is responsible in monitoring the overall Feature.

- Notes (free field).

The fields Start, Finish and % completed are calculated for summary tasks.

For better readability, only some of these attributes are shown in the PDF views.

## How is the Work Plan updated?

The Work Plan is updated according to the proposals of MCCs, Working Groups and the decisions of the TSGs.

When a proposal is rejected by the TSG, then the WI has to be deleted from the Work Plan.

The rules for modifications of WIs are the following:

- A WG can only modify the WIs under its responsibility, as well as the WIs below it: e.g. if the WG is responsible of a BB, it can modify the BB and all the corresponding WTs, even it does not have the main responsibility for these WTs. These WI modifications have to be later officially approved by the corresponding TSGs. This rule applies also to the creation and the deletion of WI(s). A TSG can act on behalf of all his WGs.

- All the editing of the Work Plan (WGs’ proposals, track of the work progress, TSG’s decisions) is performed by MCC: each member of the MCC support team includes the changes proposed or decided by his/her group. Comments on the inaccuracy of the Work Plan on a given WI shall then be addressed directly to the responsible MCC support team member.

- A modification proposed by a WG on a WI that impacts other WG(s) has to be pointed out to all the impacted WGs and, if possible, the impacted WGs’ chairmen have to be consulted before the modification is proposed (as to minimise the risk of disagreement between WGs).

# History

## Version of September 14th:

- The field “splitable” has been introduced. For a given WI, it identifies whether its children WIs can be split on different Releases (splitable= “yes”) or if the WI has to be considered as a single block (splitable= “no”).

- Milestones are now appearing in the Gantt Chart

- The inputs considered for the elaboration of this version are:

  - Key results of the SA ad-hoc of Helsinki

  - Verbal inputs from the IGCs (one meeting in Bristol)

  - MCC updates (based on WG’s review or discussion with chairmen):

    - N3 meeting #12 (David Boswarthick)

    - GERAN GP-00480 (Paolo Usai)

    - N1 meeting #13 (Ban Al Bakri)

    - T2 meeting #10 (Friedhelm Rodermund)

    - Peter George and Lidia Salmeron for T1

    - Michael Sanders for T3

    - Hans van der Veen for TSG RAN

    - Carolyn Taylor for R3

  - Also, Vodafone’s proposal on completion date was considered each time it was not conflicting with the previous inputs.

- “R4” and “R5” have been deleted from the name of the features. They will be reintroduced as soon as the R4 content will be officially approved.

## Version of September 26th:

Inclusions of comments from TSG T, CN and RAN #9 meetings.

The major modifications are:

By T groups:

- Testing dispatched to other features

- Incorporation of T approved WIs

- Advanced Cell Broadcast deleted (no active work on this feature since the beginning)

By RAN groups:

- “Evolution of transport” split into “Evolution of transport for CN” and “Evolution of transport for UTRAN”: this split was decided by TSG RAN and TSG CN chairmen but does not fit with the spirit of features being transversal items through all the system.

- “RAN technical small enhancements and improvements” added

- lot of work in updating all the RAN WIs

By CN groups:

Updates by all CN WGs, but:

- N3 updates not incorporated because incomprehensible (seems to make only one change, and this change is meaningless!).

- N5 update to add “Support of VHE/OSA by R4 network entities and protocols of the IM subsystem (e.g. CSCF)” not incorporated: not clear: IM subsystem is Rel 5, not R4.

The following BBs are deleted by CN (part of “Evolutions of the transport in the CN”):

User/signalling data transport on TCP/RTP/UDP/IP based bearers (Nb/Nc)

User/signalling data transport on ATM/AAL2 bearers (Nb/Nc)

“CAMEL phase 5” deleted because the only stage 3 WT previously composing it (“CAMEL applicability to media streams like VoIP”) has now been moved to CAMEL phase 4.

N2 updates: the following items have been added: "Charging notification to the CSE", "Call Party Handling", "Mid call procedure for MO and MT calls" and "Inclusion of flexible tone injection"