Update of the Work Plan

The chairman proposed updates to the items on the work plan which involve CN4 activity, as follows:

| Unique ID | Description | Updated status |
| --- | --- | --- |
| 2455 | SUA Feasibility Study | 50% complete |
| 1280 | SIP supplementary services | No activity |
| 1285 | Network Capabilities (N4 aspects) | CN4 do not see the need for any work on this item; deletion is requested |
| 2021 | CSCF-HSS (Cx) – stage 2 flows | 20% complete |
| 2023 | CSCF-HSS (Cx) – impacts from CAMEL | No activity |
| 1289 | CSCF-HSS (Cx) – impacts on MAP | No activity |
| 2024 | CSCF-HSS (Cx) – stage 3 protocol on Cx | 5% complete |
| 1292 | Call control & Roaming for the IMS; addressing, identities; impact on HSS | No activity; estimated completion end December 2001 |
| 1305 | Roaming between IMS and CS domain networks | Overall progress depends on individual work tasks |
| 1307 | Roaming between IMS and CS domain networks; stage 2 review | Depends on input from SA2 (completion of task 1306) |
| 1732 | Number portability in the IMS | We have no visibility of the service requirement; chairman to ask SA1 chairman for more information |
| 1179 | Location services enhancements; event based and periodic LCS; impacts on MAP | Depends on input from SA2 (completion of task 1538) |
| 2462 | Location services enhancements; LCS support in the PS domain; impacts on MAP | Complete |
| 527 | Location services enhancements; LCS support in the PS domain; GTP signalling | Complete |
| 1618 | Evolution of GSM PS algorithms; impact on GTP | Complete |
| 1579 | Network domain security; control plane protection; integration of GTP signalling security architecture | We await input from SA3; assuming that this comes from the next SA3 meeting, CN4 should complete their work in November 2001 |
| 1582 | Network domain security; user plane protection; integration of GTP signalling security architecture | We await input from SA3; assuming that this comes from the next SA3 meeting, CN4 should complete their work in November 2001 |
| 2028 | Enhanced HE control of security; FS on network impacts | We await input from SA3; assuming that this comes from the next SA3 meeting, CN4 should complete their work in November 2001 |
| 2249 | Intra Domain Connection of RAN Nodes to Multiple CN Nodes; N4 work | We still await input from SA2 on the srchitecture |
| 2232 | Advanced Speech Call Items; stage 2 | No inputs received |