## Slide 1
3GPP RAN WG2 Chair
Diana Pani
Status Report RAN WG2
RAN 105
RP-242375

## Slide 2: Executive Summary
Meetings | Date | Location | Scope
RAN2#127 | August 19th – 23rd, 2024 | Maastricht, Netherlands | Rel-19
RAN #105 | September 9th – 12th, 2024 | Melbourne, Australia | 
Rel-18 Work Items
  Good progress on identifies issues including UE capabilities.
  All agreed changes are ASN.1 backward compatible, except 1 CR for 38.355 SLPP spec
  Workload is high but has decreased compared to RAN2#126.
Rel-19 Work Items – currently 1 Study Item and 9 WIs ongoing
  Progress on track for all SIs/WIs, with number of checkpoints this plenary to further clarify scope.
Rel-15/16/17 maintenance
  Workload has slightly decreased including number of approved CRs

## Slide 3: Delegates in RAN2
RAN2#127 had 709 delegates registered and 455 attended f2f

## Slide 4: Submitted contributions in RAN2
Number of tdoc decreased to ~1600
  Tdoc limits and reduced Rel-18 workload
Chart: Tdocs per meeting
| 120 | 121 | 121bis-e | 122 | 123 | 123bis | 124 | 125 | 125bis | 126 | 127
Tdocs | 2212 | 2294 | 2087 | 2288 | 2269 | 2098 | 2369 | 2045 | 1813 | 1993 | 1620

## Slide 5: RAN2 Agreed CRs
Rel-17 workload has slightly decreased
102 Rel-18 CRs agreed in RAN2#127
Chart: Agreed CRs per meeting
| 119-e | 120 | 121 | 122 | 123 | 124 | 125 | 126 | 127
Rel-14/15/16 | 49 | 36 | 32 | 43 | 26 | 24 | 15 | 26 | 14
Rel-17 | 140 | 131 | 136 | 157 | 64 | 93 | 46 | 56 | 27
Rel-18 | 0 | 0 | 0 | 0 | 0 | 162 | 183 | 188 | 103

## Slide 6: Time in RAN2
Rel-19 WI/Sis | AI/ML | AI/ML Mob. | AIoT | NES | LP-WUS | NTN/IoT NTN | SL relay | XR | Mobility | SBFD | SON/ MDT | Maintenance
Assigned TUs (per meeting) | 2 | 2 | 2 | 1 | 1 | 3 | 1 | 2 | 2 | 0.5 | 0.5 | 14.75
Approx Online time RAN2#127 | 2.75 | 2 | 3 | 1.5 | 1.5 | 4 | 1.5 | 2.5 | 3 | 0.5 | 1 | 22
3 parallel sessions are used for official online discussions throughout the week.
  Online time spent for all Rel-19 WIs is generally 25-50% higher. Maintenance still continues to occupy a significant amount of time in RAN2 (~45% of the time)
1 offline session is used for official offline discussions

## Slide 7: Maintenance up to Rel-17

## Slide 8: Maintenance up to Rel-17
Number of CRs for Rel-17 lower than previous meetings
  27 Rel-17 CRs agreed
  14 Rel-14/15/16 CRs agreed
NBC CRs
  These CRs are considered mandatory for UE and NW which implements 71GHz.
    R2-2407665 Correction on the missing PRACH SCS configuration CATT CR Rel-17 38.331 17.9.0 4891 - F NR_ext_to_71GHz-Core
    R2-2407666 Correction on the missing PRACH SCS configuration CATT CR Rel-18 38.331 18.2.0 4892 - F NR_ext_to_71GHz-Core, TEI18
  These CRs are mandatory to support for both NW and UE which support the unified TCI state framework.
    R2-2407660 Correction on power control parameters to support unified TCI state framework Ericsson CR Rel-17 38.331 4964 1 F NR_feMIMO-Core
    R2-2407659 Correction on power control parameters to support unified TCI state framework Ericsson CR Rel-18 38.331 4963 1 A NR_feMIMO-Core

## Slide 9: Rel-18 NR

## Slide 10: Maintenance up to Rel-18
Workload and number of CRs decreased compared to previous meeting, but load still remains high
  102 CR agreed for Rel-18
  No ASN.1 NBC RRC CR
NBC CR – SL Positioning, CR to 38.355 (SLPP) - ASN.1 NBC
  R2-2407753

## Slide 11: Rel-19 NR

## Slide 12: Rel-19 RAN2 Led WID/SIDs
Updates in RED
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020084 | Study on Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR | FS_NR_AIML_Mob | 9/9/2025 | 25% | RP-240082 | 38% | 
1021097 | Core part: Non-Terrestrial Networks (NTN) for NR Phase 3 | NR_NTN_Ph3-Core | 9/9/2025 | 25% | RP-241667 | 45% | 
1021096 | Core part: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | IoT_NTN_Ph3-Core | 9/9/2025 | 15% | RP-241624 | 30% | 
1021098 | Core part: XR (eXtended Reality) for NR Phase 3 | NR_XR_Ph3-Core | 9/9/2025 | 18% | RP-240791 | 30% | 
1021091 | Core part: NR mobility enhancements Phase 4 | NR_Mob_Ph4-Core | 9/9/2025 | 5% | RP-241515 | 20% | 
1031076 | Inter RAT mode mobility support from E-UTRAN TN to NR-NTN | LTE_TN_NR_NTN_mob | 9/9/2025 | 70% | RP-240846 | 95% | 
1040114 | NR sidelink multi-hop relay | NR_SL_relay_multihop | 9/9/2025 | 0% | RP-241609 | 15% | 

## Slide 13: Rel-19 WIs
Currently RAN2 has 9 WIs and 1 SI ongoing
  Work on SL Relay and SBFD was kicked off in RAN#127
Good overall progress across WIs/SIs
  AI/ML
    There was no progress on LCM for positioning (waiting for RAN1 progress)
    Guidance from RAN plenary is needed for how to progress for data collection.
    #TUs would need to be reconsidered based on scope of WI agreed in RAN#105
  Ambient IoT – good progress but RAN2 chair recommends increasing number of TUs
  SON/MDT – number of TUs not sufficient. Increase by 0.5TUs or reduce scope.
Check points for RAN#105
  AI/ML for Air Interface
    UE sided Data Collection: RAN2 has completed the study and has captured all discussed 4 options and RAN2 analysis/details in the technical report. RAN2 has achieved all possible conclusions it can reach and requires RAN guidance on how to proceed.
    Model transfer and identification: Not discussed in RAN2 waiting for RAN1
  NES
    On-demand SIB1 normative work conversion: RAN2 recommends to support Case 2. No consensus was achieved on Case 3
  Mobility Enh - review progress and objectives (no official RAN2 recommendation)
  LP-WUS – Check-in for potential TU adjustment in RAN2
  XR – Checkpoint on multi-modality, scheduling enhancements, RAN awareness

## Slide 14: TEI18 - Summary
7 Agreed CRs
  2 Cat B CRs – for existing TEI identifier [EM_Call_Exemption]
  5 Cat F
Details of each agreed TEI18 CR and corresponding identifier in Appendix

## Slide 15: Cricket Match (RAN2 vs. RAN4)
  RAN4 team challenged RAN2 to a cricket match (R2-2406204). RAN2 responded: challenge accepted (R2-2406149)
RAN2 Winning Team
MAN of the MATCH – Ansab Ali
Thank you Alex Hamilton (R4 captain) and Eswar Vutukuri (R2 captain) for organizing the cricket event to everyone who came to play and support/cheerlead

## Slide 16: R2 band concert/social event
New talents discovered
Fantastic performance!
Great atmosphere and amazing fans
First RAN2 band concert!!!

## Slide 17: Next Steps
Upcoming Meetings | Date | Location | Scope
RAN2#127-bis | October 14th – 18th | Hefei, China | Maintenance, R19
RAN2#128 | November 18th – 22nd | Orlando, US | Maintenance, R19
Rel-18
  Continue work on stabilizing Rel-18 specifications. CRs still expected for a number of WIs and corrections/finalization of UE capabilities issues.
Rel-19 work
  Continue Rel-19 progress

## Slide 18: THANK YOU!!!
Juha Korhonen (MCC) – for his excellent and efficient support
Vice Chairs - Kyeongin Jeong and Erlin Zeng for efficiently chairing and helping with RAN2 management
Session chairs - Sergio Parolari, Nathan Tenny, Dawid Koziol, and Mattias Bergstrom for efficiently chairing sessions in Q2
UE capability rapporteur (Ziyi Li) for coordinating all the UE capability work across all WGs
All WI and CR spec rapporteurs for managing all the Rel-18 corrections
All delegates for your hard work, dedication, willingness to compromise and work together towards consensus
Thank you to our RAN2 social event sponsors: Apple, Huawei, InterDigital, Mediatek, Oppo, Qualcomm, Samsung, Vivo, and Xiaomi
Thank you to ETSI for hosting in Maastricht, Netherlands

## Slide 19: Appendix – TEI identifiers and CRs

## Slide 20: TEI18 – RAN1 Led/Impact
None

## Slide 21: TEI 18 – RAN2 Only (1/3) Cat B/F CRs
EM_Call_Exemption
TDoc | Title | Source | Type | Spec | Version | Related WIs | CR | CR category | TSG CR Pack
R2-2407505 | Introduction of a UE capability for the barring exemption for emergency call [EM_Call_Exemption] | Huawei, HiSilicon | CR | 38.306 | 18.2.0 | TEI18 | 1148 | B | RP-242240
R2-2407829 | Introduction of barring exemption for emergency call [EM_Call_Exemption] | Huawei, HiSilicon | CR | 38.300 | 18.2.0 | TEI18 | 0884 | B | RP-242240
R2-2407820 | Correction to barring exemption for (e)Redcap and XR 2RX UEs [EM_Call_Exemption] | ZTE Corporation, Sanechips | CR | 38.304 | 18.2.0 | TEI18 | 0409 | F | RP-242240

## Slide 22: TEI 18 – RAN2 Only (2/3) CAT F CRs
[RACH-lessHO]
[meas_report_enh]
Tdoc | Title | Source | Type | Spec | Version | Related WIs | CR | CR category | TSG CR Pack
R2-2407783 | Correction on enhancements to measurement report [meas_report_enh] | Samsung | CR | 38.331 | 18.2.0 | TEI18 | 4966 | F | RP-242240
TDoc | Title | Source | Type | Spec | Version | Related WIs | CR | CR category | TSG CR Pack
R2-2407787 | Misc RRC corrections for RACH-less HO [RACH-lessHO] | Ericsson | CR | 38.331 | 18.2.0 | TEI18, NR_NTN_enh-Core, NR_mobile_IAB-Core | 4932 | F | RP-242240
R2-2407818 | Rapporteur MAC CR for generalized RACH-less HO/LTM [RACH-lessHO] | Huawei, HiSilicon | CR | 38.321 | 18.2.0 | TEI18, NR_Mob_enh2-Core, NR_NTN_enh-Core, NR_mobile_IAB-Core | 1881 | F | RP-242240

## Slide 23: TEI 18 – RAN2 Only (3/3) CAT F CRs
[CG-SDT-Enh]
TDoc | Title | Source | Type | Spec | Version | Related WIs | CR | CR category | TSG CR Pack
R2-2407803 | Paging monitoring for extended CG period [CG-SDT-Enh] | ZTE Corporation, Sanechips, Mediatek, Qualcomm, Ericsson | CR | 38.331 | 18.2.0 | TEI18 | 4788 | F | RP-242240

## Slide 24: TEI18 – RAN3 Led/Impact
None