## Slide 1: FS_MASSS Pre-SA2#163 Conference Call
Krisztian Kiss (Rapporteur)
Apple

## Slide 2
Total 13.5 TUs
  7.5 TUs for Study Phase and 6 TUs for Normative Work
FS_MASSS Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan. 2024 | 1.5 | 1.5 | TR skeleton, TR scope, Terms, Architectural assumptions Key Issues for all WTs.
SA2#161 | Feb 2024 | 2 | 2 | Terms, Architectural assumptions/requirements for DualSteer, Postponed Key Issues for WT#1.3, Key Issue updates (if necessary), New solutions for approved Key Issues.
SA2#162 | Apr 2024 | 2 | 2 | In priority order: New solutions for DualSteer, Architectural assumptions/requirements & Terms and definitions for DualSteer, Evaluation and conclusion for ATSSS_Ph4 (conclusion on SA3 dependencies need to wait for SA3 feedback), Solution updates for ATSSS_Ph4, New solutions for ATSSS_Ph4. No new KI is allowed.
SA2#163 | May 2024 | 2 |  | In priority order: Conclusions, Solution updates (see NOTE), Architectural assumptions/requirements and terms and definitions for DualSteer. Send TR for Information. WID approval. NOTE: For DualSteer, contributors should target one of the existing 19 solutions with updates. New solutions for DualSteer may be treated only if no existing solutions could serve as "framework" for the contribution.
 | Total | 7.5 |  | 

## Slide 3: Conclusion papers
  Proposal to handle Conclusion papers during SA2#163:
    57 papers
    Proposed to select 5 baseline papers for the 5 KIs (KI#1.x & KI 2.1) and merge other papers into the baseline. For KI#2.2, more discussion is needed on the way forward.
      Some papers already pre-selected for merging due to overlap (12)
      40 papers are still marked as ‘Handle’ + 3 LS OUT + 1 LS IN
    Use NWM output as baseline: S2-2406791
    KI#2.2
      NWM output is inconclusive but following seem to have consensus:
        No simplified architecture will be defined that has NAS signalling between UE and CN over non-3GPP access and it is different from the Rel-18 architecture.
          S2-2406674 challenging this view
      Way forward proposals: S2-2406029, S2-2406238, S2-2406541
    KI#2.1
      More discussion is needed how to define MPQUIC steering functionalities and whether to support CONNECT-TCP.
        Proposals to review: S2-2406822 (includes NWM output + way forward for open issues)
      Proposals challenging NWM output: S2-2406378, S2-2406576
      Other proposals: S2-2406450, S2-2406771
      ,

## Slide 4: Conclusion papers
    KI#1.1
      NWM output: S2-2406823
      Proposals challenging NWM output: S2-2406161, S2-2406278, S2-2406444, S2-2406565
      Other proposals: S2-2406323, S2-2406410
    KI#1.2
      NWM output: S2-2406824
      Proposals challenging NWM output: S2-2406279, S2-2406324, S2-2406524
      Other proposals: S2-2406162
    KI#1.3
      NWM output: S2-2406826
      Proposals challenging NWM output: S2-2406167/ S2-2406163, S2-2406325, S2-2406525
      Other proposals: S2-2406280, S2-2406449, S2-2406568

## Slide 5: Conclusion papers
    KI#1.4
      NWM output: S2-2406827
      Proposals challenging NWM output: S2-2406409, S2-2406164, S2-2406597
      Other proposals: S2-2406281, S2-2406326
    Overall conclusion proposals: S2-2406377, S2-2406537, S2-2406560, S2-2406723, S2-2406318

## Slide 6: Solution update / New solutions / Terms
  30 Solution update papers
    DualSteer: Round#1 (14 papers): one solution per company
    Please speak up if your company intends to assign another paper for round#1 & round#2, etc.
  10 New Solution papers
    DualSteer: Round#1 (6 papers): one solution per company
  Terms, Assumptions & Requirements
    Handle the 2 baseline papers: S2-2406789 + S2-2406790
    In addition, handle S2-2406165 + S2-2406548

## Slide 7: Backup

## Slide 8: FS_MASSS Status after SA2#162
  Progress since SA2#161
  Focus was on New Solutions for DualSteer, New/updated solutions for ATSSS_Ph4 and Conclusions for ATSSS_Ph4 KI#2.1
  TR 23.700-54 v0.3.0 is available
  94 TDocs were submitted and 64 tdocs could not be handled. The handled documents included:
    DualSteer new solutions: KI#1.x (7 tdocs), KI#1.1 & 1.2 (4 tdocs), KI#1.3 (3 tdocs), KI#1.4 (5 tdocs), KI#1.3 & 1.4 (1 tdoc): 19 tdocs Agreed, 1 Merged
    ATSSS_Ph4 solution updates: KI#2.1 (3 tdocs): All (3) tdocs Agreed
    ATSSS_Ph4 new solutions: KI#2.1 (3 tdocs) KI#2.2 (3 tdocs): 5 tdocs Agreed, 1 tdoc Noted
    ATSSS_Ph4 KI#2.1 conclusions: 1 tdoc Postponed
  All KIs have solutions after this meeting
  RAN impacts and dependencies
  Key Issue #1.x and #2.2 have SA3 dependencies to handle security aspects
  No RAN dependency
Contentious issues:
  Issues identified during SA2#160AH-e/#161 remain unresolved (see slide 6)
  Whether to support CONNECT-TCP as part of KI#2.1 conclusions
Next steps
  Send TR 23.700-54 to SA for information
  Propose WI to start normative work in Q3
  In the next meeting: Complete Study Conclusions, Solution Updates (see NOTE on slide 3), Architectural assumptions/requirements & terms and definitions for DualSteer
WI Code | Work Item Title | WP | Target Date | WID#
FS_MASSS | Study on Multi-Access (DualSteer and ATSSS_Ph4) | 30% -> 60% | June 2024 | 1020070

## Slide 9: FS_MASSS Status after SA2#161
  Progress since SA2#160AH-e
  TR 23.700-54 v0.2.0 is available.
  72 TDocs were submitted and 25 tdocs could not be handled. The handled documents included:
    Terms and Architectural Assumptions/Requirements (12 tdocs)
    Key Issue for WT#1.3 (13 tdocs), updates to KIs (2 tdocs)
    ATSSS_Ph4 solutions: KI#2.1 (7 tdocs) & KI#2.2 (13 tdocs), DualSteer solution to KI#1.1 (1 tdoc)
  Updated Architectural Assumptions/Requirements for ATSSS_Ph4, 2 key issues for WT1.3, Updated KI#2.2, 4 new solutions to KI#2.1 and 4 new solutions to KI#2.2 were approved
  Terms and Architectural Assumptions and Requirements for DualSteer were noted
  RAN impacts and dependencies
  Key Issue #1.x and #2.2 have SA3 dependencies to handle security aspects
  No RAN dependency
Contentious issues – issues identified during SA2#160AH-e remain unresolved:
  DualSteer Device definition by SA1 has been challenged by some companies. Disagreement whether it requires any Stage-2 alignments
  Whether both traffic steering and switching requires anchoring in 5GC or only traffic switching
  Whether two registered accesses are required to initiate traffic steering or switching in DualSteer, or whether traffic steering or switching could trigger second RAT/PLMN registration
Next steps
  In the next meeting: Agree new solutions for DualSteer Key Issues, Architectural assumptions/requirements and terms and definitions for DualSteer, Evaluation and conclusion of ATSSS_Ph4, Solution updates & new solutions for ATSSS_Ph4 Key Issues.
WI Code | Work Item Title | WP | Target Date | WID#
FS_MASSS | Study on Multi-Access (DualSteer and ATSSS_Ph4) | 9% -> 30% | June 2024 | 1020070

## Slide 10: FS_MASSS status at SA#103
Progress since SA#102:
  TR 23.700-54 v.0.2.0 was created based on approved contributions.
  20 contributions agreed including TR skeleton, Scope, Architectural Assumptions and Requirements for ATSSS_Ph4, 6 key issues and 8 solutions addressing KI#2.1 & KI#2.2 (ATSSS_Ph4).
  Terms and Architectural Assumptions and Requirements for DualSteer were not approved after 2 meetings due to disagreement whether SA1 definitions require any Stage-2 alignments or not.
  3.5 TUs are used and 4 TUs are left for the Study Phase.
Impacts and dependencies on other WGs:
  Key Issue #1.x and #2.2 have SA3 dependencies to handle security aspects.
Contentious issues:
  DualSteer KIs may be at risk not to be completed by May 2024 if common understanding on DualSteer Device definition cannot be reached.
Next steps:
  New solutions for DualSteer Key Issues.
  Agree Architectural assumptions/requirements and terms and definitions for DualSteer.
  Solution evaluation and conclusions, prepare sending TR for approval. Plan LS to SA3 based on agreed solutions.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020070 | Study on Multi-Access (DualSteer and ATSSS_Ph4) | FS_MASSS | 06/03/2024 | 0% | SP-231802 | 30% | SID to be updated by S2-2401315