## Slide 1: FS_UAS_Ph3 Status Report
LaeYoung Kim (LG Electronics), Shabnam Sultana (Ericsson)
(Rapporteurs)
Interim Status Report

## Slide 2: FS_UAS_Ph3 Status during SA2#163
  Progress on conclusions during SA2#163
  Conclusions for KI#1 (Enhancement of NEF services)
    KI#1.1 (Pre-mission flight planning and in-mission flight monitoring): Tdoc revised and open
      Re-formulated/worded version is under discussion.
    KI#1.2 (Multiple USS serving): Tdoc revised and open
      Checking is needed whether the latest tdoc can work or some re-wording is needed.
    KI#1.3 (C2 communication reliability): Agreed
  Conclusion for KI#2 (Network-assisted/ground-based mechanism for DAA): Tdoc revised and open
    Re-formulation/wording needs to be considered.
  Interim Conclusion for KI#3 (Support of No Transmit Zones): Tdoc revised and open
    Whether and how to capture operations of UAV UE supporting NTZ are under discussion.
    KI#3 requires RAN feedback before proceeding to final conclusion.  LS Out to RAN is under discussion.
    Based on RAN feedback (or lack of feedback), SA2 needs to finalise the rest of the open issues and complete the KI, remaining 10% reserved for such work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph3 | Study on Phase 3 for UAS, UAV and UAM | 73% -> 90%? | June 2024 | SP-231801