## Slide 1: FS_MASSS Status Report
Krisztian Kiss (Primary Rapporteur)
Apple
Zhuoyi Chen (Secondary Rapporteur)
China Telecom

## Slide 2: FS_MASSS Status after SA2#163
  Progress since SA2#162
  Conclusions on solution principles are agreed and documented for KI#2.1
  KI#2.2 has no consensus to move to normative phase
  KI#1.3 solution principles are discussed but not agreed
  KI#1.1, KI#1.2, KI#1.4 open issues were discussed in NWM discussion and drafting session but no time to handle conclusion proposals on solution principles during online sessions
  RAN impacts and dependencies
  Key Issue #1.x have SA3 dependencies to handle security aspects
  No RAN dependency
Contentious issues:
  Principles of DS Session Management: Based on the principles of ATSSS vs. based on single PDU session handover procedures
  How to correlate the 2 PDU Sessions by the 2 SUPIs
  Whether to define primary and secondary SUPI concept and if yes, whether to be part of subscription data
Next steps
  Send TR 23.700-54 to SA for information
  Propose WI to start normative work based on KI#2.1
  Have offline email discussion before SA2#164
  It is encouraged to prepare a few multi-company input papers proposing full set of conclusions for all KI#1.x
  Complete KI#1.x conclusions during SA2#164
WI Code | Work Item Title | WP | Target Date | WID#
FS_MASSS | Study on Multi-Access (DualSteer and ATSSS_Ph4) | 60% -> 70% | June 2024 | 1020070