3GPP TSG-RAN WG2 Meeting #127bis	R2-2409218

Hefei, China, 14th – 18th Oct, 2024

Agenda Item:	8.10.1

Source: 	China Unicom

Title:  	Way forward for Rel-19 SON_MDT in RAN2

Document for:	Agreement

Introduction

RAN2 has been actively advancing the RAN2 components of the Rel-19 SON/MDT WI. However, numerous anticipated issues remain to be discussed, posing a risk to the timely completion of the WI within the Rel-19 deadline. Consequently, it is recommended to advance the discussion by narrowing the scope of certain RAN2 objectives, particularly those with substantial agreements already in place.

This document provides a concise analysis of each SON/MDT item involving RAN2 WGs, along with various recommendations and actions, such as continuing the work, closing the work, pausing to await RAN3 progress, or suspending until time permits.

Discussion

- 2.1	MRO enhancements for Rel-18 mobility features

MRO for LTM and CHO with candidate SCGs

With respect to MRO for LTM and CHO with candidate SCGs, RAN2 and RAN3 have reached consensus on the primary scenarios requiring attention, and have agreed to enhance SON reports (e.g., RLF, RA reports, SHR). However, a detailed analysis of these scenarios is yet to be thoroughly addressed, necessitating focus with the highest priority in upcoming RAN2 meetings.

Proposal 1: Continue the work of MRO for LTM 1st priority.

Proposal 2: Focus CHO with candidate SCGs (focus on agreed scenarios by RAN3) with 2nd priority

Subsequent CPAC

RAN2 has concurred to examine failure and near-failure scenarios in SCPAC to determine potential enhancements. However, it remains unclear which scenarios warrant enhancement based on current contributions to this topic. Therefore, it is proposed to deprioritize this sub-topic.

Proposal 5: Pause subsequent CPAC and wait if any for RAN3 LS.

- 2.2	SON/MDT for Slicing and NTN

RAN3 is still discussing on these two topics, RAN2 can await further RAN3’s progress.

Proposal 6: Pause and wait if any for RAN3 LS for SON/MDT for Slicing and NTN.

Proposal 7: Send an LS to RAN3 that RAN2 want to prioritize RAN3-based solutions on P5 and P6.

- 2.3	Leftovers from Rel-18

RACH optimization for SDT

On the SDT sub-topic, RAN2 has agreed to support enhancements to SON reporting in instances where UE performs SDT. The decision on what failure causes for SDT need to be logged and reported to the network remains open, such as whether data volume should also be included in such reports. Thus, it is proposed to discuss the failure causes within a limited scope.

Proposal 3: For Rel-18 leftovers, regarding SON for SDT, focus on RSRP and data volume in SON reports. Other enhancements (including the additional failure cause) shall be paused unless time permits.

MHI Enhancement for SCG Deactivation/Activation

RAN2 has discussed both UE-based and NW-based solutions and submitted an LS as R2-2407664 to RAN3 for decision-making. Therefore, it is proposed to await the decision of RAN3 on this sub-topic.

Proposal 8: Pause and wait for RAN3 LS on MHI Enhancement for SCG Deactivation/Activation.

MRO for MR-DC SCG failure

RAN2 has agreed to support MRO for SCG failure in EN-DC, enhance SCGFailureInformationNR message to include previousPSCellId, failedPSCellId, timeSCGFailure, which sufficiently meet the current objectives.

Proposal 4: Close the stage-2 work on MRO for MR-DC SCG failure.

Conclusion

RAN2 is kindly asked to discuss the following proposals:

Proposal 1: Continue the work of MRO for LTM 1st priority.

Proposal 2: Focus CHO with candidate SCGs (focus on agreed scenarios by RAN3) with 2nd priority

Proposal 3: For Rel-18 leftovers, regarding SON for SDT, focus on RSRP and data volume in SON reports. Other enhancements (including the additional failure cause) shall be paused unless time permits.

Proposal 4: Close the stage-2 work on MRO for MR-DC SCG failure.

Proposal 5: Pause subsequent CPAC and wait if any for RAN3 LS.

Proposal 6: Pause and wait if any for RAN3 LS for SON/MDT for Slicing and NTN.

Proposal 7: Send an LS to RAN3 that RAN2 want to prioritize RAN3-based solutions on P5 and P6.

Proposal 8: Pause and wait for RAN3 LS on MHI Enhancement for SCG Deactivation/Activation.

References

- R2_127_Maint CovEnh SON-MDT eRedCapn (Mattias)_20240823_1000

- RAN3_125_agenda_20240823EOM