3GPP TSG-SA Meeting #105	SP-241390

Melbourne, Australia, 10th – 13th September 2024	SP-241206

3GPP TSG-SA WG6 Meeting #62	S6-243743

Maastricht, Netherlands, 19th – 23rd August 2024	(revision of S6-243733, S6-243153)

3GPP TSG-SA Meeting #104	SP-241009

Shanghai, CHINA, 18th - 21st Jun 2024	was SP-240747

3GPP TSG-SA WG6 Meeting #61	S6-242740

Jeju Island, South Korea, 20th – 24th May 2024	(revision of S6-242608, S6-242244)

# Source:	S6

# Title:	Revised WID on application enablement for mobile metaverse services

# Document for:	Approval

# Agenda Item:	6.3.6

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	Application enablement for mobile metaverse services

Acronym:	Metaverse_App

Unique identifier:	1040076

Potential target Release:	Rel-19

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x |  | X |  |
| No | x |  | x |  |  |
| Don't know |  |  |  |  | x |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| x | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| Metaverse | SA1 | 1000028 | Mobile Metaverse Services |
| FS_Metaverse_App | SA6 | 1020052 | Study on application enablement for Localized Mobile Metaverse Services |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 950005 | Study on Localized Mobile Metaverse Services | SA1 study on metaverse services in Rel-19 |
| 1010030 | Study on system architecture for next generation real time communication services phase 2 | SA2 study on next generation real time communication services based on IMS enhancement requirements |
| 1010032 | Study on Architecture enhancement for XRM Ph2 | SA2 study on Architecture enhancement for XRM |
| 1000019 | Study of Avatars in Real-Time Communication Services | SA4 study on Avatars in real time communications. |
| 950005 | Study on Localized Mobile Metaverse Services | SA1 study on metaverse services in Rel-19 |
| 1030039 | Study on security aspects of 5G Mobile Metaverse services | SA3 study on security aspects of the metaverse services |
| 1040074 | Application enablement for XRM services Phase 2 | SA6’s work on XRM services |

Dependency on non-3GPP (draft) specification: None

# 3	Justification

A substantial justification appears in the study item description for the parent feature in SP-231806 (FS_Metaverse_App) and applies to this work item description.

The term ‘metaverse’ has been used in various ways to refer to the broader implications of AR and VR. We use it to refer to a persistent, shared, perceived set of interactive perceived spaces. A multitude of new experiences, products and services, and other activities are expected to be enabled by the metaverse or related to the metaverse.

In Rel-19, SA1 has completed working on a study where specific use cases and service requirements for localized mobile metaverse services to offer shared and interactive user experience of local content and services, accessed either by users in the proximity or remotely. The study output is captured in 3GPP TR 22.856 and normative requirements are captured in 3GPP TS 22.156.

Based on the SA1 requirements, SA6 is currently studying application enablement architecture for mobile metaverse services. The following aspects of the mobile metaverse services are being studied (as key issues):

1)	Enabler support for managing spatial anchors

2)	Exposure of user sensitive information

3)	Digital avatars support

4)	Spatial mapping

5)	Support for avatar discovery and QoS control

6)	Support device discovery to offload task for metaverse services

7)	Support for metaverse services requiring multiple devices

8)	Enabler support for spatial anchors based services

The output of the SA6 study is captured in 3GPP TR 23.700-21. Based on the solutions and conclusions, it is required to define normative work for enabling mobile metaverse services.

# 4	Objective

The SA6 objectives of this work item include the following:

1.	Develop Stage 2 normative technical specification for specifying application enablement for mobile metaverse services, based on the conclusions captured in 3GPP TR 23.700-21, with potential enhancements of SEAL specification 3GPP TS 23.434. The Stage 2 normative technical specification will include the following aspects:

a.	Develop new Stage 2 architecture to support application enablement for mobile metaverse services

b.	Support the following Metaverse enablement capabilities by enhancing existing SA6 specifications where applicable

and digital asset support

i.	Support device discovery to offload task for metaverse services

ii.	Support for metaverse services requiring multiple devices

c.	Support new SEAL service, including support for

i.	Management of spatial anchors

ii.	Spatial mapping and localization

iii.	Spatial anchors based services

iv.	Digital asset (e.g. avatar) including avatar/asset discovery

NOTE 1:	Coordination with SA2 may be required for avatar management.

NOTE 2:	Changes to the objectives and expected output will be considered based on the progress the SA6 study.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 23.437 | Service Enabler Architecture Layer for Verticals (SEAL); Spatial map and Spatial anchors | SA#106 (Dec 2024) | SA#106 (Dec 2024) | Shah, Sapan, Samsung <sapan.shah@samsung.com> |
| TS | 23.438 | Service Enabler Architecture Layer for Verticals (SEAL); Digital asset | SA#106 (Dec 2024) | SA#106 (Dec 2024) | Niranth Amogh <niranth.amogh@nokia.com> |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 23.434 | Possible enhancements to SEAL to support mobile metaverse services | SA#106 (Dec 2024) |  |
| TS 23.542 | Possible enhancements to support mobile metaverse services | SA#106 (Dec 2024) |  |
| TS 23.558 | Possible enhancements to support mobile metaverse services | SA#106 (Dec 2024) |  |
| TS 23.436 | Possible enhancements to support mobile metaverse services analytics | SA#106 (Dec 2024) |  |

# 6	Work item Rapporteur(s)

Shah, Sapan, Samsung <sapan.shah@samsung.com>

# 7	Work item leadership

SA6

# 8	Aspects that involve other WGs

SA2 for system aspects, SA3 for security aspects, SA4 for media aspects and SA5 for management aspects

# 9	Supporting Individual Members

Supporting IM name

Samsung

AT&T

CATT

CMCC

Convida Wireless LLC

ETRI

InterDigital

Lenovo

Nokia

Orange

ZTE