## Slide 1: FS_UIA_ARC pre-SA2 #163 Conference Call
Mike Starsinic (Rapporteur)
InterDigital

## Slide 2: Agenda
  Review of the work plan, TR Cover Sheet, WID
    Quickly present these 2 slides and only check if people have comments.
  LS Out Proposals
    Proposals that relate to telling other groups about FS_UIA_ARC conclusions
    Proposals that relate to questions for other working groups
  Key Issue #1
    Papers that relate to things where the NWM did not result in a conclusive direction
    Other Key Issue Papers
    Conclusion Proposals
  Key Issue #2
    Conclusion Proposals
  Key Issue #3
    Conclusion Proposals
    Discuss the meaning of verification result
  Key Issue #4
    Conclusion Proposals

## Slide 3
FS_UIA_ARC Work Plan (1/2)
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 | 0.5 | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 1.5 | 1.5 | Key Issue Updates (e.g. KI#4 editor’s note), Solutions
SA2#162 | Apr 2024 | 1.75 | 1.75 | Solutions that apply to a KI with no/few existing solutions in the TR (i.e. FS_UIA_ARC Key Issue #4), New solutions significantly different to existing one and proposed in a previous meeting but not handled, Solution Updates will be lower priority than KI#4 solutions and new solutions that are significantly different to existing one and proposed in a previous meeting but not handled. Time needs also to be given to papers that propose conclusions/solution principles.
SA2#163 | May 2024 | 1.5 |  | Critical Solution Updates, Complete Study Conclusions
 | Total | 5.25 | 3.75 | 
Total 9.5 TUs
  5.25 TUs for Study Phase
  4.25 TUs for Normative Work

## Slide 4
FS_UIA_ARC Work Plan (2/2)
TDoc | Title | Source | Type | For | Agenda item
S2-2406249 | Pre-SA2 #163 NWM Discussion for FS_UIA_ARC Rel-19 Conclusions | InterDigital Inc. (Rapporteur) | report | Information | 19.8
S2-2406284 | New WID on User Identities and Authentication Architecture | InterDigital Inc. | WID new | Approval | 30.1
S2-2406287 | Cover sheet for presentation of TR 23.700-32 to TSG SA#104 for approval | InterDigital Inc. (Rapporteur) | TS or TR cover | Approval | 30.3
S2-2406781 | Editorial Clean Up in TR 23.700-32 | InterDigital Inc. | pCR | Approval | 19.8

## Slide 5: LS Out Proposals (1/2)
  Proposals that relate to telling other groups about FS_UIA_ARC conclusions
    (InterDigital, S2-2406285) - [DRAFT] LS on 5G-RG aspects of User Identities and Authentication Architecture.
      The proposal is to not spend time on the content of this paper in the CC
      Only check if companies are ok with the principle that we send an LS to BBF and CableLabs to let them know about Key Issue #4 conclusions.
    (CATT, S2-2406467) - [DRAFT] LS on User Identity Profile management by OAM
      The proposal is to not spend time on the content of this paper in the CC
      Only check if companies are ok with the principle that we send an LS to SA5 to point out that we have conclusions that might relate to OAM and Charging.
    (InterDigital, S2-2406748) -[DRAFT] LS on Management, Orchestration and Charging aspects of User Identities and Authentication Architecture
      Can this be merged into 6467?

## Slide 6: LS Out Proposals (2/2)
  Proposals that relate to questions for other working groups
    (Ericsson, S2-2406263) - [DRAFT] LS on Clarifications related to User Identities.
      To: SA1, SA3
      Rapporteur proposal: SA1 Baseline, merge the SA3 question into 6684.
    (OPPO, S2-2406684) - [DRAFT] LS on User Identities and Authentication Architecture
      To: SA3
      Rapporteur proposal: SA3 Baseline
    (LGE, S2-2406370) - [DRAFT] LS on privacy concern on IMS and SMS services when another user is using a UE
      To: SA3
      Rapporteur proposal: merge into 6684.

## Slide 7: Key Issue #1 Related (1/3)
  Papers that relate to things where the NWM did not result in a conclusive direction
    (OPPO, Apple, ZTE, S2-2406014) - Use cases for multiple user identities within one UIP.
      Rapporteur comment: Based on the NWM, it was Tentatively agreed that only one user identity can be included in the user identity profile, but we could continue to discuss the use cases.
    (CATT, S2-2406039) -Discussion on user identity activation
      NAS-MM
      Rapporteur comment: Based on the NWM, a linked user becomes active with a subscription by providing a user identifier in a NAS-MM or a NAS-SM message. Whether a NAS-MM or a NAS-SM message is used requires more discussion.
    (Lenovo, S2-2406480) - Proposed Conclusions for KI#1 and KI#2
      NAS-SM
    (Samsung, S2-2406703) - KI#2_Conclusion
      NAS-MM and NAS-SM

## Slide 8: Key Issue #1 Related (2/3)
  Other Key Issue Papers
    (Ericsson, S2-2406264) - KI#1 conclusion related to SMS and IMS services
      SMS and IMS related
    (Vivo, S2-2406048) - Conclusion update of policy enhancement for KI#1
      URSP Handling
    (Qualcomm, S2-2406391) - Conclusions on KI#1
      Application Layer Proposal

## Slide 9: Key Issue #1 Related (3/3)
  Conclusion Proposals
    (InterDigital, NEC, S2-2406251) - Key Issue #1, Conclusion Update
      Rapporteur Proposal: Use this paper as the KI#1 baseline and discuss it on the CC.
    Rapporteur Proposal: Do not open the following papers on the CC, but ask if the following papers me merged into 6251?
      (Nokia, S2-2405929) - Conclusion Paper for KI#1
      (OPPO, S2-2406012) - FS_UIA_ARC KI#1 Conclusion
      (CATT, S2-2406040) - Conclusions for KI#1
      (LGE, S2-2406371) - KI#1 conclusion update
      (Lenovo, S2-2406480) - Proposed Conclusions for KI#1 and KI#2
      (Huawei, S2-2406545) - Update Conclusion for KI#1
      (ZTE, S2-2406616) - KI#1, conclusion update
      (Xiaomi, S2-2406816) - Update Conclusion for KI#1

## Slide 10: Key Issue #2 Related
  Conclusion Proposals
    (Huawei, S2-2406170) - Conclusion on KI#2 of UIA
      Rapporteur Proposal: Use this paper as the KI#2 baseline and discuss it on the CC.
    Rapporteur Proposal: Do not open the following papers on the CC, but ask if the following papers me merged into 6170?
      (Nokia, S2-2405930) - Conclusion Paper for KI#2
      (InterDigital, NEC , S2-2406252) - Key Issue #2, New Conclusion
      (China Mobile, S2-2406358) - KI#2 interim conclusion principles
      (ZTE, S2-2406617) - KI#2, conclusion proposal
      (Samsung, S2-2406703) - KI#2_Conclusion
      (Xiaomi, S2-2406815) - Interim conclusions for KI#2 Authentication and Authorization of Users and Restrictions on Users

## Slide 11: Key Issue #3 Related
  Conclusion Proposals
    (ZTE, S2-2406618) - KI#3, conclusion update
      Rapporteur Proposal: Use this paper as the KI#3 baseline and discuss it on the CC.
    (Huawei, HiSilicon, S2-2406171) - Conclusion on KI#3 of UIA
      Rapporteur Proposal: A few papers (6739, 6171) discuss the meaning of verification result. Can we use the paper to discuss the definition on the CC.
    Rapporteur Proposal: Do not open the following papers on the CC, but ask if the following papers me merged into 6618?
      (Nokia, S2-2405931) - Conclusion Paper for KI#3
      (Apple, S2-2406010) - KI#3 ; Conclusion update
      (Huawei, HiSilicon, S2-2406171) - Conclusion on KI#3 of UIA
      (InterDigital, NEC , S2-2406253) - Key Issue #3, Conclusion Update
      (OPPO, S2-2406683) - FS_UIA_ARC KI#3: Conclusion Update
      (Samsung, S2-2406739) - KI#3 Conclusions for UIA_ARC
      (Xiaomi, S2-2406814) - Interim conclusions for KI#3 Exposure of User Identity Profile Information

## Slide 12: Key Issue #4 Related
  Conclusion Proposals
    (Xiaomi, S2-2406813) - Interim conclusions for KI#4 Identifying non-3GPP Devices Connecting behind a UE or 5G-RG
      Rapporteur Proposal: Use this paper as the KI#4 baseline and discuss it on the CC.
    Rapporteur Proposal: Based on the NWM, the proposal was to proceed under the assumption that the user identifier will be bound to a non-3GPP device. The details of how the binding is done needs to be discussed more between now and SA2 #163. If time permits on the CC, can we open the following papers and only discuss how the user identifier will be bound to a non-3GPP device?
      (Huawei, S2-2406546) - Conclusion on KI#4
      (CableLabs, S2-2406780) - KI#4: Evaluation and Conclusions
      (Nokia, S2-2405932) - Conclusion Paper for KI#4
      (OPPO, S2-2406018) - KI#4 Conclusions
      (Vivo, S2-2406047) - Conclusion of device identification for KI#4
      (LGE, S2-2406372) - KI#3 Conclusions for UIA_ARC
      (CATT, S2-2406310) - KI#4 conclusion
      (InterDigital, NEC , S2-2406254) - Key Issue #4, New Conclusion
      (Ericsson, S2-2406267) - Key Issue #4, New Conclusion
      (Qualcomm, S2-2406396) - Conclusions on KI#4

## Slide 13: Backup

## Slide 14: FS_UIA_ARC Status after SA2#161
  Progress since SA2 #160AH-e
  Focus was on New Solutions and resolving the EN in KI#4.
  TR 23.700-32 v0.2.0 is available.
  48 TDocs were submitted to SA2 #161: 6 Key Issue Updates and 42 New Solutions
  2 Key Issue #4 Updates were agreed.
  16 New Solutions were agreed (for Key Issues #1, #2, and #3).
  27 papers were not handled.
    8 KI#1 Solutions were not handled.
    3 KI#2 Solutions were not handled.
    3 KI#3 Solutions were not handled.
    13 KI#4 Solutions were not handled.
  Impacts and Dependencies on other WGs
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  No RAN dependency
Contentious issues
  None
Next steps
  In the next meeting: Solution Updates, New Solutions, Partial Evaluations
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 15% -> 35% | June 2024 | 1020063

## Slide 15: FS_UIA_ARC Status after SA2#162
  Progress since SA2 #161
  Focus was on New Solutions and Conclusions.
  TR 23.700-32 v0.3.0 is available.
  68 TDocs were submitted to SA2 #162:
    13 New Key Solutions for Key Issues #1, #2, and #3. (All agreed)
    23 New Key Issue #4 Solutions (5 were agreed and 18 were not handled)
    1 Architectural Assumptions (1 was Noted)
    1 Draft LS Out (1 was Noted)
    1 Summary of Company Feedback (For Information)
    13 Conclusion / Evaluation Paper (2 were agreed, 1 was postponed, and 10 were not handled)
    16 Solution Updates (none were handled)
  Impacts and Dependencies on other WGs
  Key Issue #2 and Key Issue #4 have some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  Key Issue #2 and Key Issue #4 may have some SA6 dependency; e.g., application layer protocol.
  No RAN dependency
Contentious issues
  None
Next steps
  Send TR 23.700-32 to SA for one-step approval.
  Propose WI to start normative work in Q3.
  In the next meeting: Critical Solution Updates, Complete Study Conclusions
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 35% -> 70% | June 2024 | SP-231804

## Slide 16: FS_UIA_ARC Status at SA#103
  Progress since SA #102
  TR skeleton, Scope, Terms, and Architectural Assumptions/Requirements, are agreed.
  4 key issues to cover all 3 work tasks are agreed.
  16 New Solutions were agreed and document in the TR (for Key Issues #1, #2, and #3).
  No solutions for Key Issue #4 were handled.
  TR 23.700-32 v0.2.0 is available.
  Impacts and Dependencies on other WGs
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  No RAN dependency
Contentious issues
  None
Next steps
  In the next meeting: Solution Updates, New Solutions, Partial Evaluations
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 0% -> 35% | June 2024 | 1020063