## Slide 1: RAN report to PCG
Source: TSG RAN Chairman
PCG45_05

## Slide 2: Outline
RAN meeting timeplan until June 2021
Preparing for TSG E-elections
Release 16 stability
Release 17 timeline considerations
Technical topics (Rel-15, Rel-16, Rel-17)
ITU matters
Handling TEI work

## Slide 3: Endorsed RAN meeting plan
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
WG
WG
TSG
I
N
A
C
T
I
V
E
P
E
R
I
O
D
October
December
November
January
February
March
TSG
WG
WG
TSG
WG
WG
T
S
G
#
9
1
RAN1 (4+4+5)
T
S
G
#
9
0
RAN5
RAN4
RAN3
RAN2
Confirmed as E-meetings by default
12-16
19-23
26-30
2-6
9-13
16-20
23-27
30-4
7-11
18-22
25-29
1-5
8-12
15-19
22-26
1-5
8-12
15-19
22-26
RAN5
RAN1
RAN4
RAN3
RAN2
April
June
May
29-2
5-9
12-16
19-23
26-30
3-7
10-14
17-21
24-28
31-4
7-11
14-18
5-9
T
S
G
#
9
2
RAN5
RAN4 (3+4)
RAN3
RAN2 (5+2)
RAN1 (5+2)
RAN1 (3+4)
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN2 (3+4)
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
RAN4 (5+2)
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D

## Slide 4: Key elements of the proposed plan (1/2)
Quarters with multiple WG meetings may have staggered handling of items
  Initial soft-staggering of topics is shown in the TU allocation tables, subject to further refining in future RAN plenarie
Tightening of scope for some existing WIs may be addressed at December plenary to ensure timely progress
  Potential follow-on Work Items of Study Items will need a very well defined tight scope!
Inactive periods are installed between meetings to allow proper internal preparation and observe key regional holidays
  No email discussions are allowed on any WG reflector or TSG_RAN or TSG_RAN_Drafts reflector during these periods. No GTW sessions are allowed, not even informal ones.
  23-29/Nov (Thanksgiving)
  21/Dec – 3/January (Christmas+New Year)
  8-21/Feb (Lunar New Year)
  29/March – 5/April (Easter)
  26/April-9/May

## Slide 5: Preparing for TSG E-elections
PCG#45 to decide on when and how to commence with election in 3GPP
In case TSG elections are to be held in March/2021, RAN#91-E will have 2 days set aside exclusively for conducting E-election rounds on Thursday and Friday before the normal meeting week
  We are waiting eagerly for the Electronic voting tool in order to devise detail process and timing for the different rounds
  It is desirable for the detailed E-election process to follow the normal f2f election process as much as possible
    Once E-election tool is available and we gain understanding of all it’s details, revising Annex I may be necessary to adjust practicalities (e.g. length of election round, etc…)
  Full trial run is necessary at the December plenary mimicking the actual leadership election dynamics as much as possible
  Only if this December trial run is fully successful can the formal election commence in March/2021

## Slide 6: Release 16 stability
Guidance to implementations will be added to the RRC specs on 3GPP website specification page
  On the 38.331 specification webpage, add “A UE or network vendor wishing to support Rel-16 must use version 16.2.0 or later of TS 38.331”. This is the September version of 38.331.
  On the 36.331 specification webpage, add “A UE or network vendor wishing to support Rel-16 must use version 16.2.0 or later of TS 36.331”. This is the September version of 36.331.
It is understood that the bar for potential non-backwards compatible changes to Rel-16 from Q4 onwards will be very high

## Slide 7: Release 17 timeline
The RAN leadership is committed to facilitate delivering Rel-17 with minimal additional delay
  Detailed analysis still needed to understand what is feasible  Overall timeline decision to be taken only in December
  Leadership will provide detailed analysis (TUs, etc…) for December
TSG#90 (December) will firmly commit to a new timeline, and RAN#90 will endorse a detailed RAN planning (meetings and TUs) to meet this timeline
2021
Q2
Q3
Q4
Q1
2022
Q1
Rel-17 RAN1 freeze
Rel-17 stage-3 freeze
Rel-17 ASN.1 freeze
Rel-17 RAN4
performance completion
Current Release 17 timeline as per RAN#87E decision
2021
Q4
Q1
Q2
Q3
2022
Q3
Rel-17 RAN1 freeze
Rel-17 stage-3 freeze
Rel-17 ASN.1 freeze
Rel-17 RAN4
performance completion
Potential new timeline to be committed to latest in Dec

## Slide 8: Rel-15 critical corrections (1/2)
Critical misbehavior found on the field with SIB handling
  When an eNB broadcasts SIB1, which includes scheduling information of SI messages including SIB19 and onwards, some legacy UEs that do not handle the SIB-Type IE correctly are unable to acquire SIB1 and consider the cell as barred
  Problem happens no matter whether SIB19 and onwards are scheduled separately from the other legacy SIBs (SIB2 to SIB18) via a different SI message, or SIB19 and onwards are scheduled together with the legacy SIBs in the same SI message.
  RAN2 generated technical CRs to alleviate the issue, RAN#89-E approved these CRs
  RAN#89-E also tasked RAN5 to develop the necessary test cases
  Likely further discussion at RAN#90-E on potentially doing TR-work on “early UE handling” (as was done for UMTS TR 25.994)

## Slide 9: Rel-15 critical corrections (2/2)
Rel-15 FR2 CA and DC Fallbacks – the saga continues…
  In August/2019 RAN4 agreed for Rel-15 that FR2 UEs are only required to support single-carrier fallback band combination for FR2 CA band combination in cases with combined intra-band non-contiguous and contiguous CA or DC
  RAN2 developed signaling accordingly, but the CRs were not approved to RAN#89e
  The RAN4 compromise CRs proposed at RAN#89-E that introduced relaxations for such band combinations were not approved. Some companies were concerned about RAN4 requirement relaxations.
  The topics is postponed to RAN#90-E ( no WG discussions will occur until then)

## Slide 10: Notable Rel-16 technical topics
6GHz spectrum band - Consensus way forward was found at RAN#89-E:
  Company RAN4 CRs approved on NR-Unlicensed 6GHz to constitute the baseline
  Remaining RAN4 NR-Unlicensed 6GHz work will be finalized by December, Exception sheet approved
  New RAN4 WID approved for European lower-6 GHz _unlicensed_ band
    Work will only start when spectrum regulations become available
  New RAN4 WID approved to address specification work for 6GHz _licensed_ band (incl Europe, Russia and China)
    Work will only start when spectrum regulations become available
5G-ACIA request for URLLC and IIOT simulations
  RAN#89-E concluded to do performance simulations on URLLC and IIoT, and will aim to deliver answer in March
  The first phase will include determining what features to consider part of URLLC.
  Activity managed at RAN plenary level with technical discussions taking place on RAN1_NR mailing list

## Slide 11: Notable Rel-17 technical topics
RAN4 non-spectrum package for Rel-17 approved with a concise list of objectives
  FR1 RF enhancements
  FR2 RF enhancements
  RRM enhancements
  NR measurement gap enhancements
  Demod enhancements
  High Speed Train functions for both FR1 and FR2
  Downlink 1024QAM
  New Channel Bandwidths
  Some further item(s) may be added to the package in December depending on analysis of workload and new proposals (e.g. Air-to-Ground, Repeaters)

## Slide 12: ITU matters
5 Liaisons generated to ITU through TSG-SA and PCG
  RP-202054: 3GPP spectrum related activities relevant to WRC-19 resolutions
  RP-202055: 3GPP LTE and NR V2X input to the ITU c-V2X report
  RP-202056: Update to the LTE IMT-Advanced submission
  RP-202057: Essentially the same content as 2055 but in response to query on Connected Automated Vehicles
  RP-202058: Updating the 3GPP names to the official ITU documentation
Tdoc | Title | Type | To | Report | Abstract | ReplyTo
RP-202054 | Draft reply LTI to ITU_WRC_LS_200428 = RP-200547 on 3GPP’s activities related to WRC-19 Resolutions (to: PCG; cc: -; contact: Ericsson) | LS out | PCG | LS will be provided to PCG before it will be sent to ITU Secretary-General | based on RP-201433 = RT-200037 | ITU_WRC_LS_200428 = RP-200547
RP-202055 | Draft reply LTI to ITU-R WP5D/TEMP/58(Rev.1) = RP-200043 on draft new report ITU-R.M[IMT.C-V2X] - Application of the terrestrial component of IMT for cellular-V2X (to: SA; cc: -; contact: Huawei) | LS out | SA | LS will be provided to SA from where it goes for review to PCG and then to: ITU-R WP5D (cc: ITU-R WP5A) | based on RP-201431 = RT-200040 | ITU-R WP5D/TEMP/58(Rev.1) = RP-200043
RP-202056 | Draft reply LTI to ITU-R WP5D/TEMP/39 = RP-200037 on update submission for LTE-Advanced towards Revision 5 of Recommendation ITU-R M.2012 (to: SA; cc: -; contact: Telecom Italia) | LS out | SA | LS will be provided to SA from where it goes for review to PCG and then to: ITU-R WP5D | based on RP-201432 = RT-200041 | ITU-R WP5D/TEMP/39 = RP-200037
RP-202057 | Draft reply LTI to ITU-R WP5A/TEMP/29(Rev.1) = RP-201429 on Connected Automated Vehicles (CAV) (to: SA; cc: -; contact: Huawei) | LS out | SA | LS will be provided to SA from where it goes for review to PCG and then to: ITU-R WP5A (cc: ITU-R WP5D) | based on RP-201430 = RT-200039 | ITU-R WP5A/TEMP/29(Rev.1) = RP-201429
RP-202058 | Draft reply LTI to ITU-R WP5D_TEMP_159 = RP-201427 on LS to RIT/SRIT Proponents on the completion and conclusions of steps 5 to 7 of the IMT-2020 process for the first release of new Recommendation ITU-R M.[IMT-2020.SPECS] (to: SA; cc: -; contact: ZTE) | LS in | SA | LS will be provided to SA from where it goes for review to PCG and then to: ITU-R WP5D | based on RP-201439 = RT-200042 | ITU-R WP5D_TEMP_159 = RP-201427

## Slide 13: TEI handling
Different TSGs handle TEI work differently
  Current text in 21.900 does not cover the needs of all TSGs
RAN plans to further explore the details of TEI handling in an email discussion that is to be conducted 5-16/October on the RAN_Drafts exploder
Main focus is on traceability aspects of TEI CRs
Once there is consensus around best practices for TEI work 21.900 may need to be updated

## Slide 14: Thank you!