## Slide 1: 3GPP TSG SA Management Report
Georg Mayer, 3GPP SA Chairman
PCG45_34
Agenda item: 4.3

## Slide 2: Executive Summary (for information)
R17 stage 2 gets more time – SA2 to finish their Studies and start related WIDs in December 2020
R17 timeline will be decided in December 2020 between SA, CT, RAN
R18 timeline not discussed yet – depends on R17 decisions
All meetings (WGs and TSGs) in H1/2021 will be planned as e-meetings
All 3GPP officials elections postponed until PCG gives guidance
E-Meeting output from WG meetings is stable and has high quality, this is reflected by the few issues which were brought up during SA plenary for technical discussion.
Rel-16 (all specs and coding) frozen with few exceptions at SA#88-e, all exceptions closed at SA#89-e.
Status of Work Items, Studies, as well as newly approved WID/SIDs are listed in the Annex

## Slide 3: TSG SA Dates
Meetings since PCG 44
  TSG SA 88-e – e-meeting, 30 June – 3 July 2020 (shifted by 2 weeks)
  TSG SA 89-e – e-meeting, 15-21 September 2020
    Technical discussions concluded till Friday (18 September), Monday for RAN/CT reporting
Meetings before PCG 46
  TSG SA 90-e – e-meeting, 8-14 December 2020
    Technical discussions conclude on Friday (11 December)
    Monday: RAN/CT/MCC reporting
  TSG SA 91-e – planned as e-meeting, 23-29March 2020
    Technical discussions conclude on Friday (26 March)
    Monday: RAN/CT/MCC reporting
    In case of elections, Thu 18, Fri 19, Mon 22 March might be used for elections only

## Slide 4: E-Meetings
Since last PCG meeting, all 3GPP SA and 3GPP SA WG meetings were held electronically.
Participation and input is high, discussions on the mailing list and GoToMeeting/Webinar sessions are lively.
E-Meeting output from WG meetings is stable and has high quality, this is reflected by the few issues which were brought up during SA plenary for technical discussion.
All meetings (WGs and TSGs) in H1/2021 will be planned as e-meetings
Tool support is improving constantly.
  GoToMeeting is stable, only very few delegates indicate temporary audio problems.
  Tohru tool (for raising hand during online session) is now part of the 3GPP web-services and works reliable, but still needs some minor improvements (MCC is informed about this).
The new crisis annex, which allowed for e-voting and therefore also for Working Agreements, proves very helpful. Several groups already approved Working Agreements. So far no e-vote was held.
Not all procedures are aligned across all TSGs/WGs, as different groupos have different composition, settings and cultures. This is also the case in face-2-face meetings

## Slide 5: Release Progress and Planning
Rel-16
  Practically all Rel-16 SA WIDs reached 100%, only three issues in the area of security, lawful interception and network management are still progressing
  All specs and coding were frozen with few exceptions at SA#88, all exceptions closed at SA#89.
Rel-17
  Progress is stable, though (due to the crisis situation) slower than under normal circumstances.
  Stage 1 completed already since over 9 month, stage 2 work in full progress
  For R17 Timeline see next slide
Rel-18
  Lots of new Study Item proposals in SA1, consolidation will be needed at one point
  R18 timeline not decided yet, due to its dependency on the R17 timeline
Status of Work Items, Studies, as well as newly approved WID/SIDs are listed in the Annex

## Slide 6: Rel-17 Timeline
R17 freeze dates will be shifted into the future. How long will be decided in December TSG meetings jointly between SA, RAN and CT.
Intention to not shift the Release continuously but to decide final freeze dates in December
Down-scoping so far not envisaged, but might be needed towards the end of the release
September SA plenary granted more time for stage 2 work already, else stage 2 would have needed to complete in December 2020.

## Slide 7
Post TSG#89e Releases timelines
95
96
97
98
87
88
89
90
2022
2020
Today
Release 17
91
92
93
94
2021
TSG#
Release 18
RAN4’s Perf
99
2023
ASN.1
"RAN Completion" (RAN2/3/4core)
Stage 3 (CT, SA St.3 WGs)
Stage 2 (SA2, SA6,…) Studies
RAN1
Rel-18 schedule open, depends on Rel-17
(SA1’s Stage 1 & “RAN content definition” completed TSG#86)
Stage 2 (SA2, SA6,…) Normative
Note: starting dates not representative
Will be shifted by at least +3 months, decision @TSG#90

## Slide 8: Some Technical Issues – For Information
Two New Working Agreements:
  SA#88-e: EAP-AKA’ / SUPI – R15 & R16 CRs (SP-200549, SP-200550) approved, was not challenged, therefore approved
  SA#89-e: GUTI reallocation for CIoT endorsed (SP-200870), possible challenge which would lead to vote in December TSGs
UPIP (user plane integrity protection) added to R16 – SA3 CR approved + SA3 WID approved
Broadcasting acknowledged to be part of R17
AKMA (authentication key management for applications) – existing SA material proposed to be shifted to R17, SA3 & SA1 will provide related CRs in Q4, CT started related work in R17 only.
MINT (Minimization of Service Interruption) – stage 2 will be done by CT1, as requested (SP-200880)

## Slide 9: Cross-TSG Coordination
As RAN and SA plenary meetings are overlapping Tuesday to Friday during the week, SA decided to extend it’s meeting to Monday. The Monday is only used for reporting from RAN, CT and MCC, i.e. no technical discussions on contributions will take place. This secures that e-mail discussions are not needed over the weekend.
Joint SA/RAN/CT GoToMeeting Session planned for December (will only be held if needed).
TSG Chairs hold (since June 2019) regular monthly coordination calls, usually having at least one or two additional calls during the month. Further coordination between TSG officials is done frequently by e-mail, IM’s etc.

## Slide 10: Improvements
Several companies, foremost from the vertical community, have indicated that 3GPP needs a better mechanism to trace requirements across it’s TSGs and WGs.
Most requirements start out in SA1 under a specific WI-code, but once they are approved they are handled by RAN/SA stage 2 groups often under very different WI-codes, also it is not obvious which stage 2 WGs will work on a given requirement.
The WI-Template was already revised a year ago to allow some better cross-referencing e.g. from stage 2 groups to stage 1 WI-codes.
In SA1 a new proposal was agreed to enumerate SA1 requirements, but the approval of this mechanism was postponed by SA Plenary, as delegates saw the need for a possibly more holistic approach and wanted to look into the implications in other WGs.
The discussion will continue till December Plenary by e-mail.
A online newcomer session was held in May with good attendance and information exchange.

## Slide 11: For PCG Action
PCG needs to take a decision how to undergo e-elections and when to start elections again. The related discussion will be taken based on the WP-Group’s input.
Note: All 3GPP officials elections postponed during TSGs#88 (June 2020) until PCG gives guidance.
No further actions from SA.

## Slide 12: Acknowledgements
The SA Chair wants to thank the SA Plenary and SA WGs leadership for their excellent work, perfect cooperation, coordination and support.
The TSG CT and TSG RAN chairs for finding common ways forward especially at the start and during the crisis.
The hosts of all SA Plenary and WG meetings either held or cancelled. All hosts of all cancelled meetings helped greatly in managing the new situation.
MCC, especially Maurice Pope, for support and guidance.
All delegates in 3GPP SA and the SA WGs for patience, support, hard work as well as great and stable output.

## Slide 13: Thank You!
Georg Mayer
3GPP SA Chairman
mail: georg.mayer@huawei.com
phone: +43 699 1900 5758

## Slide 14: Annex

## Slide 15: 3GPP SA Ongoing Work
Acronyms marked yellow indicate
items which are new since last PCG
The following tables are based on the 3GPP Work Plan made available after recent TSGs meeting. Due to time constraints, their content was not re-checked against the actual results.

## Slide 16: SA Rel-16 WIDs below 100%
Acronym | Rel | Group | Name | % | WI-tdoc
5GLAN | Rel-16 | S1 | LAN support in 5G | 99.00% | SP-180593.zip
UDICOM | Rel-16 | S2 | User data interworking, Coexistence and Migration | 99.00% | SP-190182.zip
5G_CIoT | Rel-16 | S2 | Stage 2 of 5G_CIoT | 98.00% | SP-181118.zip
eV2XARC | Rel-16 | S3 | Security Aspects of eV2XARC | 98.00% | SP-191125.zip
MCXSec | Rel-16 | S3 | Mission Critical Services Security Enhancements | 80.0% | SP-180596.zip
LIR16 | Rel-16 | S3LI | Lawful Interception Report Rel-16 | 0% | SP-190342.zip
NPM | Rel-16 | S5 | Network policy managementfor 5G mobile networks | 55.00% | SP-191211.zip
eMCData2 | Rel-16 | S6 | Enhancements to Functional architecture and information flows for Mission Critical Data | 99.00% | SP-180378.zip

## Slide 17: Rel-17 SA2 Study Items
Acronym | Rel | Groups | Name | % | WI-tdoc
FS_eNPN | Rel-17 | S2 | Study on enhanced support of Non-Public Networks | 75.00% | SP-200094.zip
FS_5GLAN_enh | Rel-17 | S2 | Study on enhancement of support for 5G LAN-type service | 0% | SP-190626.zip
FS_ID_UAS_SA2 | Rel-17 | S2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 70.0% | SP-200097.zip
5GSAT_ARCH | Rel-17 | S2 | (Stage 2 of) Integration of satellite components in the 5G architecture | 10.0% | SP-191335.zip
FS_IIoT | Rel-17 | S2 | Study on enhanced support of Industrial IoT | 75.00% | SP-200298.zip
FS_eV2XARC_Ph2 | Rel-17 | S2 | Study on V2X services – Phase 2 | 70.0% | SP-190631.zip
FS_5MBS | Rel-17 | S2 | Study on Architectural enhancements for 5G multicast-broadcast services | 65.00% | SP-200690.zip
FS_enh_EC | Rel-17 | S2 | Study on enhancement of support for Edge Computing in 5GC | 70.0% | SP-200093.zip
FS_5GSAT_ARCH | Rel-17 | S2 | Study on architecture aspects for using satellite access in 5G | 100% | SP-181253.zip
FS_MUSIM | Rel-17 | S2 | Study on Stage 2 (System Enablers) for MUSIM | 80.0% | SP-200297.zip
FS_5G_ProSe | Rel-17 | S2 | Study on System enhancement for Proximity based Services in 5GS | 70.0% | SP-190443.zip
FS_eNA_Ph2 | Rel-17 | S2 | Study on Enablers for Network Automation for 5G - phase 2 | 70.0% | SP-200098.zip
FS_eNS_Ph2 | Rel-17 | S2 | Study on Enhancement of Network Slicing Phase 2 | 75.00% | SP-190931.zip
FS_5WWC_Ph2 | Rel-17 | S2 | Study on enhancement of support for 5WWC | 0% | SP-190562.zip
FS_eUEPO | Rel-17 | S2 | Study on enhancement of 5G UE Policy | 0% | SP-190449.zip
FS_UUI5 | Rel-17 | S2 | Study on the Usage of User Identifiers in the 5G System | 0% | SP-190450.zip
FS_SB_SMS | Rel-17 | S2 | Study on service-based support for SMS in 5GC | 0% | SP-190184.zip
FS_UPCAS | Rel-17 | S2 | Study on UPF enhancement for control and SBA | 0% | SP-190187.zip
FS_ATSSS_Ph2 | Rel-17 | S2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 70.0% | SP-200095.zip
FS_MPS2_St2 | Rel-17 | S2 | Study on Multimedia Priority Service (MPS) Phase 2, Stage 2 | 0% | SP-190629.zip

## Slide 18: Rel-17 SA2 WIDs (regular & TEI)
Acronym | Rel | Groups | Name | % | WI-tdoc
5G_eLCS_ph2 | Rel-17 | S2 | Enhancement to the 5GC LoCation Services-Phase 2 | 0% | SP-200082.zip
MPS2 | Rel-17 | S2 | Stage 2 of MPS2 | 0% | SP-200519.zip
5G_AIS | Rel-17 | S2 | 5G System Enhancement for Advanced Interactive Services | 0% | SP-190564.zip
FLADN | Rel-17 | S2 | Supporting Flexible Local Area Data Network | 0% | SP-190563.zip
Acronym | Rel | Groups | Name | % | WI-tdoc
TEI17_SPSFAS | Rel-17 | S2 | Same PCF Selection For AMF and SMF | 0% | SP-200447.zip
TEI17_SE_RPS | Rel-17 | S2 | System enhancement for Redundant PDU Session | 0% | SP-200448.zip
TEI17_SAPES | Rel-17 | S2 | Support for Signed Attestation for Priority and Emergency Sessions | 0% | SP-200453.zip
TEI17_DCAMP | Rel-17 | S2 | Dynamically Changing AM Policies in the 5GC | 0% | SP-200446.zip
TEI17_IPU | Rel-17 | S2 | IP address pool information from UDM | 0% | SP-200454.zip
TEI17_GEM | Rel-17 | S2 | Dynamic management of group-based event monitoring | 0% | SP-200455.zip
TEI17_N3SLICE | Rel-17 | S2 | Support of different slices over different Non 3GPP access | 0% | SP-200456.zip
TEI17_NIESGU | Rel-17 | S2 | N7/N40 Interfaces Enhancements to Support GERAN and UTRAN | 0% | SP-200457.zip

## Slide 19: Rel-17 SA3 Studies
Acronym | Rel | Groups | Name | % | WI-tdoc
FS_eNPN_SEC | Rel-17 | S3 | Study on enhanced security support for Non-Public Networks | 10.0% | SP-200353.zip
FS_UAS_SEC | Rel-17 | S3 | Study on security aspects of Unmanned Aerial Systems (UAS) | 15.00% | SP-200352.zip
FS_IIoT_SEC | Rel-17 | S3 | Study on security for enhanced support of Industrial IoT | 15.00% | SP-200355.zip
FS_5MBS_SEC | Rel-17 | S3 | Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services | 15.00% | SP-200351.zip
FS_eEDGE_Sec | Rel-17 | S3 | Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC | 15.00% | SP-200347.zip
FS_UP_IP_Sec | Rel-17 | S3 | Study on User Plane Integrity Protection | 85.00% | SP-181035.zip
FS_UC3S | Rel-17 | S3 | Study on User Consent for 3GPP services | 0% | SP-200885.zip
FS_5G_ProSe_Sec | Rel-17 | S3 | Study on Security Aspects of Enhancement for Proximity Based Services in 5GS | 15.00% | SP-200350.zip
FS_eNA_SEC | Rel-17 | S3 | Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2 | 0% | SP-200722.zip
FS_SEC_5GMSG | Rel-17 | S3 | Study on security aspects of the 5GMSG Service (St1 in Rel16!) | 0% | SP-200878.zip
FS_AMFREAL_SEC | Rel-17 | S3 | Study on the security of AMF re-allocation | 0% | SP-200721.zip
FS_disagg_gNB_Sec | Rel-17 | S3 | Study on security aspects of the Disaggregated gNB Architecture | 5.00% | SP-200349.zip
FS_5GFBS | Rel-17 | S3 | Study on 5G security enhancement against false base stations | 83.00% | SP-180690.zip
FS_VNP_SECAM_SCAS | Rel-17 | S3 | Study on SECAM and SCAS for 3GPP virtualized network products | 60.0% | SP-180696.zip
FS_SIV | Rel-17 | S3 | Study on Security Impacts of Virtualisation | 45.00% | SP-181236.zip
FS_LTKUP_Detail | Rel-17 | S3 | Study on Long Term Key Update Process (LTKUP) Detailed solutions | 100% | SP-181038.zip
FS_AUTH_ENH | Rel-17 | S3 | Study on authentication enhancements in 5GS | 60.0% | SP-190713.zip

## Slide 20: Rel-17 SA3 WIDs
Acronym | Rel | Groups | Name | % | WI-tdoc
AKMA | Rel-17 | S3 | SA3 aspects of AKMA | 96.00% | SP-190711.zip
MCXSec2 | Rel-17 | S3 | Mission critical security enhancements phase 2 | 10.0% | SP-200879.zip
GBA_5G | Rel-17 | S3 | Integration of GBA into 5GC | 50.0% | SP-190714.zip
SCAS_IMS | Rel-17 | S3 | Assurance Specification for IMS | 40.0% | SP-191128.zip
eSCAS_5G | Rel-17 | S3 | Security Assurance Specification for 5G (eSCAS_5G) | 13.00% | SP-200149.zip
SCAS_5G_NSSAAF | Rel-17 | S3 | eSCAS_5G for Network Slice-Specific Authentication and Authorization Function (NSSAAF) | 0% | SP-200720.zip
SCAS_5G_N3IWF | Rel-17 | S3 | eSCAS_5G for Non-3GPP InterWorking Function | 10.0% | SP-200146.zip
SCAS_5G_NWDAF | Rel-17 | S3 | eSCAS_5G for 5G NWDAF | 10.0% | SP-200147.zip
SCAS_5G_SECOP | Rel-17 | S3 | eSCAS_5G for Service Communication Proxy | 20.0% | SP-200148.zip
SCAS_5G_IPUPS | Rel-17 | S3 | eSCAS_5Gfor Inter PLMN UP Security | 20.0% | SP-200348.zip
eUPIP_SEC | Rel-17 | S3 | Enhancements to User Plane Integrity Protection Support in 5GS | 0% | SP-200719.zip
LI17 | Rel-17 | S3 | Lawful Interception Rel-17 | 0% | SP-190983.zip

## Slide 21: Rel-17 SA4 Studies and WIDs
Acronym | Rel | Groups | Name | % | WI-tdoc
FS_5GSTAR | Rel-17 | S4 | Study on 5G Glass-type AR/MR Devices | 0% | SP-200399.zip
FS_5GMS_Multicast | Rel-17 | S4 | Study on Multicast Architecture Enhancements for 5G Media Streaming | 5.00% | SP-200238.zip
8K_VR_5G | Rel-17 | S4 | Points for 8K VR 360 Video over 5G | 0% | SP-200667.zip
HInT | Rel-17 | S4 | Extension for headset interface tests of UE | 10.0% | SP-200398.zip
ITT4RT | Rel-17 | S4 | Support of Immersive Teleconferencing and Telepresence for Remote Terminals | 50.0% | SP-180985.zip
ATIAS | Rel-17 | S4 | Terminal Audio quality performance and Test methods for Immersive Audio Services | 15.00% | SP-190040.zip
HaNTE | Rel-17 | S4 | Handsets Featuring Non-Traditional Earpieces | 35.00% | SP-190989.zip
IVAS_Codec | Rel-17 | S4 | EVS Codec Extension for Immersive Voice and Audio Services | 27.00% | SP-170611.zip
FS_VR_CoGui | Rel-17 | S4 | Study on VR Streaming Conformance and Guidelines | 10.0% | SP-190642.zip
FS_5GVideo | Rel-17 | S4 | Study on 5G Video Codec Characteristics | 20.0% | SP-200052.zip
FS_FLUS_NBMP | Rel-17 | S4 | Study on the use of NBMP in FLUS | 10.0% | SP-200053.zip
FS_EMSA | Rel-17 | S4 | Study on Streaming Architecture extensions For Edge processing | 15.00% | SP-200056.zip
FS_XRTraffic | Rel-17 | S4 | Study on Typical Traffic Characteristics for XR Services and other Media | 15.00% | SP-200054.zip

## Slide 22: Rel-17 SA5 Studies
Acronym | Rel | Groups | Name | % | WI-tdoc
FS_5GSAT_MO | Rel-17 | S5 | Study on management and orchestration aspects with integrated satellite components in a 5G network | 70.0% | SP-190138.zip
FS_EDGE_CH | Rel-17 | S5 | Study on charging aspects of Edge Computing | 0% | SP-200467.zip
FS_Eedge_Mgt | Rel-17 | S5 | Study on enhancements of edge computing management | 15.00% | SP-200195.zip
FS_5G_Prose_CH | Rel-17 | S5 | Study on charging aspects of Enhanced Proximity-based Services in 5GC | 0% | SP-200767.zip
FS_MNSAC | Rel-17 | S5 | Study on access control for management service | 0% | SP-200853.zip
FS_YANG | Rel-17 | S5 | Study on YANG PUSH | 0% | SP-200765.zip
FS_5G_CIoT_CH | Rel-17 | S5 | Study on charging aspects of 5GS CIoT | 0% | SP-200771.zip
FS_NSMEN | Rel-17 | S5 | Study on network slice management enhancement | 5.00% | SP-200766.zip
FS_eMDAS | Rel-17 | S5 | Study on enhancement of Management Data Analytics Service | 70.0% | SP-190930.zip
FS_EE5G | Rel-17 | S5 | Study on new aspects of EE for 5G networks | 25.00% | SP-200187.zip

## Slide 23: Rel-17 SA5 WIDs
Acronym | Rel | Groups | Name | % | WI-tdoc
eSON_5G | Rel-17 | S5 | Enhancements of Self-Organizing Networks (SON) for 5G networks | 2.00% | SP-200194.zip
ANL | Rel-17 | S5 | Autonomous network levels | 5.00% | SP-200464.zip
E_HOO | Rel-17 | S5 | Enhancement of Handover Optimization | 0% | SP-200466.zip
MADCOL | Rel-17 | S5 | Management data collection control and discovery | 0% | SP-200465.zip
eMEMTANE | Rel-17 | S5 | Management of the enhanced tenant concept | 0% | SP-200463.zip
ePM_KPI_5G | Rel-17 | S5 | Enhancements of 5G performance measurements and KPIs | 10.0% | SP-200462.zip
EE5GPLUS | Rel-17 | S5 | Enhancements on EE for 5G networks | 0% | SP-200188.zip
OAM_NPN | Rel-17 | S5 | Management of non-public networks | 5.00% | SP-200189.zip
EMA5SLA | Rel-17 | S5 | Enhancement on Management Aspects of 5G Service-Level Agreement | 5.00% | SP-200190.zip
e_5GMDT | Rel-17 | S5 | Management of MDT enhancement in 5G | 20.0% | SP-200191.zip
adNRM | Rel-17 | S5 | Additional NRM features | 0% | SP-200192.zip
eQoE | Rel-17 | S5 | Enhancement of QoE Measurement Collection | 0% | SP-200193.zip
eCOSLA | Rel-17 | S5 | Closed loop SLS Assurance | 5.00% | SP-200196.zip
5GSIMSCH | Rel-17 | S5 | IMS Charging in 5G System Architecture | 30.0% | SP-190367.zip
IDMS_MN | Rel-17 | S5 | Intent driven management service for mobile network | 55.00% | SP-180899.zip
5GDMS | Rel-17 | S5 | Discovery of management services in 5G | 50.0% | SP-200770.zip
TEI17_NIESGU | Rel-17 | S5 | N40 Interface Enhancements to Support GERAN and UTRAN | 0% | SP-200854.zip
5G_URLLC | Rel-17 | S5 | Charging enhancement for URLLC | 0% | SP-200769.zip

## Slide 24: Rel-17 SA6 Studies
Acronym | Rel | Groups | Name | % | WI-tdoc
FS_FFAPP | Rel-17 | S6 | Study on application layer support for Factories of the Future in 5G network | 70.0% | SP-200836.zip
FS_UASAPP | Rel-17 | S6 | Study on application layer support for Unmanned Aerial System (UAS) | 55.00% | SP-200111.zip
FS_eV2XAPP | Rel-17 | S6 | Study on enhancements to application layer support for V2X services | 95.00% | SP-200110.zip
FS_enhMCLoc | Rel-17 | S6 | Study on location enhancements for mission critical services | 90.0% | SP-190725.zip
FS_MC5MBS | Rel-17 | S6 | Study on Mission Critical services over 5G multicast-broadcast system | 100% | SP-190929.zip
FS_MCOver5GS | Rel-17 | S6 | Study on Mission Critical services support over 5G System | 60.0% | SP-200837.zip
FS_EDGEAPP | Rel-17 | S6 | Study on Application Architecture for enabling Edge Applications | 100% | SP-190065.zip
FS_5GMARCH | Rel-17 | S6 | Study on support of the 5GMSG Service | 65.00% | SP-200835.zip

## Slide 25: Rel-17 SA6 WIDs
Acronym | Rel | Groups | Name | % | WI-tdoc
eMONASTERY2 | Rel-17 | S6 | Stage 2 of eMONASTERY2 | 100% | SP-191104.zip
eV2XAPP | Rel-17 | S6 | Enhanced application layer support for V2X services | 0% | SP-200831.zip
MCOver5GS | Rel-17 | S6 | Mission Critical Services over 5GS | 0% | SP-200833.zip
eMCData3 | Rel-17 | S6 | Mission Critical Data | 27.00% | SP-191106.zip
eMCData3 | Rel-17 | S6 | Overall aspects for eMCData3 | 70.0% | SP-191106.zip
EDGEAPP | Rel-17 | S6 | Architecture for enabling Edge Applications | 83.00% | SP-200109.zip
EDGEAPP | Rel-17 | S6 | Architecture for enabling Edge Applications | 70.0% | SP-200886.zip
MCIOPS | Rel-17 | S6 | MC services support on IOPS mode of operation | 95.00% | SP-190944.zip
enh3MCPTT | Rel-17 | S6 | Stage 2 aspects of enh3MCPTT | 35.00% | SP-200108.zip
5GMARCH | Rel-17 | S6 | Application Architecture for MSGin5G Service | 0% | SP-200832.zip

## Slide 26: Rel-18 SA1 WIDs and Studies
Acronym | Rel | Groups | Name | % | WI-tdoc
SNA | Rel-18 | S1 | Subscriber-aware Northbound API access | 100% | SP-200797.zip
FS_RAILSS | Rel-18 | S1 | Study on Supporting of Railway Smart Station Services | 5.00% | SP-190838.zip
FS_OffNetRail | Rel-18 | S1 | Study on Off-Network for Rail | 10.0% | SP-200572.zip
FS_VMR | Rel-18 | S1 | Study on vehicle-mounted relays | 0% | SP-200798.zip
FS_PALS | Rel-18 | S1 | Study on 5G Networks Providing Access to Localized Services | 0% | SP-200799.zip
FS_EASNS | Rel-18 | S1 | Study on Enhanced Access to and Support of Network Slice | 20.0% | SP-200571.zip
FS_5TRS | Rel-18 | S1 | Study on 5G Timing Resiliency System | 10.0% | SP-200573.zip
FS_5GSEI | Rel-18 | S1 | Study on 5G Smart Energy and Infrastructure | 20.0% | SP-200574.zip
FS_Ranging | Rel-18 | S1 | Study on Ranging-based Services | 40.0% | SP-200575.zip
FS_Resident | Rel-18 | S1 | Study on Enhancements for Residential 5G | 30.0% | SP-200576.zip
FS_PIN | Rel-18 | S1 | Study on Personal IoT Networks | 15.00% | SP-200592.zip
FS_MMTELin5G | Rel-18 | S1 | Study on evolution of IMS multimedia telephony service | 15.00% | SP-190836.zip
FS_SACI_MCS | Rel-18 | S1 | Study on sharing administrative configuration between interconnected MCX Service systems | 20.0% | SP-190837.zip
FS_AMMT | Rel-18 | S1 | Study on traffic characteristics and performance requirements for AI/ML model transfer in 5GS | 40.0% | SP-191040.zip
FS_5GET | Rel-18 | S1 | Guidelines for Extra-territorial 5G Systems | 20.0% | SP-191042.zip

## Slide 27: Rel-18 SA6 Studies
Acronym | Rel | Groups | Name | % | WI-tdoc
FS_IRail | Rel-18 | S6 | Study of Interconnection and Migration Aspects for Railways | 10.0% | SP-200336.zip
FS_MCGWUE | Rel-18 | S6 | Study of Gateway UE function for Mission Critical Communication | 10.0% | SP-200335.zip

## Slide 28: 3GPP SA Leadership

## Slide 29: TSG SA Officials
Georg Mayer
TSG SA Chairman
ETSI
georg.mayer@huawei.com
김래영 Laeyoung Kim
TSG SA Vicechair
TTA
laeyoung.kim@lge.com
Gregory (Greg) Schumacher
TSG SA Vicechair
ATIS
gregory.schumacher@sprint.com
中野 裕介 Yusuke Nakano
TSG SA Vicechair
ARIB
you-nakano@kddi.com
Maurice Pope
Secretary
MCC
maurice.pope@etsi.org

## Slide 30: SA1 Officials
José Luis Almodovar Chico
SA1 Chairman
ETSI jose.almodovarchico@tno.nl
Gregory (Greg) Schumacher
TSG SA1 Vicechair
ETSI
gregory.schumacher@sprint.com
Alain Sultan
Secretary
MCC
alain.sultan@etsi.org
夏 旭 Xu Xia
SA1 Vicechair
CCSA
xiaxu@chinatelecom.cn

## Slide 31: SA2 Officials
Puneet Jain
SA2 Chairman
ATIS
puneet.jain@intel.com
Andy Bennett
SA2 Vicechair
ETSI
a.bennett@samsung.com
孙滔 Tao Sun
SA2 Vicechair
CCSA
suntao@chinamobile.com
Maurice Pope
Secretary
MCC
maurice.pope@etsi.org

## Slide 32: SA3 Officials (December 2019)
Noamen Ben Henda
SA3 Chairman
ETSI
noamen.ben.henda@ericsson.com
齐旻鹏 Minpen Qi
SA3 Vicechair
CCSA
qiminpeng@chinamobile.com
Rajavelsamy Rajadurai SA3 Vicechair
TTA
rajvel@samsung.com
Mirko Cano Soveri
Secretary
MCC
mirko.cano@etsi.org

## Slide 33: SA3-LI Officials
Alex Leadbeater
SA3-LI Chairman
ETSI
alex.leadbeater@bt.com
Maurizio Iovieno
SA3-LI Vice-Chairman
ETSI
maurizio.iovieno@ericsson.com
Carmine Rizzo
Secretary
MCC
carmine.rizzo@etsi.org

## Slide 34: SA4 Officials
Frédéric Gabin
SA4 Chairman
ETSI
frederic.gabin@dolby.com
Nikolai Leung
SA4 Vicechair
ATIS
nleung@qti.qualcomm.com
Gilles Teniou
SA4 Vicechair
ETSI
gilles.teniou@orange.com
Paolino Usai
Secretary
MCC
paolo.usai@etsi.org

## Slide 35: SA5 Officials (December 2019)
Thomas Tovinger
SA5 Chairman
ETSI
thomas.tovinger@ericsson.com
邹兰 Zou Lan SA5 Vicechair
CCSA zoulan@huawei.com
Maryse Gardella
SA5 Vicechair
ETSI
maryse.gardella@nokia.com
Mirko Cano Soveri
Secretary
MCC
mirko.cano@etsi.org

## Slide 36: SA6 Officials
సురేష్ చిట్టూరి Suresh Chitturi
SA6 Chairman
TTA
s.chitturi@samsung.com
Alan Soloway
SA6 Vicechair
ATIS
asoloway@qti.qualcomm.com
Jukka Vialen
SA6 Vicechair
ETSI
jukka.vialen@airbus.com
Bernt Mattsson
Secretary
MCC
bernt.mattsson@etsi.org