## Slide 1: 3GPP TSG CT Management Report
Mr Lionel Morand
CT Chairman, Orange

## Slide 2: Since the last PCG meeting…
Past meeting:
  TSG-CT#90-e: 2020 Dec 7-9, e-meeting
  TSG-CT#91-e: 2021 Mar 18-24, e-meeting
Upcoming meetings:
  TSG-CT#92-e: 2021 Jun 14-16, e-meeting
  TSG-CT#93-e: 2021 Sep 13-15, e-meeting

## Slide 3: CT#90-e Stats CT#91-e Stats
Number of handled documents
  275
Approved CRs
  1250
Approved New/Revised SID/WID
  6 + 3
Approved TS/TR
  0
Attendances:
  226 registered
    79 during 1st Conf. call
    65 during 2nd Conf. call
Number of handled documents
  292
Approved CRs
  1227
Approved New/Revised SID/WID
  19 + 10
Approved TS/TR
  1
Attendances:
  302 registered
    85 during 1st Conf. call
    71 during 2nd Conf. call

## Slide 4: CT#91 Elections

## Slide 5: Election process
4 elections held during TSG CT meeting #91-e for the following positions:
  1 Chair position
  3 Vice-Chair positions
For each ballot, 18hrs voting window, following the guidance received from PCG.
Elections held using the new 3GPP voting tool
  A specific user guide on how to use the voting tool was provided (CP-210266)
No issue and people were fine with the general process

## Slide 6: TSG CT Officials (before elections)
Lionel Morand
TSG CT Chairman
ETSI
lionel.morand@orange.com
Behrouz Aghili
TSG CT Vicechair
ATIS behrouz.aghili@interdigital.com
Johannes Achter
TSG CT Vicechair
ETSI
johannes.achter@magenta.at
Ming Ai
TSG CT Vicechair
CCSA
aiming@catt.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 7: TSG CT Officials (after elections)
Lionel Morand
TSG CT Chairman
ETSI
lionel.morand@orange.com
Re-elected
Atle Monrad
TSG CT Vicechair
ATIS atle.monrad@interdigital.com
Elected
Chin ChenHO
TSG CT Vicechair
ETSI
chin.chenho@oppo.com
Elected
Ming Ai
TSG CT Vicechair
CCSA
aiming@catt.cn
Re-elected
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@etsi.org

## Slide 8: Release status

## Slide 9: Rel-8 – Rel-14 Status (Only Cat F CRs)
Approved Rel-8 CRs
  0
Approved Rel-9 CRs
  0
Approved Rel-10 CRs
  0
Approved Rel-11 CRs
  0
Approved Rel-12 CRs
  6: IETF reference update
Approved Rel-13 CRs
  8: IETF reference update
  2: P-Answer-State handling (MCPTT)
Approved Rel-14 CRs
  7: IETF reference update

## Slide 10: Release 15 Status (Only Cat F CRs)
Small number of Rel-15 CRs
  68 at CT#90e and 36 at CT#91e
    Maintenance of API (SBI, Northbound)
    MCPTT and IMS corrections
All Rel-15 related Work Items 100% completed since CT#82
Strict enforcement of the FASMO criteria for cat F CRs
Chart: 
| #76 | #77 | #78 | #79 | #80 | #81 | #82 | #83 | #84 | #85 | #86 | #87 | #88 | #89 | #90 | #91
Rel-15 CRs (BCF) | 19 | 71 | 182 | 201 | 285 | 1100 | 1196 | 493 | 381 | 120 | 115 | 24 | 148 | 82 | 68 | 36

## Slide 11: Release 16 Status
Still some Rel-16 CRs to correct Rel-16 specifications
  Decreasing number : 489 at CT#90e and 328 at CT#91e
    Maintenance of API (SBI, Northbound)
    FASMO and Stage 2 alignment
All Rel-16 related Work Items 100%
  completed since CT#89
FASMO principle applies
Chart: 
| #82 | #83 | #84 | #85 | #86 | #87 | #88 | #89 | #90 | #91
Rel-16 CRs (BCF) | 22 | 75 | 403 | 523 | 844 | 763 | 1519 | 544 | 489 | 328

## Slide 12: Release 17 Status
Ramp-up of Rel-17 work
  Increase of Rel-17 CRs (Category B/C/F/D)
  266 in CT#90e and 529 in CT#91e
Approved New SID/WID
  48 new SID/WID since CT#89e (Annex)
  15 New Specification numbers allocated
New TS/TR presented for information/approval
  3 TSs/TRs sent for information,
  1 TSs sent for approval
Chart: 
| #89 | #90 | #91
Rel-17 CRs (BCF) | 132 | 266 | 529

## Slide 13: For information to PCG

## Slide 14: Meeting format for 2021 Q3/Q4
E-meeting format by defaut for 2021 Q1 and Q2
The current situation does not permit to plan F2F in Q3
Meetings in Q3 must be planned as e-meeting
For Q4, meetings have to be planned as e-meeting, as if no F2F can be held but the final decision will be taken in TSG#92
Reminder: delegates participating in both the actual e-meetings and discussions in-between meetings need time to be able to comfortably and accurately consolidate the results of their work

## Slide 15: Inclusive language
All the CT specs have been reviewed
CRs on usage of inclusive language for Rel-17 specifications have been approved.
More CRs to follow as soon as impacted Rel-16 specs are upgraded to Rel-17
In CT6, dependency with ETSI SCP on the use of Master/slave
  Decision to wait for ETSI SCP update before updating CT6 spec to remain aligned.

## Slide 16: ToR
All the CT/SA/RAN WG ToRs have been updated
3GPP website has been updated
Thanks to all the WG chairs for their commitment
Next step:
  TSG ToRs update
  Target: TSG#92

## Slide 17: IETF Status
IANA port assignment
  TR 29.835 v0.4.0 sent for information to CT#91e.
    documenting the recommended solutions and guidelines for selecting a solution for a given interface.
IANA Media type assignment
  6 vendor-specific media types have been assigned and 2 standards ones are under evaluation
IETF draft dependencies
  21 (!!!) RFCs published
  Remaining dependencies (about 3) under control

## Slide 18: Use of 3GPP Forge
Need for common principles for the design and handling of OpenAPI specifications in 3GPP
Create a Task Force
  With MCC, ETSI IT and experts from the CT/SA WGs developing OpenAPI specification
  To check what really needs to be common to all the groups
  To decide in which specification it should be documented
Other considerations
  add other file formats (ASN.1 and XML) into 3GPP Forge
  Move to a Forge-only working procedure
Target: First outputs for TSG#92

## Slide 19: Acknowledgement

## Slide 20: Acknowledgement
Thanks to CT vice chairs, CT WG chairs and vice chairs and rapporteurs for excellent coordination of and work. Special thanks to MCC for excellent meeting support.
Thanks to the delegates in CT WGs and CT for achieving all deadlines as promised and delivering an enormous amount of CRs and input papers.
Thanks to Georg and Balazs for the excellent coordination at the TSG level, before and during the plenaries
Special thanks to Johannes and Behrouz who were excellent CT VC.
Special thanks to Balazs who is leaving the RAN chair position

## Slide 21: Annex

## Slide 22: CT Leadership

## Slide 23: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chairman
ETSI
peter.leis@nokia.com
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Frederic Firmin
Secretary
MCC
frederic.firmin@etsi.org
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM

## Slide 24: TSG CT WG3 Officials
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
CT3 Vicechair
Huang Zhenning huangzhenning@chinamobile.com
Hao Jing
Secretary
MCC
Hao.Jing@3gpp.org

## Slide 25: TSG CT WG4 Officials
Peter Schmitt
TSG CT WG4 Chairman
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 26: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 27: REL-17 Work Plan

## Slide 28: REL-17 Work Plan
Namez | Acronym | Start | End | % | WID
Protocol enhancements of Mission Critical Services | MCProtoc17 | June 2020 | Sept 2021 | 40% | CP-201164
Mission Critical system migration and interconnection | MCSMI_CT | Dec 2018 |  | 5% | CP-190143
Stage-3 of MuDe | MuDe | June 2020 | June 2021 | 40% | CP-201162
CT1 aspects of MPS2 | MPS2 | June 2020 | March 2021 | 80% | CP-201207
Stage 3 of eCPSOR_CON | eCPSOR_CON | June 2020 | March.2022 | 35% | CP-201166
Stage-3 5GS NAS protocol development 17 | 5GProtoc17 | June 2020 | March 2022 | 40% | CP-201163
Stage-3 SAE Protocol Development | SAES17 | June 2020 | Sept 2021 | 40% | CP-201165
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 29: REL-17 Work Plan
Name | Acronym | Start | End | % | WID
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | June 2020 | Sept 2021 | 20% | CP-201167
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | June .020 | Sept 2021 | 15% | CP-201168
CT aspects of Enhancements to Mission Critical Data | eMCData3 | June 2020 | Sept 2021 | 40% | CP-201177
Enhancements to LMR interworking | eMCCI_CT | Sept 2020 | Sept 2021 | 60% | CP-202241
CT aspects of Enhanced Mission Critical Push-to-talk architecture | enh3MCPTT-CT | Sept 2020 | Sept 2021 | 45% | CP-202188
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Sept 2020 | Sept 2021 | 25% | CP-202244
Enhancements to Mobile Communication System for Railways (MONASTERY) Phase 2 | eMONASTERY2 | Sept 2020 | March 2022 | 30% | CP-202256
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 30: REL-17 Work Plan
Name | Acronym | Start | End | % | WID
CT1 aspects of PAP/CHAP protocols usage in 5GS | PAP_CHAP | June 2020 | Sept 2021 | 95% | CP-201167
CT1 aspects of AKMA | AKMA-CT | June 2020 | March 2021 | 95% | CP-201168
CT1 aspects of SMS_SBI | SMS_SBI | June 2020 | Sept 2021 | 0% | CP-201177
CT aspects for Enabling Edge Applications | EDGEAPP | Dec 2020 | Sept 2021 | 5% | CP-203106
SID - Study on the CT aspects of Support for Minimization of service Interruption | FS_MINT-CT | Dec 2020 | June 2021 | 60% | CP-203232
Reliable Data Service Serialization Indication | RDSSI_CT | Dec 2020 | Sept 2021 | 100% | CP-203234
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 31: REL-17 Work Plan
Name | Acronym | Start | End | % | WID
Stage 3 of Multimedia Priority Service (MPS) Phase 2 | MPS2 | 2020-06 | 2021-03 | 0 | CP-201207
PFD management enhancement | pfdManEnh | 2020-06 | 2021-06 | 98 | CP-210183
CT aspects on PAP/CHAP protocols usage in 5GS | PAP_CHAP | 2020-09 | 2021-03 | 95 | CP-210188
Authentication and key management for applications based on 3GPP credential in 5G | AKMA-CT | 2020-09 | 2021-06 | 95 | CP-203107
CT aspects for Enabling Edge Applications | EDGEAPP | 2020-12 | 2021-09 | 20 | CP-203106
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 32: REL-17 Work Plan
Name | Acronym | Start | End | % | WID
CT aspects on Dynamically Changing AM Policies in the 5GC | TEI17_DCAMP-CT | 2021-03 | 2022-03 | 0 | CP-210184
N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU-CT | 2021-03 | 2021-09 | 0 | CP-210186
CT aspects on Dynamic Management of Group-based Event Monitoring | TEI17_GEM-CT | 2021-03 | 2022-03 | 0 | CP-210185
Enablers for Network Automation for 5G - phase 2 | eNA_Ph2-CT | 2021-03 | 2022-03 | 0 | CP-210187
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 33: REL-17 Work Plan
Name | Acronym | Start | End | % | WID
Best Practice of Packet Forwarding Control Protocol (PFCP) (CT4 Lead) | BEPoP | 25/06/2020 | 15/09/2021 | 30% was 20% | 
CT4 aspects of SBIProtoc17 (CT4 Lead) | SBIProtoc17 | 25/06/2020 | 20/09/2021 | 30% was 20% | 
Study on IETF QUIC Transport for Service Based Interfaces (CT4 Lead) | FS_QUIC | 06/06/2018 | 20/09/2021 | 80% | 
Service-based support for SMS in 5GC(CT4 Lead) | SMS_SBI | 15/092020 | 20/09/2021 | 25% was 15% | 
Port Number Allocation Alternatives for New Interfaces (CT4 Lead) | FS_PortAl | 15/092020 | 20/09/2021 | 50% was 30% | 
Enhancement of Inter-PLMN Roaming (CT4 lead) | EoIPR | 12/12/2020 | 20/09/2021 | 30 was 0% | 
Study on restoration of profiles related to UDR (CT4 lead) | FS_ReP_UDR | 25/06/2020 | 20/09/2021 | 20% was 0% | 
Restoration of PDN Connections in PGW-C/SMF Set (CT4 lead) | RPCPSET | 12/12/2020 | 12/12/2020 | 100% | 
Start of Pause of Charging via User Plane (CT4 lead) | SPOCUP | 24/03/2021 | 20/03/2022 | 85% | 
Enhancement to the 5GC LoCation Services-Phase 2 (CT4 lead) | 5G_eLCS_ph2-CT | 24/03/2021 | 20/03/2022 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 34: REL-17 Work Plan
Name | Acronym | Start | End | % | WID
CT4 aspects of Enhancement of Network Slicing Phase 2 (CT4 lead) | eNS_Ph2-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT aspects of Integration of GBA into SBA | GBA_5G | 24/03/2021 | 20/03/2022 | 5% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 35: REL-17 Work Plan
Name | Acronym | Start | End | % | WID
CT4 aspects of MPS2 (CT3 lead) | MPS2 | 25/06/2020 | 15/03/2021 | 0% | 
CT4 aspects of Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode (CT1 lead) | eCPSOR_CON | 25/06/2020 | 20/09/2021 | 5% was 0% | 
CT4 aspects of Authentication and key management for applications based on 3GPP credential in 5G (CT3 lead) | AKMA-CT | 15/092020 | 20/09/2021 | 95% was 20% | 
CT4 aspects of Study on enhanced IMS to 5GC Integration Phase 2 (CT1 lead) | FS_eIMS5G2 | 25/06/2020 | 20/09/2021 | 30% was 15% | 
CT4 aspects of 5GC architecture for satellite networks (CT1 lead) | 5GSAT_ARCH-CT | 12/12/2020 | 20/09/2021 | 0% | 
CT4 aspects of CT aspects of Enabling Multi-USIM Devices (CT1 lead) | MUSIM-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of Enablers for Network Automation for 5G - phase 2 (CT1 lead) | eNA_Ph2-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects CT aspects of proximity based services in 5GS (CT1 lead) | 5G_ProSe-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking (CT1 lead) | ID_UAS-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 (CT1 lead) | ATSSS_PH2-CT | 24/03/2021 | 20/03/2022 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 36: REL-17 Work Plan
Name | Acronym | Start | End | % | WID
CT4 aspects of CT aspects of enhanced support of industrial IoT (CT1lead) | IIoT-CT | 12/12/2020 | 20/09/2021 | 0% | 
CT4 aspects of CT aspects of Enhanced support of Non-Public Networks (CT1lead) | eNPN-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of CT aspects on Dynamically Changing AM Policies in the 5GC(CT3 lead) | TEI17_DCAMP-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of CT aspects on Dynamic Management of Group-based Event Monitoring (CT3 lead) | TEI17_GEM-CT | 24/03/2021 | 20/03/2022 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 37: REL-17 Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 98 | CP-183242
New WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest (Comprion) | 2021-03 | 2022-03 | 5 | CP-210086
Revised WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON CT1 (NTT DOCOMO) | 2021-03 | 2022-03 | 0 | 
New WID on CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe-CT CT1 (CATT/OPPO) | 2021-03 | 2022-03 | 0 | 
New Work item on CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT CT1 (Qualcomm) | 2021-03 | 2022-03 | 10 | 
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 38: Thank You!
Lionel Morand
TSG CT Chairman
ETSI
lionel.morand@orange.com