## Slide 1: SPG Report
Source: SPG Convenor
PCG51_20
Agenda 4

## Slide 2: SPG
SPG (Sustainable Processes Group) created to look into longer term inter-TSG issues
Discussions held via e-mail
Thanks to all the participants for the constructive discussions
Action PCG50/01: Mr Hayes (ATIS) to lead an activity to identify the problems created by the process differences that exist between the TSGs and to propose solutions to overcome these problems.

## Slide 3: Work Phases Addressed
1 – Stage-1 (SA1) requirements – SA1 often studies functions a full release cycle before other groups consider them. These functions are later moved into normative specifications.
2 - Release Planning Phase – The scoping and prioritization phase (including workshops) where the contents of a release are determined. This occurs before the formal start of a release.
3 - Release Working Phase – The normative part of release where the release specifications are developed
4 - Release Finalization Phase – The completion of a release including ASN.1

## Slide 4: Stage 1 (SA1) Requirements
Issue # | Description | Is it a Problem? | SA Recommendations | CT Recommendations | RAN Recommendations
1a | SA1 work start to end of release is very long | No, just the way it is | none | none | none
1b | SA1 requirements not tied to what is implemented in a release. This can set false expectations of what is in a release and its priority. | Yes, but this is a natural outcome of waterfall model where stage-1 must preceed stage-2 work. Issue is tying the stage-1 requirements to specific release as release timeline/content is defined much later (often using prioritization exercise) | SA to work with SA1 to ensure that SA1 TS’s do not contain unimplemented requirements. | none | none

## Slide 5: Release Planning Phase
Issue # | Description | Is it a Problem? | SA Recommendations | CT Recommendations | RAN Recommendations
2a | Different approaches and timing between RAN/SA on planning and scoping a release sometimes prevents early coordination and schedule planning or issues with cross-TSG dependencies (e.g. SA/CT follows waterfall model while RAN doesn’t). | Yes, but issue probably stated too harshly | Align pre-release workshops SA to further discuss how to efficiently coordinate with RAN/CT on cross-TSG dependencies. | Align pre-release workshops none | Align pre-release workshops none

## Slide 6: Release Working Phase
Issue # | Description | Is it a Problem? | SA Recommendations | CT Recommendations | RAN Recommendations
3a | SA2 timeline is compressed from start of release (e.g., due to co-ordination needed with RAN on Release content) to stage-2 functional freeze (due to the default 9-month CT handover window) and potentially leads to large number exceptions. | Yes | Starting assumption of 6 months between stage2 and stage 3 freeze, but 9 month window possible for large features depending on the analysis. Target stage-2 at least 80% completion 9 months before the stage-3 freeze deadline and stage-2 100% completion 6 months before the stage-3 freeze deadline. Stage 2 work in SA3, SA4, SA5 that has SA2 dependencies needs to be identified at least 9 month before stage 3 freeze | Starting assumption of 6 months between stage2 and stage 3 freeze, but 9 month window possible for large features depending on the analysis. | none
3b | SA3, SA4 often dependent on SA2 decisions, leading to those groups generating late requirements into CT | Yes | As part of having SA level planning SA internal see also 3a. | none | none
3c | Lack of coordination between WGs often leads to delays in specification development (especially SA2 and RAN WGs) | Yes, but issue probably stated too harshly | Identify coordination crunches early through TSG leader coordination (already being done, but should be re-enforced) | Identify coordination crunches early through TSG leader coordination (already being done, but should be re-enforced) | Increase SA/CT coordination TUs in RAN2, RAN3 TU budget planning. RAN WGs to prioritize the stage-2 LS from SA WGs (already being done, but should be re-enforced) Identify coordination crunches early through TSG leader coordination (already being done, but should be re-enforced)

## Slide 7: Release Working Phase (cont.)
Issue # | Description | Is it a Problem? | SA Recommendations | CT Recommendations | RAN Recommendations
3d | LS Interactions between WGs are too slow | Yes in case c below. Minor for a,b. Overuse of broadcast LS’s that waste time (we finished X) Spending too much time wordsmithing 3GPP internal LSs. Slow responses due to schedule mismatches or different timelines in addressing issues | Cases a and b can be addressed by guidance to the WG chairs on efficient use of LSs. For case c, See 3c solutions. | Cases a and b can be addressed by guidance to the WG chairs on efficient use of LSs. For case c, See 3c solutions. | Cases a and b can be addressed by guidance to the WG chairs on efficient use of LSs. For case c, See 3c solutions.
3e | Templates have evolved to be different between the TSGs (e.g., SID/WID Template) | Yes, but minor. Trying to make the procedures of each group the same does not help overall efficiency | Improve guidance to chairs and MCC on enforcing use of latest templates. Allow flexibility if it seems neccesary and useful. MCC should take care that all MCC secretaries are aware of the templates. | Improve guidance to chairs and MCC on enforcing use of latest templates. Allow flexibility if it seems neccesary and useful. MCC should take care that all MCC secretaries are aware of the templates. | Improve guidance to chairs and MCC on enforcing use of latest templates. Allow flexibility if it seems neccesary and useful. MCC should take care that all MCC secretaries are aware of the templates.

## Slide 8: Release Finalization Phase
Issue # | Description | Is it a Problem? | SA Recommendations | CT Recommendations | RAN Recommendations
4a | Risk of an uncoordinated release freeze across TSGs (e.g., independent TSG planning may lead to protocol and ASN.1 freeze not being the same between TSGs) | Yes | SA chair to publicly commit to keeping release finalization consistent between the TSGs | CT chair to publicly commit to keeping release finalization consistent between the TSGs | RAN chair to publicly commit to keeping release finalization consistent between the TSGs

## Slide 9: Recommendations
Endorse the recommendations on slides 4-7 as recommendations to the TSG leaders
  Note that these are long term recommendations and not intended to disrupt ongoing R18/R19 work
SPG to be deactivated
  Temptation to micro-manage TSGs is too great
  Can always be reactivated if required