## Slide 1: Report from TSG-RAN
Source: TSG RAN Chair
PCG52_05
Agenda 4.2

## Slide 2: Outline
Administrative aspects
TSG RAN project update
ITU matters
RAN#102 | 11st – 15th, December 2023 | Edinburgh
RAN#103 | 18th – 21st, March 2024 | Maastricht

## Slide 3: Administrative aspects

## Slide 4: Administrative Aspects
RAN#102 approved the MCC TF 160 report in RP-232714
RAN#103 approved the MCC TF 160 report in RP-240014
RAN#103 endorsed the following TEI related proposals in RP-240858 and RP-240850
In RAN#103, RAN4 CA Framework Overhaul was summarized in RP-240263

## Slide 5: TSG-RAN Projects Update

## Slide 6: RAN#102: RAN Projects Update (Rel-18 & Earlier)
As planned, Release 18 in RAN2/3/4 is functionally frozen
  Some details can be found in RAN2/3/4 chair’s status reports in RP-232704, RP-232706, and RP-232704
  Note: Rel-18 in RAN1 was functionally frozen in RAN#101
  Exception sheets were approved for a limited set of Rel-18 items
    E.g., for RAN1-led positioning, RAN2-led mobility and NR NTN, along with a set of RAN4-led topics
Involved discussion for 2Rx in the Rel-18 XR context
  With the endorsed way forward in RP-234015
    Including detailed tasks to RAN2, RAN3 and RAN4, and the expected actions in RAN#103

## Slide 7: RAN#102: RAN Projects Update (RAN level study)
Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations: agreed TR in RP-232949, with SR (99% completion) in RP-234074
  The study is extended to 1Q’2024

## Slide 8: RAN#102: RAN Projects Update: (Rel-19 Package, RAN1/2/3-led)
RAN Chair’s summary for RAN Rel-19 Package: RAN1/2/3-led was endorsed in RP-232745
  It contains 16 RAN1/2/3-led items in total – see details in the subsequent slides
  Also contains the detailed TU spreadsheet for RAN1/2/3/4 and the proposed detailed scope endorsed as the baseline for further discussion in RAN#102 for final RAN Rel-19 SID/WID approvals
  As stated therein:
    Based on commercial needs, and Rel-19 progress, additional new but smaller RAN1/2/3-led projects or scope expansion of the RAN#102 approved RAN1/2/3-led projects may be further discussed and approved at a later stage of Rel-19
      The earliest time of such opportunity is September 2024
      Similar to Rel-18, this will be carefully managed

## Slide 9: RAN R19 Package: RAN1-led Projects (as endorsed in RP-232745)
Project | TU estimate
AI/ML - Air Interface | ~4 TUs
NR-MIMO Evolution | ~2.5 TUs in 1st half, ~2TUs in the 2nd half
Evolution of duplex operation | ~2 TUs
Ambient IoT | ~3.5 TUs (TUs budgeted for the entire release, target 12-month for SI completion, check in Dec’24 for conversion to WI or if necessary, continuation of SI)
Network energy savings | ~2 TUs
Low power WUS/WUR | ~1.5 TUs
ISAC | SI only, starting from 2Q’24, ~1 TU for 15 months. Focusing on channel model; check in Sept’24 for possibly additional study beyond channel model*
Exploring study in new spectrum (7-24GHz) | SI only, starting from 2Q’24, ~1 TU for 15 months for channel model
Legend - XX: WI; XX: SI only; XX: SI followed by WI or if necessary, continuation
* The final approved SID indicated the start from 1Q’24 with a reduced TU, as the intended use cases converged smoothly in RAN#102

## Slide 10: RAN R19 Package: RAN2-led Projects (as endorsed in RP-232745)
Project | TU estimate
Mobility Enhancements | ~2 TUs
Enhancements for XR | ~2 TUs
NTN (Non-Terrestrial Networks) evolution - NR | ~2 TUs
NTN (Non-Terrestrial Networks) evolution - IoT | ~1 TU
AI/ML for Air Interface (Mobility) | ~2 TUs
Legend - XX: WI; XX: SI only; XX: SI followed by WI

## Slide 11: RAN R19 Package: RAN3-led Projects (as endorsed in RP-232745)
Project | TU estimate
AI/ML for NG-RAN | 6 months SI, followed by 12-month WI, ~2 TUs
SON/MDT Enhancements | ~1.5 TUs
Additional topological improvements | 6 months SI, followed by 12-month WI, ~2TUs for SI, and ~1.5TUs for WI
Legend - XX: WI; XX: SI only; XX: SI followed by WI

## Slide 12: RAN#102: List of Approved Rel-19 RAN1/2/3-led SIDs/WIDs
 | Topic | Tdoc#
RAN1-led | New WID: Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | RP-234039
 | New WID: NR MIMO Phase 5 | RP-234007
 | New WID: Evolution of NR duplex operation: Sub-band full duplex (SBFD) | RP-234035
 | New SID: Study on solutions for Ambient IoT (Internet of Things) in NR | RP-234058
 | New WID: Enhancements of Network energy savings for NR | RP-234065
 | New WID: Low-power wake-up signal and receiver for NR (LP-WUS/WUR) | RP-234056
 | New SID: Study on channel modelling for Integrated Sensing And Communication (ISAC) for NR | RP-234069
 | New SID: Study on channel modelling enhancements for 7-24GHz for NR | RP-234018
RAN2-led | New WID: NR mobility enhancements Phase 4 | RP-234036
 | New WID: XR (eXtended Reality) for NR Phase 3 | RP-234080
 | New WID: Non-Terrestrial Networks (NTN) for NR Phase 3 | RP-234078*
 | New WID: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | RP-234077
 | New SID: Study on Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR | RP-234055
RAN3-led | New SID: Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN | RP-234054
 | New WID: Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) Phase 4 | RP-234038
 | New SID: Study on additional topological enhancements for NR | RP-234041
* A related LS was sent to SA1/SA2 regarding robust notification alert as in RP-234075

## Slide 13: RAN#102: Discussion on Potential RAN4-led Rel-19 Topics
RAN#102 continued the discussion on potential RAN4-led Rel-19 topics
Discussion summaries can be found at:
  RP-233918: Moderator's summary for RAN4 Candidate RF/OTA Topics for Rel-19
  RP-233951: Moderator's summary for RAN4 Candidate Demodulation/RRM Topics for Rel-19
  RP-233920: Moderator's summary for RAN4 Candidate Topics Impacting both RF/OTA and Demod/RRM for Rel-19
RAN4-led Rel-19 package is to be discussed and approved in RAN#103

## Slide 14: RAN#102: Others
For Rel-19, RAN additionally endorsed the “Way forward on SL Multi-hop Relay” in RP-233998 (contents copied below)
  RAN agrees to do NR SL multi-hop Relay work in Rel-19
  WID will be submitted in RAN#104 and it is expected to be approved by RAN#105.
  The work will be completed in 6 TUs
  NR SL multi-hop Relay work in RAN2 will focus on the following:
    L2 U2N SL Relay (only single indirect U2N path via SL relay UEs will be supported)
    RAN2 will start with specifying one additional hop relay (i.e. on top of Rel-18) and see if it can be easily extended to two additional hops relays.
      Aim to support two additional hops relay and to have a forward compatible solution for future extension for additional relays.
    Only limited service continuity scenarios will be considered. TBD which scenarios will be supported in the WID
RAN endorsed a way forward on the co-existence for existing mobile networks caused by band n101 in RP-234008
RAN discussed a contribution regarding 5G-Advanced indicator in RP-233606 (which was noted)
RAN discussed a contribution regarding “CA Framework Overhaul” (RAN4) in RP-233776, based on which a task force is formed to investigate how to proceed

## Slide 15: RAN#102: CT/RAN/SA Joint Session
A joint CT/RAN/SA session was held during TSG#102, focusing on 6G timeline considerations and Rel-19 cross-TSG coordination matters
  The joint input from TSG chairs on 6G timeline high-level considerations can be found in RP-232746
  The endorsed 6G timeline high-level considerations can be found in RP-233985 – contents copied on the right
  RP-233986 captures some notes on the coordination discussion of cross-TSG Rel-19 projects

## Slide 16: RAN#103: 6G Timeline Update (RAN Perspective)
Note: TSG#102 endorsed 6G timeline high-level considerations can be found in RP-233985
Additional details for 6G timeline were discussed in RAN#103, resulting in the endorsed details in RP-240790, with contents copied below (see also next slide for additional updates)
  RAN plenary work is split into an ITU focused SI and General RAN SI
    IMT-2030 discussion is expected in RAN from 09/24 to 12/24
    RP SI Rel-20 focusing on ITU– IMT-2030: approval 12/24 until 06/25
    RP SI Rel-20 focusing on 6G General: approval 03/25 (after WS), until 06/26
  Rel-20 is 18 months for 5G-Advanced, where the 6G Study is 21 months
    6G RAN 1/2/3/(4) SI Rel-20 approval 06/25 (as endorsed in RAN#102)
      RAN1 starts in 3Q/25 until 1Q/27
      RAN2/3/4 start in 4Q/25 until 2Q/27
  Rel-21 timeline is to be decided no later than June 2026
    ASN.1 freeze is expected to be no earlier than March 2029

## Slide 17: RAN#103: 6G Timeline Update (CT/RAN/SA Joint Session)
A joint session was scheduled during TSG#103 focusing on inter-TSG 6G timeline discussion, resulting in the endorsed details in RP-240823, with contents copied below:
  Additional Details for TSG-Wide 6G Workshop
    TSG-Wide 6G Workshop (WS): Monday – Tuesday of the TSG#107 meeting week
      Details TBD (e.g., whether to have a joint or separate workshop across TSGs, how to handle contributions, etc.)
    TSG#107 plenary meetings are to be scheduled subsequently in the same week
      RAN/SA: Wed (0900) – Friday (1800)
      CT: Wed (0900) – Thursday (1200)
  Additional Details for 3GPP RAN Plenary Study for 6G
    RAN plenary work is split into an ITU focused SI (study item) and General RAN SI
      IMT-2030 discussion is expected in RAN from 09/24 to 12/24
      RP SI Rel-20 focusing on ITU– IMT-2030: approval 12/24 until 06/25
      RP SI Rel-20 focusing on 6G General: approval 03/25 (after WS), until 06/26
  Additional Details for Rel-20
    For 5G-Advanced: 18-month. Assuming no delay of Rel-19
      Stage-1 freeze : Jun 2025
      Stage-2 freeze : Jun 2026 (>=80%); Sep 2026 (100%)
      Stage-3 freeze : Mar 2027
      ASN.1/OpenAPI freeze: June 2027
    For 6G SI
      SA WGs:
        SA1 SI approval: TSG#105(Sept2024) – endorsed at TSG#102
        SA2 SI approval: TSG#108(Jun2025) – endorsed at TSG#102
        Other SA WG (SA3, SA4, SA5, SA6) SI approval: TBD at future TSG meeting
        SA1/SA2 6G SI may continue beyond Stage-1/Stage-2 freeze dates for 5G-Advanced
        6G SI (this may use time from Rel-21)
          SA1 6G SI completion: Mar 2026
          SA2 6G SI completion: Dec. 2026 or Mar 2027 (To be confirmed at future TSG meeting)
      RAN WGs: 21 months
        RAN1 starts in 3Q/25 until 1Q/27; RAN2/3/4 start in 4Q/25 until 2Q/27
      CT WGs: at least 9 months
        CT WG 6G SI will start 9 months after approval of SA2 SI.
  Additional Details for Rel-21
    Rel-21 timeline is to be decided no later than June 2026
      However, ASN.1/OpenAPI freeze date is no earlier than March 2029

## Slide 18
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
Now
TSGs
Workshop 6G TSGs
#113
Sep.
#114
Dec.
#115
Mar.
Jun
RAN1
RAN Completion (RAN2/3/4core)
#116
RAN4 Perf
RP IMT-2030 disc.
RP ITU Study
RP 6G Study(ies)
RAN1 6G Study(ies)
5G-Advanced
6G Study
2025
2026
2027
RAN2/3/4 6G Study(ies)
Illustration of 3GPP RAN Rel-20 Timeline

## Slide 19: RAN#103: RAN Projects Update (Rel-18 & Earlier)
Release 18 is on track for ASN.1 freeze scheduled in June’2024 (RAN#104)
  Exception (RAN4) to R18 NR NTN was approved in RP-240142
Involved discussion for 2Rx in the Rel-18 XR context
  With the endorsed way forward in RP-240847
    Including additional tasks to RAN4, and a set of approved CRs

## Slide 20: RAN#103: RAN Projects Update (RAN level study)
Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations: agreed TR in RP-240802, with SR (100% completion) in RP-240272

## Slide 21: RAN#103: RAN Projects Update (Rel-19 Package, RAN4-led)
RAN Chair and RAN4 Chair’s summary for RAN Rel-19 Package: RAN4-led was endorsed in RP-240019
  It contains 11 RAN4-led items in total – see details in the subsequent slides
  Also contains the detailed TU spreadsheet for RAN4 and the proposed detailed scope endorsed as the baseline for further discussion in RAN#103 for final RAN Rel-19 SID/WID approvals
  As stated therein:
    It is necessary to reserve some TUs (more than that in Rel-18). Based on commercial needs, and Rel-19 progress, additional new but smaller RAN4-led non-spectrum projects or scope expansion of the RAN#103 approved RAN4-led projects may be further discussed and approved at a later stage of Rel-19
      The earliest time of such opportunity is December 2024
        Similar to Rel-18, this will be carefully managed
      For both RF & RD, [2.5] TUs each

## Slide 22: RAN4-led Package 1/2
Item | SI or WI
UE RF enhancements for FR1 and FR2 (3 topics) High power UE (HPUE) for CA in TN (including 3Tx) Power boosting and/or MPR reduction 6 Rx 3 Tx  merged into HPUE for CA in TN Note: High power UE for NTN is merged into a single NTN project | WI
BS RF requirement evolution (2 topics) Core requirements/conformance test for expected EIRP mask for upper 6GHz OTA test enhancement | WI
OTA testing enhancement WI (2 topics, ensuring reasonable load) TRP/TRS Enhancement MIMO OTA Requirements and Test Enhancement | WI
OTA testing enhancements SI (1 topic, ensuring reasonable load) FR2 OTA Testing Enhancement | SI
RRM enhancements (2 topics) FR2 L3/L1 measurement delay reduction Fast Scell activation with EMR | WI

## Slide 23: RAN4-led Package 2/2
Item | SI or WI
Demodulation performance requirement enh. (2 topics) UE performance requirements with inter cell and with intra-cell inter-use interference for 8Rx CPE/FWA/vehicle/industrial devices MMSE-IRC receiver for uplink taking LTE interference profile as starting point Note: refer also to the baseline objectives regarding spatial channel modeling | WI
Intra-band non-collocated CA/DC (ensuring reasonable load) | WI
ATG (ensuring reasonable load) | WI
Sidelink | WI
NTN evolutions in RAN4 (3 topics) High power UE for NTN NTN testing for NGSO NR Channel BW less than 5MHz for NTN | WI
NR Channel BW less than 5 MHz for TN (Only RRM aspect, for inter-band CA <5MHz. Limited load. Starting from Q3, target completion by 4Q’2024) | WI

## Slide 24: RAN#103: List of Approved Rel-19 RAN4-led SIDs/WIDs
Topic | Tdoc#
New WID: WI resulting from discussion on UE RF enhancements for FR1 and FR2 | RP-240828
New WID: WI resulting from discussion on BS RF requirement evolution | RP-240829
New WID: WI resulting from discussion on OTA testing enhancement | RP-240841
New SID: SI resulting from discussion on Study on OTA testing enhancement | RP-240856
New WID: WI resulting from discussion on RRM enhancements | RP-240830
New WID: WI resulting from discussion on Intra-band non-collocated CA/DC | RP-240838
New WID: WI resulting from discussion on Demodulation performance requirements enhancements | RP-240831
New WID: WI resulting from discussion on NTN evolution in RAN4 | RP-240857
New WID: WI resulting from discussion on ATG | RP-240804
New WID: WI resulting from discussion on Sidelink | RP-240840
New WID: WI resulting from discussion on NR channel BW less than 5MHz for TN | RP-240832
New SI proposal: Study on IMT parameters for 4400-4800 MHz, 7125-8400 MHz and 14.8-15.35 GHz* | RP-240787
* A related LS was sent to SA1/SA2 regarding robust notification alert as in RP-234075
* This is triggered by the ITU WP5D request

## Slide 25: RAN#103: Additionally Approved RAN4-led Rel-19 Topics
RAN#103 additionally endorsed the following:
  Way Forward on Spatial Channel Modelling in Rel-19 was endorsed in RP-240792
  Way Forward on Fragmented Carriers in Rel-19 was endorsed in RP-240768

## Slide 26: RAN#103: Others
In response to SA2 LS on per UE energy consumption in RAN in RP-240029, RAN endorsed a way forward in RP-240816 (part of it copied below)
  There was no consensus (i.e. no agreement) on how to proceed as the use cases, and feasibility of obtaining per UE network energy consumption information require further clarifications
In response to SA2 LSs on NTZ (No-Transmit Zone) in RP-240021 and RP-240031, RAN approved the reply LS in RP-240810 (part of it copied below)
  In general, RAN would like to clarify that the operation on No-Transmit Zone was not in scope Rel-18 UAV work. Furthermore, currently RAN doesn’t have a Rel-19 WI on UAV or on NTZ’s operation. Approval of new Rel-19 RAN work are planned to be discussed in RAN105, at which point a new Rel-19 WI/SI NTZ operation may be discussed. Therefore, RAN hasn’t yet discussed any technical details or reached consensus on technical issues and requirements
For band n101, RAN approved the LS in RP-240812
Moderator's summary on R19 Ambient IoT was captured in RP-240854 (with a set of endorsed proposals and revised WID)
Revised WID: Low-power wake-up signal and receiver for NR (LP-WUS/WUR) was approved in RP-240801 (RAN4 part)
Revised WID: XR (eXtended Reality) for NR Phase 3 was approved in RP-240791
Moderator's summary on RAN4 spec quality was endorsed in RP-240782

## Slide 27: ITU matters

## Slide 28: ITU matters in RAN#102
Regarding 3GPP submission towards IMT-2020 Satellite:
  Draft LTI on 3GPP submission "satellite IMT-2020" (to: SA; cc: -; contact: Novamint) was agreed in RP-233981
  Status report for the SI can be found in RP-233868 (SI is complete)
  TR 37.911 v1.0.0 on Study on self-evaluation towards the IMT-2020 submission of the 3GPP Satellite Radio Interface Technology was approved in RP-233980
No other ITU related LSs were agreed/approved in RAN#102

## Slide 29: ITU matters in RAN#103
SR for ITU AH can be found in RP-240016
In response to the ITU WP5D LS RP-240024, for which RAN4 provided an LS in RP-240033, RAN#103 discussed and approved the SID in RP-240787
  RAN4 is also tasked the plan to reply to ITU accordingly as the study progresses
No other ITU related LSs were agreed/approved in RAN#103

## Slide 30: Questions?