## Slide 1: CT WG3 Status Report to TSG CT#106
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#137, (14th – 18th October, 2024) in Hefei, China
  CT3#138, (18th – 22nd November, 2024) in Orlando, US
Upcoming Meetings
  CT3#139, (17th – 21st February, 2025) in Athens, Greece

## Slide 4: TSG WG CT3 Statistics
CT3#137:
Number of handled documents
  570 documents allocated
Agreed CRs
  Cat B/F : 79/109
Agreed pCRs
  0
Attendances
  174 registered/ 139 attendants
CT3#138:
Number of handled documents
  588 documents allocated
Agreed CRs
  Cat B/F : 133/117
Agreed pCRs
  0
Attendances
  208 registered/ 171 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-243071 | New WID on CT aspects for application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Samsung | The objective of this work is to define the protocol aspects and related APIs for enabling satellite applications based upon the normative Stage 2 requirement. | Rel-19
CP-243072 | New WID on CT aspects of XRM_Ph2_APP | XRM_Ph2_App | China Mobile | The objective of this work is to specify the CT aspects of Application enablement for XRM Services Phase 2 in CT WGs specifications based on the stage 2 normative work. | Rel-19
CP-243073 | New WID on Rel-19 Enhancements of UE Policy | UEP19 | Ericsson | The objective of this work item is to specify the stage 3 procedures related to the technical improvements identified for enhancement of UE policy which are not covered by other dedicated work items. | Rel-19
CP-243074 | New WID on Common API Framework (CAPIF) Phase 3 | CAPIF_Ph3 | Nokia | The objective of this work item is to specify the Common API Framework (CAPIF) Phase 3 based on stage 2 requirement. | Rel-19
CP-243075 | New WID on CT aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Nokia | The objective of this work is to specify the CT aspects of Extended XR (Extended Reality) and Media services (XRM) Phase 2 in CT WGs specifications based on the stage 2 normative work. | Rel-19

## Slide 6: Revised agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-243076 | Revised WID on CT aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | Ericsson | The objective of this work is to specify the stage 3 aspects to enhance Parameter Provisioning with static UE IP address and UP security policy according to stage 2. The WID is revised to add more stable impacts for CT WGs. | Rel-19
CP-243077 | Revised WID on CT Aspects of Phase 3 for UAS, UAV and UAM | UAS_Ph3 | LG Electronics | The objective of this work is to develop the stage 3 specifications for the stage 2 requirements agreed under the stage 2 work item UAS_Ph3. The WID is revised to add more stable impacts for CT WGs. | Rel-19
CP-243078 | Revised WID on Rel-19 Enhancements of Network Automation Enablers | eNetAE19 | Huawei | The objective of this work is to develop technical improvements, enhancements and corrections to these network data analytics related services as such enhancements may not be covered by the other dedicated Rel-19 work items. The WID is revised to add more impacts, and change the target completion plenary to CT#109. | Rel-19
CP-243079 | Revised WID on Rel-19 Enhancements of 3GPP Northbound and Application Layer Interfaces and APIs | NBI19 | Huawei | The objective of this work is to specify the technical enhancements and necessary changes to the 3GPP Northbound and Application Layer interfaces and APIs which are not covered by other dedicated work items. The WID is revised to add one more impacted CT1 specification. | Rel-19
CP-243080 | Revised WID on CT aspects of QoS monitoring enhancement | TEI19_QME | China Mobile | The objective of this WID is to support the enhancement of QoS monitoring by supporting the event exposure on whether QoS monitoring can no longer (or can again) be performed and supporting NG RAN QoS monitoring capability. The WID is revised to change the target completion plenary to CT#108. | Rel-19
CP-243081 | Revised WID on CT aspects for application enablement for mobile metaverse services | Metaverse_App | Samsung | The objective of this work is to define the protocol aspects and related APIs for enabling mobile metaverse applications based upon the normative Stage 2 specifications. The WID is revised to update stage 2 specifications, a new TS and change the leading WG as CT3. | Rel-19

## Slide 7: Rel-19 Work Plan – CT3 led (1/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040009 | Rel-19 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI19 | Rel-19 | C3 | 09/25 | 10% | 40% | CP-243079 | 
1040006 | CT aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | Rel-19 | C3 | 06/25 | 0% | 50% | CP-241072 | 
1040007 | CT aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | Rel-19 | C3 | 06/25 | 0% | 90% | CP-243076 | 
1040008 | CT aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C3 | 09/25 | 15% | 50% | CP-241074 | 
1050014 | CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | Rel-19 | C3 | 09/25 | 0% | 25% | CP-242063 | 
1050012 | 5GS enhancement on QoS monitoring enhancement | TEI19_QME | Rel-19 | C3 | 06/25 | 70% | 85% | CP-243080 | 
1050015 | CT aspects of enhanced application layer support for location services | eLSAPP | Rel-19 | C3 | 09/25 | 0% | 60% | CP-242064 | 
1050011 | CT aspects on Spending Limits for UE Policies in Roaming scenario | TEI19_SLUPiR | Rel-19 | C3 | 09/25 | 80% | 100% | CP-242060 | 
1050010 | Rel-19 Enhancements of Network Automation Enablers | eNetAE19 | Rel-19 | C3 | 12/25 | 10% | 40% | CP-243078 | 
1050013 | CT Aspects of Phase 3 for UAS, UAV and UAM | UAS_Ph3 | Rel-19 | C3 | 09/25 | 0% | 50% | CP-243077 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 8: Rel-19 Work Plan – CT3 led (2/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
 | CT aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Rel-19 | C3 | 09/25 |  | 20% | CP-243075 | 
 | CT aspects for application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Rel-19 | C3 | 09/25 |  | 5% | CP-243071 | 
 | Rel-19 Enhancements of UE Policy | UEP19 | Rel-19 | C3 | 09/25 |  | 25% | CP-243073 | 
 | CT aspects of Application enablement for XRM Services Phase 2 | XRM_Ph2_App | Rel-19 | C3 | 09/25 |  | 5% | CP-243072 | 
 | Common API Framework (CAPIF) Phase 3 | CAPIF_Ph3 | Rel-19 | C3 | 09/25 |  | 0% | CP-243074 | 
1050025 | CT aspects for application enablement for mobile metaverse services | Metaverse_App | Rel-19 | C3 | 09/25 | 0% | 5% | CP-243081 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 9: Rel-19 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040001 | Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | Rel-19 | C4 | 09/25 | 10% | 40% | CP-241021 | 
1040041 | Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 09/25 | 10% | 40% | CP-241283 | 
1040039 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 09/25 | 10% | 40% | CP-241146 | 
1040004 | CT Aspects on Minimize the Number of Policy Associations (TEI19_MINPA) | TEI19_MINPA | Rel-19 | C4 | 03/25 | 90% | 100% | CP-241024 | 
1040070 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 09/25 | 50% | 80% | CP-241150 | 
1050007 | MPS for Messaging and SMS services | MPS4msg | Rel-19 | C4 | 09/25 | 0% | 75% | CP-243047 | 
1050009 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C4 | 09/25 | 0% | 60% | CP242029 | 
1050024 | CT aspects of application enablement for AI/ML services | AIML_App | Rel-19 | C1 | 09/25 | 0% | 5% | CP-243267 | 
1050001 | CT aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | Rel-19 | C4 | 09/25 | 0% | 60% | CP-242021 | 
1050022 | Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | Rel-19 | C1 | 09/25 | 0% | 15% | CP-242107 | 
1050006 | CT aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | Rel-19 | C4 | 09/25 | 0% | 60% | CP-243049 | 

## Slide 10: Rel-19 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1050020 | CT aspects of Multi-Access (ATSSS_Ph4) | MASSS | Rel-19 | C1 | 09/25 | 0% | 20% | CP-243265 | 
1050019 | CT aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_APP | Rel-19 | C1 | 09/25 | 0% | 10% | CP-242103 | 
1050023 | CT aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C1 | 09/25 | 0% | 60% | CP-243266 | 
1050017 | CT aspects of SEAL data delivery enabler for vertical applications Phase 2 | SEALDD_Ph2 | Rel-19 | C1 | 09/25 | 0% | 80% | CP-243261 | 
1050002 | CT aspects of Architecture support of roaming value-added services | TEI19_RVAS | Rel-19 | C4 | 06/25 | 80% | 90% | CP-242022 | 
106002 | CT aspects of 5G NR Femto | 5G_Femto | Rel-19 | C4 | 09/25 |  | 75% | CP-243018 | 
 | CT aspects for enabling MSGin5G Service phase 3 | 5GMARCH_Ph3 | Rel-19 | C1 | 06/25 |  | 0% | CP-243258 | 
1050021 | CT aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C1 | 09/25 |  | 100% | CP-243264 | 

## Slide 11: TS/TR sent to CT Plenary
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 12: Exception sheet for work item
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 13: Release 19 Status
Normative work for Release 19 process well and sequentially in the group.
Agreement or endorsement of new/revised Rel-19 WIDs:
  5 new WIDs (i.e. 5GSAT_Ph3_App, XRM_Ph2_App, UEP19, CAPIF_Ph3 and XRM_Ph2) are agreed;
  6 revised WIDs (i.e. TEI19_IP_SP_EXP, UAS_Ph3, eNetAE19, NBI19, TEI19_QME and Metaverse_App) are agreed. Wherein, the Metaverse_App WID is agreed to change the leading WG to be CT3.
  2 new WIDs (i.e. 5G_Femto, 5GMARCH_Ph3) and 7 revised WIDs (i.e. AIML_App, SEALDD_Ph2, eEDGE_5GC_Ph3, MPS4msg, 5G_ProSe_Ph3, TEI19_ProSe_NPN and MASSS) are endorsed;
One new TS under AIML_App WI and one new TS under Metaverse_App WI are required.
A joint session between CT3 and CT1 was held on Metaverse_App about implementation of spatial anchor, spatial map and digital asset services. Few conclusions are made and CT3 will initiate some work in following meetings.
346 agreed Cat-F/B CRs.

## Slide 14: Release 18 Status
Various essential corrections on misalignments between OpenAPI and main body, or incorrect functionalities.
Definition of missing functionalities, e.g. , support for sending H-PCF URI and H-PCF Set Id during UE policy Association Creation.
Some flexibility in the specification of functionality for specific cases to avoid Non-Backward Compatible solutions.
One LS under UPEAS WI, about handling of Nsmf events targeting any UE for I-SMF, is sent to stage 2 for requirement clarification.
42 Cat-F CRs agreed.

## Slide 15: Pre-Release 18 Status
7 CRs (Cat.F) are agreed in Release 17 as essential corrections, under eNPN, IIoT, eEDGE_5GC, 5MBS, EDGEAPP WIs respectively.
2 CRs (Cat. F) under eCAPIF WI are agreed in Release 16 as essential corrections.
1 CR (Cat. F) under 5GS_Ph1-CT WI is agreed in Release 15 as essential correction.
No CRs agreed for pre-Release 15.
The total number for deep frozen releases are quite less. Corrections not considered as FASMO were moved to further releases.
Chart: 
| CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106
Rel-15 | 5 | 1 | 0 | 2 | 0 | 1 | 2 | 1
Rel-16 | 8 | 6 | 1 | 1 | 7 | 3 | 2 | 2
Rel-17 | 53 | 25 | 15 | 17 | 4 | 23 | 13 | 7
CT3 agreed CRs

## Slide 16: Backward Incompatible Changes
None

## Slide 17: For Information to CT
CT3 work focused on:
  Agreement and endorsement of new and revised Release 19 Work Items.
  Release 19 normative work, to align with the stage 2 and to bring enhancements to existing functionality.
  Bringing corrections to Release 18 functionalities.
  Essential corrections to deep frozen releases.

## Slide 18: For Action to CT
Approval of new/revised Rel-19 WIDs led by CT3.
TS number Assignment for two new TSs, one is under AIML_App WI and another one under Metaverse_App WI.
Approval of company CRs as the revisions of agreed CRs in CT3#137 and CT3#138 meetings. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by the Rapporteurs. All the documents are discussed in CT3 reflector already and can be agreed in the Plenary.
Companies would like to ask stage 2 WGs to complete the requirements on time to enable stage 3 implementation with enough time.

## Slide 19: Acknowledgement
The CT3 Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of (e-)meetings and coordination activities.

## Slide 20: Annex

## Slide 21: CRs for conditional approval (1/5)
TDoc # | Title | Spec | CR# | Dependency
C3-245563 | Clarification on PDTQ selection procedures | 29.543 | 0010 | TS 23.502 CR 5074
C3-246061 | CAG information parameter provision procedure | 29.522 | 1360 | TS 23.501 CR 5694 TS 23.502 CR 5049
C3-246062 | CAG information parameter provision API data model definition | 29.522 | 1361 | TS 23.501 CR 5694 TS 23.502 CR 5049
C3-246063 | CAG information parameter provision open API | 29.522 | 1362 | TS 23.501 CR 5694 TS 23.502 CR 5049
C3-246066 | Clarification regarding PDU Session Traffic analytics | 29.525 | 0378 | TS 23.503 CR 1338
C3-246074 | Define the service description clauses of the SS_ConfirmLocation API | 29.549 | 0336 | TS 23.434 CR#0342
C3-246086 | Define the service description clauses of the UAE_NTZManagement API | 29.257 | 0057 | TS 23.255 CR#0059
C3-246129 | Adding LMF as a consumer of Nmfaf_3caDataManagement Service | 29.576 | 0072 | TS 23.288 CR 1203
C3-246169 | Introduce data burst size marking support indication | 29.122 | 0888 | TS 23.502 CR #4964
C3-246226 | Support of data burst size marking indication handling | 29.514 | 0700 | TS 23.502 CR 4964
C3-246255 | Updates to Service Experience Analytics to support QoE measurements collection | 29.552 | 0137 | TS 23.288 CR 1243
C3-246272 | UAVFlightAssistance service descriptions and procedures | 29.522 | 1414 | TS 23.256 CR 0141
C3-246283 | Support of NetLoc functionality in home routed and deployments with I-SMF scenarios | 29.512 | 1295 | TS 29.502 CR#0814
C3-246337 | Update Traffic Influence procedures to support of handling of Payload Headers | 29.513 | 0580 | TS 23.501 CR 5454 TS 23.502 CR 4877 TS 23.503 CR 1329
C3-246365 | Define the API definition clauses of the UAE_NTZManagement API | 29.257 | 0058 | TS 23.255 CR#0059
C3-246366 | Define the OpenAPI description of the UAE_NTZManagement API | 29.257 | 0059 | TS 23.255 CR#0059

## Slide 22: CRs for conditional approval (2/5)
TDoc # | Title | Spec | CR# | Dependency
C3-246370 | Define the API definition clauses of the SS_ConfirmLocation API | 29.549 | 0337 | TS 23.434 CR#0342
C3-246371 | Define the OpenAPI description of the SS_ConfirmLocation API | 29.549 | 0338 | TS 23.434 CR#0342
C3-246374 | Define SS_SLPositioningManagement API procedures | 29.549 | 0342 | TS 23.434 CR 0337
C3-246375 | Define SS_SLPositioningManagement open API | 29.549 | 0343 | TS 23.434 CR 0337
C3-246376 | Define SS_SLPositioningManagement API resources and data model | 29.549 | 0345 | TS 23.434 CR 0337
C3-246381 | Support of the EES profile for satellite information | 29.558 | 0248 | TS 23.558 CR 0695
C3-246385 | Support of MPQUIC based proxy functionalities for ATSSS | 29.512 | 1287 | TS 23.501 CR #5493
C3-246386 | Support of the MPQUIC-UDP Steering Functionality | 29.512 | 1293 | TS 23.501 CR 5493
C3-246387 | Introduce data burst size marking support indication | 29.522 | 1433 | TS 23.502 CR #4964
C3-246388 | Introduce (S)RTP Multiplexed Media Information | 29.512 | 1290 | TS 23.502 CR #5783
C3-246389 | Introduce (S)RTP Multiplexed Media Information | 29.514 | 0695 | TS 23.501 CR #5783
C3-246390 | Adding ADRF as a consumer of Nnwdaf_EventsSubscription and Nnwdaf_AnalyticsInfo Services | 29.520 | 0969 | TS 23.288 CR 1203
C3-246396 | Support of ML Model provider information in ML model notification | 29.520 | 0986 | TS 23.288 CR 1210
C3-246397 | MFAF ContextManagement API service descripiton | 29.576 | 0073 | TS 23.288 CR 1215
C3-246398 | MFAF ContextManagement API data model | 29.576 | 0074 | TS 23.288 CR 1215
C3-246399 | MFAF ContextManagement API OpenAPI | 29.576 | 0075 | TS 23.288 CR 1216
C3-246400 | MFAF 3daDataManagement updates to support MFAF transfer | 29.576 | 0076 | TS 23.288 CR 1216
C3-246406 | Monitoring event for Store and Forward Satellite Operation | 29.122 | 0894 | TS 23.682 CR 0495
C3-246407 | Support of serving satellite identification in UE-SAT-UE communication | 29.514 | 0704 | TS 23.501 CR 5583 TS 23.228 CR 1492

## Slide 23: CRs for conditional approval (3/5)
TDoc # | Title | Spec | CR# | Dependency
C3-246409 | Support of data burst size marking indication handling | 29.512 | 1294 | TS 23.503 CR 1324
C3-246410 | Support of the N6 delay indication | 29.514 | 0702 | TS 23.502 CR 4883
C3-246411 | Support N6 delay measurement via AF influence procedure | 29.522 | 1420 | TS 23.501 CR 5437 TS 23.502 CR 4883
C3-246412 | N6 delay measurement support in EAS Deployment information | 29.522 | 1440 | TS 23.548 CR 0252
C3-246413 | N6 delay measurement support in EAS Deployment information | 29.591 | 0222 | TS 23.548 CR 0252
C3-246414 | N6 delay consideration indication | 29.519 | 0561 | TS 23.501 CR 0543
C3-246415 | N6 delay consideration indication | 29.512 | 1291 | TS 23.503 CR 1325
C3-246427 | Support of activation time information collection | 29.517 | 0147 | TS 23.288 CR 1104
C3-246428 | Support of activation time information collection | 29.591 | 0221 | TS 23.288 CR 1104
C3-246429 | Clarification for Horizontal Federated Learning | 29.520 | 0977 | TS 23.288 CR 1198
C3-246430 | Introduce (S)RTP Multiplexed Media Information | 29.122 | 0889 | TS 23.502 CR #5783
C3-246431 | Introduce (S)RTP Multiplexed Media Information | 29.522 | 1434 | TS 23.502 CR #5783
C3-246582 | Supporting transfer of media related information over N6 | 29.561 | 0164 | TS 23.501 CR 5711
C3-246434 | IMS Event Exposure (EE) Services OpenAPI | 29.522 | 1429 | TS 23.228 CR 1409
C3-246437 | Support of the non-3GPP devices information | 29.519 | 0565 | TS 23.501 CR 5547
C3-246442 | Non-3GPP RAT policy in SDD_PolicyConfiguration Service API | 29.548 | 0030 | TS 23.433 CR #0110
C3-246446 | ACR status update – Application group ID | 29.558 | 0242 | TS 23.558 CR 0685
C3-246447 | Resolve ENs on AppGroupInfo data type | 29.558 | 0245 | TS 23.558 CR 0685
C3-246448 | ECS service provisioning information – Location clarification | 29.558 | 0243 | TS 23.558 CR 0687
C3-246449 | Resolve EN on AppGrpProfile data type | 29.558 | 0246 | TS 23.558 CR 0691

## Slide 24: CRs for conditional approval (4/5)
TDoc # | Title | Spec | CR# | Dependency
C3-246452 | Support of list of UEs for Movement Behaviour analytics | 29.520 | 0988 | TS 23.288 CR 1240
C3-246453 | Support list of UEs in QoS Sustanability and Movement Behaviour Analyses | 29.520 | 0990 | TS 23.288 CR 1240
C3-246454 | Support list of UEs in QoS Sustanability and Movement Behaviour Analyses Exposure | 29.522 | 1447 | TS 23.288 CR 1240
C3-246457 | RetrieveInfoUAVFlight service descriptions and procedures | 29.522 | 1449 | TS 23.256 CR 0141
C3-246458 | RetrieveInfoUAVFlight API definitions | 29.522 | 1450 | TS 23.256 CR 0141
C3-246459 | RetrieveInfoUAVFlight API OpenAPI definitions | 29.522 | 1451 | TS 23.256 CR 0141
C3-246461 | IMS Event Exposure(EE) Services description | 29.522 | 1427 | TS 23.228 CR 1409
C3-246462 | IMS Event Exposure (EE) Services operations and data model | 29.522 | 1428 | TS 23.228 CR 1409
C3-246465 | Adding LMF as ML model training and performance monitoring data source | 29.575 | 0101 | TS 23.288 CR 1253
C3-246583 | Adding LMF as ML model training and performance monitoring data source | 29.552 | 0136 | TS 23.288 CR 1253
C3-246472 | Support of handling of Payload Headers in Npcf_PolicyAuthorization API | 29.514 | 0707 | TS 23.501 CR 5454 TS 23.502 CR 4877 TS 23.503 CR 1329
C3-246473 | Support of Handling of Payload Headers in the Nudr_DataRepository Service API for Application Data | 29.519 | 0567 | TS 23.501 CR 5454 TS 23.502 CR 4877 TS 23.503 CR 1329
C3-246474 | Support of handling of Payload Headers in TrafficInfluence API | 29.522 | 1464 | TS 23.501 CR 5454 TS 23.502 CR 4877 TS 23.503 CR 1329
C3-246475 | Support of Handling of Payload Headers in Npcf_SMPolicyControl API | 29.512 | 1298 | TS 23.501 CR 5454 TS 23.502 CR 4877 TS 23.503 CR 1329

## Slide 25: CRs for conditional approval (5/5)
TDoc # | Title | Spec | CR# | Dependency
C3-246476 | Support of Handling of Payload Headers in the Nudr_DataRepository Service API for Policy Data | 29.519 | 0568 | TS 23.503 CR 1329
C3-246479 | Support of the signalling storm analytics for Nnwdaf_EventsSubscription API | 29.520 | 0978 | TS 23.288 CR 1104
C3-246480 | Support of the signalling storm analytics for Nnwdaf_AnalyticsInfo API | 29.520 | 0979 | TS 23.288 CR 1104
C3-246481 | Support of the signalling storm analytics for AnalyticsExposure API | 29.522 | 1432 | TR 23.288 CR 1104
C3-246488 | User Plane event subscriptions targetting any UE | 29.508 | 0304 | TS 23.502 CR 5108
C3-246491 | Passing non-3gpp device information to the PCF | 29.512 | 1292 | TS 23.503 CR 1344
C3-246492 | Support of the non-3GPP devices information | 29.522 | 1459 | TS 23.502 CR 5065
C3-246494 | Support of URSP Provisioning in EPS | 29.512 | 1289 | TS 23.501 CR #5408
C3-246495 | Support URSP provisioning in EPS indicator | 29.525 | 0382 | TS 23.501 CR #5408
C3-246496 | Clarification regarding PDU Session Traffic analytics | 29.552 | 0140 | TS 23.503 CR 1338
C3-246515 | Support for traffic routing outcome report | 29.519 | 0560 | TS 29.504 CR 0293
C3-246518 | UAVFlightAssistanceAPI OpenAPI definitions | 29.522 | 1461 | TS 23.256 CR 0141
C3-246522 | Clarifications on the EAS discovery | 29.508 | 0305 | TS 23.548 CR 0241
C3-246529 | NWDAF Analytics Storage in ADRF via Notifications | 29.552 | 0131 | TS 23.288 CR 1203
C3-246530 | Corrections to Roaming Analytics procedures | 29.552 | 0138 | TS 23.288 CR 1098 TS 23.288 CR 1254
C3-246531 | Corrections to Roaming Data Collection procedures | 29.552 | 0139 | TS 23.288 CR 1098 TS 23.288 CR 1254
C30246532 | Adding LMF as ML model training and performance monitoring data source | 29.574 | 0110 | TS 23.288 CR 1253
C3-246536 | Adding 3GPP-VLAN-Handling | 29.561 | 0165 | TS 23.501 CR 5693
C3-246537 | Update procedures to support VLAN per subscriber handling | 29.561 | 0166 | TS 23.501 CR 5693

## Slide 26: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com