3GPP TSG CT Meeting #107	CP-250072

Incheon, KR, 12 - 13 March, 2025

Source:	CT3

Title:	New WID on CT aspects of energy efficiency and energy saving

Document For:	Approval

Agenda Item:	19.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: CT aspects of Energy Efficiency and Energy Saving

Acronym:	EnergySys

Unique identifier:	1070002

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | x |  |
| No | x | x | x |  | x |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| x | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| EnergySys; SA2; 1050112; Energy Efficiency and Energy Saving. | EnergySys; SA2; 1050112; Energy Efficiency and Energy Saving. | EnergySys; SA2; 1050112; Energy Efficiency and Energy Saving. | EnergySys; SA2; 1050112; Energy Efficiency and Energy Saving. |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 940037 | Enhancements of EE for 5G Phase2 | The Rel-18 WI in SA5 may be potentially related to the proposed SA2 study. |

# 3	Justification

Energy consumption in a significant source of operations costs for Mobile Network Operators (MNOs). Therefore, there has been increasing work in 3GPP on improving energy efficiency and energy saving. Stage 1 requirements for energy as service criteria have been identified in Rel-19 EnergyServ. Based on the stage 1 requirements, stage 2 has studied the energy efficiency and energy saving under the Rel-19 “FS_EnergySys” study item. The conclusion of the study are captured in 3GPP TR 23.700-66. In addition, TSG-SA meeting SA#105 approved the “EnergySys” work item as specified in SP-241388 to work on 5GS enhancements for network energy saving and efficiency. Therefore, normative stage 2 work is currently under development.

Therefore, it is necessary for a new CT work item to implement the stage 2 requirements and address the stage 3 protocol enhancement.

# 4	Objective

The objective of this work is to specify the CT aspects of Energy Efficiency and Energy Saving in order to implement the stage 2 normative work. The following aspects of work are expected to be covered:

CT3:

-	Define protocols aspects for the EIF(Energy Information Function) services

-	Potential update on PCF to support the acquisition of the required energy related information for policy control

-	Potential update on NEF to support energy information exposure

-	Potential update on NFs(eg. SMF) to support energy related information collection

-	Potential extension of UDR application data to support energy indicator

CT4:

-	For network energy related information exposure

- Updates on the Namf_Communication Service for the AMF to transfer the energy saving indication

- Updates to Nnrf_NFManagement Service and Nnrf_NFDiscovery Service to support selection and discovery of EIF

- Update to the Nudm_SDM services to support the energy saving subscription information

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 29.xxx | 5G System; Energy Information Function Services; Stage 3 | TSG#108 (June. 2025) | TSG#109 (September. 2025) | Suh, Kyungjoo(Grace), Samsung, joo.suh@samsung.com CT3 responsible |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 29.508 | - Potential update to support data collection for energy related information | TSG#109 (September. 2025) | CT3 responsibility (stage 3) |
| 29.513 | - Potential update on PCF to support the acquisition of the required energy related information for QoS and policy control | TSG#109 (September. 2025) | CT3 responsibility (stage 3) |
| 29.522 | - Potential update on NEF to support energy information exposure | TSG#109 (September. 2025) | CT3 responsibility (stage 3) |
| 29.122 | - Potential update on NEF to support energy information exposure | TSG#109 (September. 2025) | CT3 responsibility (stage 3) |
| 29.519 | - Potential update on UDR to support energy indicator | TSG#109 (September. 2025) | CT3 responsibility (stage 3) |
| 29.510 | - Updates to Nnrf_NFManagement Service and Nnrf_NFDiscovery Service to support selection and discovery of EIF | TSG#109 (September. 2025) | CT4 responsibility (stage 3) |
| 29.503 | - Update on UDM to support energy saving subscription information | TSG#109 (September. 2025) | CT4 responsibility (stage 3) |
| 29.504 | - Potential update on introducing a new feature for energy indicator in Nudr service | TSG#109 (September. 2025) | CT4 responsibility (stage 3) |
| 29.518 | - Updates on the Namf_Communication Service for the AMF to transfer the energy saving indication | TSG#109 (September. 2025) | CT4 responsibility (stage 3) |

# 6	Work item Rapporteur(s)

Suh, Kyungjoo(Grace), Samsung, joo.suh@samsung.com

# 7	Work item leadership

CT3

# 8	Aspects that involve other WGs

# 9	Supporting Individual Members

Supporting IM name

Samsung

Deutsche Telekom

Lenovo

NEC

MediaTek

ETRI

InterDigital

Huawei

Hisilicon

China Telecom

China Mobile

ZTE

Nokia