## Slide 1: CT WG3 Status Report to TSG CT#101
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan (re-elected in CT3#129)
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu (re-elected in CT3#129)
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández (re-elected in CT3#129)
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#129, (21st – 25th August, 2023) in Goteborg, Sweden
Upcoming Meetings
  CT3#130, (09th – 13th October, 2023) in Xiamen, China
  CT3#131, (13th – 17th November, 2023) in Chicago, America

## Slide 4: TSG WG CT3 Statistics
CT3#129:
Number of handled documents
  766 documents allocated
Agreed CRs
  Cat B/C/F : 178/0/92
Agreed pCRs
  17
Attendances
  207 registered/ 177 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-232128 | New WID on application enablement aspects for subscriber-aware northbound API access | SNAAPP | NTT | The objective of this work item is to specify the stage 3 procedures: CAPIF protocol enhancements for alignment of updated CAPIF stage 2 requirements (e.g. new IE of existing CAPIF APIs). Enhancements of CAPIF-1/CAPIF-1e/CAPIF-3 for alignment of updated CAPIF stage 2 requirements. | Rel-18

## Slide 6: Revised agreed Study/Work Items led by CT3 (1/2)
TDoc # | Title | Acronym | Source | Objectives | Release
CP-232129 | Revised WID on CT aspects on TEI18_DCAMP_Ph2 | TEI18_DCAMP_Ph2 | China Telecom | The objective is to specify: Update the description of AF-triggered dynamically changing AM policies to be supported in LBO roaming scenario. Impacts on AM influence information of Application Data in LBO roaming scenario. Potential impacts on AMInfluence to support DCAMP in LBO roaming scenario. The WID is revised to include the impact on CT3. | Rel-18
CP-232130 | Revised WID on CT aspects on 5G AM Policy | AMP | China Telecom | The objective of this work item is to develop the specifications under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item AMP. The WID is revised to change the target completion plenary to CT#103 (March 2024). | Rel-18
CP-232131 | Revised WID on 5GSATB | 5GSATB | CATT | The objective of this work item is to develop the specifications under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item 5GSATB. The WID is revised to update the impacts on CT3 and CT4. | Rel-18
CP-232132 | Revised WID on CT aspects of enhancement of 5G UE Policy | eUEPO | Intel | The objective is to specify the CT aspects of eUEPO in 5GS and EPS. The WID is revised to include more impacts on CT3 and CT4. | Rel-18

## Slide 7: Revised agreed Study/Work Items led by CT3 (2/2)
TDoc # | Title | Acronym | Source | Objectives | Release
CP-232133 | Revised WID on CT aspects on TEI18_SLAMUP | TEI18_SLAMUP | China Telecom | The objective of this work item is to specify the following stage 3 procedures: Update AM/UE policy association procedures and corresponding text to take spending limits into account before PCF making AM/UE policy decision. Update AM/UE policy subscription information stored in UDR to indicate whether the PCF must enforce policies based on subscriber spending limits and to indicate the CHF that the PCF may use for spending limit control. Update Nchf_SpendingLimitControl service to clarify that PCF for a UE interacts with the CHF only applies to non-roaming scenario. The WID is revised to include more impacts on CT3. | Rel-18
CP-232134 | Revised WID on Architecture Enhancements for XR and media services | XRM | China Mobile | The objective is to specify the CT aspects of XR (Extended Reality) and media services in order to enhance the CT WGs specifications. The WID is revised to include more impacts on CT1 and CT4, and add more supporting companies. | Rel-18
CP-232135 | Revised WID on Rel-18 Generic Group Management, Exposure and Communication Enhancements | GMEC | Huawei | The objective is to specify the stage 3 normative work and the related specifications under the remit of CT WGs to support the GMEC normative requirements developed by stage 2. The WID is revised to include more impacts on CT3. | Rel-18

## Slide 8: Rel-18 Work Plan – CT3 led (1/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960054 | Rel-18 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI18 | Rel-18 | C3 | 03/24 | 60% | 70% | CP-231190 | 
970045 | Rel-18 Enhancements of UE Policy Control | UEP18 | Rel-18 | C3 | 12/23 | 50% | 75% | CP-222238 | 
980039 | Enhancement of Network Automation Enablers | eNetAE | Rel-18 | C3 | 03/24 | 90% | 95% | CP-231191 | 
980103 | Timing Resiliency and URLLC enhancements | TRS_URLLC | Rel-18 | C3 | 03/24 | 75% | 90% | CP-231360 | 
980094 | Extensions to the TSC Framework to support DetNet | DetNet | Rel-18 | C3 | 03/24 | 80% | 80% | CP-231195 | 
980053 | CT aspects of 5G System with Satellite Backhaul | 5GSATB | Rel-18 | C3 | 12/23 | 60% | 80% | CP-232131 | 
980091 | CT aspects of 5G System Enabler for Service Function Chaining | SFC | Rel-18 | C3 | 03/24 | 90% | 100% | CP-231193 | 
980082 | CT aspects of enhancement of 5G UE Policy | eUEPO | Rel-18 | C3 | 03/24 | 40% | 70% | CP-232132 | 
980075 | CT aspects for Enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Rel-18 | C3 | 12/23 | 40% | 55% | CP-231197 | 
980036 | Rel-18 enhancements of session management policy control | SMPC18 | Rel-18 | C3 | 12/23 | 60% | 60% | CP-223208 | 
980097 | CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | Rel-18 | C3 | 12/23 | 70% | 100% | CP-230121 | 
980030 | TEI18 on Enhancement of Application Detection Event Exposure | TEI18_ADEE | Rel-18 | C3 | 06/23 | 100% | 100% | CP-223202 | 
990009 | Generic Group Management, Exposure and Communication Enhancements | GMEC | Rel-18 | C3 | 03/24 | 40% | 70% | CP-232135 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 9: Rel-18 Work Plan – CT3 led (2/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990008 | CT aspects of System Support for AI/ML-based Services | AIMLsys | Rel-18 | C3 | 03/24 | 50% | 70% | CP-230329 | 
990006 | Architecture Enhancements for XR and media services | XRM | Rel-18 | C3 | 03/24 | 65% | 75% | CP-232134 | 
990010 | Enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | Rel-18 | C3 | 03/24 | 65% | 75% | CP-230119 | 
990007 | CT aspects on 5G AM Policy | AMP | Rel-18 | C3 | 03/24 | 85% | 85% | CP-232130 | 
990005 | CT aspects on Dynamically Changing AM Policies in the 5GC Phase 2 | TEI18_DCAMP_Ph2 | Rel-18 | C3 | 09/23 | 80% | 100% | CP-232129 | 
1000062 | CT aspects on Spending Limits for AM and UE Policies in the 5GC | TEI18_SLAMUP | Rel-18 | C3 | 12/23 | 0% | 80% | CP-232133 | 
1010002 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Rel-18 | C3 | 03/24 |  | 0% | CP-232128 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 10: Rel-18 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960060 | Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C3 | 12/23 | 60% | 70% | CP-221083 | 
970048 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C3 | 12/23 | 60% | 70% | CP-223102 | 
980065 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | SEAL_Ph3 | Rel-18 | C3 | 12/23 | 45% | 60% | CP-232170 | 
980079 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | eNPN_Ph2 | Rel-18 | C3 | 03/24 | 60% | 60% | CP-231286 | 
980084 | Support for wireless and wireline convergence for the 5G system architecture Phase 2 | 5WWC_Ph2 | Rel-18 | C3 | 03/24 | 40% | 80% | CP-232171 | 
980100 | Secondary DN authentication and authorization in EPC IWK cases | TEI18_SDNAEPC | Rel-18 | C3 | 12/23 | 96% | 96% | CP-230188 | 
980086 | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | eNSAC | Rel-18 | C3 | 06/23 | 0% | 100% | CP-232025 | 
980073 | CT aspects of application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Rel-18 | C3 | 03/24 | 0% | 0% | CP-231285 | 
980067 | CT aspects of SEAL data delivery enabler for vertical applications | SEALDD | Rel-18 | C3 | 03/24 | 25% | 50% | CP-231284 | 
980056 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2 | UASAPP_Ph2 | Rel-18 | C3 | 12/23 | 40% | 40% | CP-230189 | 
980061 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | C3 | 12/23 | 20% | 80% | CP-223110 | 
980058 | CT aspects of enhancement to the 5GC location services - phase 3 | 5G_eLCS_Ph3 | Rel-18 | C3 | 03/24 | 30% | 70% | CP-232029 | 
980076 | CT Aspects of Edge Computing Phase 2 | EDGE_Ph2 | Rel-18 | C3 | 12/23 | 55% | 70% | CP-223025 | 
980089 | CT aspect of Seamless UE context recovery | SUECR | Rel-18 | C3 | 09/23 | 80% | 80% | CP-223262 | 
980106 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C3 | 12/23 | 30% | 60% | CP-223103 | 

## Slide 11: Rel-18 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990076 | CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2 | 5MBS_Ph2 | Rel-18 | C3 | 03/24 | 40% | 70% | CP-232031 | 
990061 | CT aspects of Application layer support for Personal IoT Network | PINAPP | Rel-18 | C3 | 03/24 | 10% | 30% | CP-230332 | 
990101 | CT Aspect of Architecture Enhancements for Vehicle Mounted Relays | VMR | Rel-18 | C3 | 03/24 | 0% | 0% | CP-232168 | 
990097 | CT aspects of Application Data Analytics Enablement Service | ADAES | Rel-18 | C3 | 03/24 | 5% | 5% | CP-230333 | 
990089 | CT aspects of Access Traffic Steering, Switching and Splitting support in 5G system – Phase 3 | ATSSS_Ph3 | Rel-18 | C3 | 03/24 | 60% | 70% | CP-230334 | 
990058 | CT aspects of Personal IoT Network | PIN | Rel-18 | C3 | 03/24 | 20% | 65% | CP-230197 | 
990092 | CT aspects of UPF enhancement for exposure and SBA | UPEAS | Rel-18 | C3 | 03/24 | 90% | 95% | CP-232027 | 
990086 | CT aspects of Next Generation Real time Communication services | NG_RTC | Rel-18 | C3 | 03/24 | 0% | 90% | CP-232169 | 
990063 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | C3 | 03/24 | 30% | 60% | CP-230330 | 
990055 | 5GC/EPC enhancement for satellite access Phase 2 | 5GSAT_Ph2 | Rel-18 | C3 | 03/24 | 0% | 0% | CP-232167 | 
990099 | CT aspects for enabling MSGin5G Service phase 2 | 5GMARCH_Ph2 | Rel-18 | C3 | 12/23 | 80% | 85% | CP-230198 | 
990066 | CT aspects of Ranging based services and sidelink positioning | Ranging_SL | Rel-18 | C3 | 03/24 | 0% | 60% | CP-230331 | 
990081 | Stage 3 of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C3 | 03/24 | 30% | 70% | CP-230194 | 
990069 | CT aspects of 5G-enabled fused location service capability exposure | 5GFLS | Rel-18 | C3 | 03/24 | 70% | 85% | CP-230195 | 

## Slide 12: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
N/A |  |  |  | 

## Slide 13: Exception sheet for work item
TDoc # | Title | Rapporteur | Remaining Issues | Expected Completion Date
N/A |  |  |  | 

## Slide 14: Release 18 Status - General
Agreement or endorsement of new/revised Rel-18 WIDs:
  1 new WID (i.e. SNAAPP) is agreed, depending on stage 2 requirement;
  7 revised WIDs (i.e. GMEC, eUEPO, 5GSATB, AMP, XRM, TEI18_DCAMP_Ph2, TEI18_SLAMUP) are agreed;
  7 revised WIDs (i.e. 5MBS_Ph2, 5G_eLCS_Ph3, UPEAS, NG_RTC, 5WWC_Ph2, SEAL_Ph3, eNSAC) are endorsed.
  The revised WIDs on VMR and 5GSAT_Ph2 are noted in CT3 since CT3 agrees that the work items do not impact CT3
178 CRs with Category B and 96 CRs with Category F are agreed in Rel-18, impacting 35 work items in total.
Progress is quite well, many WIs are already over 70% completion rate. Few LSs are sent to stage 2 requesting further clarifications and EN are added for the time being for further study.
Slides 15- 22 indicate the major update of CT3 progress

## Slide 15: Release 18 Status (1/8)
NBI18 [Enhancements of 3GPP Northbound and Application Layer interfaces and APIs Rel-18] with 70% completion
  Regarding CAPIF capability, two issues (i.e. supporting query parameters extensionbility and CAPIF security methods extensibility requirements) have been discussed for few meetings now, but still cannot reach any agreement. A working agreement before or during next CT3 meeting is under consideration.
UEP18 [Enhancements of UE Policy Release 18] with 75% completion
  Complete description of the Namf_Communication_N1N2MessageSubscribe during AMF relocation procedures
eNetAE [Enhancement of Network Automation Enablers] with 95% completion
  Corrections to Nnwdaf_EventsSubscription and Nnwdaf_AnalyticsInfo Service APIs
  Enhancement of network performance and Abnormal Behaviour analytics to include the target period subsets and impacted UE number respectively
  The LS is sent to SA2 for further clarification related to the support of including data source information in analytics request

## Slide 16: Release 18 Status (2/8)
SEAL_Ph3 [Service Enabler Architecture Layer for Vertical Phase 3] with 60% completion
  Definition of the (De)Activate_MBS_Resource service operation of the SS_NetworkResourceAdaptation API.
  Support of VAL service area identifier in LocationAreaInfoRetreival and SS_LocationMonitoring APIs.
  An LS is sent to SA6 asking for further clarifications on the Traffic specifications for time-synchronized TSC streams.
TRS_URLLC [Timing Resiliency and URLLC enhancements] with 90% completion
  Completion of network timing synchronization status and reporting
  Starting definition of Ntsctsf_ASTI API
eUEPO [CT aspects of enhancement of 5G UE Policy] with 70% completion
  Completing URSP rule enforcement.
TEI18_ADEE [TEI18 on Enhancement of Application Detection Event Exposure] with already 100% completion
  Enhancement of application detection to support external identifier or MSISDN in application detection event.

## Slide 17: Release 18 Status (3/8)
EDGEAPP_Ph2 [CT aspects for Enabling Edge Applications Phase 2] with 55% completion
  Start the definition of cloud application layer related APIs (e.g., Ecas_SelectedEES API) and interfaces.
  Start the definition of the Eees_AnnounceCommonEAS API.
  Progress the definition of the new Eees_ACRParameterInformation API.
  Define and/or complete various new small functionalities, e.g. EAS bundle information, UE mobility requirements, the general context holding time duration, instantiable EAS information, ACR scenario re-selection after successful ACR, etc.
  First discussions on the definition of the EDGE-10 interface.
5WWC_Ph2 [Support for 5WWC Phase 2] with 80% completion
  Support the provisioning, storage and policy decision of TNAP IDs.
eNSAC [Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection] with 100% completion
  Support the reporting of the new NSAC event “number of UEs with at least one PDU session/PDN connection”.

## Slide 18: Release 18 Status (4/8)
SEALDD [CT aspects of SEAL data delivery enabler for vertical applications] with 50% completion
  Start the definition of the SDD_RegularTransmission and SDD_DDContext APIs.
  Progress the definition of the SDD_TransmissionQualityMeasurement API.
  An LS is sent to SA6 for further clarifications on the definition of the SEALDD APIs and the related procedures.
EDGE_Ph2 [CT Aspects of Edge Computing Phase 2] with 70% completion
  Corrections for TrafficInfluenceData and ECSAddress APIs
  Update the processing of AF requests on PDU Sessions supporting HR-SBO
  Improvement of common EAS/DNAI determination for a set of UEs
GMEC [Generic Group Management, Exposure and Communication Enhancements] with 70% completion
  Further progress the definition of the new GroupParametersProvisioning API to support DNN and S-NSSAI specific Group Parameters provisioning.
  Support simultaneous 5G VN group creation and parameters provisioning.
  Further progress the definition of the functionalities related to traffic characteristics and monitoring of performance characteristics.

## Slide 19: Release 18 Status (5/8)
5MBS_Ph2 [CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2] with 70% completion
  Resolve the remaining Editor’s Notes on the support of the Associated Session ID and further progress the definition of MBS group message delivery.
AIMLsys [CT aspects of System Support for AI/ML-based Services] with 70% completion
  Enhancement of Policy Authorization to support the QoS Timing info
  Support of the geographical area and Application Identifier for the PDTQ policy negotiation
  Improvement of End-to-end data volume transfer time analytics
  The LS is sent to SA2 for further clarification related to the granularity of the flow information for the list of UEs
PINAPP [CT aspects of Application layer support for Personal IoT Network] with 30% completion
  Definition of the new Ppinserver_ASRegistration API and general clauses for TS 29.583

## Slide 20: Release 18 Status (6/8)
XRM [Architecture Enhancements for XR and media services] with 75% completion
  Enhancement of QoS monitoring to support data rate, congestion, Packet Delay Variation and round-trip delay over two QoS flows monitoring and reporting
  Enhancement of direct event notification of PCF
  Support of the End of Data Burst Indication
  The LS is sent to SA2 for further clarification related to enhancement of QoS monitoring
eNA_Ph3 [Enablers for Network Automation for 5G - phase 3] with 75% completion
  Enhancement of Redundant Transmission Experience and QoS sustainability analytics
  Improvement of analytics and ML model accuracy
  Improvement of Federated Learning procedure and related MLModelTraining service
  Support of Movement Behaviour and Location Accuracy analytics IDs
  Support of Storage of ML models in ADRF

## Slide 21: Release 18 Status (7/8)
PIN [CT aspects of Personal IoT Network] with 65% completion
  Handling of Packet Delay Budget for PIN scenarios.
UPEAS [CT aspects of UPF enhancement for exposure and SBA] with 95% completion
  Definition of Nnef_DNAIMapping API for NEF southbound
  Support of UPF as the possible data sources for analytics
NG_RTC [CT aspects of Next Generation Real time Communication services] with 90% completion
  Data channel protocol stack update for N5 interface, like UDP/DTLS/SCTP.
UAS_Ph2 [CT Aspect of Further Architecture Enhancement for UAV and UAM] with 60% completion
  Fix the open issues for A2X communication.
  Support of A2X policy provisioning for A2X communication over Uu reference point
Ranging_SL [CT aspects of Ranging based services and sidelink positioning] with 60% completion
  Support the AF-based service parameter provisioning for Ranging/SL Positioning.
  Enhancement of location exposure to support the Ranging_SL feature

## Slide 22: Release 18 Status (8/8)
eNS_Ph3 [Stage 3 of Network Slicing Phase 3] with 70% completion
  Defining the new PCRTs to support partial Network Slice support in a Registration Area.
  Further progress the definition of Network Slice Replacement and Network Slice Usage Control functionalities.
  Support of Network Slice Usage Control parameters provisioning.
TEI18_SLAMUP [CT aspects on Spending Limits for AM and UE Policies in the 5GC] with 80% completion
  CHF address(es)/Spending limits control for policy decision
Quite few contributions to enhance the functionalities & descriptions for different WIs (TEI18 + WI code CRs).

## Slide 23: Release 17 Status
15 CRs (Cat.F) are agreed in Release 17 as essential corrections, e.g.:
  SBIProtoc17 WI: Correction in ServiceParameterDataPatch data type
  TEI17_DCAMP WI: Incorrect description of anyUeInd attribute
  IIoT WI: Misalignment for the HTTP errors supported by the ASTI API
  eEDGE_5GC WI: Correction on headers attribute
  eNA_Ph2 WI: Incorrect description of NWDAF data
  en5GPccSer17 WI: Correction of anGwStatus attribute
  5MBS WI: Essential correction to 5MBS signalling procedures
  eSEAL WI: Corrections of the attribute name and missed clause
  TEI17 for IMS/CS: Reference update: RFC 9410
  TEI17 for Packet Core: Correction to Access Network Charging Identifier
Corrections not considered as FASMO were moved to further releases.

## Slide 24: Pre-Release 17 Status
No CRs are agreed in pre-Release 16.
1 CR (Cat. F) is agreed in Release 16 as essential corrections:
  eV2XARC WI: Corrections to external Group ID in ServiceParameter API to align with the OpenAPI file
An LS under Rel-16 SEAL WI is sent out to SA6 related with the Create_Trigger_Location_Reporting operation in the SS_LocationReporting API.

## Slide 25: Backward Incompatible Changes
None

## Slide 26: For Information to CT
All the CT3 officials are re-elected (2nd term) in CT3#129 meeting:
  Yali Yan （Huawei） as the CT3 Chair.
  Narendranath Durga Tangudu (Samsung) and Susana Fernandez (Ericsson) as the CT3 Vice Chairs.
CT3 work focused on:
  Rel-18 normative work takes a great proportion (around 94%) of the total documents.
  Essential corrections on Release 17/16/15 specifications.
CT3 will discuss the need of Jan. 2024 e-meeting in Oct. CT3#130 meeting.
Quite good and efficient progress in the F2F meeting.

## Slide 27: For Action to CT
Approval of new/revised Rel-18 WIDs led by CT3.
Approval of company CRs as the revisions of agreed CRs in CT3#129 meeting. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by Rapporteurs.

## Slide 28: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of meetings and coordination activities.

## Slide 29: Annex

## Slide 30: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependency
C3-233068 | Reference update: RFC 9410 | 29.165 | 1037 | TS 24.229 CR#6636
C3-233069 | Reference update: RFC 9410 | 29.165 | 1038 | TS 24.229 CR#6637
C3-233502 | Priority Level addition to QoS Constraints | 29.512 | 1106 | TS 29.502 CR#0666
C3-233635 | Network slice admission control notification update for UE with at least one PDU session/PDN connection | 29.122 | 0732 | TS 29.571 CR#0444
C3-233672 | Selected EES declaration service descriptions and procedures | 29.558 | 0107 | TS 23.558 CR#0419
C3-233673 | Selected EES declaration service API Definitions | 29.558 | 0108 | TS 23.558 CR#0419
C3-233677 | URSP rule enforcement | 29.525 | 0273 | TS 29.503 CR#1088
C3-233745 | Selected EES declaration service OpenAPI file definitions | 29.558 | 0109 | TS 23.558 CR#0419

## Slide 31: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com