## Slide 1: CT WG4 Status Report to TSG CT#101
Yue Song
3GPP CT4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#117 Goteborg (SE)
  E-meetings replacing ordinary meeting :
    none
Upcoming Meetings
  Ordinary:
    CT4#118 Xiamen (CN)
    CT4#119 Chicago (US)
  E-meetings replacing ordinary meeting :
    none

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#117: 887
Agreed CRs
  CT4#117: 314 139 (B), 129 (F/D), 44 (A), 2 (C)
Agreed pCRs
  CT4#117: 39 8 (29.175), 3 (29.176), 8 (29.585) 8 (29.831), 9 (29.857), 3 (29.893)
Attendances
    CT4#117: 172/199 (F2F) , 0/11 (online)
Other information
    some statistics
  In Meeting rooms we had 10 to 40 delegates depending on the topic.
  Up to 5 delegates followed the CT4 meeting using Microsoft Teams
  CT4#117 was 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-232026 | Study on IMS Disaster Prevention and Restoration Enhancement | China Telecom | To create/enhance corresponding the restoration mechanism to support the normal use of voice, video and SMS services in the IMS network. To create/enhance corresponding network disaster-prevention mechanisms
CP-232028 | CT aspects of home network triggered primary authentication | Huawei | To enhance AMF, UDM, UDR services to support home network triggered primary authentication

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-232025 | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | ZTE | Delta: To extend the working period by two plenary cycles
CP-232027 | CT aspects of UPF enhancement for exposure and SBA | China Mobile | Delta: To support event exposure used by DCCF and MFAF; to support multiple notifications with in one message
CP-232029 | Revised WID on CT aspects of enhancement to the 5GC location services - phase 3 | CATT | Delta: To include more specifications impacted by PRU and LCS continuity procedures
CP-232030 | Enhancement on Shared Data ID and Handling | Huawei | Delta: To extend the working period by two plenary cycles
CP-232031 | CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2 | Huawei | Delta: To remove the potential impact on MBSF API to support group message delivery for MBS via MBSF/MBSTF

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
None this time

## Slide 8: Revised Study/Work Items endorsed by CT4 (1/2)
TDoc # | Title | Source | Objectives
C4-233505 | WID revised Rel-18 Revised WID on support for 5WWC Phase 2 | Nokia, Nokia Shanghai Bell | 
C4-233507 | WID revised Rel-18 Revised WID on CT aspects of MPS_WLAN | Peraton Labs, CISA ECD, AT&T, T-Mobile USA, Verizon, Google Inc. | 
C4-233516 | WID revised Rel-18 Revised WID on CT aspects of enhancement of 5G UE Policy | Intel | 
C4-233282 | WID revised Rel-18 Revised WID on 5GC/EPC enhancement for satellite access Phase 2 | Qualcomm | 
C4-233508 | WID revised Rel-18 Revised WID on 5GSATB | CATT | 
C4-233509 | WID revised Rel-18 Revised WID on Next Generation Real time Communication services | China Mobile | 

## Slide 9: Revised Study/Work Items endorsed by CT4 (2/2)
TDoc # | Title | Source | Objectives
C4-233510 | WID revised Rel-18 Revised WID on CT aspects on 5G AM Policy | China Telecom | 
C4-233371 | WID revised Rel-18 Revised WID on Rel-18 Generic Group Management, Exposure and Communication Enhancements | Huawei | 
C4-233848 | WID revised Rel-18 Revised WID on Architecture Enhancements for XR and media services | China Mobile | 
C4-233349 | WID revised Rel-18 Revised WID of VMR | Qualcomm Incorporated | 
C4-233218 | WID revised Rel-18 Revised WID on PLMN Selection based on Network Slice | ZTE | 

## Slide 10: Work Plan CT4 Led (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980059 | CT4 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | 2024-3-3 | 65% | CP-223023 | 80% | 
990077 | CT4 aspects for 5MBS_Ph2 | 5MBS_Ph2 | 2024-3-3 | 70% | CP-231024 | 70% | 
980068 | CT4 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | 2023-12-12 | 90% | CP-223021 | 95% | 
990002 | CT4 aspects of UPF enhancement for exposure and SBA | UPEAS | 2024-3-3 | 70% | CP-230337 | 90% | 
980077 | CT4 aspects of EDGE_Ph2 | EDGE_Ph2 | 2023-12-12 | 45% | CP-220325 | 60% | 
980087 | CT4 aspects of eNSAC | eNSAC | 2023-12-12 | 25% | CP-223026 | 75% | 
980002 | CT aspects on TEI18_MLR | TEI18_MLR | 2023-12-12 | 100% | CP-223022 | 100% | 
980004 | Enhancement of Shared Data ID and Handling | ShDatID_H | 2024-3-3 | 40% | CP-223024 | 40% | 
990003 | Enhancements on Service-based support for SMS in 5GC | eSMS_SBI | 2023-12-15 | 50% | CP-230025 | 90% | 
960002 | Study on NRF API enhancements to avoid signalling and storing of redundant data | FS_NRFe | 2023-9-9 | 60% | CP-231022 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan CT4 Led (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
960001 | CT4 aspects of SBIProtoc18 | SBIProtoc18 | 2023-12-12 | 50% | CP-221083 | 60% | 
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 2023-12-12 | 80% | CP-183245 | 100% | 
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | 2023-12-12 | 0% | CP-231350 | 40% | 
1010001 | CT aspects of home network triggered primary authentication | HN_Auth | 2024-3-3 | new | CP-232028 | 40% | Newly created
1010003 | Study on IMS Disaster Prevention and Restoration Enhancement | FS_IMS_RES | 2024-3-3 | new | CP-232026 | new | Newly created
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan CT4 Supported (1/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980054 | CT4 aspects of 5GSATB | 5GSATB | 2023-12-12 | 60% | CP-223204 | 90% | 
990059 | CT4 aspects of PIN | PIN | 2024-3-3 | 0% | CP-230197 | 30% | 
990064 | CT4 aspects of UAS Ph2 | UAS_Ph2 | 2024-3-3 | 10% | CP-230330 | 90% | 
990067 | CT4 aspects of Ranging_SL | Ranging_SL | 2024-3-3 | 30% | CP-230331 | 50% | 
980062 | CT4 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | 2023-12-12 | 30% | CP-223110 | 75% | 
990071 | CT4 aspects of GMEC | GMEC | 2024-3-3 | 40% | CP-231194 | 60% | 
990074 | CT4 aspects of AIML | AIMLsys | 2024-3-3 | 60% | CP-230329 | 75% | 
990082 | CT4 aspects of Network Slicing Phase 3 | eNS_Ph3 | 2024-3-3 | 45% | CP-230194 | 75% | 
990084 | CT4 aspects of XRM | XRM | 2024-3-3 | 65% | CP-231196 | 85% | 
980071 | CT4 aspects of eMCSMI_IRail | eMCSMI_IRail | 2023-12-12 | 0% | CP-223105 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 13: Work Plan CT4 Supported (2/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
990087 | CT4 aspects of NG_RTC | NG_RTC | 2024-3-3 | 25% | CP-230335 | 45% | 
990090 | CT4 aspects of ATSSS_Ph3 | ATSSS_Ph3 | 2024-3-3 | 50% | CP-230334 | 60% | 
980080 | CT4 aspects of eNPN_Ph2 | eNPN_Ph2 | 2024-3-3 | 65% | CP-231286 | 75% | 
990093 | CT4 aspects of eUEPO | eUEPO | 2024-3-3 | 30% | CP-231192 | 60% | 
970046 | CT4 aspects of UEP18 | UEP18 | 2023-12-12 | 0% | CP-222238 | 0% | 
990095 | CT4 aspects of 5G AM Policy | AMP | 2023-6-6 | 90% | CP-231302 | 95% | 
980085 | CT4 aspects of 5WWC_Ph2 | 5WWC_Ph2 | 2024-3-3 | 65% | CP-231287 | 90% | 
980090 | CT4 aspects of Seamless UE context recovery | SUECR | 2023-9-9 | 75% | CP-223113 | 95% | 
980092 | CT4 aspects of SFC | SFC | 2023-12-12 | 80% | CP-231193 | 80% | 
980095 | CT4 aspects of Detnet | DetNet | 2023-12-12 | 80% | CP-231195 | 80% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 14: Work Plan CT4 Supported (3/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980098 | CT4 aspects of TEI18_IPv6PD | TEI18_IPv6PD | 2023-12-12 | 90% | CP-223203 | 100% | 
980101 | CT4 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | 2024-3-3 | 90% | CP-223111 | 100% | 
980104 | CT4 aspects of TRS_URLLC | TRS_URLLC | 2023-12-12 | 55% | CP-231360 | 75% | 
990102 | CT4 aspects of VMR | VMR | 2024-3-3 | 25% | CP-230192 | 90% | 
980107 | CT4 aspects of MCProtoc18 | MCProtoc18 | 2023-12-12 | 80% | CP-221270 | 80% | 
990104 | CT4 aspects of eNA_Ph3 | eNA_Ph3 | 2024-3-3 | 30% | CP-230119 | 50% | 
1000044 | CT4 aspects of Slice-based PLMN Selection | PLMNsel_NS | 2024-3-3 | 0% | CP-231358 | 0% | 
1000046 | CT4 aspects of MPS_WLAN | MPS_WLAN | 2024-3-3 | 0% | CP-231356 | 40% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 15: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-232023 | TR 29.831 | 1.1.0 | Wiehe, Ulrich (Nokia) | Approval
CP-232024 | TR 29.893 | 1.8.0 | Qi, Caixia (Huawei) | Approval
CP-232022 | TS 29.585 | 0.2.0 | Landais, Bruno (Nokia) | Information

## Slide 16: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 17: Release 16 Status
Overall Rel-16
6 essential corrections were agreed for Rel-16
The corrections were in the area of the following WIs:
  LOLC, 5G_eLCS, TEI16
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R16 FASMO CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101
系列 1 | 47 | 23 | 26 | 11 | 9 | 12 | 6

## Slide 18: Release 17 Status
Overall Rel-17
37 CAT F CRs were agreed for Rel-17
The corrections were in the area of the following WIs:
  5G_ProSe, SBIProtoc17, ID_UAS, eEDGE_5GC, eNA_Ph2, 5MBS, SMS_SBI, 5G_eLCS_ph2, LOLC,
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101
系列 1 | 152 | 128 | 187 | 81 | 46 | 47 | 37

## Slide 19: Release 18 Status
Overall Rel-18
139 CAT B CRs were agreed for Rel-18
  92 CAT F/C/D CRs were agreed for Rel-18
  39 pRs were agreed for Rel-18
  Rel-18 work in CT4 is now going on schedule
Chart: R18 CRs/pCRs
| CT#97 | CT#98 | CT#99 | CT#100 | CT#101
CAT B | 9 | 18 | 88 | 162 | 139
CAT F/C/D | 8 | 103 | 86 | 118 | 92
pCR | 17 | 10 | 5 | 25 | 39

## Slide 20: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 21: For Information to CT
Two set of Diameter related CRs were submitted against Rel-11 and Rel-12 (See CP-232076 and CP-232077) CT4 has discussed these CRs and agreed they are FASMO and shall go back to deeply frozen releases.
CT4 has concluded the study on QUIC Transport for 5G SBI. Taking into account various factors comprehensively, CT4 made the conclusion of not recommending HTTP/3(QUIC) for 5G SBI.
Three CRs with dependency of stage2 (see annex)

## Slide 22: For Action to CT
None this time

## Slide 23: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting (E3MAG) and the support during the meeting.

## Slide 24: Annex

## Slide 25: CRs for Conditional Approval(1/2)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-233873 | Nudm_UECM_ReauthNotification service operation | 29.503 | 1112 | 33.501-1695 | SA3
C4-233716 | Support on MSK Indication | 29.503 | 1136 | 33.501-1726 | SA3
C4-233717 | Update the description of MSK to support authentication for AUN3 devices behind 5G-RG | 29.509 | 0200 | 33.501-1726 | SA3
C4-233591 | MPS for WLAN EPC trusted attach | 29.273 | 0540 | 24.302-0753 | CT1
C4-233592 | MPS for WLAN EPC untrusted attach | 29.273 | 0541 | 24.302-0753 | CT1
C4-233880 | An update of CP-SOR (SOR-SNPN-SI-LS) Information for SNPNs | 29.503 | 1142 | 24.501-5471 | CT1
C4-233718 | TNAP IDs support | 29.504 | 0228 | 29.519-0422 29.519-3423 | CT3
C4-233664 | Correction to ServiceParameterDataPatch data type | 29.504 | 0231 | 29.519-0415 | CT3
C4-233665 | Correction to ServiceParameterDataPatch data type | 29.504 | 0232 | 29.519-417 | CT3
C4-233532 | Add new feature for 5G ProSe_Ph2 | 29.504 | 0233 | 29.519-0421 | CT3

## Slide 26: CRs for Conditional Approval(2/2)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-233393 | New feature EnhancedUePolicy for Policy Data | 29.504 | 0234 | 29.519-0420 | CT3
C4-233696 | New feature SLAMUP for Policy Data | 29.504 | 0235 | 29.519-0418 29.519-0419 | CT3
C4-233719 | New feature for URSP enforcement and VPLMN specific URSP | 29.504 | 0236 | 29.519-0436 | CT3
C4-233663 | Feature support for Operator Specific Data in AccessandMobilityPolicyData | 29.504 | 0237 | 29.519-0425 | CT3
C4-233599 | AVP for MPS for WLAN | 29.230 | 0706 | 29.273-0540 | CT4
C4-233660 | Immediate Reporting Handling | 29.503 | 1131 | 23.632-0043 | CT4
C4-233861 | Update on AMF service for MT procedures for ranging_SL | 29.518 | 0956 | 29.572-0193 | CT4
C4-233661 | Immediate Reporting Handling | 29.563 | 0077 | 23.632-0043 | CT4
C4-233862 | Update on LMF service for MT procedures for ranging_SL | 29.572 | 0193 | 29.518-0956 | CT4

## Slide 27: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com