## Slide 1: CT WG1 Status Report to TSG CT#102
Lena Chaponniere
CT1 Chair, Qualcomm Incorporated

## Slide 2: TSG CT WG1 Officials
Lena Chaponniere
TSG CT WG1 Chair
ATIS lguellec@qti.qualcomm.com
Sung Won
TSG CT WG1 Vice-Chair
ETSI
sung.won@nokia.com
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org
Behrouz Aghili
TSG CT WG1 Vice-Chair
ATIS
b_aghili@apple.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#144 (Xiamen)
  CT1#145 (Chicago)
Upcoming Meetings
  CT1#146 (electronic)
    Begin January 22nd 2024
    End January 26th 2024
  CT1#147 Athens
    Begin February 26th 2024
    End March 1st 2024

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#144: 1,200
  CT1#145: 1,119
Agreed CRs
  CT1#144: Cat B/C/F: 274
  CT1#145: Cat B/C/F: 253
Agreed pCRs
  CT1#144: 92
  CT1#145: 126
Attendances
  CT1#144: 170 attended in person, ~ 3 attended remotely
  CT1#145: 211 attended in person, ~ 8 attended remotely
Other information
  CT1#144 and CT1#145 both had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
None this time

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-233210 | CT aspects of Mission Critical Services over 5GProSe | Huawei | 
CP-233211 | Next Generation Real time Communication services | China Mobile | 
CP-233212 | Protocol enhancements for Mission Critical Services | Ericsson | 
CP-233213 | CT aspects of SEAL data delivery enabler for vertical applications | Huawei | 
CP-233214 | CT aspects of application layer support for V2X services; Phase 3 | Huawei | 
CP-233215 | CT aspects of Ranging_SL | Xiaomi | 
CP-233216 | Personal IoT Network | vivo | 
CP-233217 | Mission critical system migration and interconnection enhancements | Nokia | 
CP-233218 | Application layer support for Personal IoT Network (PINAPP) | Vivo | 
CP-233219 | CT aspects for Enhanced Service Enabler Architecture Layer for Verticals Phase 3 | Samsung | 
CP-233220 | CT aspects of proximity based services in 5GS Phase 2 | CATT | 
CP-233221 | Support for 5WWC, Phase 2 | Nokia | 

## Slide 7: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960053 | CT1 aspects of NBI18 | NBI18 | Rel-18 | C1 | 3.3.24 | 75% | 85% | 
970033 | CT aspects of Mission Critical Services over 5MBS | MCOver5MBS | Rel-18 | C1 | 12.12.23 | 80% | 100% | 
970034 | CT aspects of Mission Critical Services over 5GProSe | MCOver5GProSe | Rel-18 | C1 | 12.12.23 | 0% | 60% | 
970059 | CT1 aspects of SENSE | SENSE | Rel-18 | C1 | 12.12.23 | 98% | 100% | 
960055 | Stage-3 5GS NAS protocol development 18 | 5GProtoc18 | Rel-18 | C1 | 12.12.23 | 50% | 60% | 
960057 | Stage-3 SAE Protocol Development | SAES18 | Rel-18 | C1 | 12.12.23 | 50% | 60% | 
960009 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C1 | 12.12.23 | 50% | 60% | 
960010 | MPS for Supplementary Services | MPSSupServ | Rel-18 | C1 | 12.12.23 | 100% | 100% | 

## Slide 8: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
970035 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C1 | 12.12.23 | 50% | 60% | 
980055 | CT1 aspects of UASAPP_Ph2 | UASAPP_Ph2 | Rel-18 | C1 | 12.12.23 | 70% | 90% | 
980057 | CT1 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | Rel-18 | C1 | 3.3.24 | 30% | 75% | 
980060 | CT1 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | Rel-18 | C1 | 12.12.23 | 85% | 95% | 
980064 | CT1 aspects of SEAL_Ph3 | SEAL_Ph3 | Rel-18 | C1 | 12.12.23 | 45% | 50% | 
980066 | CT1 aspects of SEALDD | SEALDD | Rel-18 | C1 | 3.3.24 | 20% | 65% | 
980069 | CT1 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
980070 | CT1 aspects of eMCSMI_IRail | eMCSMI_IRail | Rel-18 | C1 | 12.12.23 | 20% | 60% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 9: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980072 | CT1 aspects of V2XAPP_Ph3 | V2XAPP_Ph3 | Rel-18 | C1 | 3.3.24 | 60% | 85% | 
980074 | CT1 aspects of EDGEAPP_Ph2 | EDGEAPP_Ph2 | Rel-18 | C1 | 12.12.23 | 40% | 65% | 
980078 | CT1 aspects of eNPN_Ph2 | eNPN_Ph2 | Rel-18 | C1 | 3.3.24 | 75% | 90% | 
980081 | CT1 aspects of eUEPO | eUEPO | Rel-18 | C1 | 3.3.24 | 60% | 80% | 
980083 | CT1 aspects of 5WWC_Ph2 | 5WWC_Ph2 | Rel-18 | C1 | 3.3.24 | 75% | 90% | 
980088 | CT1 aspects of Seamless UE context recovery | SUECR | Rel-18 | C1 | 9.9.23 | 95% | 99% | 
980093 | CT1 aspects of Detnet | DetNet | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
980096 | CT1 aspects of TEI18_IPv6PD | TEI18_IPv6PD | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 10: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980099 | CT1 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | Rel-18 | C1 | 3.3.24 | 95% | 100% | 
980102 | CT1 aspects of TRS_URLLC | TRS_URLLC | Rel-18 | C1 | 3.3.24 | 100% | 100% | 
990024 | CT1 aspects of 5GSAT_Ph2 | 5GSAT_Ph2 | Rel-18 | C1 | 3.3.24 | 35% | 90% | 
990018 | CT1 aspects of PIN | PIN | Rel-18 | C1 | 3.3.24 | 80% | 100% | 
990017 | CT1 aspects of PINAPP | PINAPP | Rel-18 | C1 | 3.3.24 | 60% | 80% | 
990012 | CT1 aspects of UAS Ph2 | UAS_Ph2 | Rel-18 | C1 | 3.3.24 | 80% | 90% | 
990014 | CT1 aspects of Ranging_SL | Ranging_SL | Rel-18 | C1 | 3.3.24 | 50% | 65% | 
990016 | CT1 aspects of 5GFLS | 5GFLS | Rel-18 | C1 | 3.3.24 | 100% | 100% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 11: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
990072 | CT1 aspects of GMEC | GMEC | Rel-18 | C1 | 3.3.24 | 85% | 95% | 
990011 | CT aspects of MCGWUE | MCGWUE | Rel-18 | C1 | 3.3.24 | 15% | 20% | 
990001 | CT1 aspects for 5MBS_Ph2 | 5MBS_Ph2 | Rel-18 | C1 | 3.3.24 | 85% | 95% | 
990022 | CT1 aspects of UEConfig5MBS | UEConfig5MBS | Rel-18 | C1 | 3.3.24 | 100% | 100% | 
990015 | CT1 aspects of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C1 | 3.3.24 | 80% | 95% | 
990023 | CT1 aspects of NG_RTC | NG_RTC | Rel-18 | C1 | 3.3.24 | 30% | 70% | 
990021 | CT1 aspects of ATSSS_Ph3 | ATSSS_Ph3 | Rel-18 | C1 | 3.3.24 | 60% | 80% | 
990020 | CT1 aspects of ADAES | ADAES | Rel-18 | C1 | 3.3.24 | 8% | 20% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 12: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
990019 | CT1 aspects of 5GMARCH_Ph2 | 5GMARCH_Ph2 | Rel-18 | C1 | 3.3.24 | 35% | 50% | 
990013 | CT1 aspects of VMR | VMR | Rel-18 | C1 | 3.3.24 | 90% | 95% | 
1000020 | CT1 aspects of Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Rel-18 | C1 | 3.3.24 | 10% | 50% | 
1000021 | CT1 aspects of MPS_WLAN | MPS_WLAN | Rel-18 | C1 | 3.3.24 | 50% | 80% | 
1000022 | CT1 aspects of MBS support for V2X services | TEI18_MBS4V2X | Rel-18 | C1 | 3.3.24 | 50% | 70% | 
1000023 | PLMN Selection based on Network Slice | PLMNsel_NS | Rel-18 | C1 | 3.3.24 | 20% | 100% | Work Item stopped
1010004 | CT1 aspects of Mission Critical ad hoc Group Communications | MC_AHGC | Rel-18 | C1 | 3.3.24 | - | 50% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 13: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-233161 | Presentation of Specification to TSG: TS 24.186 | 1.0.0 | China Mobile | Information
CP-233156 | Presentation of Specification to TSG: TS 24.543 | 1.0.0 | Huawei | Information
CP-233160 | Presentation of Specification to TSG: TS 24.572 | 1.0.0 | CATT | Information
CP-233158 | Presentation of Specification to TSG: TS 24.577 | 1.0.0 | Qualcomm | Information
CP-233159 | Presentation of Specification to TSG: TS 24.578 | 1.0.0 | Qualcomm | Information
CP-233157 | Presentation of Specification to TSG: TS 24.583 | 1.0.0 | vivo | Information

## Slide 14: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
None this time

## Slide 15: Status of older releases
Rel-16:
  1 CAT F CR agreed to add new gate control parameters for TSN, backwards compatible

## Slide 16: Backward Incompatible Changes pre-Rel-17
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
None this time

## Slide 17: Release 17 Status
Number of Rel-17 corrections remains low
21 CAT F CRs were agreed for Release 17, up from 11 in Q3’2023
  Likely due to the fact that Q3 had only 1 meeting while Q4 had 2
  Not an indication of decrease in Rel-17 stability
0 pCRs were agreed for Release 17

## Slide 18: Backward Incompatible Changes Rel-17
In “Frozen” specifications
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-239201 | Correction of definition and handling of HPLMN S-NSSAIs | Apple, Qualcomm Incorporated | 24.501 | 
C1-239394 | Adding RSC in the U2N relay discovery | OPPO | 24.554 | 
C1-238204 | Correction on message Priority IE | China Mobile | 24.538 | 

## Slide 19: Release 18 Status
No new CT1-led Work Item was agreed for Rel-18
Most Rel-18 Work Items are progressing well but 14 of them still have a completion rate below 75%
  CT1 will have a January e-meeting focusing on these Work Items to progress toward on-time Rel-18 completion
505 CAT F/B/C CRs and 218 pCRs agreed for Rel-18

## Slide 20: For Information to CT
CT1 January 2024 meeting
It was decided during CT1#144 to have a CT1 e-meeting in January 2024
Meeting will be 5 working days long (Jan 22 to 26)
Agenda will be restricted to specific Rel-18 Work Items to focus on Rel-18 completion
Representative for Metaverse
CT1 discussed SA4 LS C1-237140 on Metaverse Standards Forum (MSF) and decided not to designate a representative, given that CT1 currently does not have any Metaverse-related work
.xsd file for TS 24.554
CT1 extended the decision made at CT1#143 to no longer include an .xsd file for specifications having an xml schema defined within their bodies (previously only applicable to Mission Critical specifications) also to TS 24.554

## Slide 21: For Action to CT
Stop of Rel-18 work on slice-based PLMN selection (PLMNsel_NS)
Based on SA1 LS C1-239237 indicating that SA1 removed the requirement on slice-based PLMN selection from TS 22.261 for Rel-18, CT1 stopped the corresponding work at CT1#145
All input documents for that Work Item were withdrawn, and CRs agreed at CT1#144 were un-agreed
CT4 and CT6 were informed
The Work Item was set to 100% complete
A CT1 CR was agreed via email to remove the 3 CRs to TS 23.122 already approved at CT#100 and CT#101 under that Work Item
CT is kindly asked to approve this CT1 CR removing the feature from TS 23.122

## Slide 22: For Action to CT (cont.)
Rel-18 completion
Certain Work Items (such as ranging_SL) for which the stage 2 was declared 100% complete in June 2023 are still seeing significant activity in stage 2
This makes the stage 3 completion a moving target
CT is kindly requested to ask SA to urge SA WGs to avoid late stage 2 changes for Rel-18 in Q1’2024

## Slide 23: Acknowledgements
The CT1 Chair wants to thank
CF3 for hosting the meeting in Xiamen
ATIS for hosting the meeting in Chicago
Behrouz Aghili for chairing the breakout stream on “Services” topics
Sung Won for chairing the breakout stream on “IMS and MC” topics
Akansha Arora and Achraf Khsiba for their excellent support before, during and after the meetings
Most importantly the CT1 delegates for their dedication and hard work during the meetings

## Slide 24: Annex

## Slide 25: CRs for conditional approval
TS | CR | Rev | Rel | Title | Cat | Vsn | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.501 | 5691 | 4 | Rel-18 | Addition of the parameters of the Unavailability Period due to DC | B | 18.4.0 | C1-237734 | CATT, xiaomi, vivo | 5GSAT_Ph2 | 5.3.26, 5.5.1.2.4, 5.5.1.3.2, 5.5.1.3.4, 8.2.6.1, 8.2.7.1, 9.11.3.a (new) | Core: TS 24.301 CR 3928
24.558 | 67 | 1 | Rel-18 | Support of Eees_UEIdentifier API | B | 18.2.0 | C1-238110 | Ericsson, Samsung | EDGEAPP_Ph2 | 5.1, 5.6 (new), 5.6.1 (new), 5.6.2 (new), 5.6.2.1 (new), 5.6.2.2 (new), 5.6.2.2.1 (new), 5.6.2.2.2 (new) | Core: TS 29.558 CR #0089
24.501 | 5918 | 0 | Rel-18 | WLANSP from RSNPN | B | 18.4.0 | C1-238964 | Ericsson | eNPN_Ph2 | D.2.1.6 | Core: TS 23.402 CR 3001
24.526 | 244 | 0 | Rel-18 | WLANSP rules precedence | B | 18.4.0 | C1-238965 | Ericsson | eNPN_Ph2 | 2, 3.1, 3.2, 4.3.2.1 | Core: TS 23.503 CR 1119
24.501 | 5919 | 0 | Rel-18 | SLPP transport | B | 18.4.0 | C1-238967 | Ericsson, InterDigital | Ranging_SL | 2, 3.2, 4.1, 4.5.1, 4.5.2, 4.5.2A, 4.6.2.6, 5.3.5.2, 5.4.5.1, 5.4.5.2.1, 5.4.5.2.2, 5.4.5.2.3, 5.4.5.2.4, 5.4.5.2.5, 5.4.5.3.1, 5.4.5.3.2, 5.4.5.3.3, 5.5.1.2.4, 5.5.1.3.4, 8.2.10.7, 8.2.11.3, 9.11.3.39, 9.11.3.40 | Core: TS 23.273 CR 0416

## Slide 26: CRs for conditional approval (cont.)
24.502 | 287 | 0 | Rel-18 | NSWO in 5GS | B | 18.3.0 | C1-238972 | Ericsson | eNPN_Ph2 | 6.3a | Core: TS 23.501 CR 4803
24.501 | 5929 | 0 | Rel-18 | Remove the redundant case for unavailability during registration | F | 18.4.0 | C1-239024 | CATT, Qualcomm Incorporated, Huawei | 5GSAT_Ph2 | 5.5.1.3.2 | Core: TS 24.501 CR 5707 CR 5717
24.554 | 494 | 0 | Rel-18 | Clarifications for forwarding the public warning notification by the 5G ProSe UE-to-network relay UE | F | 18.2.0 | C1-239065 | Nokia, Nokia Shanghai Bell | 5G_ProSe_Ph2 | 8.2.14.1, 8.2.14.2 | Core: TS 23.304 CR 0341
24.519 | 39 | 3 | Rel-16 | Addition of gate control information | F | 16.9.0 | C1-239194 | Qualcomm Incorporated, Ericsson | TEI16, Vertical_LAN | 9.2, 9.x (new) | Core: TS 23.501 CR4908
24.539 | 31 | 3 | Rel-17 | Addition of gate control information | A | 17.7.0 | C1-239195 | Qualcomm Incorporated, Ericsson | TEI16, Vertical_LAN | 9.2, 9.x (new) | Core: TS 23.501 CR4909
24.539 | 32 | 3 | Rel-18 | Addition of gate control information | A | 18.3.0 | C1-239196 | Qualcomm Incorporated, Ericsson | TEI16, Vertical LAN | 9.2, 9.x (new) | Core: TS 23.501 CR4910
24.502 | 285 | 1 | Rel-18 | WLANSP rules usage | B | 18.3.0 | C1-239220 | Ericsson | eNPN_Ph2 | 3.1, 3.2, 5.2.2, 5.3.2.1, 5.3.2.3 | Core: TS 23.503 CR 1119
24.502 | 288 | 1 | Rel-18 | Decorated NAI for NSWO | B | 18.3.0 | C1-239221 | Ericsson | eNPN_Ph2 | 6.3a | Core: TS 23.501 CR 4803 TS 23.003 CR 0691
24.501 | 5847 | 1 | Rel-18 | Congestion handling for UE accessing SNPN for localized services | F | 18.4.0 | C1-239231 | vivo, MediaTek Inc., InterDigital | eNPN_Ph2 | 5.3.9 | Core: TS 23.501 CR 4981
24.501 | 5698 | 6 | Rel-18 | 5GMM sub-state handling for localized services in SNPN | F | 18.4.0 | C1-239232 | Samsung | eNPN_Ph2 | 5.2.2.2.1, 5.2.2.3.3, 5.2.3.2.3 | Core: TS 23.122 CR 1168
24.501 | 5934 | 1 | Rel-18 | Clarification for NAUN3 device connecting to 5GC via 5G-RG that is connected to NG-RAN | F | 18.4.0 | C1-239246 | Nokia, Nokia Shanghai Bell | 5WWC_Ph2 | 4.13 | Core: TS 23.316 CR 2117
24.502 | 291 | 1 | Rel-18 | Corrections for the cases that limit the requirements on 5G-RG to wireline access | F | 18.3.0 | C1-239248 | Nokia, Nokia Shanghai Bell | 5WWC_Ph2 | 4.1, 6.3.1, 7.3.6, 7.3A.6 | Core: TS 23.316 CR 2116 TS 23.316 CR 2117
24.501 | 5882 | 1 | Rel-18 | Partially rejected NSSAI for RFSP derivation | F | 18.4.0 | C1-239282 | ZTE, Huawei, HiSilicon | eNS_Ph3 | 3.1 | Core: TS/TR 23.501 CR 4783

## Slide 27: Thank You!
Lena Chaponniere
3GPP TSG CT WG1 Chair
lguellec@qti.qualcomm.com