## Slide 1: CT WG4 Status Report to TSG CT#102
Yue Song
3GPP CT4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#118 Xiamen (CN)
    CT4#119 Chicago (US)
  E-meetings replacing ordinary meeting :
    none
Upcoming Meetings
  Ordinary:
    CT4#121 Athens (GR)
  E-meetings replacing ordinary meeting :
    CT4#120 Online Cancelled

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#118: 667
  CT4#119: 701
Agreed CRs
  CT4#118: 229 94 (B), 118 (F/D), 17 (A)
  CT4#119: 255 78 (B), 156 (F/D), 21 (A)
Agreed pCRs
  CT4#118: 16 6 (29.175), 6 (29.176), 2 (29.585), 2 (29.866)
  CT4#119: 35 7 (29.175), 3 (29.176), 9 (29.585), 3 (29.857), 2 (29.866), 8 (29.abc), 3 (29.xyz)
Attendances
  CT4#118: 147/188 (F2F) , 0/18 (online)
  CT4#119: 170/190 (F2F) , 0/19 (online)
Other information
    some statistics
  In Meeting rooms we had 10 to 40 delegates depending on the topic.
  Up to 5 delegates followed the CT4 meeting using Microsoft Teams
  CT4#118 was 5 days long
  CT4#119 was 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-233025 | NRF API enhancements to avoid signalling and storing of redundant data | Nokia | To enhance Nnrf_NFManagement service to support NfSetProfiles / Shared profile data To enhance Nnrf_NFDiscovery service to support NfSetProfiles / Shared profile data To enhance Nudr_GroupIDmap service, allowing UDR consumers (NRF) to request mapping from RID to NF Group ID

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-233024 | Revised SID on IMS Disaster Prevention and Restoration Enhancement | China Telecom | Delta: Adding new supporting company
CP-233026 | Revised WID on CT Aspects of Edge Computing Phase 2 | Huawei | Delta: To remove 29.510, 29.505 as impacted TSes; to add 29.518 as impacted TS; to extend the work item by one plenary cycle.

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-235678 | WID new Rel-18 Network Slice Capability Exposure for Application Layer Enablement | China Mobile | 

## Slide 8: Revised Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-234151 | Revised WID on Protocol enhancements for Mission Critical Services | Ericsson | 
C4-235192 | Revised WID on Personal IoT Network | vivo | 
C4-234419 | Revised WID on CT aspects on TEI18_DCAMP_Ph2 | China Telecom | 
C4-234420 | Revised WID on CT aspects on TEI18_SLAMUP | China Telecom | 
C4-234423 | Revised WID on CT aspects of Ranging_SL | Xiaomi | 
C4-234647 | Revised WID on Next Generation Real time Communication services | China Mobile | 
C4-235225 | Revised WID on mission critical system migration and interconnection enhancements | Nokia, Nokia Shanghai Bell | 
C4-235404 | Revised WID on support for 5WWC Phase 2 | Nokia, Nokia Shanghai Bell | 
C4-235405 | Revised WID on Rel-18 Enhancements of UE Policy Control | Ericsson | 
C4-235408 | Revised WID on CT aspects of enhancement of 5G UE Policy | Intel | 
C4-235613 | Revised WID on CT aspects of proximity based services in 5GS Phase 2 | CATT, OPPO | 

## Slide 9: Work Plan CT4 Led (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980059 | CT4 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | 2024-3-3 | 80% | CP-223023 | 90% | 
990077 | CT4 aspects for 5MBS_Ph2 | 5MBS_Ph2 | 2024-3-3 | 70% | CP-231024 | 95% | 
980068 | CT4 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | 2023-12-12 | 95% | CP-223021 | 95% | 
990002 | CT4 aspects of UPF enhancement for exposure and SBA | UPEAS | 2024-3-3 | 90% | CP-230337 | 95% | 
980077 | CT4 aspects of EDGE_Ph2 | EDGE_Ph2 | 2023-12-12 | 60% | CP-220325 | 90% | 
980087 | CT4 aspects of eNSAC | eNSAC | 2023-12-12 | 75% | CP-223026 | 90% | 
980002 | CT aspects on TEI18_MLR | TEI18_MLR | 2023-12-12 | 100% | CP-223022 |  | 
980004 | Enhancement of Shared Data ID and Handling | ShDatID_H | 2024-3-3 | 40% | CP-223024 | 40% | 
990003 | Enhancements on Service-based support for SMS in 5GC | eSMS_SBI | 2023-12-15 | 90% | CP-230025 | 100% | 
960002 | Study on NRF API enhancements to avoid signalling and storing of redundant data | FS_NRFe | 2023-9-9 | 100% | CP-231022 |  | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 10: Work Plan CT4 Led (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
960001 | CT4 aspects of SBIProtoc18 | SBIProtoc18 | 2023-12-12 | 60% | CP-221083 | 80% | 
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 2023-12-12 | 100% | CP-183245 |  | 
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | 2023-12-12 | 40% | CP-231350 | 50% | 
1010001 | CT aspects of home network triggered primary authentication | HN_Auth | 2024-3-3 | 40% | CP-232028 | 60% | 
1010003 | Study on IMS Disaster Prevention and Restoration Enhancement | FS_IMS_RES | 2024-3-3 | new | CP-232026 | 40% | 
xxxxxxxx | NRF API enhancements to avoid signalling and storing of redundant data | NRFe | 2024-3-3 |  |  | 40% | 
 | PRINS modification work (under TEI18 in CT4, corresponding to 'Roaming5G' in stage2) |  |  |  |  | 70% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan CT4 Supported (1/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980054 | CT4 aspects of 5GSATB | 5GSATB | 2023-12-12 | 90% | CP-223204 | 100% | 
990059 | CT4 aspects of PIN | PIN | 2024-3-3 | 30% | CP-230197 | 100% | 
990064 | CT4 aspects of UAS Ph2 | UAS_Ph2 | 2024-3-3 | 90% | CP-230330 | 100% | 
990067 | CT4 aspects of Ranging_SL | Ranging_SL | 2024-3-3 | 50% | CP-230331 | 90% | 
980062 | CT4 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | 2023-12-12 | 75% | CP-223110 | 90% | 
990071 | CT4 aspects of GMEC | GMEC | 2024-3-3 | 60% | CP-231194 | 90% | 
990074 | CT4 aspects of AIML | AIMLsys | 2024-3-3 | 75% | CP-230329 | 90% | 
990082 | CT4 aspects of Network Slicing Phase 3 | eNS_Ph3 | 2024-3-3 | 75% | CP-230194 | 90% | 
990084 | CT4 aspects of XRM | XRM | 2024-3-3 | 85% | CP-231196 | 95% | 
980071 | CT4 aspects of eMCSMI_IRail | eMCSMI_IRail | 2023-12-12 | 0% | CP-223105 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan CT4 Supported (2/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
990087 | CT4 aspects of NG_RTC | NG_RTC | 2024-3-3 | 45% | CP-230335 | 60% | 
990090 | CT4 aspects of ATSSS_Ph3 | ATSSS_Ph3 | 2024-3-3 | 60% | CP-230334 | 80% | 
980080 | CT4 aspects of eNPN_Ph2 | eNPN_Ph2 | 2024-3-3 | 75% | CP-231286 | 85% | 
990093 | CT4 aspects of eUEPO | eUEPO | 2024-3-3 | 60% | CP-231192 | 85% | 
970046 | CT4 aspects of UEP18 | UEP18 | 2023-12-12 | 0% | CP-222238 | 100% | 
990095 | CT4 aspects of 5G AM Policy | AMP | 2023-6-6 | 95% | CP-231302 | 95% | 
980085 | CT4 aspects of 5WWC_Ph2 | 5WWC_Ph2 | 2024-3-3 | 90% | CP-231287 | 100% | 
980090 | CT4 aspects of Seamless UE context recovery | SUECR | 2023-9-9 | 95% | CP-223113 | 95% | 
980092 | CT4 aspects of SFC | SFC | 2023-12-12 | 80% | CP-231193 | 90% | 
980095 | CT4 aspects of Detnet | DetNet | 2023-12-12 | 80% | CP-231195 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 13: Work Plan CT4 Supported (3/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980098 | CT4 aspects of TEI18_IPv6PD | TEI18_IPv6PD | 2023-12-12 | 100% | CP-223203 |  | 
980101 | CT4 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | 2024-3-3 | 100% | CP-223111 |  | 
980104 | CT4 aspects of TRS_URLLC | TRS_URLLC | 2023-12-12 | 75% | CP-231360 | 90% | 
990102 | CT4 aspects of VMR | VMR | 2024-3-3 | 90% | CP-230192 | 100% | 
980107 | CT4 aspects of MCProtoc18 | MCProtoc18 | 2023-12-12 | 80% | CP-221270 | 80% | 
990104 | CT4 aspects of eNA_Ph3 | eNA_Ph3 | 2024-3-3 | 50% | CP-230119 | 90% | 
1000044 | CT4 aspects of Slice-based PLMN Selection | PLMNsel_NS | 2024-3-3 | 0% | CP-231358 | 100% (stopped) | 
1000046 | CT4 aspects of MPS_WLAN | MPS_WLAN | 2024-3-3 | 40% | CP-231356 | 70% | 
990005 | CT4 aspects of TEI18_DCAMP_Ph2 | TEI18_DCAMP_Ph2 | 2023-12-12 |  |  | 100% | 
1000040 | CT4 aspects of TEI18_SLAMUP | TEI18_SLAMUP | 2023-12-12 |  |  | 100% | 
 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | 2024-3-3 |  |  | new | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 14: Work Plan Highlightings (1/2)
FS_RedInfExp_SBI
  The remaining work is to evaluation the solutions and make conclusions
NRFe
  New resource/reuse of existing resource for shared data
  Extensibility to allow sharing of data at deep profile level
  Allow Configuration of shared data at NRFs
  Clarify Configuration aspects of shared data in NFs
  Clarify sharing of data across NFs not belonging to an NF set
ShDatID_H
  Agreement has not been reached on a general solution for all the shared data sets

## Slide 15: Work Plan Highlightings (2/2)
eMCSMI_IRail
  No contributions have been submitted yet. Companies of interest is highly encouraged to contribute to this WI next meeting.
NSCALE
  The work item was newly created in Nov. meeting. The identified CT4 work is not extensive.
PLMNsel_NS
  The work item is stopped. See slide 23

## Slide 16: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-233023 | TS 29.175 | 0.5.0 | Wang, Rong (China Mobile) | Information
CP-233170 | TS 29.586 | 0.1.0 | Tang, Tingfang (Xiaomi) | Information
CP-233022 | TS 29.176 | 0.5.0 | Ji, Mengdi (Huawei) | Information and Approval

## Slide 17: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 18: Release 16 Status
Overall Rel-16
4 essential corrections were agreed for Rel-16
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R16 FASMO CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102
系列 1 | 47 | 23 | 26 | 11 | 9 | 12 | 6 | 4

## Slide 19: Release 17 Status
Overall Rel-17
45 CAT F CRs were agreed for Rel-17
The corrections were in the area of the following WIs:
  5G_ProSe, 5MBS, MINT, eNS_Ph2, RPCPSET, 5GSAT_ARCH-CT, eCPSOR_CON , IoT_SAT_ARCH_EPS
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102
系列 1 | 152 | 128 | 187 | 81 | 46 | 47 | 37 | 45

## Slide 20: Release 18 Status
Overall Rel-18
172 CAT B CRs were agreed for Rel-18
  274 CAT F/D CRs were agreed for Rel-18
  51 pRs were agreed for Rel-18
  Rel-18 work in CT4 is mainly going on schedule, while some of the WIs are behind schedule
Chart: R18 CRs/pCRs
| CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102
CAT B | 9 | 18 | 88 | 162 | 139 | 172
CAT F/D | 8 | 103 | 86 | 118 | 92 | 274
pCR | 17 | 10 | 5 | 25 | 39 | 51

## Slide 21: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 22: For Information to CT (1/2)
PRINS modification work (corresponding to 'Roaming5G' in stage2) is smoothly proceeding in CT4
  7 CRs got agreed on CT4#119 meeting, covering:
    general description on support of RI
    new error code definition
    error determined upon receipt of an N32-f request/response
    applicative error upon receipt of an N32-f request
    rejection of N32 connection establishment on RI
  Aiming to complete the work in 2024Q1, given there is no significant change in stage2
A CR (29.531CR0177, see C4-235615) was submitted against Rel-15, to fix an error in the pattern of AMF set ID. CT4 agreed this is an essential correction which shall go back to Rel-15.

## Slide 23: For Information to CT (2/2)
CT4 has agreed 29.244CR0782 (see C4-235547)as requested by SA3-LI in their LS in C4-235051. If SA3#91-LI-e-b meeting decides to change the requirement, CT4 will align accordingly.
CT4 was informed the WI PLMNsel_NS (led by CT1) has been stopped, thus the corresponding work in CT4 is marked as “completed”. There has only one CR (see C4-234572) been agreed on this WI (agreed on CT4#118 meeting, October), it is not sent to this plenary for approval as consequence.
There are 38 CRs agreed with dependency on SA2.

## Slide 24: For Action to CT
CT is requested to report the current status of CT4 work on PRINS modification (corresponding to 'Roaming5G' in stage2), and ask SA to confirm the stability of stage2 requirement on this topic.

## Slide 25: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting (CF3, ATIS) and the support during the meeting.

## Slide 26: Annex

## Slide 27: CRs for Conditional Approval(1/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-235499 | ULI of AUN3 device connected behind the 5G-CRG | 23.003 | 0688 | 23.316-2115 | SA2
C4-235478 | Decorated NAI format for 5G-NSWO | 23.003 | 0691 | 23.501-4803 | SA2
C4-235456 | Update of the LCS-PeriodicTriggeredInvokeArg | 24.080 | 0108 | 23.273-0447 | SA2
C4-235582 | Update of the LCS-PeriodicTriggeredInvokeArg | 24.080 | 0108 | 23.273-0447 | SA2
C4-235669 | Protocol Description | 29.244 | 0769 | 23.501-5008 | SA2
C4-235127 | Flow description within MBS Service Information if MBS data are transported in IP tunnel toward MB-UPF | 29.244 | 0770 | 23.247-0329 | SA2
C4-235521 | Indication of QoS Flow associated with the default QoS Rule | 29.244 | 0771 | 23.501-5002 23.502-4505 | SA2 SA2
C4-235531 | Correction on User Plane Node ID | 29.244 | 0777 | 23.501-5016 | SA2
C4-235551 | User plane inactivity timer update from SMF towards UPF | 29.244 | 0781 | 23.501-4749 23.501-4480 | SA2 SA2
C4-235578 | LADN Service Area in AccessAndMobilitySubscriptionData | 29.503 | 1183 | 23.502-4527 | SA2

## Slide 28: CRs for Conditional Approval(2/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-235528 | New event filters for Presence-In-AOI-Report event subscription targeting Any UE | 29.518 | 0992 | 23.501-5024 | SA2
C4-235687 | Corrections to support Extended DRX in CM-IDLE state | 29.518 | 1000 | 23.502-4255 | SA2
C4-235503 | Area Session Policy ID in Nmbsmf_MBSSession_Create request | 29.532 | 0072 | 23.247-0200 | SA2
C4-235504 | Area Session Policy ID in Nmbsmf_MBSSession_Create request | 29.532 | 0073 | 23.247-0201 | SA2
C4-235416 | MBS Service Area not contained within the MB-SMF service area | 29.532 | 0074 | 23.247-0275 | SA2
C4-235417 | MBS Service Area not contained within the MB-SMF service area | 29.532 | 0075 | 23.247-0275 | SA2
C4-235505 | Location Dependent MBS broadcast session with multiple MB-SMFs | 29.532 | 0076 | 23.247-0331 | SA2
C4-235506 | Location Dependent MBS broadcast session with multiple MB-SMFs | 29.532 | 0077 | 23.247-0331 | SA2
C4-235548 | Clarification on UE already registered indication | 29.536 | 0103 | 23.501-4649 | SA2
C4-235600 | Threshold based UE admission control | 29.536 | 0105 | 23.501-4649 | SA2

## Slide 29: CRs for Conditional Approval(3/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-235553 | Clarification on the LocalNumberUpdate procedure | 29.536 | 0107 | 23.501-4649. | SA2
C4-235524 | Nupf_GetPrivateUEIPaddr_Get response with GPSI | 29.564 | 0072 | 23.502-4454 | SA2
C4-235121 | Achieved sampling ratio in Nupf_EventExposure_Notify | 29.564 | 0073 | 23.502-4467 | SA2
C4-235522 | Indication of QoS Flow associated with the default QoS Rule | 29.564 | 0074 | 23.501-5002 23.502-4505 | SA2 SA2
C4-235500 | Area Session Policy ID | 29.571 | 0476 | 23.247-0200 | SA2
C4-235501 | Area Session Policy ID | 29.571 | 0477 | 23.247-0201 | SA2
C4-235418 | MBS Service Area not contained within the MB-SMF service area | 29.571 | 0478 | 23.247-0275 | SA2
C4-235419 | MBS Service Area not contained within the MB-SMF service area | 29.571 | 0479 | 23.247-0275 | SA2
C4-235173 | User Location Information of AUN3 device | 29.571 | 0480 | 23.316-2115 | SA2
C4-235695 | Protocol Description | 29.571 | 0483 | 23.501-5008 | SA2

## Slide 30: CRs for Conditional Approval(4/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-235480 | Access restriction for AUN3 devices | 29.503 | 1184 | 23.316-2122 | SA2
C4-235697 | Support of NSAC SAI list | 29.510 | 0918 | 23.501-5172 | SA2
C4-235523 | Aligning the service name with stage-2 specification | 29.510 | 0943 | 23.501-5001 23.502-4504 | SA2 SA2
C4-235666 | Support of NSAC SAI list | 29.510 | 0944 | 23.501-5171 | SA2
C4-235481 | Service restriction of AUN3 device access 5GC via W-5GAN | 29.571 | 0492 | 23.316-2122 | SA2
C4-235664 | Definition of NSAC Service Area. | 29.571 | 0496 | 23.501-5171 | SA2
C4-235440 | Addition of additional ULI of the MBSR UE | 29.572 | 0209 | 23.501-4950 | SA2
C4-234537 | Support the change of the PDU Session Type for a 5G VN group | 29.504 | 0247 | 23.501-4993 23.502-4496 29.522-1049 | SA2 SA2 CT3
C4-235490 | Update on delivery of N2 information for rangingsl | 29.518 | 1003 | 38.413-0991 | RAN3
C4-234467 | DNAI-EAS Mappings data subset in the UDR | 29.504 | 0241 | 29.519-0453 | CT3

## Slide 31: CRs for Conditional Approval(5/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-235055 | Security Scopes for access to AF QoS Data | 29.504 | 0249 | 29.519-0460 | CT3
C4-235056 | Security Scopes for group policy control data | 29.504 | 0250 | 29.519-0467 | CT3
C4-235163 | ECSAddressRoaming data subset | 29.504 | 0251 | 29.519-0466 | CT3
C4-235361 | Periodic or triggered location events via user plane to an LCS Client or AF | 29.515 | 0116 | 29.122-0719 | CT3
C4-235457 | Multiple QoS for Deferred Location Service Continuation from 5GS to EPS | 29.515 | 0139 | 23.273-0447 | CT4
C4-235431 | Multiple QoS for Deferred Location Service Continuation from 5GS to EPS | 29.518 | 0987 | 23.273-0447 | CT4
C4-235529 | New data type to represent a combination of S-NSSAI(s) and/or DNN(s) | 29.571 | 0497 | 29.518-0992 | CT4
C4-234465 | Periodic or triggered location events via user plane to an LCS Client or AF | 29.572 | 0182 | 29.515-0116 | CT4
C4-235579 | Multiple QoS for Deferred Location Service Continuation from 5GS to EPS | 29.572 | 0206 | 23.273-0447 | CT4

## Slide 32: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com