## Slide 1: CT WG4 Status Report to TSG CT#103
Yue Song
3GPP CT4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#121 Athens (GR)
  E-meeting:
    CT4#120 Online Cancelled
Upcoming Meetings
  Ordinary:
    CT4#122 Changsha (CN)
    CT4#123 Hyderabad (IN)
  E-meeting:
    None

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#121: 913
Agreed CRs
  CT4#121: 373 102 (B), 217 (F/D), 54 (A)
Agreed pCRs
  CT4#121: 38 10 (29.175), 12 (29.330), 7 (29.585), 2 (29.586), 5 (29.857), 2 (29.866)
Attendances
  CT4#121: 191/202 (F2F) , 0/15 (online)
Other information
    some statistics
  In Meeting rooms we had 10 to 40 delegates depending on the topic.
  Up to 7 delegates followed the CT4 meeting using Microsoft Teams
  CT4#121 was 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
C4-240556 | CT impacts of EVS Codec Extension for Immersive Voice and Audio Services | Nokia | Defining how the parameters of the IVAS codec are handled on the Mp, Iq, Ix, Mn and Mc interfaces for the purpose of transcoding Possible enhancements to Codec Interworking procedures at the MRFC and MRFP Possible enhancements to Codec Interworking procedures at the IBCF and TrGW Possible updates to the IMS SIP/SDP Profile to support the IVAS codec

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
C4-240558 | Revised WID on CT aspects of UPF enhancement for exposure and SBA | China Mobile | Delta: Update the objectives based on the actual work that has been done, and update the list of impacted specifications accordingly

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
None this time

## Slide 8: Revised Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-240260 | WID revised Rel-18 Revised WID on mission critical system migration and interconnection enhancements | Nokia, Nokia Shanghai Bell | 
C4-240559 | WID revised Rel-18 Revised WID on CT aspects of enhancement of 5G UE Policy | Intel | 
C4-240560 | WID revised Rel-18 Revised WID on Next Generation Real time Communication services | China Mobile | 
C4-240471 | WID revised Rel-18 Revised WID on Rel-18 Generic Group Management, Exposure and Communication Enhancements | Huawei | 
C4-240561 | WID revised Rel-18 Revised WID on Architecture Enhancements for XR and media services | China Mobile | 
C4-240562 | WID revised Rel-18 Revised WID on CT aspects of Ranging_SL | Xiaomi | 
C4-240688 | WID revised Rel-18 Revised WID on Enablers for Network Automation for 5G - phase 3 | China Mobile | 

## Slide 9: Work Plan CT4 Led (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980059 | CT4 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | 2024-3-3 | 90% | CP-232029 | 95% | 
990077 | CT4 aspects for 5MBS_Ph2 | 5MBS_Ph2 | 2024-3-3 | 95% | CP-232031 | 100% | 
980068 | CT4 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | 2023-12-12 | 95% | CP-223021 | 100% | 
990002 | CT4 aspects of UPF enhancement for exposure and SBA | UPEAS | 2024-3-3 | 95% | CP-232027 | 100% | 
980077 | CT4 aspects of EDGE_Ph2 | EDGE_Ph2 | 2023-12-12 | 90% | CP-233026 | 98% | 
980087 | CT4 aspects of eNSAC | eNSAC | 2023-12-12 | 90% | CP-232025 | 100% | 
980002 | CT aspects on TEI18_MLR | TEI18_MLR | 2023-12-12 | 100% | CP-223022 | 100% | 
980004 | Enhancement of Shared Data ID and Handling | ShDatID_H | 2024-3-3 | 40% | CP-232030 | 100% | 
990003 | Enhancements on Service-based support for SMS in 5GC | eSMS_SBI | 2023-12-15 | 100% | CP-230025 | 100% | 
960002 | Study on NRF API enhancements to avoid signalling and storing of redundant data | FS_NRFe | 2023-9-9 | 100% | CP-231022 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 10: Work Plan CT4 Led (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
960001 | CT4 aspects of SBIProtoc18 | SBIProtoc18 | 2023-12-12 | 80% | CP-221083 | 100% | 
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 2023-12-12 | 100% | CP-183245 | 100% | 
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | 2023-12-12 | 50% | CP-231350 | 80% | 
1010001 | CT aspects of home network triggered primary authentication | HN_Auth | 2024-3-3 | 60% | CP-232028 | 95% | 
1010003 | Study on IMS Disaster Prevention and Restoration Enhancement | FS_IMS_RES | 2024-3-3 | 40% | CP-232281 | 50% | 
1020001 | NRF API enhancements to avoid signalling and storing of redundant data | NRFe | 2024-3-3 | 40% | CP-233025 | 100% | 
 | PRINS modification work (under TEI18 in CT4, corresponding to 'Roaming5G' in stage2) |  |  | 70% |  | 98% | 
1030001 | CT impacts of EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 2024-6-6 | new |  | new | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan CT4 Supported (1/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980054 | CT4 aspects of 5GSATB | 5GSATB | 2023-12-12 | 100% | CP-232131 | 100% | 
990059 | CT4 aspects of PIN | PIN | 2024-3-3 | 100% | CP-233216 | 100% | 
990064 | CT4 aspects of UAS Ph2 | UAS_Ph2 | 2024-3-3 | 100% | CP-230330 | 100% | 
990067 | CT4 aspects of Ranging_SL | Ranging_SL | 2024-3-3 | 90% | CP-233309 | 98% | 
980062 | CT4 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | 2023-12-12 | 90% | CP-233220 | 100% | 
990071 | CT4 aspects of GMEC | GMEC | 2024-3-3 | 90% | CP-232135 | 100% | 
990074 | CT4 aspects of AIML | AIMLsys | 2024-3-3 | 90% | CP-230329 | 100% | 
990082 | CT4 aspects of Network Slicing Phase 3 | eNS_Ph3 | 2024-3-3 | 90% | CP-230194 | 99% | 
990084 | CT4 aspects of XRM | XRM | 2024-3-3 | 95% | CP-232134 | 100% | 
980071 | CT4 aspects of eMCSMI_IRail | eMCSMI_IRail | 2023-12-12 | 0% | CP-233217 | 100% | CT4 impact removed from the WI
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan CT4 Supported (2/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
990087 | CT4 aspects of NG_RTC | NG_RTC | 2024-3-3 | 60% | CP-233211 | 100% | 
990090 | CT4 aspects of ATSSS_Ph3 | ATSSS_Ph3 | 2024-3-3 | 80% | CP-230334 | 100% | 
980080 | CT4 aspects of eNPN_Ph2 | eNPN_Ph2 | 2024-3-3 | 85% | CP-231286 | 100% | 
990093 | CT4 aspects of eUEPO | eUEPO | 2024-3-3 | 85% | CP-233206 | 98% | 
970046 | CT4 aspects of UEP18 | UEP18 | 2023-12-12 | 100% | CP-233115 | 100% | 
990095 | CT4 aspects of 5G AM Policy | AMP | 2023-6-6 | 95% | CP-232130 | 100% | 
980085 | CT4 aspects of 5WWC_Ph2 | 5WWC_Ph2 | 2024-3-3 | 100% | CP-233221 | 100% | 
980090 | CT4 aspects of Seamless UE context recovery | SUECR | 2023-9-9 | 95% | CP-223113 | 100% | 
980092 | CT4 aspects of SFC | SFC | 2023-12-12 | 90% | CP-231193 | 100% | 
980095 | CT4 aspects of Detnet | DetNet | 2023-12-12 | 100% | CP-231195 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 13: Work Plan CT4 Supported (3/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980098 | CT4 aspects of TEI18_IPv6PD | TEI18_IPv6PD | 2023-12-12 | 100% | CP-230121 | 100% | 
980101 | CT4 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | 2024-3-3 | 100% | CP-230188 | 100% | 
980104 | CT4 aspects of TRS_URLLC | TRS_URLLC | 2023-12-12 | 90% | CP-231360 | 98% | 
990102 | CT4 aspects of VMR | VMR | 2024-3-3 | 100% | CP-232168 | 100% | 
980107 | CT4 aspects of MCProtoc18 | MCProtoc18 | 2023-12-12 | 80% | CP-233212 | 100% | 
990104 | CT4 aspects of eNA_Ph3 | eNA_Ph3 | 2024-3-3 | 90% | CP-230119 | 100% | 
1000044 | CT4 aspects of Slice-based PLMN Selection | PLMNsel_NS | 2024-3-3 | 100% (stopped) | CP-232165 | 100% (stopped) | 
1000046 | CT4 aspects of MPS_WLAN | MPS_WLAN | 2024-3-3 | 70% | CP-232166 | 100% | 
990005 | CT4 aspects of TEI18_DCAMP_Ph2 | TEI18_DCAMP_Ph2 | 2023-12-12 | 100% | CP-233124 | 100% | 
1000040 | CT4 aspects of TEI18_SLAMUP | TEI18_SLAMUP | 2023-12-12 | 100% | CP-233125 | 100% | 
1020046 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | 2024-3-3 | new | CP-233310 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 14: Work Plan Highlightings (1/3)
Overall status of Rel-18 work in CT4
  7 work items led by CT4 are newly completed
  15 work items supported by CT4 are newly completed
  The remaining work of the WIs which are not completed yet is within 5% except for one WI (see next slide)
  The study items “FS_RedInfExp_SBI” and “FS_IMS_RES” are not concluded by CT4#121 meeting, the study will be continued in the upcoming meetings

## Slide 15: Work Plan Highlightings (2/3)
IVAS_Codec
  This work item is newly agreed on CT4#121 meeting.
  Background is SA4 has developed a new codec for Immersive Voice and Audio Services (IVAS codec) in Rel-18, to address the increasing demand for rich and immersive multimedia services. To deliver the full set of IVAS features, corresponding CT works are needed, e.g. to support this new codec over the signaling interfaces related to media processing functions.
  SA4 is expected to finalize its work by June 2024.
  Since the requirement came quite recently CT WGs is not able to complete the work by Mar. 2024, exception sheet is submitted (see slide 18)

## Slide 16: Work Plan Highlightings (3/3)
WI | Remaining works | SA WG dependency
5G_eLCS_Ph3 | 1. CT1 found some issues when specifying user plane positioning protocols and requires SA2 to provide solutions, which may impact CT4; 2. An EN is left for Nlmf_Location_MeasurementData service operation, which requires SA2 to clearly specify the definition of PRU location measurements. | SA2
EDGE_Ph2 | The detail solution on traffic steering in HR-SBO for the UEs with same private UE IP address, i.e. N6 tunneling solution, UE IP address mapping | --
HN_Auth | An LS on clarification on home network triggered re-authentication was sent to SA3 in CT4#119 (C4-235577), asking SA3 to check whether some failure cases from the AMF perspective are valid. Waiting for the reply LS from SA3 | SA3
Roaming5G | Remaining issue on Applicative request message initiated by a Roaming Intermediary, to resolve the stage3 level impact on potential clash of message ID created by cSEPP and RI. | --
Ranging_SL | How to support the privacy check in network for Ranging_SL. | SA2, SA3
eNS_Ph3 | How to indicate the partially allowed slice to the SMF and allow the SMF to subscribe the network slice area of service for that partially allowed S-NSSAI | SA2
eUEPO | Some terminology alignment needed in SA2, with CT4 impact | SA2
TRS_URLLC | To specify the restoration solutions for subscription and reporting of TSS information from NG-RAN to TSCSTF, upon failure/restart of the TSCTSF, AMF or NG-RAN | --

## Slide 17: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
C4-240849 | TR 29.857 | 0.3.0 | Varini Gupta (Samsung) | Information
C4-240851 | TS 29.585 | 1.3.0 | Bruno Landais (Nokia) | Approval
C4-240852 | TS 29.175 | 1.1.0 | Rong Wang (China Mobile) | Approval
C4-240853 | TS 29.330 | 0.3.0 | Rong Wang (China Mobile) | Information and Approval
C4-240854 | TS 29.586 | 1.1.0 | Tingfang Tang (Xiaomi) | Approval

## Slide 18: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
C4-240557 | Rel-18 Work Item Exception for CT impacts of EVS Codec Extension for Immersive Voice and Audio Services | Bruno Landais (Nokia) | Approval

## Slide 19: Release 16 Status
Overall Rel-16
10 essential corrections were agreed for Rel-16
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R16 FASMO CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103
系列 1 | 47 | 23 | 26 | 11 | 9 | 12 | 6 | 4 | 10

## Slide 20: Release 17 Status
Overall Rel-17
41 CAT F CRs were agreed for Rel-17
The corrections were in the area of the following WIs:
  5GSAT_ARCH-CT, 5MBS, ATSSS_Ph2, eEDGE_5GC, eNA_Ph2, eNPN_Ph2, eNS_Ph2, MINT, IoT_SAT_ARCH_EPS, NR_REDCAP_Ph2, RPCPSET, SMS_SBI, SBIProtoc17
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103
系列 1 | 152 | 128 | 187 | 81 | 46 | 47 | 37 | 45 | 41

## Slide 21: Release 18 Status
Overall Rel-18
102 CAT B CRs were agreed for Rel-18
  157 CAT F/D CRs were agreed for Rel-18
  38 pCRs were agreed for Rel-18
Chart: R18 CRs/pCRs
| CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103
CAT B | 9 | 18 | 88 | 162 | 139 | 172 | 102
CAT F/D | 8 | 103 | 86 | 118 | 92 | 274 | 157
pCR | 17 | 10 | 5 | 25 | 39 | 51 | 38

## Slide 22: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 23: For Information to CT
There are 2 Rel-12 CRs agreed. TS 23.334 and TS 29.334 were making reference to IETF draft-schwarz-mmusic-sdp-for-gw-05 which has expired, therefore the references were removed from the specs. There is no actual technical impact caused by removing the reference. (see C4-240624 and C4-240630)
There are 32 CRs agreed with dependency on SA2.
CT4 discussed the time plan for Rel-19 work, the proposal as shown in CP-240083 has been endorsed by CT4

## Slide 24: For Action to CT
CT is requested to report to SA the creation of new work item “CT impacts of EVS Codec Extension for Immersive Voice and Audio Services”. To allow CT WGs to finish the relevant work by June 2024, SA4 is requested to make IVAS work stable by April 2024.
CT is requested to report the open issues with dependencies on SA WGs as shown in slide 16, and request corresponding SA WGs to conclude on those issues by April 2024.

## Slide 25: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting and the support during the meeting.

## Slide 26: Annex

## Slide 27: CRs for Conditional Approval (1/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-240900 | DL data notifications during Extended Buffering - Option1 | 29.244 | 0766 | 23.502-4671 | SA2
C4-240811 | The minimum and the maximum measurement result | 29.244 | 0808 | 23.501-5082 | SA2
C4-240328 | Support of DL Session AMBR in HR-SBO session | 29.244 | 0824 | 23.548 0193 | SA2
C4-240664 | Support of slice replacement with replaced S-NSSAI on N4 | 29.244 | 0828 | 23.501-5221 | SA2
C4-240899 | Access control for users with eRedcap/Redcap subscriptions | 29.272 | 0848 | 23.501-5297 | SA2
C4-240685 | Protocol Description for UL traffic | 29.502 | 0737 | 23.502-4642 24.501-5973 | SA2 CT1
C4-240161 | Traffic Influence information for HR-SBO | 29.502 | 0739 | 23.548-0207 23.502-4732 | SA2 SA2
C4-240655 | Network slice replacement termination | 29.502 | 0754 | 23.501-5221 | SA2
C4-240050 | NCR Operation Allowed Indication | 29.503 | 1204 | 23.501-5273 23.502-4716 | SA2 SA2
C4-240745 | update information in the subscription data for exposure via CP | 29.503 | 1226 | 23.273-0445 | SA2

## Slide 28: CRs for Conditional Approval (2/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-240747 | Update the subscription for list of the authorized PLMNs | 29.503 | 1227 | 23.586-0087 | SA2
C4-240251 | Align ML Model Interoperability indicator to stage 2 specification | 29.510 | 0962 | 23.288-0938 | SA2
C4-240742 | Ngmlc Location Privacy Check and ID Mapping Service Operation | 29.515 | 0146 | 23.273-0450 | SA2
C4-240743 | Application Layer Id Support for 5G-MT-LR | 29.515 | 0147 | 23.273-0450 | SA2
C4-240746 | update on Ngmlc_Location service for alignment and UEs belonging to different PLMN(s) | 29.515 | 0150 | 23.273-0450 | SA2
C4-240488 | Coordinate ID in case of absolute locations | 29.515 | 0151 | 23.273-0435 | SA2
C4-240903 | Ngmlc_Location_ProvideRanging | 29.515 | 0152 | 23.273-0489 | SA2
C4-240806 | Subscription to TSS information Reporting using Namf_NonUeN2MessageTransfer | 29.518 | 1009 | 23.502-4674 | SA2
C4-240700 | Distinction of MBSR and IAB node indicators | 29.518 | 1023 | 23.502-5302 | SA2
C4-240309 | EnableUEReachability supporting additional N2 indication | 29.518 | 1028 | 23.502-4671 | SA2

## Slide 29: CRs for Conditional Approval (3/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-240901 | EnableUEReachability to support reporting of DL data size | 29.518 | 1029 | 23.502-4671 23.502-4684 | SA2 SA2
C4-240489 | Coordinate ID in case of absolute locations | 29.518 | 1036 | 23.273-0435 | SA2
C4-240815 | Support of Network Slice Replacement and area restrictions at UE mobility | 29.518 | 1039 | 23.502-4717 | SA2
C4-240659 | Clarification on Congestion Mitigation Information during NSSAIAvailability Notification for Network Slice Replacement | 29.531 | 0188 | 23.502-4326 | SA2
C4-240807 | RedCap UEs Information for a broadcast MBS session | 29.532 | 0085 | 23.247-0341 | SA2
C4-240816 | Access control for users with eRedcap/Redcap subscriptions - enumeration | 29.571 | 0506 | 23.501-5297 | SA2
C4-240612 | Definition of data types to support NR RedCap UEs in MBS Broadcast | 29.571 | 0516 | 23.247-0341 | SA2
C4-240660 | Congestion mitigation information in Network Slice Replacement | 29.571 | 0520 | 23.502-4326 | SA2
C4-240750 | Coordinate ID in case of absolute locations | 29.572 | 0229 | 23.273-0435 | SA2
C4-240754 | Data type extension to support Ngmlc_Location_ProvideRanging | 29.572 | 0230 | 23.273-0489 29.515-0152 | SA2 CT4

## Slide 30: CRs for Conditional Approval (4/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-240725 | Add time window | 29.572 | 0232 | 23.273-0496 | SA2
C4-240760 | Add Ranging/Sidelink Positioning Capability | 29.572 | 0241 | 23.273-0489 | SA2
C4-240833 | Addition of the supplementary message for ranging_SL | 24.080 | 0115 | 24.571-0043 24.571-0069 24.571-0070 24.571-0071. | CT1
C4-240671 | New GTP-U PDU Set Information Container extension header | 29.244 | 0787 | 29.281-0128 | CT4
C4-240618 | SMF restoration procedures for SMF in an SMF set | 29.244 | 0803 | 23.527-0068 | CT4
C4-240735 | Clock Quality Acceptance Criteria | 29.503 | 1213 | 29.571-0507 | CT4
C4-240094 | Roaming ECS Address Provisioning feature | 29.504 | 0260 | 29.519-0483 | CT3
C4-240369 | Missing Caching Timer feature in Nudr service | 29.504 | 0262 | 29.519-0480 | CT3
C4-240370 | Missing Caching Timer feature in Nudr service | 29.504 | 0263 | 29.519-0481 | CT3
C4-240366 | Usage of AppPortId as map key in Identity Data | 29.505 | 0494 | 29.503-1221 | CT4

## Slide 31: CRs for Conditional Approval (5/5)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-240367 | Usage of AppPortId as map key in Identity Data | 29.505 | 0495 | 29.503-1222 | CT4
C4-240232 | Roaming Hub as NF Type | 29.510 | 0959 | 29.573-0165 | CT4

## Slide 32: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com