## Slide 1: Proposal for R19 work in CT WGs
CT4 Chair

## Slide 2: Release Timelines
#96
Release 19
Release 18
Note: All starting dates are indicative
#98e
#100
#102
#104
#106
#108
#110
#112
#114
2022
2023
2025
*: +3 months for RAN4
**: - 3 months for RAN1 & + 3 months for RAN4 perf
SA1 Stage 1
Stage 3 (CT & SA)
Stage 2 Normative
RAN Content def.*
RAN Completion**
Maint.*
ASN.1 & Open APIs
ASN.1
1st review
#99
#101
#103
#107
#109
#111
#113
2024
2026
SA1 Stage 1
RAN Completion**
Stage 3 (CT & SA)
ASN.1 & Open APIs
Stage 2 Normative
#105
#97-e
RAN Content Def*
SA St.2 Content Def
2021
#92-e
#94-e
#95-e
#93-e
Mar.
#91-e
TSGs
Mar.
Mar.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
Dec.
Dec.
Dec.
Now

## Slide 3: Proposed Planning of Rel-19 stage3
CT WGs will focus on final completion of Rel-18 in Q2
Maintenance of Rel-18 will have high priority in Q3(/Q4)
Work items without dependencies on stage2, e.g. 5GProtoc, SBIProtoc, may be created in Q2, but no actual CRs to be agreed in Q2. Protocol enhancement to Rel-19 can be discussed in Q2, and endorsed if agreed by the group
Work items with dependencies on stage2 may be created if stage2 is stable enough in Q2

## Slide 4: Thank You!