3GPP TSG-CT Meeting #103	CP-240211

# Maastricht, Netherlands; 18th – 19th March 2024

Source:	CT3

Title:	Rel-18 Work Item Exception for CT3 aspects of Architecture for enabling Edge Applications Phase 2

Document for:	Approval

Agenda Item:	18.1

3GPP™ Work Item Exception

# Title : 	Rel-18 Work Item Exception for CT3 aspects of Enabling Edge Applications Phase 2

## Acronym  : 	EDGEAPP_Ph2

## Unique Identifier :	980075

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | 3GPP CT#104, June 2024 |  |  |  |  |
| Service(s) impacted: | CT3 aspects of ECS and ECS-ER services for federation and roaming support. |  |  |  |  |
| Specification(s) affected: | 29.558 |  |  |  |  |
| Task(s) within work which are not complete: | - Stage 3 aspects of ECS-ER service APIs on ECS Registration and ECS Discovery services for federation and roaming support. - Stage 3 aspects of ECS services on Service provisioning information retrieval for federation and roaming support. |  |  |  |  |
| Consequences if not included in Release 18: | Support of the above-mentioned features of ECS and ECS-ER will not be there in CT3 specification (TS 29.558) and not aligned to the stage 2 aspects in TS 23.558 and TS 33.558. |  |  |  |  |

Abstract of document:

The document requests for extending the deadline for Rel-18 CT3 aspects of EDGEAPP_Ph2 work item, to continue specifying the APIs aspects that are essential for EDGEAP_Ph2 and based on stage-2 EDGEAPP_Ph2 specification.

Contentious Issues:

Outstanding discussions on security aspects of ECS-ER and ECS services. Continued discussions for multiple meetings, on sending LS to SA3 for seeking security clarifications related to ECS-ER and ECS services. No consensus reached yet, on the way forward for the pending ECS and ECS-ER services for federation and roaming support.