3GPP TSG-CT Meeting #103	CP-240212

# Maastricht, Netherlands; 18th – 19th March 2024

Source:	CT3

Title:	Rel-18 Work Item Exception for CT3 aspects of Application Data Analytics Enablement Service

Document for:	Approval

Agenda Item:	18.1

3GPP™ Work Item Exception

# Title : 		CT3 aspects of Application Data Analytics Enablement Service

## Acronym  : 	ADAES

## Unique Identifier :	990020

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | CT#104 (Jun 2024) |  |  |  |  |
| Service(s) impacted: | ADAE service including: - VAL performance analytics service; - Slice-specific performance analytics service; - Service API analytics service; - Slice usage pattern analytics service; - UE-to-UE session performance analytics service; and - Edge load analytics service. A-ADRF service including: - Historical service API logs service; - Network slice data service; - Location accuracy data service; and Edge data service. |  |  |  |  |
| Specification(s) affected: | 3GPP TS 29.549 |  |  |  |  |
| Task(s) within work which are not complete: | Resolving of editorial notes. |  |  |  |  |
| Consequences if not included in Release 18: | Unclarities listed by the editor's notes remain. |  |  |  |  |

Abstract of document:

The objective of this work item is to provide protocol for the network reference points ADAE-S, AADRF-1, ADAE-X and ADAE-Y for application data analytics enablement based on normative stage-2 work developed in clause 9.2.2 and clause 9.2.3 of 3GPP TS 23.436.

Contentious Issues:

Several editorial notes which are related to the methods, data types, and API design and may have substantial impacts on the final resolutions.