3GPP TSG-CT Meeting #103	CP-240222

# Maastricht, Netherlands; 18th – 19th March 2024

Source:	CT1

Title:	Rel-18 Work Item Exception for 5G_eLCS_Ph3

Document for:	Approval

Agenda Item:	18.1

3GPP™ Work Item Exception

# Title : 		CT aspects of enhancement to the 5GC location services - phase 3

## Acronym  : 	5G_eLCS_Ph3

## Unique Identifier :	980003

Release 18 Submission form

| Feature / Item: | 5G_eLCS_Ph3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | CT#104 (Jun 2024) |  |  |  |  |
| Service(s) impacted: | 5GC location services |  |  |  |  |
| Specification(s) affected: | TS 24.572 |  |  |  |  |
| Task(s) within work which are not complete: | 1. Resolution of the LCS user plane connection(waiting for SA2 to provide the solutions): a) how to link the association between the TLS connection and the UE; b) how the LMF associates the LCS service request to the TLS connection of the UE. 2. Remaining Editor’s notes. |  |  |  |  |
| Consequences if not included in Release 18: | The CT1 stage-3 aspects for 5GC location services are not specified completely in the Rel-18 version of 3GPP specification, which does not specify how to link the association between the TLS connection and the UE. |  |  |  |  |

Abstract of document:

This work item exception requests to extend the deadline of the CT1 5GC location services work till June 2024.

Contentious Issues:

None.