3GPP TSG-CT Meeting #103	CP-240223

# Maastricht, Netherlands; 18th – 19th March 2024

Source:	TSG CT WG1

Title:	Rel-18 Work Item Exception for CT aspects for Enhanced Service Enabler Architecture Layer for Verticals Phase 3

Document for:	Approval

Agenda Item:	18.1

3GPP™ Work Item Exception

# Title:	Work Item Exception for CT aspects for Enhanced Service Enabler Architecture Layer for Verticals Phase 3

## Acronym:		SEAL_Ph3

## Unique Identifier:	980064

Release 18 Submission form

| Feature / Item: | SEAL Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | 3GPP CT#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | Notification management, Group management, Location management and Network resource management. |  |  |  |  |
| Specification(s) affected: | 24.542, 24.544, 24.545, 24.548 |  |  |  |  |
| Task(s) within work which are not complete: | a) Implementation of features related to Network resource management services; and b) Corrections to location management services. |  |  |  |  |
| Consequences if not included in Release 18: | Network resource management features will not be compliant to Stage-2. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-18 work item on CT aspects for Enhanced Service Enabler Architecture Layer for Verticals Phase 3.

Contentious Issues:

None.