## Slide 1: CT WG3 Status Report to TSG CT#104
Naren Tangudu
TSG CT WG3 Vice Chair
Samsung

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#134, (15th – 19th April, 2024) in Changsha, China
  CT3#135, (27th – 31st May, 2024) in Hyderabad, India
Upcoming Meetings
  CT3#136, (19th – 23rd August, 2024) in Maastricht, Netherlands

## Slide 4: TSG WG CT3 Statistics
CT3#134:
Number of handled documents
  683 documents allocated
Agreed CRs
  Cat B/F : 65/214
Agreed pCRs
  -
F2F Attendances
  169 registered/ 145 attendants
CT3#135:
Number of handled documents
  671 documents allocated
Agreed CRs
  Cat B/F : 60/241
Agreed pCRs
  -
F2F Attendances
  139 registered/ 100 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-241072 | CT aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | Ericsson | The objective of this work item is to specify the stage 3 aspects to provide per-subscriber VLAN instructions from UDM and DN-AAA according to stage 2 requirements agreed under the stage 2 work item TEI19_VLANSUB. | Rel-19
CP-241073 | CT aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | Ericsson | The objective of this work item is to specify the stage 3 aspects to enhance Parameter Provisioning with static UE IP address and UP security policy according to stage 2 requirements under the stage 2 work item TEI19_IP_SP_EXP. | Rel-19
CP-241074 | CT aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Samsung | To define the protocol aspects and related APIs for enabling edge applications based upon the normative Rel-19 Stage 2 3GPP TS 23.558. | Rel-19
CP-241075 | Rel-19 Enhancements of 3GPP Northbound and Application Layer Interfaces and APIs | NBI19 | Huawei, HiSilicon | The objective of this work item is to specify the technical enhancements and necessary changes to the 3GPP Northbound and Application Layer interfaces and APIs which are not covered by other dedicated work items. | Rel-19

## Slide 6: Revised agreed Study/Work Items led by CT3 (1/2)
TDoc # | Title | Acronym | Source | Objectives | Release
CP-241076 | Revised WID on CT aspects of enhancement of 5G UE Policy | eUEPO | Intel | The objective of this work item is to specify the CT aspects of eUEPO in 5GS and EPS. The stage-3 work shall be started after the applicable normative stage-2 requirements in SA2 are available. The WID is revised to update the CT4 impacts on 29.502 (Nsmf_PDUSession service) | Rel-18

## Slide 7: Rel-18 Work Plan – CT3 led (1/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960054 | Rel-18 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI18 | Rel-18 | C3 | 03/24 | 100% | 100% | CP-231190 | 
970045 | Rel-18 Enhancements of UE Policy Control | UEP18 | Rel-18 | C3 | 12/23 | 100% | 100% | CP-233115 | 
980039 | Enhancement of Network Automation Enablers | eNetAE | Rel-18 | C3 | 03/24 | 100% | 100% | CP-231191 | 
980103 | Timing Resiliency and URLLC enhancements | TRS_URLLC | Rel-18 | C3 | 03/24 | 99% | 100% | CP-231360 | 
980094 | Extensions to the TSC Framework to support DetNet | DetNet | Rel-18 | C3 | 03/24 | 100% | 100% | CP-231195 | 
980053 | CT aspects of 5G System with Satellite Backhaul | 5GSATB | Rel-18 | C3 | 12/23 | 100% | 100% | CP-232131 | 
980091 | CT aspects of 5G System Enabler for Service Function Chaining | SFC | Rel-18 | C3 | 03/24 | 100% | 100% | CP-231193 | 
980082 | CT aspects of enhancement of 5G UE Policy | eUEPO | Rel-18 | C3 | 03/24 | 98% | 100% | CP-241076 | 
980075 | CT aspects for Enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Rel-18 | C3 | 12/23 | 90% | 100% | CP-233114 | 
980036 | Rel-18 enhancements of session management policy control | SMPC18 | Rel-18 | C3 | 12/23 | 100% | 100% | CP-223208 | 
980097 | CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | Rel-18 | C3 | 12/23 | 100% | 100% | CP-230121 | 
980030 | TEI18 on Enhancement of Application Detection Event Exposure | TEI18_ADEE | Rel-18 | C3 | 06/23 | 100% | 100% | CP-223202 | 
990009 | Generic Group Management, Exposure and Communication Enhancements | GMEC | Rel-18 | C3 | 03/24 | 100% | 100% | CP-240296 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 8: Rel-18 Work Plan – CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990008 | CT aspects of System Support for AI/ML-based Services | AIMLsys | Rel-18 | C3 | 03/24 | 97% | 100% | CP-230329 | 
990006 | Architecture Enhancements for XR and media services | XRM | Rel-18 | C3 | 03/24 | 96% | 100% | CP-240081 | 
990010 | Enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | Rel-18 | C3 | 03/24 | 98% | 100% | CP-240079 | 
990007 | CT aspects on 5G AM Policy | AMP | Rel-18 | C3 | 03/24 | 100% | 100% | CP-232130 | 
990005 | CT aspects on Dynamically Changing AM Policies in the 5GC Phase 2 | TEI18_DCAMP_Ph2 | Rel-18 | C3 | 09/23 | 100% | 100% | CP-233124 | 
1000062 | CT aspects on Spending Limits for AM and UE Policies in the 5GC | TEI18_SLAMUP | Rel-18 | C3 | 12/23 | 100% | 100% | CP-233125 | 
1010002 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Rel-18 | C3 | 03/24 | 100% | 100% | CP-232128 | 
1020006 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Rel-18 | C3 | 03/24 | 90% | 100% | CP-233310 | 

## Slide 9: Rel-18 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960060 | Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C3 | 12/23 | 100% | 100% | CP-221083 | 
970048 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C3 | 12/23 | 100% | 100% | CP-223102 | 
980065 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | SEAL_Ph3 | Rel-18 | C3 | 12/23 | 97% | 100% | CP-233219 | 
980079 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | eNPN_Ph2 | Rel-18 | C3 | 03/24 | 100% | 100% | CP-231286 | 
980084 | Support for wireless and wireline convergence for the 5G system architecture Phase 2 | 5WWC_Ph2 | Rel-18 | C3 | 03/24 | 100% | 100% | CP-233221 | 
980100 | Secondary DN authentication and authorization in EPC IWK cases | TEI18_SDNAEPC | Rel-18 | C3 | 12/23 | 100% | 100% | CP-230188 | 
980086 | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | eNSAC | Rel-18 | C3 | 06/23 | 100% | 100% | CP-232025 | 
980073 | CT aspects of application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Rel-18 | C3 | 03/24 | 100% | 100% | CP-233214 | 
980067 | CT aspects of SEAL data delivery enabler for vertical applications | SEALDD | Rel-18 | C3 | 03/24 | 100% | 100% | CP-240272 | 
980056 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2 | UASAPP_Ph2 | Rel-18 | C3 | 12/23 | 100% | 100% | CP-240273 | 
980061 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | C3 | 12/23 | 100% | 100% | CP-233220 | 
980058 | CT aspects of enhancement to the 5GC location services - phase 3 | 5G_eLCS_Ph3 | Rel-18 | C3 | 03/24 | 100% | 100% | CP-240233 | 
980076 | CT Aspects of Edge Computing Phase 2 | EDGE_Ph2 | Rel-18 | C3 | 12/23 | 96% | 100% | CP-241031 | 
980089 | CT aspect of Seamless UE context recovery | SUECR | Rel-18 | C3 | 09/23 | 100% | 100% | CP-223262 | 
980106 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C3 | 12/23 | 100% | 100% | CP-233212 | 

## Slide 10: Rel-18 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990076 | CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2 | 5MBS_Ph2 | Rel-18 | C3 | 03/24 | 99% | 100% | CP-232031 | 
990061 | CT aspects of Application layer support for Personal IoT Network | PINAPP | Rel-18 | C3 | 03/24 | 99% | 100% | CP-233218 | 
990097 | CT aspects of Application Data Analytics Enablement Service | ADAES | Rel-18 | C3 | 03/24 | 70% | 96% | CP-240268 | 
990089 | CT aspects of Access Traffic Steering, Switching and Splitting support in 5G system – Phase 3 | ATSSS_Ph3 | Rel-18 | C3 | 03/24 | 100% | 100% | CP-230334 | 
990058 | CT aspects of Personal IoT Network | PIN | Rel-18 | C3 | 03/24 | 100% | 100% | CP-233216 | 
990092 | CT aspects of UPF enhancement for exposure and SBA | UPEAS | Rel-18 | C3 | 03/24 | 100% | 100% | CP-240022 | 
990086 | CT aspects of Next Generation Real time Communication services | NG_RTC | Rel-18 | C3 | 03/24 | 100% | 100% | CP-240271 | 
990063 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | C3 | 03/24 | 100% | 100% | CP-230330 | 
990099 | CT aspects for enabling MSGin5G Service phase 2 | 5GMARCH_Ph2 | Rel-18 | C3 | 12/23 | 100% | 100% | CP-230198 | 
990066 | CT aspects of Ranging based services and sidelink positioning | Ranging_SL | Rel-18 | C3 | 03/24 | 96% | 99% | CP-240298 | 
990081 | Stage 3 of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C3 | 03/24 | 98% | 100% | CP-230194 | 
990069 | CT aspects of 5G-enabled fused location service capability exposure | 5GFLS | Rel-18 | C3 | 03/24 | 100% | 100% | CP-230195 | 
1030025 | CT impacts of EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | Rel-18 | C3 | 06/24 | 0% | 100% | CP-241026 | 

## Slide 11: TS/TR sent to CT Plenary
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 12: Exception sheet for work item
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 13: Release 19 Status
Work kicked-off from CT3#135 meeting !
Only workitem proposals (WIDs, Discussion papers) were treated in this plenary cycle (CT3#135, Hyderabad India).
Agreement or endorsement of new Rel-19 WIDs:
  4 new WIDs (i.e. TEI19_VLANSUB, TEI19_IP_SP_EXP, EDGEAPP_Ph3, NBI19) are agreed;
  5 new WIDs (i.e. SBIProtoc19, IMSProtoc19, MCProtoc19, UAS_Ph3, TEI19_MINPA) are endorsed;
Discussion papers were submitted on the future work.
Rel-19 normative work is expected to start from CT3#136 (Maastricht, Netherlands) meeting.

## Slide 14: Release 18 Status - General
Agreement or endorsement of revised Rel-18 WIDs:
  1 revised WID (i.e. eUEPO) is agreed;
  2 revised WIDs (i.e. IVAS_Codec, EDGE_Ph2) are endorsed.
In total, all the 49 work items progress quite well in CT3 and 2 of them are outstanding:
  Ranging_SL, ADAES work items. NOTE: Ranging_SL expected to be completed with a company CR
Slides 14- 19 indicate the major CT3 progress in 2024 Q2.

## Slide 15: Release 18 Status (1/6)
TRS_URLLC [NR Timing Resiliency and URLLC enhancements] with 100% completion
  EN resolution on BAT offset.
  Corrections on various aspects of TRS-URLLC including time synchronization, ASTI service, clock quality control.
  Alignment with stage 2 on pre-configured thresholds and CQRCI.
SEAL_Ph3 [Service Enabler Architecture Layer for Vertical Phase 3] with 100% completion
  EN resolution on application errors and combination of VAL UE/user identifiers (SS_VALServiceData API).
  Corrections on OpenAPI syntax errors and resource definitions.
eUEPO [Enhancement of 5G UE Policy] with 100% completion
  EN resolution on URSP rule enforcement when the UE moves from EPS to 5GS.
  Corrections on various aspects of eUEPO including missing PDU Session Type in URSP rule enforcement information and connection capabilities
  Definition of URSP provisioning over EPS support and support of PCF binding information

## Slide 16: Release 18 Status (2/6)
EDGEAPP_Ph2 [Enabling Edge Applications Phase 2] with 100% completion
  Definition of ECS Discovery service between partner ECSPs and no ECS (De-)Registration service assuming ECS profiles are available at partner ECSP.
  Reached consensus on ECS Service provisioning API to support roaming & federation scenarios.
  Miscellaneous corrections like updates to Eees_TrafficInfluenceEAS, EAS profile, CES APIs.
5MBS_Ph2 [5G multicast-broadcast services Phase 2] with 100% completion
  Alignment with stage 2 to support RedCap UEs indication in the MBS session.
  Corrections on 5MBS_Ph2 to align internally with CT3 specifications
EDGE_Ph2 [Edge Computing Phase 2] with 100% completion
  EN resolution on plurality of various identifier attributes.
  Alignment with stage 2 to complete HR-SBO functionality and procedures.
  Corrections on various EDGE_Ph2 APIs (e.g., DNAIMapping API and ECSAddress API)
  Support of ECS security parameters provisioning (5GLANParmeterProvision and EcsAddressProvision APIs).

## Slide 17: Release 18 Status (3/6)
AIMLsys [System Support for AI/ML-based Services] with 100% completion
  Support of data rate monitoring for the list of UEs and provisioning of the QoS timing information.
  Enhancement of NEF functionalities to support AIMLsys (e.g., monitoring events, local timer management).
  Updates to End to End data volume analytics service, Member UE selection assistance service, PDTQ services (roaming, delete service).
XRM [Architecture Enhancements for XR and media services] with 100% completion
  ENs resolution related to reporting frequency, RTT measurements, Data rate measurement, Data power saving, multi-model service.
  Support of UL/DL policy control based on round-trip latency requirements and correlation of two service data flows for round trip time monitoring.
eNA_Ph3 [Enablers for Network Automation for 5G - phase 3] with 100% completion
  Support of providing relative proximity data collected by AF, subscriber spending limit information in AM policy data, modal level use context.
  Corrections on accuracy information notification and DCCF Data Management subscription transfer

## Slide 18: Release 18 Status (4/6)
PINAPP [Application layer support for Personal IoT Network] with 100% completion
  Corrections on APIs and procedures
ADAES [Application Data Analytics Enablement Service] with 96% completion
  EN resolution of analytics type and analytics & data output.
  Corrections on ADAES APIs (e.g., SS_ADAE_SlicePerformanceAnalytics and SS_ADAE_Ue2UePerformanceAnalytics)
  Work pending (resolve the ENs) related to: ADRF support of events, data types alignment to stage-2. Plan is to address the outstanding ENs in next meeting.
eNS_Ph3 [Stage 3 of Network Slicing Phase 3] with 100% completion
  Alignment with stage 2 to support handling of usage monitoring in S-NSSAI replacement scenarios and to support AM policy control in Network Slice Replacement scenarios.
  Corrections on eNS_Ph3 works including network slice parameters provisioning.
IVAS_Codec [EVS Codec Extension for Immersive Voice and Audio Services] with 100% completion
  Support for IVAS codec parameters in relevant IMS/CS nodes (e.g., IBCF/TrGW, MGCF)

## Slide 19: Release 18 Status (5/6)
Ranging_SL [Ranging based services and sidelink positioning] with 99% completion
  Various corrections/updates to complete the definition of the Ranging_SL related enhancements including GPSI and Application Layer ID mapping information, Update on UE RangingSL Positioning privacy profile.
  Some work outstanding for updates on GPSI and Application Layer ID mapping information. Company CRs submitted (CP-241271 and CP-241272) to this TSG meeting, and is expected to complete the work to 100% based on agreement of these CRs.
NSCALE [Network Slice Capability Exposure for Application Layer Enablement] with 100% completion
  Completed the definition of NSCE_SliceApiManagement API and NSCE_ServiceContinuity API.
  Various corrections to already defined APIs.
NBI18 [Enhancements of 3GPP Northbound and Application Layer interfaces and APIs] with 100% completion
  Agreed to remove the support of webSocket notification mechanism. Some CRs where agreed aligning to this.
  CT3 discussed on the support of TARGET_NOT_FOUND application error and redirection for inner resources, for northbound APIs. Companies opinioned to study these aspects in Rel-19.
  Miscellaneous open API corrections to CAPIF, SEAL, UAE, VAE, EDGEAPP APIs.

## Slide 20: Release 18 Status (6/6)
SBIProtoc18 [Service Based Interface Protocol Improvements] with 100% completion
  On the need for IANA registration for 3GPP defined JWT claims for NBI and 5GC, in general, CT3 thinks currently there is no naming clashes of 3GPP defined JWT claims. It is beneficial to register 3GPP defined JWT claims to IANA for 3GPP internal organizational considerations.
  Miscellaneous Open API corrections agreed for various SBI APIs.
UEP18 [Enhancements of UE Policy] with 100% completion
  CT3 discussed on solving the misalignments between the UE stored UPSI(s) and the PCF UPSI list stored in UDR, during AMF relocation with PCF reselection. CT3 agreed to solve this by adding clarification through informative note without impacting the interfaces. The related CRs were agreed.
SEALDD [SEAL data delivery enabler for vertical applications] with 100% completion
  Various corrections to DataStorage, DDContext, PolicyConfiguration TranmissionQualityMeasure APIs.
  Support time stamp indication in notification reports.
Also other contributions to make corrections to other Rel-18 work items and enhance the functionalities & descriptions for different WIs (TEI18 CRs).

## Slide 21: Release 17 Status
23 CRs (Cat.F) are agreed in Release 17 as essential corrections, e.g.:
  EDGEAPP: Correction on typo for locInPred attribute name
  eEDGE_5GC: Correction on incorrect details (e.g., API name) of Nnef_EASDeployment API
  eNA_Ph2: Corrections on user consent for data collection using DCCF
  eV2XAPP: Corrections on VAE server APIs and Resource URI
  EVEX: Correction on Data Reporting Provisioning Session Uri
  IIoT: Correction on the presence condition for qosReference, and on Ntsctsf_TimeSynchronization
  NBI17: Correction on ReceptionReport Feature definition
  pfdManEnh: Corrections on the definition of the "Retrieval of PFDs by the partial pull" procedure
  SBIProtoc17: Corrections on IptvConfigData data type misalignment for group identifier
  UASAPP: Corrections on presence conditions of attributes in RTUavStatus object
Corrections not considered as FASMO were moved to further releases.

## Slide 22: Pre-Release 17 Status
3 CRs (Cat. F) are agreed in Release 16 as essential corrections:
  Vertical_LAN: Deprecation of 5gLanParamsPatch attribute, clarification on SMF to generate BAT for static CN PDB but not for dynamic CN PDB;
  eNS: Updated figures to reflect NSSAAF replaces AUSF to support NSSAA;
1 CR (Cat. F) is agreed in Release 15 as essential corrections:
  5GS_Ph1-CT: corrections on wrong attribute name for “ethFlowDescription”
No CRs agreed for pre-Release 15

## Slide 23: Backward Incompatible Changes
None

## Slide 24: For Information to CT
CT3 work focused on:
  Completion of Rel-18 normative work, almost all WIs are completed (only 2 outstanding) with company CRs in this plenary completing one of the outstanding WI. Last outstanding WI will be resolved in August WG meeting (CT3#136).
  Essential corrections on Release 17, 16, and 15 specifications.
Quite good and efficient progress in the CT3 F2F meetings.

## Slide 25: For Action to CT
Approval of new Rel-19 WIDs and revised Rel-18 WIDs led by CT3
Approval of company CRs as the revisions of agreed CRs in CT3#134 and CT3#135 meetings. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by the Rapporteurs. All the documents are discussed in CT3 reflector already and can be agreed in the Plenary.

## Slide 26: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their big support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of meetings and coordination activities.

## Slide 27: Annex

## Slide 28: Company CRs already discussed in CT3
TDoc # | Title | Spec | CR#
CP-241256 | ECS Discovery | TS 29.558 | 0120
CP-241255 | AF usage correction and Annex Update | TS 29.543 | 0006
CP-241258 | Update on NSCE_NetSliceLifeCycleMngt API | TS 29.435 | 0040
CP-241257 | Update on NSCE_ManagementServiceDiscovery API | TS 29.435 | 0041
CP-241253 | Support of providing relative proximity data collected from the AF | TS 29.517 | 0132
CP-241251 | Correct references and clarify regarding NBI usage. | TS 29.538 | 0052
CP-241270 | Updates to Security and custom operations overview in Nnef_UEId API | TS 29.591 | 0183
CP-241252 | Support of providing confidence of the relative proximity data collected from the AF | TS 29.591 | 0192
CP-241260 | Service consumer update | TS 29.486 | 0128
CP-241267 | DNAI Mapping deletion notification | TS 29.522 | 1283
CP-241266 | Multimodal data flow QoS parameters editors note removal | TS 29.522 | 1279
CP-241269 | Defining the missing 5MBS error handling procedures | TS 29.580 | 0048

## Slide 29: CRs for conditional approval (1/2)
TDoc # | Title | Spec | CR# | Dependency
C3-242492 | Policy decisions based on spending limits | 29.513 | 0520 | TS 23.502 CR 4772, TS 23.502 CR 4773
C3-242576 | Update the 5G VN group communication indication Datatype | 29.522 | 1269 | TS 29.503 CR 1234
C3-243052 | Adding support for IVAS codec | 29.292 | 0163 | TS 26.114 CR #0561, TS 26.253 CR #0002,
C3-243094 | Support RedCap UEs indication in the MBS Session. | 29.580 | 0049 | TS 26.502 CR 0029
C3-243283 | Completion of HR-SBO procedures in the AF requests for influence of traffic routing | 29.522 | 1272 | TS 23.502 CR 4779
C3-243284 | Update the Nnef_UEId service for HR-SBO | 29.591 | 0181 | TS 23.502 CR 4779
C3-243402 | Adding support for IVAS codec | 29.162 | 0161 | TS 23.334 CR 0185, TS 26.114 CR 0561, TS 26.253 CR 0002
C3-243403 | Adding support for IVAS codec | 29.163 | 1079 | TS 23.334 CR 0185, TS 26.114 CR 0561, TS 26.253 CR 0002
C3-243482 | Corrections to procedures of E2E data volume transfer time analytics | 29.552 | 0111 | TS 23.288 CR 1084
C3-243530 | Updates to ECS Address Configuration Information for roaming | 29.519 | 0518 | TS 23.502 CR 4771

## Slide 30: CRs for conditional approval (2/2)
TDoc # | Title | Spec | CR# | Dependency
C3-243532 | Updates to ECS Address Configuration Information for roaming | 29.522 | 1282 | TS 23.502 CR 4771
C3-243537 | Handling of usage monitoring in S-NSSAI replacement scenarios | 29.512 | 1237 | TS 23.503 CR#1289
C3-243560 | Add GPSI and Application Layer ID mapping information | 29.591 | 0173 | TS 23.502 CR 4812
C3-243561 | Updates to Service Descriptions in Nnef_UEId API | 29.591 | 0182 | TS 23.502 CR 4812
C3-243562 | Updates to Security and custom operations overview in Nnef_UEId API | 29.591 | 0183 | TS 23.502 CR 4812
C3-243584 | Update on UE RangingSL Positioning privacy profile | 29.522 | 1281 | TS 23.502 CR#4775, TS 29.503 CR#1257
C3-243591 | Updates to Eees_TrafficInfluenceEAS service | 29.558 | 0185 | TS 23.558 CR 0613
C3-243602 | Updates to UPF event exposure procedures in PDU Session Traffic Analytics | 29.552 | 0110 | TS 23.502 CR 4703
C3-243603 | Update Slice Replacement Management PCRT | 29.507 | 0304 | TS 23.503 CR 1285
C3-243608 | Updates in Nnef_UEId Service API | 29.522 | 1205 | TS 23.502 CR 4805

## Slide 31: Thank You!
Naren Tangudu
3GPP CT WG3 Vice Chair
n.tangudu@samsung.com