3GPP TSG-CT Meeting #104			CP-241024

Shaghai, P.R. Cina; 17 – 18 June 2024	was CP-24xxxx

# Source:	CT4

# Title:	New WID on CT Aspects on Minimize the Number of Policy Associations (TEI19_MINPA)

# Document for:	Approval

# Agenda Item:	19.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	CT Aspects on Minimize the Number of Policy Associations (TEI19_MINPA)

Acronym:	TEI19_MINPA

Unique identifier:	1040004

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| TEI19_MINPA | SA2 | 1030012 | Minimize the Number of Policy Associations |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| N/A |  |  |

# 3	Justification

SA#103 has agreed New 3GPP Rel-19 WID on Minimize the Number of Policy Associations (TEI19_MINPA, UI: 1030012), see SP-SP-240118. The objective is to have the UE Policy Association established only when there are UE Policies to be sent to the UE. Similar for AM Policies Association.

SA2#162 has agreed related CRs (S2-2405213, S2-2405214) on TS 23.502 and TS 23.503 as stage 2 normative works.

The outcome of stage 2 WI is stable to initiate the stage 3 normative implementations.

# 4	Objective

The objective of this CT WID is to implement the outcome of the Stage 2 TEI19_MINPA WID. Below is an outline of possible implications on CT specifications.

CT4 Impacts:

- UDM interface: Add new information elements in AM Subscription data:

  - AM Policy Association Enable Indication (Optional), and

  - UE Policy Association Enable Indication (Optional)

- AMF interface: Add new information elements in UE Context

  - AM Policy Association Enable Indication if received from UDM; and

  - UE Policy Association Enable Indication if received from UDM; and

  - UE Policy Container if received from the UE.

CT3 Impacts:

- AM Policy Association interface: Specify that AM Policy Association establishment / termination may be caused by UDM subscription data change due to the AM Policy Association Enable Indication value changes.

- UE Policy Association interface: Specify that UE Policy Association establishment / termination may be caused by UDM subscription data change due to the UE Policy Association Enable Indication value changes.

- PCC Flows: Specify that AM/UE Policy Association establishment / termination may be caused by UDM subscription data change due to the AM/UE Policy Association Enable Indication value changes.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 29.503 | Add new information elements in AM Subscription data: - AM Policy Association Enable Indication - UE Policy Association Enable Indication | TSG#107 (March 2025) | CT4 |
| TS 29.507 | Specify that AM Policy Association establishment / termination may be caused by UDM subscription data change due to the AM Policy Association Enable Indication value changes. | TSG#107 (March 2025) | CT3 |
| TS 29.513 | Specify that AM/UE Policy Association establishment / termination may be caused by UDM subscription data change due to the AM/UE Policy Association Enable Indication value changes. | TSG#107 (March 2025) | CT3 |
| TS 29.518 | Add new information elements in UE Context: - AM Policy Association Enable Indication if received from UDM; and - UE Policy Association Enable Indication if received from UDM; and - UE Policy Container if received from the UE. | TSG#107 (March 2025) | CT4 |
| TS 29.525 | Specify that UE Policy Association establishment / termination may be caused by UDM subscription data change due to the UE Policy Association Enable Indication value changes. | TSG#107 (March 2025) | CT3 |

# 6	Work item Rapporteur(s)

Jones Lu, Ericsson, jones.lu@ericsson.com

# 7	Work item leadership

CT4

# 8	Aspects that involve other WGs

# 9	Supporting Individual Members

Supporting IM name

Ericsson

Nokia

Huawei

ZTE

China Telecom

Intel