## Slide 1
TSG CT WG4 Chairman
Nigel Berry (Alcatel-Lucent)
CT WG4 Status Report to TSG CT #66
3GPP TSG CT Plenary Meeting #66 CP-140970
Hawaii, USA; 8 – 9 December 2014 Revised from CP-140750

## Slide 2: TSG CT WG4 Organisation
Meetings
  CT4 have had two meetings since the last CT plenary:
    CT4#66bis (Sophia Antipolis), co-located with CT1 and CT3. Meeting Report in CP-140751.
    CT4#67 (San Francisco) Mega-meeting. Meeting Report in CP-140751
  CT4 will have one meeting during next plenary cycle:
    CT4#68 (Sorrento);
TSG CT WG4 officials are:
  Chairman:
    Nigel Berry (Alcatel-Lucent / ETSI)
  Vice chairs:
    Lionel Morand (Orange / ETSI)
    Yvette Koza (Note)
    (DT / ETSI)
  MCC support:
    Kimmo Kymäläinen
Legend Blue – (re)elected since previous plenary Note: Elected by accalamation Red – for (re)election in coming plenary period
Notes: 2

## Slide 3
TSG CT WG4 Statistics
TSG CT WG4 statistics:
  188 Change Requests agreed
  Rel-12 Work Items / Study Items approved
    4 new - Work Items
    1 revised - Work Items
    4 endorsed – Work Items
  0 Rel-12 TRs for approval
  0 Rel-12 TSs for approval
  CT4#66bis and CT4#67: 166 Registered participants / ~106 Attending participants

## Slide 4
Rel-13 WIs Status – CT4 Led
voE_UTRAN_PPD 0%
RTCP_MUX 100%
Legend Blue – new since previous plenary
Green – progressed since previous plenary

## Slide 5
Rel-13 WIs Status – CT4 Supported
UPCON-DOTCON-CT 20%
Legend Blue – new since previous plenary
Green – progressed since previous plenary

## Slide 6
Rel-12 WIs Status – CT4 Led
IMS_SSFDD 100%
Dia_SGSN_GMLC 100%
Dia_SGSN_SMS 100%
eMEDIASEC-CT 90% => 100%
FS_DOCME 100%
eMBMS_Rest 100%
LIMONET-SIPTO 100%
CVO-CT 100%
SIS_CT 100%
GOCME 100%
LTE_HRPD_SON-CT 100%
PCSCF_RES (TR) 100%
PCSCF_RES 90% => 100%
FS_SHARED_SubData_UPD 80% => 85%
MTCe-SDDTE-CT 100%
ICEH248 100%
ALTC 0 => 100%%
DOCME 70% => 100%
LTE_SC_enh_dualC-CT 70%=> 100%
EVS_codec-CT 0% => 100%
Legend Blue – new since previous plenary
Green – progressed since previous plenary

## Slide 7
Rel-12 WIs Status – CT4 Supported
IMS_RegCon-CT 100% (CT1) Deleted
LIMONET-LIPA 100% (CT1) Deleted
eSaMOG-St3 100% (CT1)
NETLOC_TWAN-CT 100% (CT3)
CNO_ULI-CT 100% (CT3)
ProSe-CT 90% => 100% (CT1)
IMS_WebRTC 30% => 80% (CT1)
ISAT 90% (CT1)
IMS_TELEP 0% (CT1)
P4C-F-CT3 100% (CT3)
MTCe-UEPCOP-CT 100% (CT1)
SMSMI-CT 100% (CT1)
Legend Blue – new since previous plenary
Green – progressed since previous plenary
REP_WMD 100% (CT1)
GCSE_LTE-CT 35% => 100% (CT3)
UTRA_LTE_WLAN_interw-CT 50% => 100% (CT1)

## Slide 8: Agreed New WIs
CP-14 | New WIDs | Rapporteur
0801 | P-CSCF restoration enhancements with WLAN | JJ Trottin (ALU)
0802 | Study on Diameter Load control mechanisms | JJ Trottin (ALU)
0803 | Study on EPC Signalling Improvement for Race Scenarios | P Schmitt (Huawei)
0804 | Shared Data Update for Multiple Subscribers | S Shi (Huawei)

## Slide 9: Agreed Revised WIs
Tdoc CP-14# | Agreed Revised WIDs | Rapporteur
0800 | Revised WID on CT Impacts of Codec for Enhanced Voice Services | J Kall (Nokia Networks)

## Slide 10: Endorsed WIs
Tdoc CP-14# | Endorsed WIDs | Rapporteur | Notes
0813 | Enhanced P-CSCF discovery using signalling for access to EPC via WLAN | Ivo Sedlacek, (Ericsson) | CT1 led
0925 | CT aspects of QoS End to End MTSI extensions | Susana Fernandez (Ericsson) | CT3 led
0921 | CT aspects of User Plane Congestion Management for BB I | Xia Haitao (Huawei) | CT3 led
0811 | Warning Status Report in EPS | P Sanders (One2Many) | CT1 led

## Slide 11: Technical Reports for Approval
Tdoc CP-14# | Technical Reports agreed to be sent to Plenary for Approval

## Slide 12: Technical Specifications for Information and Approval
Tdoc CP-14# | Technical Specifications agreed to be sent to Plenary for Information and Approval

## Slide 13: CT4 Issues for CT Plenary
CT4 has completed its work for most of the Rel-12 features (which were not completed at CT#65):
  Dual Connectivity for LTE
  Diameter Overload Control
  WLAN/3GPP Radio Interworking
  Proximity Services
  P-CSCF restoration
  Extended IMS media plane security features
  EVS codec in MTSI
  Alternate Connectivity

## Slide 14: CT4 Issues for CT Plenary 2
While good progress was made on Rel-12 WIs, the following aspects of the Work Items could not be completed due to dependencies on IETF or ITU work:
  H.248 control of IMS-WebRTC data channels [overall WebRTC progress = 80%]
  H.248 control of CLUE data channel (IMS Telepresence) [progress = 0%, all CRs postponed]
  IMS Signalling Activated Trace [progress = 90%, no inputs, IETF dependency]
  Study on Shared Data Update for Multiple Subscribers [progress = 85%]
CT to either give extra time to complete the work in Rel-12 or postpone these parts to Rel-13.

## Slide 15: CT4 Issues for CT Plenary
Several new Rel-13 WIs have been initiated:
  on P-CSCF restoration with WLAN
  a study on Diameter Load Control mechanisms;
  a new study has also been initiated regarding potential EPC signalling improvements for Race Scenarios handling
CT4 has agreed ESSENTIAL Rel-8 onwards corrections to the AAA procedures regarding the encoding of the Permanent User Identity IE / User Name AVP over several AAA interfaces (SWd, S6b, STa, SWa, SWm)

## Slide 16: CT4 Issues for CT Plenary
Discontinuance of TS 29.234 I-WLAN
  CT4 decided to discontinue TS 29.234, which means that a Rel-12 version of this TS will not be provided.
  CT4 has agreed stage 3 CRs which move some AVPs defined within TS 29.234 which are reused by CT4 specifications by features other than I-WLAN to other specifications.
Several concerns were raised on the proposed 2016 meetings' schedule, with meetings unevenly spread over the year, very short period between some consecutive meetings or with meetings colliding with IETF meetings.
  The plenary dates are just set to close together to enable effective working when two WG meetings are planned in a plenary cycle. With one week plenaries more time between plenaries was thought to be the advantage but more concern is now placed on ensuring holiday schedules are fulfilled rather than adequate time between WG meetings to ensure quality contributions are produced and reviewed.

## Slide 17: Incoming liaisons to CT plenary
C4-142090: LS on Evolution of Recommendation E.212
    To CT (cc: CT3, CT6)
    CT1 and CT4 raise several concerns regarding the usage of shared MCC (Evolution of ITU-T Recommendation E.212) and request CT to reply to ITU-T SG2 accordingly.
  C4-142474: Reply LS on Maintenance of I-WLAN solution
    To SA, CT (cc: SA1, SA2, SA3, SA5, CT1, CT3, CT6)
    CT4 discontinues TS 29.234 from Rel-12 onwards and will not further maintain I-WLAN related requirements in other CT4 specifications.

## Slide 18: Incoming liaisons to CT plenary
  C4-142438: LS on Status of IMS WebRTC CT4 work
    To CT (cc: CT1, SA2)
    CT4 could not complete the specification of the H.248 control of IMS WebRTC data channels for Release 12 due to the dependency on the work that is needed in other SDOs (ITU-T and IETF). These outstanding issues have no impact on the work done already in other WGs on IMS WebRTC data channels in Release 12 but just leaves the H.248 control aspect as non-standardised. Expected completion in 9 to 12 months.
  C4-142475: LS on Telepresence and CLUE Data Channel support in MRF
    To CT (cc: CT1)
    CT4 could not complete the specification of the H.248 control of IMS Telepresence and CLUE data channels for Release 12 due to the dependency on these aspects that is needed in other standardisation bodies (ITU-T and IETF). These outstanding issues have no impact on the work already done in other WGs on IMS_TELEP data channels in Release 12. There is a chance CT4 can complete the creating and controlling of the data channel in the MRF within the next plenary cycle.

## Slide 19: CRs for Conditional Approval (CT4)
TSG_tdoc | C4 Tdoc | Work_item | Title | Spec | CR | R | Cat | Rel | Agenda | Other specs affected
774 | C4-142181 | TEI12 | Addressing and Identifications for Bootstrapping MBMS Service Announcement | 23.003 | 0402 |  | B | Rel-12 | 7.3.2 | 26.346-0423
776 | C4-142075 | TEI12 | Pending subscription change | 29.274 | 1528 | 2 | F | Rel-12 | 7.3.1 | 23.401-2753
776 | C4-142154 | TEI12 | Additional cause code mapping for non-availability of Services due to LTE-Roaming | 29.274 | 1541 | 3 | F | Rel-12 | 7.3.1 | 24.301-2032
777 | C4-142404 | IMS_WebRTC | Iq requirements for ICE-TCP | 23.334 | 0069 | 4 | B | Rel-12 | 7.2.5 | 24.229-5088
786 | C4-141978 | eMEDIASEC-CT | Application-aware MSRP interworking | 29.238 | 0055 | 1 | B | Rel-12 | 7.1.4 | 29.162-0135
788 | C4-142413 | EVS_codec-CT | Adding support for EVS codec | 29.334 | 0070 | 1 | B | Rel-12 | 7.1.19 | 26.114-0297, 23.334-0070
788 | C4-142415 | EVS_codec-CT | Adding support for EVS codec | 29.238 | 0056 | 1 | B | Rel-12 | 7.1.19 | 26.114-0297, 29.162-0136
788 | C4-142416 | EVS_codec-CT | Adding support for EVS codec | 29.332 | 0194 | 1 | B | Rel-12 | 7.1.19 | 26.114-0297, 29.163-0831
788 | C4-142417 | EVS_codec-CT | Adding support for EVS codec | 29.333 | 0075 | 1 | B | Rel-12 | 7.1.19 | 26.114-0297, 23.333-0077
788 | C4-142418 | EVS_codec-CT | Adding support for EVS codec | 29.232 | 0656 | 1 | B | Rel-12 | 7.1.19 | 26.114-0297, 29.292-0105
788 | C4-142461 | EVS_codec-CT | Iq requirements for EVS | 23.334 | 0070 | 3 | B | Rel-12 | 7.1.19 | 26.445-0002, 26.114-0297
788 | C4-142462 | EVS_codec-CT | Adding support for EVS codec | 23.333 | 0077 | 2 | B | Rel-12 | 7.1.19 | 26.445-0002, 26.114-0297, 23.334-0070

## Slide 20: CRs for Conditional Approval (CT4)
TSG_tdoc | C4 Tdoc | Work_item | Title | Spec | CR | R | Cat | Rel | Agenda | Other specs affected
791 | C4-142448 | ALTC | Alternative connection (ALTC) addresses management | 23.334 | 0071 | 4 | B | Rel-12 | 7.1.16 | 24.229-5075
791 | C4-142452 | ALTC | Alternative connection (ALTC) addresses management | 29.334 | 0073 | 1 | B | Rel-12 | 7.1.16 | 24.229 CR-5075, 23.334-0071
792 | C4-142370 | MTCe-SDDTE-CT | CN-assisted parameters | 23.008 | 0430 | 1 | B | Rel-12 | 7.1.14 | 23.401-2751
796 | C4-142069 | ePCSCF_WLAN | Provisioning of P-CSCF address via APCO for S2b | 29.274 | 1524 | 2 | B | Rel-13 | 6.3.1 | 24.302-0346
796 | C4-142422 | ePCSCF_WLAN | Provisioning of P-CSCF address via APCO for S2b | 29.275 | 0316 | 1 | B | Rel-13 | 6.3.1 | 24.302-0346

## Slide 21: CRs to Plenary
CRs agreed at: CT4#66bis CT4#67
  Rel-8 = 3 0
  Rel-9 = 3 2
  Rel-10 = 0 1
  Rel-11 = 7 3
  Rel-12 = 99 61
  Rel-13 = 5 4
  No mirror CRs are included in these figures
  Rel-8 to Rel-11 CRs are under FASMO acceptance, i.e. CRs that solve Frequent and Serious Mis-operation Only are accepted.

## Slide 22: Rel-13 Overview
6.1.1 Support of RTP Transport Multiplexing (signalling) in IMS [RTCP-MUX]
  All stage 2 and stage 3 CRs for the transport of non-multiplexed and transport multiplexed modes were agreed. The H.248 Iq profile is now also linked to the latest revision of ITU-T H.248.57, which contains the normative RTCP port allocation rules. Work item [RTCP-MUX] is now finalized.

## Slide 23: Rel-13 Overview
6.1.2 CT aspects of voice over E-UTRAN Paging Policy Differentiation [voE-UTRAN_PPD-CT]
  No input. Waiting for stage 2 requirements, Stage 3 contributions expected at the next CT4 meeting.

## Slide 24: Rel-13 Overview
6.2.1 User Plane Congestion [UPCON-DOTCON-CT]
  CT4 started defining the Nq Application Protocol over the Nq and Nq' interfaces between the RCAF (RAN Congestion Awareness Function) and the MME or SGSN – new TS 29.405. The Nq-AP protocol will be defined as TLV (Type, Length, Value) over the SCTP transport. It will allow the RCAF to retrieve from the MME the list of UEs (with their active APNs) located in a congested eNB or cell, and to retrieve from the SGSN the active APNs of a set of users (IMSIs) located in congested cells.
  CT4 agreed extensions to the DNS procedures (TS 29.303) to enable the RCAF to retrieve the list of MMEs/SGSNs serving a particular TAI or RAI (C4-142067).

## Slide 25: Rel-13 Overview
6.2.1 User Plane Congestion [UPCON-DOTCON-CT]
  CT4 decided to specify a one-time query procedure to enable the RCAF to retrieve the list of IMSIs and associated active APNs for UEs located in congested E-UTRAN cells or eNBs, or the list of APNs of a list of UEs in a congested UTRAN area. This is the approach with the least complexity for MME implementations. An alternative approach where the RCAF would have subscribed to periodic reporting done by MME/SGSN; it is left for further study whether such an approach may be defined as a complementary option, if justifications are provided that this would provide substantial benefits.
  Several P-CRs were agreed to progress the specification of the Nq-AP protocol between the RCAF and MME/SGSN.

## Slide 26: Rel-13 Overview
6.3.1 Enhanced P-CSCF discovery using signalling for access to EPC via WLAN [ePCSCF_WLAN]
  A GTPv2 CR was agreed to allow the ePDG to request P-CSCF addresses to the PGW via the APCO IE, when so instructed by the UE via IKE (C4-142069). This harmonizes the P-CSCF discovery procedures for UE under WLAN with those supported for 3GPP accesses.
  A similar CR was agreed for PMIP.

## Slide 27: Rel-13 Overview
6.3.3 Warning Status Report in LTE Core [WSR_EPS]
  A new Rel-13 WI was agreed to enhance PWS reporting from (H)eNBs towards the CBC during or at the end of the broadcast period, and to allow the CBC to trigger ad-hoc queries to (H)eNBs on the PWS readiness of cells or on the broadcast status of on-going warning messages.
  The WID is a Feature WID (i.e. normative), but it also includes a preliminary study phase to define requirements and assess solutions (to be performed by CT1).

## Slide 28: Rel-13 Overview
6.3.6 Diameter Load Control Mechanisms [DLoCME]
  A new Rel-13 Study item was agreed to analyse Diameter load control mechanisms. It will rely on IETF standardisation done in parallel. CT4 preferred to not include yet normative work as part of the WI as this would be premature. An LS was sent to SA5 and CT3 to inform them of this study item.
  The TR skeleton was agreed.

## Slide 29: Rel-13 Overview
6.3.7 P-CSCF restoration enhancements with WLAN [PCSCF_RES_WLAN]
  A new Rel-13 WI will specify the P-CSCF restoration with a WLAN as already supported (in Rel-12) for 3GPP accesses. It will cover trusted accesses (using S2a) and untrusted accesses (using S2b). It is also expected to reuse common information elements specified as part of the Rel-13 WI on P-CSCF discovery, i.e. a list of P-CSCF addresses, in particular for the IKE V2 protocol over S2b.
  The TR skeleton was agreed.

## Slide 30: Rel-12 Overview
7.1.4 CT aspects of Extended IMS media plane security [eMEDIASEC-CT]
Several CRs to TS 23.334, 29.238, 23.333 were agreed covering:
  Ix H.248 profile extensions for MSRP handling;
  Iq stage 2 update to exclude support of e2e media security for TCP-based media between two terminals behind NATs
  Mp stage 2 procedures for MSRP handling, TCP bearer connection control and e2e media security for TCP based media using TLS and KMS.
The Stage 2 and stage 3 work is now complete.

## Slide 31: Rel-12 Overview
7.1.4 CT aspects of Extended IMS media plane security [eMEDIASEC-CT]
Work could be completed in Rel-12, based on an "abstracted H.248 model of TLS objects". There are two items identified which require a more detailed TLS object model for their resolution:
  TLS protocol procedure level: "TLS secured renegotiation", which implies an understanding of "TLS (basic) renegotiation" as well, and "TLS renegotiation" which implies an understanding, versus a "TLS resumption". This is a semantical (definition) issue, but it is not an H.248 deficiency at this stage.
  Signalling of TLS PSK information via H.248 (for Mp): this might be in scope of the existing H.248.90 tlscn package version 1, but this package covers also the "H.248 TLS protocol profile" model, which is dependent on a more detailed TLS object model clarification.
Both items could be principally resolved, backed-up, by a revision of ITU-T H.248.90 including the terminology framework, hence, this is a subject of maintenance activities to either be done in Rel-12 or Rel-13.

## Slide 32: Rel-12 Overview
7.1.10 GTP Overload Control mechanisms [GOCME]
Requirements for message prioritization when performing throttling due to overload control have been refined for eMPS and emergency users (C4-142098). Two other minor CRs were agreed too (C4-142070, C4-142072).

## Slide 33: Rel-12 Overview
7.1.12 P-CSCF restoration enhancements [PCSCF_RES]
The main activity was to take into account the case of a restarted P-CSCF after a failure which could be one of the available P-CSCFs . A Rel-12 UE will initiate an IMS registration when receiving a PCO list of available P-CSCFs even if it contains the address of the used and restarted P-CSCF (which is not the case with the Rel-9 mechanism).
CT4 has sent a LS to GSMA to ask GSMA to consider the Rel-12 enhanced P-CSCF restoration mechanism as an option to be part of the GSMA specifications and especially the UE capability that avoids the IMS PDN connection deactivation and re-activation.
Other CRs addressed points in particular from the exception sheet:
  ISR: CR to TS 29.274 to request the ISR associated MME/SGSN to stop paging the UE, using a new indication in the ISR Status Indication message;
  CR to TS 23.380 describing the HSS behavior when service nodes support or do not support a P-CSCF restoration. To note that if there is no homogeneous support of the P-CSCF restoration and the UE is only reachable via a serving node not supporting the feature, this will result in no new IMS registration. A new Diameter error code SERVING_NODE_FEATURE_UNSUPPORTED is defined in TS 29.229 and is sent back by the HSS to the S-CSCF when serving nodes do not support P-CSCF restoration mechanism;

## Slide 34: Rel-12 Overview
7.1.12 P-CSCF restoration enhancements [PCSCF_RES]
It is recommended, according to GSMA IR92, to have one single IMS APN in the case of simultaneous usage of VoLTE and RCS.
An addition is made of the P-CSCF restoration feature in the feature table in TS 29.229.
The MME shall store the eNB S1-U F-TEIDs of the IMS PDN connection for UEs in connected state to be able to include these F-TEIDs in the Modify Bearer Request over S11 when propagating the P-CSCF restoration indication towards the PGW (C4-141944). The CR clarifies how to encode the bearer contexts in the Modify Bearer Request over S11/S4 and S5/S8 (C4-141945) .
GTPv2 was also corrected from Rel-9 onwards to require the PGW to include the P-CSCF addresses in the PCO IE in the Update Bearer Request procedure only when requiring the UE to re-register to IMS (C4-142122). This is to avoid Rel-12 UEs (supporting the new P-CSCF restoration requirements) to trigger unnecessary IMS re-registrations when being served by a pre-Rel-12 network.

## Slide 35: Rel-12 Overview
7.1.13 Study on Shared Data Update for Multiple Subscribers [FS_SHARED_SubData_UPD]
Although TR 29.854 was approved, a new discussion occurred about the S6a/S6d/Cx cases.
For Cx there is no reset procedure; a CR to TR 29.854 proposes to reuse an existing command pair (PPR/PPA) with an indication of a share data update and with an identification of the impacted users.
Another solution was introduced for Sh with a direct provisioning of the shared data in the AS; subscription data of the user (e.g. in a Repository data) refers to this shared data. The solution has no Sh protocol impact, but changes the AS behavior and it depends on operator provisioning model.

## Slide 36: Rel-12 Overview
7.1.13 Study on Shared Data Update for Multiple Subscribers [FS_SHARED_SubData_UPD]
Conclusions about the TR 29.854 were still debated with the following outputs in agreed CRs:
  no new mechanism will be defined for legacy interface with VLRs (D interface) and Gn-Gp SGSNs (Gr);
  over S6a/d, the use of group ids is proposed to identify the subscribers. Several drawbacks have been identified, resulting on the need of further investigation before concluding on the mechanism for S6a/d:
    some updates require an immediate applicability, sol-A (Reset) can result in massive signalling also on other interfaces (UE). A proposal is to limit the shared update to data which does not imply interactions with other network entities. Such a list has to be investigated in the TR.
    the HSS has to distinguish which nodes support the mechanism from those not supporting it and behave accordingly. This increases complexity.
    Partial failure cases need further investigations, e.g. on how to deal with only a subset of impacted users being updated.
    Timing limitations on the update. .

## Slide 37: Rel-12 Overview
7.1.13 Study on Shared Data Update for Multiple Subscribers [FS_SHARED_SubData_UPD]
over Cx: the PPR command is proposed to notify shared data updates. It is also proposed that the notification informs that whole user profile is updated. As for S6a, partial failure needs further investigation.
over Sh: for the identification of the impacted data, a service identification containing the identities of dummy subscribers is proposed. The dummy subscriber data contains shared data.
Regarding the TR recommendations:
  for Cx and S6a/d, further investigation is still needed before drawing recommendations for normative work;
  for Sh, the recommendation is to have dummy subscribers containing the shared data and a service indication for a repository containing the identities of dummy subscribers for which the shared data was updated.
The new Rel-13 normative Work item currently limited to Sh was agreed.

## Slide 38: Rel-12 Overview
7.1.14 Small Data and Device Triggering Enhancements [MTCe-SDDTE-CT]
A correction to TS 29.337 adds the Trigger-Action AVP in the Device Trigger request.
The CN assistance information has been defined in TS 23.008 as temporary data conditionally stored in the MME.

## Slide 39: Rel-12 Overview
7.1.16 Support of ALTC attribute (IPv4/v6 interworking) [ALTC]
CT4 tried to accelerate the solution candidate evaluation by opening a parallel work item in ITU-T (called H.Sup.ALTC), which turned out that the preferred candidate solution (based on H.248 ReserveGroup usage) is unfortunately not possible due to a contradiction in semantics with the IP address realm indication (based on H.248.41).
Hence, the second option based on multiple H.248 terminations was retained by CT4 for Rel-12.
Some companies indicated that they are still in favour of ReserveGroup, so need to see if an H.248 ipdc package version 2 proposal is made in ITU-T.

## Slide 40: Rel-12 Overview
7.1.17 Diameter Overload Control mechanisms [DOCME]
Diameter overload control was added as an optional feature:
  over the SWm and Swa interfaces (C4-142127) with statements similar to those of STa. Diameter overload control is now specified for all the non 3GPP access interfaces of TS 29.273;
  over Prose PC4a and PC6/7 interfaces. The M-bit for OC-Supported-Features and OC-OLR AVPs must be set.
The remaining interface in the exception sheet is T4.
For the IETF 91 meeting, a new version of the IETF draft "draft-ietf-dime-ovli-04- Diameter Overload Indication Conveyance" was produced.
Objective is to ask for the last call in IETF on this draft, this is the last step before transforming it into a RFC.

## Slide 41: Rel-12 Overview
7.1.18 Dual Connectivity for LTE [LTE_SC_enh_dualC-CT]
A new GTP-U RAN Container header has been specified in TS 29.281 to transfer X2 User Plane control information across eNBs for the Split Bearer architecture (C4-141983).
CT4 agreed on the conclusions(C4-142261) that no new specific restoration requirements need to be defined for Dual Connectivity, unless specific requirements are identified by RAN3 for partial eNB failure/reset scenarios.
The proposal to consider allowing the MME to defer the deactivation of GBR bearers for some short period of time following receipt of an S1 Reset (which could benefit the partial eNB failure scenario). The proposal was fine in principle but it needs to be checked why SA2 strengthened the stage 2 requirements in Rel-12 to mandate the MME to deactivate the GBR bearers upon receipt of an S1 Reset, and whether UEs keep their GBR bearers if they receive an RRC release indication from an eNB during a partial eNB failure/restart scenario.

## Slide 42: Rel-12 Overview
7.1.19 CT impacts of Codec for Enhanced Voices Services [EVS_codec-CT]
There was discussion concerning the specification of codec parameters in H.248 profiles. This is a fairly important topic because there is a huge specification, development and test effort behind advanced codec technology implementations.
It has to be noted that this subject is not specific to the EVS codec, rather relevant as well for OPUS and AMR(-WB).
As a summary, the EVS work item was used also as a placeholder for a more general discussion on codec parameter profiling in H.248 profile specifications.

## Slide 43: Rel-12 Overview
7.2.1 Enhanced S2a Mobility over Trusted WLAN Access to EPC [eSaMOG_St3]
Minor corrections/clarifications were agreed, e.g. to enable the exchange of PCO information during a UE or network initiated PDN disconnection procedure.

## Slide 44: Rel-12 Overview
7.2.4 Proximity Services [ProSe]
A CR to TS 29.344 adds the MSISDN in the data downloaded from the HSS to the Prose Function, in particular for charging purposes. Another introduces a purge case where the Prose Function, via a notification procedure, informs the HSS that the URE has been removed with its subscription data from the Prose Function.
A CR to TS 29.345 includes a validity timer in the ProSe Direct Discovery Authorization procedure sent to the VPLMN Prose function to further facilitate charging.
A CR to TS 23.008 describes the subscription data associated to Prose and indicates the network elements where it is stored.
CRs for Diameter overload were agreed for Prose (see Diameter overload section).
The Prose application code shall be present in the ProSe-Discovery-Filter AVP, but there was still a debate about the presence of the Prose application mask with a divergence between CT1 and SA2.
For Initial Location Information Retrieval, the use of the Sh-Pull command is not retained (as requiring an MSISDN), so a new command will be defined over PC4a.

## Slide 45: Rel-12 Overview
7.2.4 Proximity Services [ProSe]
An LS was sent to SA2 to ask if the Authorized-Discovery-Range is part of the subscription data downloaded by the HSS. A JM was held with SA2 and the main principles agreed upon.
The stage 3 WI on Proximity services was completed with:
  Definition of Prose User ID in TS 23.003
  Description of Prose Subscriber data in TS 23.008
  ProSe Initial Location Information Retrieval Procedure over PC4a (TS 29.344)
  Use of Reset-ID s in the Reset command over PC4a
  Support of Diameter overload control over PC4a
  ProSe App Code and ProSe App Mask are now of type octet-string. The ProSe App Code is made mandatory in the Discovery Filter IE. Optionally one or more ProSe App Masks can be included in the filter.
  Deletion of the unused AVPs in TS 29.345
  Code allocation in TS 29.344 and TS 29.345
  Prose Application ID Name is no more described as application specific

## Slide 46: Rel-12 Overview
7.2.5 IMS WebRTC [WebRTC]
CT4 tried to progress the H.248 support for WebRTC data applications but this is the most complex H.248 WebRTC gateway topic due to:
  tunnelled protocol stack layering (SCTP/DTLS/UDP) and
  multiplexing ("multiple WebRTC data applications are mapped on individual SCTP streams, i.e., a single SCTP association is used for multiplexing").
CT4 could not complete the specification of the H.248 control of IMS WebRTC data channels for Release 12 due to the dependency on the work that is needed in other standardisation bodies (ITU-T and IETF). These outstanding issues have no impact on the work done already in other WGs on IMS WebRTC data channels in Release 12 but just leaves the H.248 control aspect as non-standardised.
C4-142483 provides an overview of the IMS WebRTC functionalities for which the H.248 control definition has been completed in Release 12, and a high level summary of the open issues regarding H.248 control of IMS WebRTC data channels which will be worked on in conjunction with the other standardisation bodies (ITU-T and IETF).
Discussions were controversial in CT4 on whether the specification of H.248 control of WebRTC data channels should be postponed to Release 13 or if some part of it (SDP-based H.248 control, with single WebRTC data channel) could be kept to Rel-12. The decision was left to CT (CT4 LS in C4-142438).

## Slide 47: Rel-12 Overview
7.2.7 IMS based Telepresence [IMS_TELEP]
CT4 could not complete the specification of the H.248 control of IMS Telepresence and CLUE data channels for Release 12 due to the dependency on these aspects that is needed in other standardisation bodies (ITU-T and IETF).
These outstanding issues have no impact on the work already done in other WGs on IMS_TELEP data channels in Release 12. There is a chance though that CT4 can complete the creating and controlling of the data channel in the MRF within the next plenary cycle.
Telepresence covers audio, video, data and control, similar as WebRTC. Audio and video are not an issue, already fully supported. The pending issue is the control channel which depends on WebRTC data channel as well as "CLUE control protocol" situation being standardised in the IETF.
The decision on whether to try to complete this work as part of Rel-12 by March 2015 or to postpone it to Rel-13 was left to CT (CT4 LS in C4-142475).

## Slide 48: Rel-12 Overview
7.2.11 Reporting Enhancements in Warning Message Delivery [REP_WMD]
TS 23.007 and TS 29.168 were clarified to require the CBC to reuse the same Serial Number when reloading (H)eNBs during a PWS restoration restoration procedure, and to set the Warning Area List in the WRWReq to the list of cells applicable for the warning message being reloaded (C4-141732, C4-142055, C4-141734, C4-142056).

## Slide 49: Rel-12 Overview
7.2.12 CT aspects of Group Communication System Enablers for LTE [GCSE_LT-CT]
New restoration procedures have been specified for the MB2 interface to handle a failure or restart of the BM-SC or GCS AS or a non-transient MB2-C path failure between both nodes (C4-141737, C4-141984, C4-141985, C4-141740).
It was decided to not specify restoration mechanisms for an MB2-U path failure.

## Slide 50: Rel-12 Overview
7.2.13 WLAN/3GPP Radio Interworking [UTRA_LTE_WLAN_interw-CT]
A GTPv2 CR was agreed allowing a source MME/SGSN to provide the target MME/SGSN with the WLAN offload authorization information provided to the UE during inter-MME/SGSN mobility scenarios (C4-142133).

## Slide 51: Acknowledgements
The Chairman wants to thank
  the delegates for their dedication, hard work and the willingness to be cooperative which resulted in fair discussions and achieved excellent results.
  Lionel Morand and Yvette Koza for expertly taking care of the parallel sessions.
  to my MCC support, Kimmo Kymäläinen, for providing wonderful assistance during and between the meetings.
  Finally, the hosts of our meetings, for the chance to visit the beautiful Cote D'Azur and San Francisco.

## Slide 52: Thank You
52
52
Nigel Berry
3GPP TSG CT WG4 Chairman
+44 7880 786 684
nigel.berry@alcatel-lucent.com