## Slide 1: CT WG6 Status Report to TSG CT#88-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#97 ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#100-e
Upcoming Meetings
  Ordinary:
    CT6#101-e
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  203
  Agreed CRs
  60
  Cat A(4)/B (13)/C (3)/F (37)/D (3)
  Rel-15 (11) + Test(44) / Rel-16(5)
Agreed pCRs
  none
Attendances
    CT6#100-e: 23 registered
Other information (if needed)

## Slide 5: New /revised agreed Study/Work Items
TDoc # | Title | Source | Objectives
C6-200303 | Revised WID on CT aspects of eV2XARC | Huawei | Changes regarding CT1 and CT4. No changes for CT6 Endorsed by CT6

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 95 | CP-183242
System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | PARLOS (Nokia) | 2019-03 | 2020-03 | 100 | CP-190107
Cellular IoT support and evolution for the 5G System | 5G_CIoT (Qualcomm) | 2019-03 | 2020-03 | 100 | CP-190198
New - Architecture enhancements for 3GPP support of advanced V2X services | eV2XARC (Huawei/HiSilicon) | 2019-03 | 2020-03 | 100 | CP-191235
CT aspects on wireless and wireline convergence for the 5G system architecture | 5WWC (Huawei/HiSilicon) | 2019-03 2019-12 for CT6 | 2020-03 | 100 | CP-192079 (Exception requested)
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 8: Release 16 Status
Rel-16 work closed
Work on 5WWC also closed according to requested exception

## Slide 9: Release 15 Status
Rel-15 core specifications stable
Main work for Rel-15 on finalizing Test specifications (TS 31.121 and TS 31.124). 43 CRs out of 60 CRs are for test specifications. Work on Rel-15 Tests basically complete (95%). Just few missing pieces.

## Slide 10: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 11: For Information to CT

## Slide 12: For Action to CT

## Slide 13: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 14: Annex

## Slide 15: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-200012 | report | CT6 Status Report
CP-200013 | report | CT6 meeting report after previous plenary
CP-201140 | CR pack | Corrections on TS 31.124 Rel-15, TEI15
CP-201141 | CR pack | Corrections on TS 31.111 Rel-15, TEI15
CP-201142 | CR pack | Corrections on TS 31.124 Rel-15, TEI15-Test
CP-201143 | CR pack | Corrections on TS 31.121 Rel-15, TEI15-Test
CP-201145 | CR pack | Corrections on TS 31.121 Rel-15, TEI15
CP-201146 | CR pack | Corrections on TS 31.102, Rel-15, TEI15
CP-201147 | CR pack | Corrections on TS 31.101 Rel-15, TEI15
CP-201148 | CR pack | Corrections on TS 31.130 Rel-15, TEI15
CP-201149 | CR pack | Correction on TS 31.115 Rel-15, TEI15
CP-201150 | CR pack | Correction on TS 31.122 Rel-15, TEI15
CP-201151 | CR pack | Enhancements on TS 31.121, 5G_PH1_UEConTest
CP-201152 | CR pack | Enhancements on TS 31.124, 5G_PH1_UEConTest
CP-201153 | CR pack | Enhancements on TS 31.102, TEI16
CP-201154 | CR pack | Enhancements on TS 31.111, TEI16
CP-201155 | CR pack | Enhancements on TS 31.102, 5WWC
CP-201156 | CR pack | Correction on TS 31.102, MuD

## Slide 16: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com