## Slide 1: CT WG4 Status Report to TSG CT#90e
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Terms ends in Q4 2020
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meetings replacing ordinary meetings:
    CT4#101E (electronic meeting)
Upcoming Meetings
  Ordinary:
    none
  E-meetings replacing ordinary meetings :
    CT4#101bisE (electronic meeting)
    CT4#102E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  825 in CT4#101E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(16)/F(260)/D(1), CT4#101E
Agreed pCRs
  42 CT4#101E
Attendances
    CT4#101E (E-Meeting): 74 active on reflector and during conference calls: ~30
Other information
    some statistics
  Exchange of ~1520 emails during the meeting on CT4 meeting reflector
  Every day conference calls using Microsoft Teams, except on last day, 8 Conference calls in total.
  CT4#101E was 9 days long
  The last day of the meeting excluded technical comments, final treatment of douments.

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-203019 | New SID: Study on restoration of profiles related to UDR | NTTDOCOMO | Study the issue to synchronize NF profiles with UDR in case any corruption of data in UDR takes place. Similar to reset procedure introduced in 2G, 3G, 4G.
CP-203020 | New WID: Restoration of PDN Connections in PGW-C/SMF Set | Nokia, | The objective of this work is to define a PDN connection restoration procedure that enables to restore PDN connections in EPC after a PGW-C/SMF failure, restart or scale-in operation, by allowing to move PDN connections to a different PGW-C/SMF of the PGW-C/SMF set
CP-203021 | New WID: Enhancement of Inter-PLMN Roaming | Huawei | The objective is to study and then specify the enhancements for inter PLMN roaming in 5GC. The impacts I roaming scenarios on: vNSSF and hNSSF, vNRF and hNRF, VSEPP and hSEPP will be analysed and specified. In addition, there are on-going GSMA Fraud and Security Group (FASG) 5G Interconnect Security (5GIS) discussions related to N32 between vSEPP and hSEPP, and CT4 will coordinate with GSMA and SA3 on the potential enhancements to the roaming interfaces

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-203xxx | Revised WID on CT aspects of 5GC architecture for satellite networks | Qualcomm | The objective is to support the stage 2 requirements for integration of satellite access in the 5G System core network protocols e.g. addition of new RAT types.
CP-203xxx | Revised WID on Authentication and key management for applications based on 3GPP credential in 5G | Qualcomm | WID is updated to cover also the impacts on the UDR.

## Slide 7: Work Plan (1/2)
Name | Acronym | Start | End | % | WID
Best Practice of Packet Forwarding Control Protocol (PFCP) (CT4 Lead) | BEPoP | 25/06/2020 | 15/09/2021 | 20% was 10% | 
CT4 aspects of SBIProtoc17 (CT4 Lead) | SBIProtoc17 | 25/06/2020 | 20/09/2021 | 20% was 10% | 
Study on IETF QUIC Transport for Service Based Interfaces (CT4 Lead) | FS_QUIC | 06/06/2018 | 20/09/2021 | 80% | 
Service-based support for SMS in 5GC(CT4 Lead) | SMS_SBI | 15/092020 | 20/09/2021 | 15% was 0% | 
Port Number Allocation Alternatives for New Interfaces (CT4 Lead) | FS_PortAl | 15/092020 | 20/09/2021 | 30% was 5% | 
Enhancement of Inter-PLMN Roaming (CT4 lead) | EoIPR | 12/12/2020 | 20/09/2021 | 0% | 
Study on restoration of profiles related to UDR (CT4 lead) | FS_ReP_UDR | 25/06/2020 | 20/09/2021 | 0% | 
Restoration of PDN Connections in PGW-C/SMF Set (CT4 lead) | RPCPSET | 12/12/2020 | 12/12/2020 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 8: Work Plan (2/2)
Name | Acronym | Start | End | % | WID
CT4 aspects of MPS2 (CT3 lead) | MPS2 | 25/06/2020 | 15/03/2021 | 0% | 
Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode (CT1 lead) | eCPSOR_CON | 25/06/2020 | 20/09/2021 | 5% was 0% | 
Authentication and key management for applications based on 3GPP credential in 5G (CT3 lead) | AKMA-CT | 15/092020 | 20/09/2021 | 20% was 0% | 
Study on enhanced IMS to 5GC Integration Phase 2 (CT1 lead) | FS_eIMS5G2 | 25/06/2020 | 20/09/2021 | 15% was 5% | 
CT aspects of 5GC architecture for satellite networks (CT1 lead) | 5GSAT_ARCH-CT | 12/12/2020 | 20/09/2021 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 9: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
None this time

## Slide 10: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 11: Release 15 Status
Title:
  CT aspects on 5G System –Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, PFCP)
WID: 100% completed
Normative Phase:
  A number of small but essential corrections are agreed, e.g. adding that the SMSF checks the header/source when deactivating SMS service to avoid wrong deactivation of the service.

## Slide 12: Release 16 Status
Title:
  CT aspects on Enhancements to the Service-Based 5G System Architecture [5G_eSBA] (CT4)
Objectives (e.g.):
  Specify procedures for the SBIs under remit of CT4 to support binding between the NF service producer and NF service consumer, where necessary
  Specify the general concept and procedures for NF set.
WID: 100% completed
Normative Phase:
  The definiton of stateless NFs in TS 29.500 is clarifed to make sure the definiton is no more misleading and CT3 and SA5 are informed (C4-20 5487)
  It is clarified that 307 Temporary Redirect and 308 Permanent Redirect are supported by all service operations of the AMF APIs the support of the feature is signalled by a supported feature indication to make it a backward compatible change.
  It is corrected that 307 Temporary Redirect and 308 Permanent Redirect are both supported by all service operations for all NRF APIs similar corrections were agreed for other NFs as well
  It is clarified and aligned with stage 2 that the NF service consumer may only include Routing Binding Indication or Discovery* headers to delegate reselection of the service producer to the SCP if the consumer decide to not perform reselection on its own.

## Slide 13: Release 16 Status
Title:
  User data interworking, Coexistence and Migration [UDICOM] (CT4)
Objectives (e.g.):
  addresses normative stage 2 and stage 3 work needed to specify the service based interface between UDM and HSS..
WID: 100% completed
Normative Phase:
  Enhancements that the UDM is able to distinguish between UE Reachability for SMS over NAS and UE Reachability for SMS over IP are agreed.
  An indication is added to EE subscription if the subscription als o aplies for EPC.

## Slide 14: Release 16 Status
Title:
  Service based Interface protocol improvements [SBIProtoc16] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services, e.g. improve the criteria for NF selection.
WID: 100% completed
Normative Phase:
  Request to NRF (PreferredSearch) is extended to support indicating whether NF profiles matching all the preferred API versions and/or NF profiles with other API versions are returned in the response.

## Slide 15: Release 17 Status
Title:
  Service based Interface protocol improvements [SBIProtoc17] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Status:
  HTTP header containing the PLMN ID of the NF Service Consumer is defined and it can be used to identify in inter-PLMN signalling scenarios where the NF Service Consumer originated the service request, in scenarios when OAUTH is not used.
  The NF Discovery response is enhanced to be able to contain a list of NF Instance IDs, adding for each NF Instance ID, a preferredSearch attribute indicating which preference parameters are matched or not.
  A new attribute supported PFCP features is added in NRF request to optimise the UPF selection. The encoding of the new attribute is inline with the UP Function Features IE defined in 29.244.
Next steps:
  Identify the NFs which may make use of the header containing the PLMN ID.
  WID completion: 20%

## Slide 16: Release 17 Status
Title:
  Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode [eCPSOR_CON-CT] (CT1)
Objectives (e.g.):
  To support the new requirements defined in Rel-17 for performing CP-SOR while the UE is in connected modes -enhancements to the UDM, UDR to enable them to convey to the NF consumers.
Status:
  SoR delivery mechanism is enhanced by a SoR transparent container to align with requirement in TS 23.122. The enhancement was agreed in a backward compatible way using Supported Feature mechanism. SA3 and CT1 are informed via LS about the enhancement.
Next steps:
  Identify the NFs which may make used of the header containing the PLMN ID.
  WID completion: 10%

## Slide 17: Release 17 Status
Title:
  BEst Practice of PFCP [BEPoP] (CT4)
Objectives (e.g.):
  Analyse PFCP (N4 interface protocol) enhancement to support the inter-operation between SMF and UPFs belonging to different vendors.
Status:
  Improvements on Key issue multiple feature and add new key issue on L2TP tunneling over Sgi/N6
  Added/started to add solutions to:
    enable the SMF to map network slice information into Network Instance
    enable UP function to buffer downlink data as the preferred option
    enable UP function to construct End Marker as the preferred option
    enable UP function to enforce traffic redirection as the preferred option
    UP Function Initiated L2TP Tunnel Setup
Next steps:
  Do check if all key issues are listed in the TR
  Continue working on the solution for Key issues
  WID completion: 20%

## Slide 18: Release 17 Status
Title:
  Port Number Allocation Alternatives for New Interfaces [FS_PortAl] (CT4)
Objectives (e.g.):
  Output of the work will be a study analysing alternatives and a TR providing guidelines how to perform the selected alternatives
Status:
  TR 29.835 contains description of solutions mentioned in the SID.
  Skeleton of TR 29.941 is now available
Next steps:
  Select solution and add conlusions to TR 29.835
  Incorporate the solutions into TR 29.541 to have a set of descrtiption of Port Number allocation alternatives.
  WID completion: 30%

## Slide 19: Release 17 Status
Title:
  Service-based support for SMS in 5GC(CT4 Lead) [SMS_SBI] (CT4)
Objectives (e.g.):
  is to specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios
Status:
  We are in the study phase to capture all the main underlying Stage 3 requirements and study the potential solutions that would enable to cover them.
  Defined Key issues and started to discuss solutions
Next steps:
  Continue the work on the soluiton and start working on the conclusion section.
  WID completion: 15%

## Slide 20: Release 17 Status
Title:
  Restoration of PDN Connections in PGW-C/SMF Set [RPCPSET] (CT4)
Objectives (e.g.):
  to define a PDN connection restoration procedure that enables to restore PDN connections in EPC after a PGW-C/SMF failure, restart or scale-in operation, by allowing to move PDN connections to a different PGW-C/SMF of the PGW-C/SMF set
Status:
  A new PDN connection restoration procedure is defined to enable the restoration PDN connections after a PGW-C/SMF failure, restart or scale-in operation, that allows to move the PDN connection to a different PGW-C/SMF of the PGW-C/SMF set.
  A PGW set FQDN and its format is defined.
  DNS procedures are enhanced so, that the MME can retrieve alternative PGWs of a PGW set.
Next steps:
  Work is seen as completed.
  WID completion: 100%

## Slide 21: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 22: For Information to CT
  E-meeting in CT4.
  CT4#101e was held taking the feedback form previous e-meetings into account
  First half of the meeting dedicated topics per day
  Deadline for technical comments on Thursday (~24hours before close of the meeting) provision of final versions of contributions by Friday to avoid last minute comments and to avoid that delegates have to work over the weekend.
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails.
  Microsoft teams works well for the conference calls.
  Conference calls time from 13:00 UTC to 15:00 UTC were seen as the best compromise (late for delegates from Japan very early for delegates from US pacific coast).
  Meeting participation
  Number of registered delegates were similar as for F2F meetings.
  Number of active delegates was similar to F2F
  ~30 delegates were generating ~1526 email on CT4 meeting reflector created for the e-meetings
  Rel-16 correction
  All Rel-16 corrections are seen as essential corrections.

## Slide 23: For Action to CT
none

## Slide 24: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit on the 5GS related specifications
  Thanks the CT4 vice chairs for their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank Kimmo for his hard work as MCC (and his guidelines)
  Thanks to ETSI support and providing the IT facilities.

## Slide 25: Annex

## Slide 26: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
CT TD# | TS | CR | Rev | Rel | Title | TD# | Other Aff Specs | Affected WG
CP-203058 | 23.003 | 0597 | 1 | Rel-17 | Support of PGW-C/SMF change | C4-205555 | 23.007-0372 | CT4
CP-203042 | 29.244 | 0491 | 0 | Rel-16 | Removing NW-TT Port Number from Created Bridge Info for TSC IE | C4-205164 | 23.501-2511 | SA2
CP-203058 | 29.274 | 1996 | 1 | Rel-17 | Support of PGW-C/SMF change | C4-205691 | 23.007-0372 | CT4
CP-203058 | 29.303 | 0129 | 1 | Rel-17 | Support of PGW-C/SMF change | C4-205556 | 23.007-0372 | CT4
CP-203029 | 29.502 | 0398 | 0 | Rel-16 | VPLMN QoS Constraints | C4-205361 | 23.502-2414 | SA2
CP-203041 | 29.503 | 0541 | 1 | Rel-16 | Event Configuration Synchronization between 4G&5G | C4-205680 | 23.501-2482, 23.502-2421 | SA2
CP-203041 | 29.503 | 0542 | 1 | Rel-17 | Event Configuration Synchronization between 4G&5G | C4-205681 | 23.501-2482, 23.502-2421 | SA2
CP-203034 | 29.510 | 0418 | 2 | Rel-16 | V-SMF Capability | C4-205725 | 23.501-2477 | SA2
CP-203050 | 29.515 | 0022 | 1 | Rel-16 | CancelLocation for a group of UEs | C4-205612 | 29.515-0024 | CT4
CP-203041 | 29.518 | 0411 | 3 | Rel-16 | Add ecRestrictionDataWb, ecRestrictionDataNb in UeContext | C4-205795 | 23.502-2419 | SA2
CP-203041 | 29.518 | 0430 | 1 | Rel-16 | Event Subscription Synchronization between 4G&5G | C4-205704 | 23.501-2482, 23.502-2421 | SA2
CP-203039 | 29.571 | 0245 | 0 | Rel-16 | Alignment with TR-456 / TR-470 (BBF technical specifications) | C4-205165 | 23.316-2050 | SA2
CP-203031 | 29.571 | 0247 | 1 | Rel-16 | MDT Parameters for NR | C4-205670 | 32.422-0349 | SA5

## Slide 27: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com