## Slide 1: CT WG6 Status Report to TSG CT#91-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#97 ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#104-e
      (02 – 05 March)
Upcoming Meetings
  Ordinary:
    CT6#105: canceled
    CT6#106-e
      (25 – 28 May 2021)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  64 new
  50 postponed from CT6#103-e
  Agreed CRs
  18
  Cat A(2)/B (6)/C (1)/F (5)/D (4)
  Rel-15(1) / Rel-16(14) / Rel-17(3)
Agreed pCRs
  none
Attendances
    CT6#103-e: 33 registered
Other information (if needed)
  All postponed contributions on the topic of “blackbox” testing approach (for embedded UICC) have been noted. New approach is a combination of blackbox testing and additional events. A new WID to create a dedicated test specification has been agreed in CT6 (see CP-210086)

## Slide 5: New /revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
CP-210086 | New WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | CT6/ Comprion | Different from explicit verification as used in 3GPP TS 31.121 and 31.124, the introduction of new and additional test methods shall enable an implicit verification of content and requirements specified in TS 31.102 (Characteristics of the USIM application) and TS 31.111 (USIM Application Toolkit) for devices where the physical UICC-terminal interface is not accessible. As there is a variety of UICC/USIM implementations is available supporting different methods to store, access and provide file content and CAT functionality different methods to verify the conformance requirements of each particular test cases may be offered. In addition to verification methods defined in the initial creation phase of these new specifications alternative verification methods can be endorsed by CT6 group decision. E.g. the verification by events when specified and available in ETSI Java API specifications.
CP-210148 | Revised WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | CT1/ NTT DOCOMO | Impacts on the USIM to support the new SOR information for UEs in connected mode.
CP-210141 | New WID on CT aspects of Enhancement for Proximity based Services in 5GS | CT1/ CATT/OPPO | support of proximity based services in 5GS by means of using the USIM.
CP-210149 | Revised Work item on CT aspects of 5GC architecture for satellite networks | CT1/ Qualcomm CDMA Technologies | The objective of the normative phase is to update the relevant CT6 specifications to support in USIM the stage 2 requirements for integration of satellite access in the 5G System core network protocols. Stage 3 work shall be started only after the applicable normative stage 2 work is available.

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 98 | CP-183242
New WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest (Comprion) | 2021-03 | 2022-03 | 5 | CP-210086
Revised WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON CT1 (NTT DOCOMO) | 2021-03 | 2022-03 | 0 | 
New WID on CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe-CT CT1 (CATT/OPPO) | 2021-03 | 2022-03 | 0 | 
New Work item on CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT CT1 (Qualcomm) | 2021-03 | 2022-03 | 10 | 
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 8: Release 16 Status
No update.

## Slide 9: Release 15 Status
No update.

## Slide 10: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 11: For Information to CT
SA3 has agreed changes to TS 33.501 regarding NAS security context storage in S3-202889. These changes will require changes to CT6 spec TS 31.102. SA3 also agreed an LS to CT6 in S3-203006 with explicit action.
No conclusion reached during CT6#104-e. Different technical solutions discussed, but no agreement. Proposed CR postponed.

## Slide 12: For Action to CT
none
Dependency:
  none

## Slide 13: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 14: Annex

## Slide 15: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-203019 | report | CT6 Status Report (this document)
CP-203020 | report | CT6 meeting report after previous plenary
CP-203079 | CR pack | 31.111 corrections on Rel-15
CP-203080 | CR pack | UE Conformance Test Aspects - CT6 aspects of 5G System Phase 1
CP-203081 | CR pack | 31.121 corrections on Rel-16
CP-203082 | CR pack | 31.124 corrections on Rel-16
CP-203083 | CR pack | 31.101 corrections on Rel-16
CP-203084 | CR pack | 31.103 enhancements on Rel-17
CP-203085 | CR pack | 31.102 enhancements on Rel-17
CP-203086 | WID | CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs

## Slide 16: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com