## Slide 1: CT WG4 Status Report to TSG CT#91e
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Term ends in Q2 2021
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Term ends in Q4 2020
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meetings replacing ordinary meetings:
    CT4#101bisE (electronic meeting) with limited agenda
    CT4#102E (electronic meeting)
Upcoming Meetings
  Ordinary:
    none
  E-meetings replacing ordinary meetings :
    CT4#103E (electronic meeting)
    CT4#104E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  250 in CT4#101bisE*
  852 in CT4#102E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(1)/F(0)/D(9), CT4#101bisE
  Cat B(28)/F(242)/C(1)/D(7), CT4#102E
Agreed pCRs
  42 CT4#101bisE
  50 CT4#102E
Attendances
    CT4#101bisE (E-Meeting): 76 active on reflector and during conference calls: ~30
    CT4#102E (E-Meeting): 100 active on reflector and during conference calls: ~30
Other information
    some statistics
  Exchange of ~784/1625 emails during the meetings on CT4 meeting reflector
  Every day conference calls using Microsoft Teams, 5/8 Conference calls in total.
  CT4#101bisE was 5 days long
  CT4#102E was 9 days long

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-210069 | revised SID: Study on restoration of profiles related to UDR | NTTDOCOMO | The study is enhanced to cover also aspects on Interfaces in the remit of CT3.
CP-210074 | Revised WID on BEst Practice of PFCP | China Mobile | CT3 part is added
CP-210070 | New WID on Enhancement of Network Slicing Phase 2 | ZTE | The objective of the work is to enhance the necessary CT specifications to support the stage 2 requirements on enhancement of network slicing phase 2 as defined in TS 23.501 and TS 23.502. Restriction on the maximum number of UEs per network slice with a proper cause and a backoff timer. Restriction on the maximum number of PDU sessions per network slice with a proper cause and a backoff timer. - Impacts on NEF to allow the AF to subscribe to event notifications regarding network slice information - Introduction of a new NF and related new services Discovery and selection of the new NF
CP-210071 | New WID on CT aspects on Same PCF Selection For AMF and SMF | China Telecom | The WID introduces the same PCF selection for AMF and SMF in the EPS to 5GS mobility scenarios
CP-210072 | CT aspects of Integration of GBA into SBA | Ericsson | The objective of the work is to specify service-based versions of Zh, Zn and Zpn interfaces which are currently Diameter-based interfaces (specified in 3GPP TS 29.109) to allow the use of GBA and GBA Push with an SBA-capable BSF, an SBA-capable HSS or with UDM.

## Slide 6: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-210073 | CT Aspects of 5G eEDGE | Huawei | The objective of the work is to realise the stage 3 part of the procedures on: - The support of EAS discovery in different connectivity models - The support of Edge relocation in different connectivity models - The support of selecting SMF/I-SMF based on DNAI The support of network information provisioning to local applications with low latency based on support of local NFs It is open if a new node LDNSR is introduced by SA2.
CP-210075 | Enhancement to the 5GC LoCation Services-Phase 2 | CATT | The Ojective of the work is to cover CT aspects of protocol impacts for 5G_eLCS_ph2 such as: - impacts on 5G-MT-LR, 5G-MO-LR as well as 5G-NI-LR procedures, such as new LCS parameters, LCS QoS metrics, to support very low latency and very high accuracy positioning, including horizontal and vertical positioning service levels, and 5G positioning service area
CP-210076 | Start of Pause of Charging via User Plane | Ericsson | The objective of this work is to define a User Plane (GTP-U) based solution to start pause of charging for a PDN connection or a PDU session to reduce the Charging Data Record discrepancies between SGW or I/V-SMF and PGW or (h)SMF caused by the control plane signalling latency in existing solution.

## Slide 7: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-210136 C4-210216 | New WID on CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ZTE, China Telecom | 
CP-210137 C4-210218 | CT aspects of enhanced support of industrial IoT | Nokia, Nokia Shanghai Bell | 
CP-210138 C4-211302 | New WID on Enabling Multi-USIM devices | Intel | 
CP-210139 C4-210199 | CT aspects of Enhanced support of Non-Public Networks | Ericsson | 
CP-210140 C4-211674 | New WID on CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | Qualcomm Incorporated | 
CP-210141 C4-211673 | New WID on CT aspects of Enhancement for Proximity based Services in 5GS | CATT, OPPO | 
CP-210148 C4-211698 | Revised WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | NTTDOCOMO | No changes in CT4 area
CP-210149 C4-211675 | Revised WID on CT aspects of 5GC architecture for satellite networks | Qualcomm | No changes in CT4 area

## Slide 8: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-210184 C4-210201 | CT aspects on Dynamically Changing AM Policies in the 5GC | Ericsson | 
CP-210185 C4-210237 | CT aspects on Dynamic Management of Group-based Event Monitoring | Ericsson | 
CP-210187 C4-211535 | New WID on Enablers for Network Automation for 5G - phase 2 | China Mobile, Huawei | 

## Slide 9: Work Plan (1/4)
Name | Acronym | Start | End | % | WID
Best Practice of Packet Forwarding Control Protocol (PFCP) (CT4 Lead) | BEPoP | 25/06/2020 | 15/09/2021 | 30% was 20% | 
CT4 aspects of SBIProtoc17 (CT4 Lead) | SBIProtoc17 | 25/06/2020 | 20/09/2021 | 30% was 20% | 
Study on IETF QUIC Transport for Service Based Interfaces (CT4 Lead) | FS_QUIC | 06/06/2018 | 20/09/2021 | 80% | 
Service-based support for SMS in 5GC(CT4 Lead) | SMS_SBI | 15/092020 | 20/09/2021 | 25% was 15% | 
Port Number Allocation Alternatives for New Interfaces (CT4 Lead) | FS_PortAl | 15/092020 | 20/09/2021 | 50% was 30% | 
Enhancement of Inter-PLMN Roaming (CT4 lead) | EoIPR | 12/12/2020 | 20/09/2021 | 30 was 0% | 
Study on restoration of profiles related to UDR (CT4 lead) | FS_ReP_UDR | 25/06/2020 | 20/09/2021 | 20% was 0% | 
Restoration of PDN Connections in PGW-C/SMF Set (CT4 lead) | RPCPSET | 12/12/2020 | 12/12/2020 | 100% | 
Start of Pause of Charging via User Plane (CT4 lead) | SPOCUP | 24/03/2021 | 20/03/2022 | 85% | 
Enhancement to the 5GC LoCation Services-Phase 2 (CT4 lead) | 5G_eLCS_ph2-CT | 24/03/2021 | 20/03/2022 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 10: Work Plan (2/4)
Name | Acronym | Start | End | % | WID
CT4 aspects of Enhancement of Network Slicing Phase 2 (CT4 lead) | eNS_Ph2-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT aspects of Integration of GBA into SBA | GBA_5G | 24/03/2021 | 20/03/2022 | 5% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan (3/4)
Name | Acronym | Start | End | % | WID
CT4 aspects of MPS2 (CT3 lead) | MPS2 | 25/06/2020 | 15/03/2021 | 0% | 
CT4 aspects of Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode (CT1 lead) | eCPSOR_CON | 25/06/2020 | 20/09/2021 | 5% was 0% | 
CT4 aspects of Authentication and key management for applications based on 3GPP credential in 5G (CT3 lead) | AKMA-CT | 15/092020 | 20/09/2021 | 95% was 20% | 
CT4 aspects of Study on enhanced IMS to 5GC Integration Phase 2 (CT1 lead) | FS_eIMS5G2 | 25/06/2020 | 20/09/2021 | 30% was 15% | 
CT4 aspects of 5GC architecture for satellite networks (CT1 lead) | 5GSAT_ARCH-CT | 12/12/2020 | 20/09/2021 | 0% | 
CT4 aspects of CT aspects of Enabling Multi-USIM Devices (CT1 lead) | MUSIM-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of Enablers for Network Automation for 5G - phase 2 (CT1 lead) | eNA_Ph2-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects CT aspects of proximity based services in 5GS (CT1 lead) | 5G_ProSe-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking (CT1 lead) | ID_UAS-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 (CT1 lead) | ATSSS_PH2-CT | 24/03/2021 | 20/03/2022 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan (4/4)
Name | Acronym | Start | End | % | WID
CT4 aspects of CT aspects of enhanced support of industrial IoT (CT1lead) | IIoT-CT | 12/12/2020 | 20/09/2021 | 0% | 
CT4 aspects of CT aspects of Enhanced support of Non-Public Networks (CT1lead) | eNPN-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of CT aspects on Dynamically Changing AM Policies in the 5GC(CT3 lead) | TEI17_DCAMP-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of CT aspects on Dynamic Management of Group-based Event Monitoring (CT3 lead) | TEI17_GEM-CT | 24/03/2021 | 20/03/2022 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 13: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-210077 | 3GPP TR 29.835 v1.0.0 on Study on Port Allocation Alternatives for New 3GPP Interfaces | 1.0.0 | Giorgi Gulbani, Huawei | Information

## Slide 14: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 15: Release 15 Status
Title:
  CT aspects on 5G System –Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, PFCP)
WID: 100% completed
Normative Phase:
LS exchange with SA3 on misalignment on access token request requirement between TS 29.510 and 33.501 . The following misalignments were discussed:
  whether Oauth2 may be used or not to access NRF APIs
  The reply LS from SA3 was interpreted in 3 ways by different companies reflected by the CRs prepared by these companies:
    29.510 does not need to specify any security requirement (i.e. remove use of OAuth2.0 for NRF APIs)
    29.510 security part clarification to be added that the OAuth2.0 authorisation can be enabled/disabled for accessing NRF APIs independently from enabling OAuth2.0 for other 5GC API
    29.510 security part in 29.510 has to be changed to clarify that if OAuth2.0 authorization is required, the NRF shall use the locally configured policy for the authorization.
  whether NRF NFRegister service operation shall be used for the Oauth2 client registration
  We tried to send an LS back to ask SA3 for clarification, but we were not able to reach consensus on the content. Due to the fact that the different companies want to have their concerns reflected in a different level of details.
  Due to the fact that we were unable to reach any kind of consensus in this e-meeting, the CT4 leadership took the action to get in contact with SA3 leadership and organise a conference call to discuss the above misalignment and companies are asked to provide discussion papers to illustrate their position.

## Slide 16: Release 16 Status
Title:
  CT aspects on Enhancements to the Service-Based 5G System Architecture [5G_eSBA] (CT4)
Objectives (e.g.):
  Specify procedures for the SBIs under remit of CT4 to support binding between the NF service producer and NF service consumer, where necessary
  Specify the general concept and procedures for NF set.
WID: 100% completed
Normative Phase:
  during last meeting in Q4 2020 we agreed that 307 Temporary Redirect and 308 Permanent Redirect are both supported by all service operations for all NRF APIs and described that 3x response codes are described as error responses. In this meeting we rediscussed and concluded 3xx response are not error responses response messages with 3xxcauses will bot provide additional information with problem details. Based on this decisson we need to update APIs which provide additional information when 3XX codes are signalled in problem details need to be changed.
  In alignment with TS 33.500 a new 3gpp-Sbi-Access-Token header is defined to enable the SCP to include an access token in the service response it forwards to the NF service consumer and to enable the NF service consumer to indicate the access scope of a service request. In addition the corresponding NF service consumer and SCP requirements for authorization of NF service access for indirect communication with delegated discovery are specified.
  The list of AMF event subscriptions in UeContext is extended to enable the transfer of binding information to the target AMF
  Clarifying the receiver of a Binding Indication included in an acceptance response message does not check it to determine whether there is a NF change.

## Slide 17: Release 17 Status
Title:
  BEst Practice of PFCP [BEPoP] (CT4)
Objectives (e.g.):
  Analyse PFCP (N4 interface protocol) enhancement to support the inter-operation between SMF and UPFs belonging to different vendors.
Status:
  Improvements on Key issue multiple feature and add new key issue on L2TP tunneling over Sgi/N6
  Added/started to add solutions into normativ TS:
    enable the SMF to map network slice information into Network Instance
    enable UP function to buffer downlink data as the preferred option
    enable UP function to construct End Marker as the preferred option
    enable UP function to enforce traffic redirection as the preferred option
    UP Function Initiated L2TP Tunnel Setup
Next steps:
  Do check if all key issues are listed in the TR
  Continue working on the solution for Key issues
  WID completion: 30%

## Slide 18: Release 17 Status
Title:
  Port Number Allocation Alternatives for New Interfaces [FS_PortAl] (CT4)
Objectives (e.g.):
  Output of the work will be a study analysing alternatives and a TR providing guidelines how to perform the selected alternatives
Status:
  TR 29.835 contains description of solutions mentioned in the SID, it is presented for information to CT plenary.
  An LS send to all WGs who are candidate to use the port number allocations alternatives asking them for feedback
  An reply LS is send to IESG asking for clariifcation under which conditiones we can get in future new port numbers
Next steps:
  Complete TR 29.835 by selecting the solutions
  Incorporate the solutions into TR 29.541 to have a set of description of Port Number allocation alternatives.
  Take reply from IESG into acount specially on the issue of interdomain scenario.
  WID completion: 50%

## Slide 19: Release 17 Status
Title:
  Start of Pause of Charging via User Plane [SPOCUP] (CT4)
Objectives (e.g.):
  The objective of this work is to define a User Plane (GTP-U) based solution to start pause of charging for a PDN connection or a PDU session to reduce the Charging Data Record discrepancies between SGW or I/V-SMF and PGW or (h)SMF caused by the control plane signalling latency in existing solution.
Status:
  A new generic Tunnel Management message(Tunnel Status) is introduce, use to notify the PGW-U or PSA UPF that the pause of charging is triggered
  Sxa and N4 interface are enhanced to support pause of charging in the UPF.
Next steps:
  feature negotiation between SGW-C and PGW-C, and between I/V-SMF and (H-)SMF.
  WID completion: 85%

## Slide 20: Release 17 Status
Title:
  Authentication and key management for applications based on 3GPP credential in 5G [AKMA-CT] (CT3)
Objectives (e.g.):
  and then specify the 5GC aspects to support Authentication and key management for applications based on 3GPP credential in 5G
    - Impacts on AUSF to provide AKMA key material
    - Impacts on UDM to provide the AKMA indicator.
Status:
  AAnF discovery selection of the AAnF via NRF.
  the authentication subscription data is enhanced with a new attribute akmaAllowed to indicate whether AKMA is allowed for the subscriber
Next steps:
  Dependecies with SA3 discussion in the area of UE-Purge mechanism, AKMA-Subscription-Withdrawal notifications initiation of primary Authentication.
  WID completion: 95%

## Slide 21: Release 17 Status
Title:
  Study on restoration of profiles related to UDR (CT4 Lead) [FS_ReP_UDR] (CT4)
Objectives (e.g.):
  study the issues that data stored in the UDR are not aligned and analyse if a simular procedure like the reset procedure defined for EPC is needed in 5GC. The analysis is documented in TR29.821
Status:
  The key issue on restoration of profile with AMF, SMF, and SMSF is defined
  key issue on granularity of data, e.g. how to identify parts of impacted data and how can the restoration orocedures be limited to parts of the data
  Solutions restoration for AMF, Restoration for AMF and SMF with event exposure and Restoration for AMF and SMSF with event exposure are described
Next steps:
  The definition of the Key issues for Restoration of profile with PCF and NEF.
  Continue working on solutions
  WID completion: 20%

## Slide 22: Release 17 Status
Title:
  Service based Interface protocol improvements [SBIProtoc17] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Status:
  Identification of source PLMN-ID in SBA discussion continued. An LS is send to SA3 and GSMA 5GJA to clarify the scenarios with multiple PLMN ID within a network and if there are scenarios with further SEPPs than pSEPP and cSEPP called « chained » SEPPs.
  Routing Indicator in SUCI is not enough in some deployment scenarios so home network public key id as query parameter is added in NF discovery request.
Next steps:
  Take the responses from SA3 and GSMA 5GJA when continuing the discussion on PLMN-ID.
  Indication from subscribing entity to receive updates on NFProfile and extension in notification from NRF to transport NF Profile data
  WID completion: 25%

## Slide 23: Release 17 Status
Title:
  Service-based support for SMS in 5GC(CT4 Lead) [SMS_SBI] (CT4)
Objectives (e.g.):
  is to specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios
Status:
  further key issues are identified, like Usage of N32 for PLMN Interconnect Scenarios and Mechanism for protocol selection (MAP, Diameter, SBA Protocols.
  Several Solutions are added e.g. for MT SM transfer, MO SM transfer, MT SM transfer via SMS Router/IP-SM-GW
  The submission of the TR for information is postponed by 3 month
Next steps:
  Continue the work on the solution and on the conclusion section and sending the TR for information to plenary.
  WID completion: 25%

## Slide 24: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 25: For Information to CT
  E-meeting in CT4.
  CT4#101bis-e and CT4#102e was held taking the feedback form previous e-meetings into account
  First half of the meeting dedicated topics per day
  Deadline for technical comments on Thursday (~24hours before close of the meeting) provision of final versions of contributions by Friday to avoid last minute comments and to avoid that delegates have to work over the weekend.
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails.
  Microsoft teams works well for the conference calls.
  Conference calls time from 13:00 UTC to 15:00 UTC were seen as the best compromise (late for delegates from Japan very early for delegates from US pacific coast).
  Meeting participation
  Number of registered delegates were similar as for F2F meetings.
  Number of active delegates was similar to F2F
  E-mail exchanges between small number of delegates on specila topics is increasing
  Rel-16 and Rel-15 corrections
  All Rel-15 and Rel-16 corrections are seen as essential corrections.
  Use of inclusive language
  CT4 has agreed a set of Rel-17 CRs to update the TSs in CT4s remit.

## Slide 26: For Action to CT
In last plenary #90 it was agreed to move from ETSI Forge to 3GPP Forge but TR 21.900 was forgotten to be updated. CT4 has send an LS C4-211513 to SA and all working groups within 3GPP handling OpenAPI files. Asking SA to Update TR 21.900 and the other WGs (SA5, SA4, SA6, CT3) to check if they are ok with the change. CT should check that the update is performed at SA.

## Slide 27: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit on the 5GS related specifications
  Thanks the CT4 vice chair for his support before and during the meetings.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank Kimmo for his hard work as MCC (and his guidelines)
  Thanks to ETSI support and providing the IT facilities.

## Slide 28: Annex

## Slide 29: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TS | CR | Rev | Rel | Title | Plenary TD# | WG TD# | Other Aff Specs | Affected WG
23.003 | 0603 | 0 | Rel-16 | Correcting APN-OI replacement specification mismatch between stage 2 and stage 3 | CP-210052 | C4-211126 | 23.401-3619 | SA2
23.003 | 0604 | 0 | Rel-17 | Correcting APN-OI replacement specification mismatch between stage 2 and stage 3 | CP-210052 | C4-211127 | 23.401-3619 | SA2
29.502 | 0404 | 2 | Rel-16 | Handover Failure during EPS to 5GS Handover with AMF Re-allocation | CP-210053 | C4-211723 | 23.502-2456 | SA2
29.518 | 0445 | 2 | Rel-16 | Handover Reject during EPS to 5GS Handover with AMF Re-allocation | CP-210049 | C4-211716 | 23.502-2456 | SA2
29.518 | 0446 | 2 | Rel-17 | Handover Reject during EPS to 5GS Handover with AMF Re-allocation | CP-210049 | C4-211717 | 23.502-2456 | SA2
29.518 | 0447 | 1 | Rel-16 | Handover Cancel during EPS to 5GS Handover with AMF Re-allocation | CP-210049 | C4-211648 | 23.502-2456 | SA2
29.518 | 0448 | 1 | Rel-17 | Handover Cancel during EPS to 5GS Handover with AMF Re-allocation | CP-210049 | C4-211649 | 23.502-2456 | SA2
29.244 | 0508 | 2 | Rel-16 | Usage Reporting when using Redundant Transmission on N3/N9 interfaces | CP-210045 | C4-211706 | 32.255-0276 | SA5

## Slide 30: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TS | CR | Rev | Rel | Title | Plenary TD# | WG TD# | Other Aff Specs | Affected WG
29.503 | 0578 | 0 | Rel-16 | AF ID for ECR Control | CP-210048 | C4-211314 | 29.122-0343 | CT3
29.503 | 0579 | 0 | Rel-17 | AF ID for ECR Control | CP-210048 | C4-211315 | 29.122-0343 | CT3
29.504 | 0123 | 1 | Rel-17 | Add Feature for Session Management Policy Data per PLMN | CP-210021 | C4-211576 | 29.519-0234 | CT3
29.524 | 0023 | 1 | Rel-17 | ERROR CONFLICTING REQUEST | CP-210028 | C4-211818 | 29.512-0742 | CT3
29.060 | 1068 | 0 | Rel-17 | Reserve some IE types for GTP-U | CP-210033 | C4-211620 | 29.281-0111 | CT4
29.230 | 0689 | 0 | Rel-16 | Default APN for Ethernet PDN types | CP-210031 | C4-211234 | 29.272-0828 | CT4
29.244 | 0510 | 2 | Rel-17 | Enhancement on the support of Pause of Charging | CP-210033 | C4-211708 | 29.281-0111 | CT4
29.244 | 0521 | 1 | Rel-17 | Partial failure handling support over N4 | CP-210030 | C4-211595 | 23.527-0027 | CT4
29.272 | 0829 | 2 | Rel-16 | Cancellation Type for UDICOM | CP-210053 | C4-211828 | 23.632-0031 29.563-0023 | CT4 CT4
29.281 | 0111 | 1 | Rel-17 | Tunnel Status notifying Pause of Charging | CP-210033 | C4-211621 | 29.244-0510 | CT4
29.504 | 0125 | 0 | Rel-16 | SMF Events Storage Resource Path | CP-210048 | C4-211496 | 29.505-0327 | CT4
29.504 | 0126 | 0 | Rel-17 | SMF Events Storage Resource Path | CP-210048 | C4-211497 | 29.505-328 | CT4

## Slide 31: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com