3GPP TSG-CT Meeting #94e	CP-213206

# E-Meeting, 13th – 15th December 2021

Title:	Presentation of 3GPP TS 29.257 V1.0.0 to TSG CT#94-e for Information

Source:	TSG CT WG3

Document for:	Information

Abstract of document:

TS 29.257 specifies the service APIs exposed by the UAS Application Layer (UAE) Server, which is part of the UAS application enabler layer that aims to ensure the efficient use and deployment of Uncrewed Aerial System (UAS) applications over 3GPP systems. In this sense, TS 29.257 provides stage 3 protocol definitions and message flows, and specifies the API for each service offered by the UAE Server.

TS 29.257 is specified under the scope of the UASAPP work item. Overall, the work item has progressed well on the APIs exposed by the UAE Server, i.e.:

-	The UAE_C2OperationModeManagement service API definition is almost finalized, including the associated OpenAPI description, with a few Editor's Notes to be resolved.

-	The UAE_RealtimeUAVStatus service API definition is also almost finalized, including the associated OpenAPI description, with a few Editor's Notes to be resolved.

The only remaining work to be undertaken in the next plenary cycle is to resolve all the remaining Editor's Notes.

Changes since last presentation to CT Plenary:

This is the first presentation of TS 29.257 to TSG CT Plenary.

Outstanding Issues:

A few remaining Editor’s Notes that need to be resolved. Most of these Editor’s Notes are related to either alignments with stage 2 aspects or missing stage 3 aspects (e.g. error handling).

Contentious Issues:

None.