## Slide 1: CT WG4 Status Report to TSG CT#95e
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meetings replacing ordinary meeting:
    CT4#107E-bis (electronic meeting)
    CT4#108E (electronic meeting)
Upcoming Meetings
  Ordinary:
    none
  E-meetings replacing ordinary meeting :
    CT4#109E (electronic meeting)
    CT4#110E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  462 in CT4#107E-bis*
  653 in CT4#108E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(73)/F(71)/D(3) CT4#107E-bis
  Cat B(74)/F(148)/C(0)/D(0)/A(44), CT4#108E
Agreed pCRs
  47 CT4#107E-bis
  32 CT4#108E
Attendances
    CT4#107E-bis (E-Meeting): 109 active on reflector and during conference calls: ~30
    CT4#108E (E-Meeting): 118 active on reflector and during conference calls: ~30
Other information
    some statistics
  Exchange of 1339/1255 emails during the meetings on CT4 meeting reflector
  During the meeting on 5 +7 days conference calls using Microsoft Teams, 5+7 Conference calls in total.
  CT4#107E-bis was 5 days long
  CT4#108E was 7 days long

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-220094 | Repository for the 3GPP Allocated Port Numbers for New 3GPP Interfaces | Huawei | Triggered by agreement in last plenary to document allocation of new Port Number for a new 3GPP interface and application in a separate TS and not in an annex of 29.941
CP-220095 | Non-Seamless WLAN offload Authentication in 5GS | Nokia | Enhancements to support the stage 2 requirements on Non-Seamless WLAN offload Authentication in 5GS as defined in TS 33.501.
CP-220096 | WID revised Rel-17 Revised WID on Enhancement of Network Slicing Phase 2 | ZTE | Only updates in CT1 area
CP-220097 | WID revised Rel-17 Revised WID on enhancement on the GTP-U entity restart | Ericsson | Impacts to GTP V1 (TS 29.060) is removed
CP-220098 | WID revised Rel-17 Revised WID on Service-based support for SMS in 5GC | Orange. | During the work on stage 2 TS23.450 it was identified that we need 3 more new TSs in CT4 area. The change was identified late during the meeting so the updated WID was submitted too late to CT1, CT1 did not had time to endorse. CT1 impacts are not changed.
CP-220099 | WID revised Rel-17 Revised WID on CT aspects of the architectural enhancements for 5G multicast-broadcast services | Huawei, Ericsson | To document the requirements from Stage 2 on Nmb2 interface a new TS is added. Restoration requirements are added as well.
CP-220100 | WID revised Rel-17 Revised WID on Rel-17 Restoration of Profiles related to UDR | NTTDOCOMO | During the discussion on the CRs we noted that the impacted specifications in the WID are wrong and need to be aligned with the outcome of the agreed CRs in CT4. The WID was update late in the week so no time to send it for endorsement to CT3, CT3 impacts are not changed by this version

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-220058 | WID revised Rel-17 Revised WID on Rel-17 Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | Huawei | CT4 impact is removed
CP-220059 | WID revised Rel-17 Revised WID on CT aspects on Dynamic management of group-based event monitoring | Ericsson | Impacts due to the adding of UEs into Group Monitoring Event may also happen due to buying and renting some devices are captured.
CP-220310 | WID revised Rel-17 Revised WID on CT aspects of Support for Minimization of service Interruption | LG Electronics | impacts on the procedures and parameters related to the configuration, provided for the Disaster Roaming services and Disaster Roaming Indicator
CP-220311 | WID revised Rel-17 Revised WID on CT aspects of proximity based services in 5GS | CATT, OPPO | CT4 impacts to support proximity based services in 5GS are enhanced in the area of : -Inter-5G PKMF signalling interaction and -potential update to the AUSF
CP-220309 | WID revised Rel-17 Revised WID on CT aspects of Enhanced support of Non-Public Networks | Ericsson | No changes in CT4 area.

## Slide 7: Work Plan (1/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910068 | CT4 aspects of eNPN | eNPN | Rel-17 | C4 | Fri 11/03/22 | 80% | 98% | 
910055 | CT4 aspects of 5G_eLCS_ph2 | 5G_eLCS_ph2 | Rel-17 | C4 | Fri 11/03/22 | 75% | 98% | 
910071 | CT4 aspects for ID_UAS | ID_UAS | Rel-17 | C4 | Fri 11/03/22 | 80% | 100% | 
911031 | CT4 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C4 | Fri 11/03/22 | 90% | 100% | 
910062 | CT4 aspects of support of enhanced Industrial IoT | IIoT | Rel-17 | C4 | Fri 11/03/22 | 95% | 100% | 
910002 | CT4 aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | Rel-17 | C4 | Sat 12/03/22 | 75% | 80% | 
910051 | CT4 aspects of 5G eEDGE | eEDGE_5GC | Rel-17 | C4 | Fri 11/03/22 | 80% | 98% | 
920054 | CT4 aspects of NBI17 | NBI17 | Rel-17 | C4 | Sat 12/03/22 | 0% | 100% | CT4 impacts removed

## Slide 8: Work Plan (2/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910043 | CT4 aspects of eNS_Ph2 | eNS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 80% | 100% | 
910064 | CT4 aspects of Enabling Multi-USIM Devices | MUSIM | Rel-17 | C4 | Fri 11/03/22 | 90% | 100% | 
910007 | Start of Pause of Charging via User Plane | SPOCUP | Rel-17 | C4 | Fri 11/06/21 | 100% | 100% | 
900002 | Restoration of PDN Connections in PGW-C/SMF Set | RPCPSET | Rel-17 | C4 | Fri 18/12/20 | 100% | 100% | 
900037 | Enhancement of Inter-PLMN Roaming | EoIPR | Rel-17 | C4 | 12/03/22 | 80% | 100% | 
910058 | CT4 aspects of ATSSS_Ph2 | ATSSS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 90% | 100% | 
910089 | CT4 aspects of eNA_Ph2 | eNA_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 90% | 100% | 
910074 | CT4 aspects of 5G_ProSe | 5G_ProSe | Rel-17 | C4 | Fri 11/03/22 | 80% | 80% | 

## Slide 9: Work Plan (3/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
890033 | CT4 aspects of AKMA | AKMA-CT | Rel-17 | C4 | 12/03/22 | 95% | 100% | 
880051 | CT4 aspects of MPS2 | MPS2 | Rel-17 | C4 | 12/03/22 | 70% | 100% | 
890029 | CT4 aspects of SMS_SBI | SMS_SBI | Rel-17 | C4 | 11/03/22 | 45% | 65% | 
880014 | CT4 aspects of BEPoP | BEPoP | Rel-17 | C4 | 12/03/22 | 80% | 100% | 
900036 | Stage 3 (CT4) of eCPSOR_CON | eCPSOR_CON | Rel-17 | C4 | 11/03/22 | 70% | 100% | 
910004 | CT aspects of Integration of GBA into SBA | GBA_5G | Rel-17 | C4 | 11/03/22 | 80% | 100% | 
930045 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C4 | 11/03/22 | 0% | 80% | 
910046 | CT4 aspects on TEI17_SPSFAS | TEI17_SPSFAS | Rel-17 | C4 | 11/06/21 | 100% | 100% | 
930039 | CT4 aspects on System enhancement for redundant PDU session | TEI17_SE_RPS | Rel-17 | C4 | 11/03/22 | 100% | 100% | 
910083 | CT4 aspects on TEI17_DCAMP | TEI17_DCAMP | Rel-17 | C4 | 12/03/22 | 70% | 100% | 

## Slide 10: Work Plan (4/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910086 | CT4 aspects on TEI17_GEM | TEI17_GEM | Rel-17 | C4 | Sat 12/03/22 | 90% | 100% | 
920001 | CT aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | Rel-17 | C4 | Sun 20/06/21 | 100% | 100% | 
920082 | CT4 aspects of N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU | Rel-17 | C4 | 12/09/21 | 100% | 100% | No impact on CT4 specification
880054 | CT4 aspects of SBIProtoc17 | SBIProtoc17 | Rel-17 | C4 | 12/03/22 | 80% | 100% | 
911033 | CT4 aspects of FS_eIMS5G2 | FS_eIMS5G2 | Rel-17 | C4 | 8/12/21 | 90% | 100% | 
900001 | Study on restoration of profiles related to UDR | FS_ReP_UDR | Rel-17 | C4 | 10/12/21 | 95% | 100% | 
890002 | Study on Port Number Allocation Alternatives for New 3GPP Interfaces | FS_PortAl | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | Rel-17 | C4 | 12/03/22 | 80% | 80% | Moved to Rel-18

## Slide 11: Work Plan (5/5)
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
940100 | CT aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C4 | 12/03/22 | 20% | 98% | 
940050 | Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | eCryptPr | Rel-17 | C4 | 12/03/22 | 60% | 90% | 
940002 | Restoration of profiles related to UDR | ReP_UDR | Rel-17 | C4 | 12/03/22 | 0% | 100% | 
940003 | Enhancement on the GTP-U entity restart | EGTPUR | Rel-17 | C4 | 12/03/22 | 0% | 100% | 
9500xx | Port Number Allocation Alternatives for New 3GPP Interfaces | PortAL | Rel-17 | C4 | 12/03/22 |  | 100% | 
9500xx | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C4 | 12/03/22 |  | 98% | 

## Slide 12: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-220102 | TR 29.820 Study on Best Practices for Packet Forwarding Control Protocol (PFCP) | 2.0.0 | China Mobile | approval
CP-22010? | TS 29.641 | 1.0.0 | Huawei | Information and approval
CP-220101 | TS 29.309 Bootstrapping Server Function (GBA's BSF) Services | 2.0.0 | Ericsson | approval
CP-220104 | TS 29.536 5G System; Network Slice Admission Control Service; Stage 3 | 2.0.0 | ZTE | approval
CP-220105 | TS 29.556 5G System; Network Slice Admission Control Service; Stage 3 | 2.0.0 | Huawei | approval
CP-220106 | TS 29.564 5G System; User Plane Function Services; Stage 3 | 2.0.0 | China Mobile | approval
CP-220107 | TS 29.532 5G System; 5G Multicast-Broadcast Session Management Services; Stage 3 | 2.0.0 | Huawei | approval
CP-220108 | TS 29.555 5G System; 5G Direct Discovery Name Management Services; Stage 3 | 2.0.0 | CATT | approval
CP-220109 | TS 29.256 Uncrewed Aerial Systems Network Function (UAS-NF); Aerial Management Services; Stage 3 | 2.0.0 | Qualcomm Incorporated | approval

## Slide 13: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
CP-220117 | WI exception request Rel-17 Revised WID on Service-based support for SMS in 5GC | Orange. | approval
CP-220113 | WI exception request Rel-17 exception sheet for MINT | LGe | approval
CP-220114 | WI exception request Rel-17 exception sheet for eCryptPr | Ericsson | approval
CP-220115 | WI exception request Rel-17 Work Item Exception for 5MBS] | Huawei | approval
CP-220116 | WI exception request Rel-17 Revised WID on 5G ProSe exception sheet | CATT | approval

## Slide 14: Release 15 Status
3 essential corrections are agreed for Rel15 (4 for CT#94, 3 for CT#93 and 4 for CT#92e) on the WID 5GS_Ph1-CT
AMF: During an inter-AMF handover execution transferring a Secondary RAT Data Usage Transfer IE per PDU session is corrected.
AMF: Policy Requirements Triggers transferred between AMFs is corrected.
NRF: HTTP request bodies using the application/x-www-form-urlencoded media type the exact serialization of input parameters in the AccessTokenReq data type by using a "content" section is specified to avoid any interoperability problems, also an example is added to clarify.

## Slide 15: Release 16 Status
47 essential corrections are agreed for Rel-16 (48 for CT#94, 73 for CT#93 and 124 for CT#92)
The correction were in the area of the following WIs:
  5G_eSBA, CIoT-CT, 5GS_Ph1-CT, , SBIPROTOC16, 5G_SRVCC, Vertical_LAN, 5G_CIoT, ETSUN, eNS, 5G_eLCS, eV2XARC.
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.

## Slide 16: Release 17 Status
Overall Rel-17
152 category F,D CRs are agreed for Rel-17 (113 for CT#93 and 117 for CT#94e)
137 category B CRs are agreed for Rel-17 (83 for CT#93 and 147 for CT#94e)
The work plan provides an overview of the work items we are currently active on (see slide 7 to 12)
The slides 19 to 24 provides an extract of the work which might be of interest by CT
2 TS are under development and the 8TSs which are send for approval
1 TR is send for approval
4 TSs work will start in Q2 and intended to be completed in Q2

## Slide 17: Release 17 Status
Title:
  Port Number Allocation Alternatives for New Interfaces [PortAl] (CT4)
Objectives (e.g.):
  Allocation of new Port Number for a new 3GPP interface and application in a separate TS and not in an annex of 29.941
Key Highlights for CT Plenary‘ s attention:
  TS 29.641 is seen as complete and the TS is send for approval.
  The the annex of 29.941 „ 3GPP procedures for Service Name and Port Number registry management” which should be maintained once 3GPP assigns internally port numbers for 3GPP internal use is moved to the new TS.
Next steps:
  none.
  WID completion: 100%

## Slide 18: Release 17 Status
Title:
  Restoration of profiles related to UDR (CT4 Lead) [ReP_UDR] (CT4)
Objectives (e.g.):
  Transfer of the outcome of TR 29.821 into normative TSs.
Key Highlights for CT Plenary‘ s attention:
  Solution 19 ”Notification via UDM to Default Notification URIs” is chosen as the preferred solution and now incorporated in the Normative specifications TS 23.527, TS29.504, TS 29.505
  It is agreed that the UDM may query the NRF to discover the default notification endpoints to which it may send potential data-loss events triggered by UDR.
Next steps:
  none
  WID completion: 100%

## Slide 19: Release 17 Status
Title:
  Service based Interface protocol improvements [SBIProtoc17] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Key Highlights for CT Plenary‘ s attention:
  An "Idempotency-Key" in the 3gpp-Sbi-Request-Info for a non-idempotent request, e.g. a POST Message is added which may be used by the receiver to detect duplicated request message. Documented in TS 29.500.
  for URL Encoding of Data we added description for both the encoding of in URI components (in query parameter values, and URI path segments) and also in HTTP/2 request bodies using the "application/x-www-form-urlencoded" media type.
  Regarding storing of shared data UdrInfo is extended to allow discovery of UDR instances. Also regarding to allow discovery of UDR instances on specific Data subsets the Enumeration DataSetId is extended.
Next steps:
  none
  WID completion: 100%

## Slide 20: Release 17 Status
Title:
  CT aspects of the architectural enhancements for 5G multicast-broadcast services [5MBS] (CT4)
Objectives :
  The objective of this work item is to specify protocol enhancements and related APIs for 5G multicast-broadcast services based on the normative stage 2 technical specifications
  For MB-SMF provided services for the new 5BMS features
Key Highlights for CT Plenary‘ s attention:
  TS 29.532 is seen as more that 80% complete therefore send for approval to plenary
Next steps:
  Produce the new TS for Nmb2 service based on requirements provided by SA4
  MBS session restoration procedures to be described
  Complete the work on N4mb interface
  Finalize all new MBS APIs and service operations (e.g. MBS QoS definition, alignment on stage 2)
  WID completion: 80%

## Slide 21: Release 17 Status
Title:
  Service-based support for SMS in 5GC(CT4 Lead) [SMS_SBI] (CT4)
Objectives (e.g.):
  Specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios
Key Highlights for CT Plenary‘ s attention:
  Select the target PLMN based on GPSI when using SBI, 3 solutions are agreed as compromise: NRF or NF (SMS-GMSC) interrogates MNP server or SCP supports MSISDN-to-Subscription-Network resolution via NRF.
  The work on TS 23.540 ”Technical realization of Service Based Short Message Service” is continued. The TS is not complete enough to be send for information.
Next steps:
  Complete the stage 2
  Start and complete the stage 3
  WID completion: 65%

## Slide 22: Release 17 Status
Title:
  CT Aspects of 5G eEDGE [eEDGE _5GC] (CT4)
Objectives :
  The objective of this work is to develop the stage 3 specifications for the stage 2 requirements agreed under the stage 2 work item eEDGE_5GC. CT4 part is introduction of new Edge Application Server Discovery Function and Nupf Event Exposure Function and how SMF selects the new NF and PSA UPF.
  Impacts on N4 to support EAS (re)discovery for Distributed Anchor and Session Breakout.
Key Highlights for CT Plenary‘ s attention:
  Stage 2 has updated the SMF triggered I-SMF selection or removal procedure so CT4 has aligned their specification.
  TS 29.556 and TS 29.564 are send for approval
Next steps:
  analyse the potential need of additional IEs in events exposed by UPF (TS 29.564)
  WID completion: 98%

## Slide 23: Release 17 Status
Title:
  CT Aspects of Enhanced support of Non-Public Networks [eNPN] (CT4)
Objectives :
  The objective of this work is to develop the stage 3 based on stage 2 work of SA2, SA3 and CT1.
  for enhancements to support SNPN along with credentials owned by an entity separate from the SNPN, support of UE onboarding and remote provisioning.
Key Highlights for CT Plenary‘ s attention:
  Controversial discussion on Anonymous SUCI needed for SNPN onboarding scenarios. Finally we agreed a username within the SUPI can be either set to “anonymous” string or empty/omitted.
  Using PVS info may lead to misinterpretation so we changed this to Server addressing Info and also omitted the PVS abbreviation in a number of datatypes
Next steps:
  Possible side effects of the agreement on Anonymous SUCI needs to be checked
  ..
  WID completion: 98%

## Slide 24: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 25: For Information to CT
  E-meeting in CT4.
  CT4#107bis-e and CT4#108e were held taking the feedback form previous e-meetings into account
  The first 3-4 days of the meeting we had dedicated topics per day
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails. The conference calls were scheduled for 3 hours and this time we needed this time to discuss controversial issues
  Microsoft teams works well for the conference calls.
  Conference calls time from 12:30 UTC to 15:30 UTC very late for delegates from Japan (due to winter time in Europe and US) and very early for delegates from US pacific coast.
  Chairman's notes are provide before and after each conference call and at eve (21:00 UTC) every day.
  Meeting participation
  Number of registered delegates were similar as for F2F meetings.
  Number of active delegates on the reflector and participating in the conference calls were similar to F2F
  E-mail exchanges between small number of delegates on special topics are increasing visible by the decrease of number of emails on the reflector and pop up of a compromise on the reflector
  Controversial topics are still tricky they occupy a lot of time and emails until solved or postponed.

## Slide 26: For Information to CT
  Rel-16 and Rel-15 corrections
  All Rel-15 and Rel-16 corrections are agreed as essential corrections.
Rel-17
  The CRs were agreed using the status of stage 2 at the beginning of the CT4 meeting.
  Overall Rel-17 work items are in a good shape and most of them are completed
  Stage 2 had meetings in parallel to our meeting were they agreed updates to the stage 2, so there are outstanding issue and dependency's with stage 2 which may lead to further updates when aligning stage 3 with stage 2.
3GPP forge
  We continued the discussion on a user manual on how CT4 is using 3GPP forge, we agreed to wait for the outcome of the OpenAPI-TF team and to align with the agreements.

## Slide 27: For Action to CT
Approve the exception sheets provided by CT4 to allow CT4 to continue the work on Rel-17 topics and to complete the outstanding parts.

## Slide 28: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions via email and in the conference calls
  Thanks the CT4 vice chairs for their support before and during the meetings.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files which is increasing after each WG meeting
  Thank Kimmo for his excellent work and support as MCC
  Thanks to ETSI support and providing the IT facilities.

## Slide 29: Annex

## Slide 30: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-221493 | SRVCC Cause in Forward Relocation Response | 29.274 | 2047 | 23.216-0373 | SA2
C4-221491 | Handover of a PDU session with I-SMF from 3GPP to non-3GPP access | 29.502 | 0525 | 23.502-3336 | SA2
C4-221492 | Handover of a PDU session with I-SMF from 3GPP to non-3GPP access | 29.502 | 0526 | 23.502-3336 | SA2
C4-221294 | Rerouted Registration Request message | 29.518 | 0679 | 23.502-3150 | SA2
C4-221141 | Extensions for Location dependent MBS session | 29.571 | 0336 | 23.247-0078 | SA2
C4-221441 | NSAC during change of Access-type of a PDU-Session | 29.502 | 0521 | 24.501-3881 | CT1
C4-221543 | HPLMN Control in disaster roaming | 29.503 | 0810 | 24.501-4066 | CT1
C4-221596 | UDR feature DCAMP | 29.504 | 0178 | 29.519-0296 | CT3
C4-221564 | Handling of supported features for Edge Computing | 29.504 | 0179 | 29.519-0299 29.519-0302 | CT3 CT3

## Slide 31: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-220219 | Failed P-CSCF | 29.228 | 0697 | 23.380-118 | CT4
C4-220220 | Failed P-CSCF | 29.229 | 0298 | 23.380-118 | CT4
C4-220221 | Failed P-CSCF AVPs | 29.230 | 0695 | 29.229-298 | CT4
C4-220398 | New SGW IP Address when moving PDN connections for a combined SGW/PGW/SMF set | 29.274 | 2042 | 23.007-0380 | CT4
C4-221459 | ePDG support of Restoration of PDN connections after a PGW-C/SMF change | 29.274 | 2049 | 23.007-0379 | CT4
C4-221204 | URL Encoding | 29.501 | 0122 | 29.500-0317 | CT4
C4-220012 | UE registration in SNPN using credentials from CH | 29.503 | 0756 | 29.505-0400 | CT4
C4-220438 | P-CSCF Restoration | 29.503 | 0795 | 23.380-118 | CT4
C4-220011 | UDM retrieving SNPN info | 29.505 | 0400 | 29.503-0756 | CT4
C4-221568 | One SDM Subscription | 29.505 | 0424 | 29.503-0824 | CT4
C4-221567 | One SDM Subscription | 29.505 | 0427 | 29.503-0823 | CT4
C4-221481 | Inter-PLMN mobility of PDU sessions | 29.518 | 0682 | 29.502-0524 | CT4
C4-220462 | SNPN impacts - new common type RoamingRestrictions | 29.571 | 0323 | 29.503-0756 | CT4
C4-220392 | Reporting of the restart of a GTP-U entity | 29.244 | 0600 | 23.007-0378 23.527-0039 | CT4 CT4
C4-220393 | Detecting of the restart of a GTP-U entity | 29.281 | 0116 | 23.007-0378 23.527-0039 | CT4 CT4

## Slide 32: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com