## Slide 1: CT WG6 Status Report to TSG CT#99
Heiko Kruse
CT6 chair, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chair
ETSI
Re-elected at CT6#106-e
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vice-chair
ETSI
Re-elected at CT6#109-e ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#114
      (28 February – 03 March 2023, Athens, GR)
Upcoming Meetings
  Ordinary:
    CT6#115
      (23 – 26 May 2023, Bratislava, SK)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  125
  Agreed CRs
  27
  Cat A(1)/B (5)/C (0)/F (16)/D (5)
  Rel-15(2) / Rel-16(18) / Rel-17(4) / Rel-18 (3)
  Postponed:
    1 CRs for update of USIM API for SUPI for NSWO
Agreed pCRs
  8
Attendances
    CT6#114: 125 registered, 63 attended
Other information (if needed)
  The CR to update the USIM API for SUCI calculation for NSWO is controversial. No agreement reached during 2 meetings. Possible vote needed during CT6#115
  Election of chair during CT6#115

## Slide 5: Revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives

## Slide 6: New agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
CP-230203 C6-230118 | New WID on 5GC/EPC enhancement for satellite access Phase 2 | CT1 (Qualcomm) | The objective of the normative phase is to update the relevant CT6 specifications to support the stage 2 requirements for handling of signalling overload and for UE power savings due to DC, including: Potential configuration of the wait range upon return to coverage. Potential configuration of the parameters related to power saving during out-of-coverage period.
CP-230201 C6-230122 | New WID on UE pre-configuration for 5MBS | CT1 (Huawei) | Adding UE pre-configuration for broadcast service and MBS information.
CP-230191 C6-230119 | New WID on CT Aspect of Further Architecture Enhancement for UAV and UAM | CT1 (Qualcomm) | support of configuration parameter for A2X communication over PC5 by means of using the USIM.
CP-230022 C6-230112 | New WID to update UE conformance test specification to Rel-17 | CT6 (Comprion) | The technical objective of this work item is to provide ME conformance test specifications for 5G-NR requirements in Rel-17. The WI will extend the existing specifications and add conformance tests related to the Rel-17 work items

## Slide 7: Work Plan Rel-16, Rel-17
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910008 | WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest | Rel-16 | C6 | 03/22 | 15% | 45% | CP-210086
920061 | Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON | Rel-17 | C6 | 03/22 | 70% | 100% | CP-210148
920081 | CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | Rel-17 | C6 | 03/22 | 60% | 100% | CP-212105
930044 | CT6 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C6 | 03/22 | 97% | 100% | CP-210149
920048 | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 | Rel-17 | C6 | 03/22 | 100% | 100% | CP-211116
930048 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212166
930046 | IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212231
950046 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C6 | 03/22 | 80% | 100% | CP-213079
950044 | CT6 aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C6 | 03/22 | 20% | 100% | CP-213210
950042 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C6 | 03/22 | 0% | 100% | CP-220095

## Slide 8: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960003 | WID on UE Conformance Test Aspects - CT6 aspects of 5G System (Rel16) | UEConTest_R16 | Rel-16 | C6 | 09/23 | 80% | 90% | CP-221184
960004 | New SID on GBA_U Based APIs | FS_GBA_U_API | Rel-18 | C6 | 03/23 | 60% | 80%/100% | CP-2201185
960005 | Study on new UICC application for NSSAA | FS_NS_Slice-USIM | Rel-18 | C6 | 09/23 | 60% | 100% | CP-2201186
970057 | CT aspects of Signal level Enhanced Network SElection | SENSE | Rel-18 | C1 / C6 | 12/22 | 0% | 100% | CP-222237
980063 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | CT-wide | 12/23 | 0% | 0% | CP-223110
 | 5GC/EPC enhancement for satellite access Phase 2 | 5GSAT_Ph2 | Rel-18 | CT-wide | 03/24 |  | 0% | CP-230203 C6-230118
 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | CT-wide | 03/24 |  | 0% | CP-230191 C6-230119
990004 | Update UE conformance test specification to Rel-17 | UEConTest_R17 | Rel-17 | CT6 | 04/24 |  | 0% | CP-230022 C6-230112
 | UE pre-configuration for 5MBS | UEConfig5MBS | Rel-18 | CT6 | 03/24 |  | 100% | CP-230201 C6-230122

## Slide 9: Exception sheets
TDoc # | Title | Source | Rapporteur

## Slide 10: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-230112 | TR 31.826 Study on new UICC application for NSSAA | 0.2.0 | Herve Collet, Thales | Information and Approval
CP-230028 | TR 31.822 Study on GBA_U Based APIs Company contribution | 0.3.0 | Huo Weijing, China Mobile | Information and Approval

## Slide 11: Release 18 Status
Very good progress this meeting on study items. Both studies finished and TRs send for approval
Good progress on Rel-18
3 new work items agreed / endorsed

## Slide 12: Release 17 Status
all work items completed.
Additionally, work on testing for non-removable UICC ongoing.
New work item for Rel-17 conformance testing

## Slide 13: Release 16 Status
Good progress on work item for conformance test specification enhancements for Rel-16.

## Slide 14: Release 15 Status
One correction to 31.111 to Update of 5G EFs for EFIMSI changing procedure

## Slide 15: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 16: For Information to CT
Company contribution to provide TR 31.822 Study on GBA_U Based APIs. Problem during CT6#114 with email conversation to China Mobile delegates. One additional pCR was not implemented during meeting
Possible vote during CT6#115 on a CR to TS 31.130 to extend USIM API to support SUCI calculation for NSWO. Controversial position about correcting it in Rel-17 or only in Rel-18. SUCI for NSWO introduced in Rel-17.

## Slide 17: For Action to CT
none

## Slide 18: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 19: Annex

## Slide 20: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-230019 | report | CT6 Status Report
CP-230020 | report | CT6 meeting reports after previous plenary
CP-230100 | CR pack | Corrections on TEI15
CP-230101 | CR pack | Corrections on UE Conformance Test Aspects - CT6 aspects of 5G System Phase 1
CP-230102 | CR pack | 31.121 corrections for TEI16
CP-230103 | CR pack | 31.124 corrections for TEI16
CP-230104 | CR pack | Corrections on UE Conformance Test Aspects Release 16
CP-230105 | CR pack | Corrections on eNPN
CP-230106 | CR pack | Corrections on CT aspects of Enhancement for Proximity based Services in 5GS
CP-230107 | CR pack | 31.130 corrections for TEI17
CP-230108 | CR pack | 31.102 corrections for TEI17
CP-230109 | CR pack | Enhancements on UEConfig5MBS
CP-230110 | CR pack | Enhancements on CT aspects of Signal level Enhanced Network SElection
CP-230111 | CR pack | Corrections on TEI18

## Slide 21: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chair
heiko.kruse@idemia.com